CPCCBC4029B

Apply construction information to the sales process

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Leilani Kyle |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | Click here to enter a date. |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 18 |  | Yes | No |
|  |  | ◻ | ◻ |

Assessor Comments

- Outline the circumstances in which a building licence must be obtained before carrying out building work.

| Answer | - Any work valued over $3,300 - Building work valued over $1,100 where it involves Hydraulic Services Design - any building work involving: Drainage Plumbing Gas Fitting Termite Management – Chemical Fire Protection Completed Residential Building Inspection Building Design – Low Rise, Medium Rise and Open Site Classification | ◻ |
| --- | --- | --- |

- Describe the steps involved in organising electricity supply to site. Provide approximate timeframes for this process.

| Answer | - the electrical contractor will advise if there is supply available, if it is they will enter into a Network Connection Agreement with the Distribution Network Service Provider. The Distribution Network will advise of a Network Connection Offer within 10 business days - If not they can put in an enquiry to the Distribution Network Service Provider. they will conduct investigations and provide an estimate cost and timeframe within 20 business days - After agreeing on the connection offer, the electrical contractor will prepare for connection - once the work is complete the electrical contractor will submit an Electrical Work Request (EWR) to the Distribution Network Service Provider - A copy of the EWR will be sent to the chosen electricity retailer - Once all forms are received, the Distribution Network Service Provider will perform the requested work | ◻ |
| --- | --- | --- |

- True or False (Tick your response): Staged approval is one type of approval that may be sought for the building approval stage.

| Answer | x | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | ☐ | False |  |  |

- True or False (Tick your response): Building provision approvals are issued by the local government (e.g. Brisbane City Council).

| Answer | x | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | ☐ | False |  |  |

- Describe the steps involved in organising water supply to site. Provide approximate timeframes for this process.

| Answer | - Need to submit a water approval application - application processing times depend on the complexity of the application, basic residential applications should be completed within 5 days | ◻ |
| --- | --- | --- |

- Which section of the Building Code of Australia outlines energy efficiency performance standards?

| Answer | Section J | ◻ |
| --- | --- | --- |

- Describe the long-term benefits of sustainable building solutions. List one (1) environmental benefit and one (1) benefit for the client.

| Answer | Topics | Definition | ◻ |
| --- | --- | --- | --- |
|  | Environmental benefit | Long term efficiencies and savings |  |
|  | Client benefit | Unique selling point |  |

- Match the insurance types and definitions by writing the appropriate letter next to each number in the centre column.

| Answer | Insurances |  | Answers | Definition |  | ◻ |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | Builder’s All Risk | 1 - B | A | Covers personal injury or property damage. |  |
|  | 2 | Indemnity | 2 - C | B | Covers accidental risks of physical loss or damage during construction, third party liabilities and advance loss of profits. |  |
|  | 3 | Public Liability | 3 - D | C | Covers costs where a contractor has caused building errors or omissions. |  |
|  | 4 | Workers’ Compensation | 4 - A | D | Covers death, injury or illness of employees. |  |

- True or False (Tick your response): Insurance should be taken out by the contractor prior to starting construction.

| Answer | x | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | ☐ | False |  |  |

- Select and describe five (5) trades involved in the construction process.

| Answer | Trade | Description | ◻ |
| --- | --- | --- | --- |
|  | Electrical | Works with connecting electricity, installing/maintaining lighting, switches and wiring. |  |
|  | plumbing | Organises water supply and sewer connection - - installs: pipes drains roof guttering taps hot water systems toilets downpipes |  |
|  | concreting | formwork and boxing, pouring and finishing concrete |  |
|  | Gas fitting | fixes gas pipes to appliances |  |
|  | Steelfixing | Installing reo steel for stronger concrete |  |

- Order the following steps from 1 to 10 to identify an appropriate construction sequence.

| Answer | Step Number | Steps | ◻ |
| --- | --- | --- | --- |
|  | 3 | Floor frame |  |
|  | 5 | Windows and external door frames |  |
|  | 7 | Wall insulation |  |
|  | 1 | Set out |  |
|  | 9 | Painting |  |
|  | 6 | Electrical wiring |  |
|  | 2 | Plumbing of waste pipes |  |
|  | 8 | Internal linings |  |
|  | 10 | Landscaping |  |
|  | 4 | Wall frames |  |

- For each of the main stages of construction listed below, identify the main trades involved and an approximate duration of each stage for a standard.

| Answer | Stage | Description |  | ◻ |
| --- | --- | --- | --- | --- |
|  | 1: Clearing of the site | Trades | Soil testing, survey/site levelling, clear and grub |  |
|  |  | Duration | Varies |  |
|  | 2: Slab or base stage | Trades | Concretors - footings, plumbers - drainage, water and pest barriers |  |
|  |  | Duration | a week to a fortnight |  |
|  | 3: Frame stage | Trades | Carpenters - internal and external support structures, walls, roof frame, gutters, sheeting and insulation conduit - electricians & plumbers |  |
|  |  | Duration | 3 to 4 weeks |  |
|  | 4: Lockup stage | Trades | Carpenters - final walls and doors Electricians, plumbers, cabinet makers, etc. can begin final fit out |  |
|  |  | Duration | 4 weeks |  |
|  | 5: Fit-out or fixing stage | Trades | Plumbers & electricians can install lighting powerpoint & other fixtures. Final design is incorporated - tiling, cornices, shelving, architraves, etc. |  |
|  |  | Duration | 5 to 6 weeks |  |
|  | 6: Practical completion stage | Trades | All painting, installations and details have been completed and the house is ready to move in |  |
|  |  | Duration | 7-8 weeks |  |

- Identify five (5) factors that can affect the duration of each construction stage.

| Answer | Availability of materials Availability of labour Inclement Weather Changed Conditions Approvals & permits | ◻ |
| --- | --- | --- |

- Describe how each of the following factors can affect construction times.

| Answer | Factor | Effect | ◻ |
| --- | --- | --- | --- |
|  | Changed conditions | If the project is altered this will affect timeframes, and possibly the availability of materials and labour if there is a different requirement |  |
|  | Labour availability | The construction sequence is very important, if a trade isn't available for a week or 2 this can delay the whole time frame for completion |  |
|  | Material availability | Trades can’t complete their work without their materials, if there is a delay in delivery this is going to slow down their work |  |
|  | Weather | Many trades are affected but inclement weather, it can stop work completely in the early stages of building |  |

- Describe the site establishment requirements for each of the points listed.

| Answer | Requirement | Description | ◻ |
| --- | --- | --- | --- |
|  | Earthworks | Always contact dial before you dig before excavating |  |
|  | Electricity | electricity and other utilities may need to be turned off before you can start work in an area |  |
|  | Neighbours | Should be given a fair amount of pre warning before work is started. they should be given start dates and finish dates, and any contact numbers |  |
|  | Waste disposal | Designated waste disposal areas need to be setup, and how this rubbish will be removed needs to be considered (ie bin pickup, any permits for skips) |  |
|  | Water connection | Water should be disconnected before work begins on site |  |

- Identify the section of the Work Health and Safety Regulations that outlines the site establishment requirements listed.

| Answer | Regulation section | Requirement | ◻ |
| --- | --- | --- | --- |
|  | 40 | The layout of the work area must allow for persons to enter, exit and move about without risk to health and safety |  |
|  | 41 | Adequate facilities must be provided for workers, including toilets, drinking water, washing facilities and eating facilities. |  |
|  | 308 | A principal contractor for a construction project must install signs outside the work area that shows their name and telephone contact numbers and site office address. |  |

- True or False (Tick your response): The owner is able to access the site at any time.

| Answer | X | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | ☐ | False |  |  |

- Which of the following parties should the client contact to access the site? Tick all that apply.

| Answer | Choice | Possible Answers | ◻ |
| --- | --- | --- | --- |
|  | x | Contractor |  |
|  | ☐ | Local Government |  |
|  | ☐ | Industry Regulator (e.g. Queensland Building and Construction Commission) |  |
|  | ☐ | Subcontractors |  |