RIIRIS401D

Apply site risk management system

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Brian Miller |
| --- | --- |
| Participant signature |  |

| Assessor name | Brett Stoward |
| --- | --- |
| Assessor signature |  |

| Date | 22/05/2019 |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 29 |  | Yes | No |

Assessor Comments

- Where would you find details of the relevant legislative requirements for risk management?

| Answer | In OHS/WHS Acts and regulations |  |
| --- | --- | --- |

- What are the levels of government that can apply legislative requirements affecting business operations on your worksite?

| Answer | Each of the levels of government, state/territory and federal, can apply requirements to your worksite which, can affect overall business operations |  |
| --- | --- | --- |

- Why is it important to effectively explain the following to team members?

- Relevant compliance documentation.

- Principles and practices of risk management.

- All identified hazards and the appropriate risk assessment and control measures.

| Answer | - To ensure the team is able to complete all tasks in accordance with site, organisational and legal requirements, - The work group needs to understand the guiding principles and practices of risk management which aim to reduce or manage the risks when working with a hazard or in a hazardous situation. - By providing team members with the information on how to control the risks and the risk assessment outcomes, you are ensuring they are aware of what to do when they encounter the riskT |  |
| --- | --- | --- |

- List 2 responsibilities for each of the following:

- Employers/PCUBs.

- Employees/workers.

- OHS/WHS representatives.

| Answer | - Monitor the health of employees/ workers to minimise risks and OHS/WHS issues., Exchange information about OHS/WHS risks and controls with OHS/WHS Reps and employees/ workers - Exchange information about OHS/WHS risks and controls with their employer / PCBU and OHS/WHS rep, Work with there employer / PCBU to resolve OHS/WHS issues within the workplace in accordance with the agreed procedure. - Represent employees/ workers in relation to health and safety issues in the workplace, Attempt to resolve OHS/WHS issues fore those employees / workers they represent. |  |
| --- | --- | --- |

- What are 4 risk management policies, procedures or programs that you will need to inform work groups of?

| Answer | - Site operations. - Emergencies and evacuations. - Purchasing. - Plant and equipment maintenance and use. |  |
| --- | --- | --- |

- Which risk management policies and procedures in particular need to be site-specific?

| Answer | - Risk management policy. - Site procedures and work instructions for hazard identification, risk assessment, selection and implementing of controls. - Site incident and accident investigation, risk audits and reporting requirements. Site consultative arrangements for employees/workers in the work area |  |
| --- | --- | --- |

- Why is effective consultation important when managing risks?

| Answer | It is important for everyone on a worksite to contribute to the risk management system, as it ensures each member takes the system seriously |  |
| --- | --- | --- |

- How should you treat people from different social, cultural and ethnic backgrounds, or with limited physical or mental abilities?

| Answer | Always treat other members of your team equally and in the manner you would want to be treated, regardless of your personal feelings about the individual |  |
| --- | --- | --- |

- Why is it important that risk management meetings are conducted and monitored by a supervisor?

| Answer | To ensure participation by all members of the work group is effective and individuals and parties aren’t being railroaded by particular views or people |  |
| --- | --- | --- |

- What are 3 characteristics should you look for when developing your risk management work group?

| Answer | Willingness to participate, Understanding and commitment to risk management, Commitment to site safety |  |
| --- | --- | --- |

- List 4 individuals or parties who might be involved in the consultation process when raising or dealing with risk management issues.

| Answer | Regulatory Authorities, Tenderers, Contractors, |  |
| --- | --- | --- |

- What are 3 ways to communicate the outcomes of consultation about risk management issues to the work group?

| Answer | Presentations, Summaries , Written Reports |  |
| --- | --- | --- |

- List 4 ways that gaps in training might present themselves.

| Answer | Accidents and incidents, Near misses, licensing requirements, Specific work activity training. |  |
| --- | --- | --- |

- What are the 2 main forms of risk management training available to team members?

| Answer | Accredited and Non Accredited |  |
| --- | --- | --- |

- What are 3 learning opportunities that may be available to team members?

| Answer | Coaching, Mentoring, Instruction Activities |  |
| --- | --- | --- |

- What is the difference between coaching and mentoring?

| Answer | Coaching is generally thought to involve the teaching or demonstration of a skill or skill set. Mentoring is a more long term process, it assists the other person by providing a sound board and someone to talk thru problems. |  |
| --- | --- | --- |

- To whom might you be required to report the cost of training or learning opportunities?

| Answer | - Site project manager. - Site training manager. Other designated persons |  |
| --- | --- | --- |

- List 5 ways that hazards might be identified.

| Answer | Workplace observation and inspections, Consulting work team members, Housekeeping, Risk audits and reviews, Checking equipment before and during work. |  |
| --- | --- | --- |

- What are 3 workplace requirements for reporting hazards?

| Answer | - Written reports. - Verbal reports. Checklist completion |  |
| --- | --- | --- |

- How are analysis skills used in identifying hazards and assessing risks in the work area?

| Answer | The work area and work conditions are inspected and analysed eg looking at depth situations or the way jobs are carried out or examining records of injuries and incidents. |  |
| --- | --- | --- |

- List 4 types of prompt action that might be taken after a report of a hazard has been made.

| Answer | Conduct a risk assessment of the hazard, Implementing an immediate solution to the hazard, Investigating a long term solution to the hazard, Train people in the long term solution |  |
| --- | --- | --- |

- What are the 6 levels in the hierarchy of hazard controls, starting with the most effective?

| Answer | Elimination, Substitution, Isolation Engineering controls, Administrative controls, Personal protective equipment. |  |
| --- | --- | --- |

- What are 3 resources you might be assessing when controlling risks?

| Answer | Time, Human & Financial Resources |  |
| --- | --- | --- |

- List 3 problems with risk control measures that could make them inadequate.

| Answer | - It is inappropriate for the risk. - It has been out-dated by newer technology. - It is creating additional risks or hazards that were unforeseen. |  |
| --- | --- | --- |

- What is involved in monitoring the outcomes of reported hazards and risks?

| Answer | Monitoring means checking, supervising, critically observing or recording the progress of an activity, action or system on a regular basis in order to identify changes. |  |
| --- | --- | --- |

- List 5 documents that might be included in risk management records.

| Answer | - Audit and inspection reports. - Hazard registers. - Risk analysis records. - Minutes of meetings (risk management, OHS/WHS, environmental etc). |  |
| --- | --- | --- |

- Why are literacy skills important when dealing with risk management records?

| Answer | Your language and literacy skills will enable you to read, understand and interpret risk |  |
| --- | --- | --- |

- List 4 places you could collect information and data from when identifying and monitoring risk control procedures.

| Answer | Existing information, Policies and procedures, Site inspections, Procedural reviews |  |
| --- | --- | --- |

- Information and data can be used to help analyse the current risk management status of your site.

- What is data analysis?

- What type of information might contain data that needs to be analysed?

| Answer | - Data Analysis is the process of taking the raw information you have gathered and highlighted the sections that are useful to your purpose, - Environmental Monitoring, Incident Monitoring |  |
| --- | --- | --- |