BSBPMG407A

Apply risk management techniques

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Te Roretana Stanley Motutere |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | Click here to enter a date. |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 16 |  | Yes | No |

Assessor Comments

Describe a project below. Conduct a SWOT analysis for the project. Identify at least two (2) points per area.

| Project description | My project is a concrete slab 12.0 x 12.0 = 144 square meters at 100 mm thick with 32mpa 20 milimeter stone arriving onsite at 80 slump. I have allowed 2 days to prepare site formwork and steel up ready to pour. There will be one day to place and finish strip formwork and leave site clean and tidy. All work will be completed as per council plans . |
| --- | --- |

| Answer | Area | Detail |  |
| --- | --- | --- | --- |
|  | S | Highly qualified staff. Knowledge. |  |
|  | W | Unforeseen weather events. External influences. |  |
|  | O | Complete job under budget and on time. Goodwill and reputation. |  |
|  | T | Personal injuries Unavailibility of qualified staff.. |  |

Consider the project you identified in Q1. For each of the areas identified in the table below, identify one (1) risk that may arise.

| Answer | Area | Project risk |  |
| --- | --- | --- | --- |
|  | Environmental | Contaminants run off ,sunblock , hydration. |  |
|  | Finance | Under quote , cost changes from suppliers |  |
|  | Human resources | Unavailable quality staff. |  |
|  | Legal | Complying with codes of practice. |  |
|  | Technology | Survey equipment malfunction. |  |

Using ticks, identify whether each of the risk analysis methods listed below is either ‘qualitative’ or ‘quantitative’.

| Answer | Qualitative | Quantitative | Method |  |
| --- | --- | --- | --- | --- |
|  |  |  | Analyses expected monetary value |  |
|  |  |  | Considers likelihood of occurrence and impact on projective objectives |  |
|  |  |  | Ranks risks |  |

Refer to the Risk Matrix below when responding to Q4.

| Matrix | A: Catastrophic | B: Major | C: Moderate | D: Minor | E: Insignificant |
| --- | --- | --- | --- | --- | --- |
| 1: Almost certain | E | E | H | H | M |
| 2: Likely | E | H | H | M | M |
| 3: Occasionally | H | H | M | M | L |
| 4: Unlikely | H | M | M | L | L |
| 5: Rare | M | M | L | L | L |

| E: Extreme | H: High | M: Medium | L: Low |
| --- | --- | --- | --- |

Referring to your responses in Q2. rate each of the risks you identified using the Risk Matrix shown above. Identify the Likelihood and Impact you have determined, plus the overall risk rating. 

Prioritise each risk from 1 to 5 (1 = highest priority, 5 = lowest priority).

| Answer | Area | Risk rating | Priority |  |
| --- | --- | --- | --- | --- |
|  | Environmental | Likelihood: Unlikely Impact: Minor Risk rating: Low | 4 |  |
|  | Finance | Likelihood: Unlikely Impact: Minor Risk rating: Low | 5 |  |
|  | Human resources | Likelihood: Occasionally Impact: Moderate Risk rating: Medium | 3 |  |
|  | Legal | Likelihood: Unlikely Impact: Moderate Risk rating: Medium | 2 |  |
|  | Technology | Likelihood: Rare Impact: Major Risk rating: Medium | 1 |  |

Order the elements of the hierarchy of control, from 1 to 6 (i.e. most effective to least effective).

| Answer | Label (1 – 6) | Element |  |
| --- | --- | --- | --- |
|  | 3 | Isolate the hazard |  |
|  | 6 | Provide and use Personal Protective Equipment (PPE) |  |
|  | 1 | Eliminate the hazard |  |
|  | 4 | Control the hazard by engineering means |  |
|  | 5 | Control the hazard by administrative means |  |
|  | 2 | Substitute the hazard |  |

Referring to your responses in Q2. propose one (1) risk control for the risk identified in each of the areas listed below.

| Answer | Area | Risk control |  |
| --- | --- | --- | --- |
|  | Environmental | Silt fencing around site. |  |
|  | Finance | Negotiate prices and conformation of prices. |  |
|  | Human resources | Having qualified staff or contractors on standby. |  |
|  | Legal | Being aware of any updates on code of compliances, and implementing them. |  |
|  | Technology | Calibration certificate up to date. |  |

Which of the following parties should be consulted and agree to proposed risk managed strategies, plans and reporting mechanisms? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Project manager |  |
|  |  | Project specialist |  |
|  |  | Team members |  |

True or False (Tick your response): Organisations all use the same risk analysis methods, techniques and tools.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify the four (4) options that may be followed once you have established the revised risk level.

| Answer | Do nothing if the initial risk level is acceptable. Implement risk controls. Reassess the risk. Accept the risk |  |
| --- | --- | --- |

What is the name of the risk level measured after risk controls have been implemented? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Initial risk |  |
|  |  | Revised risk |  |
|  |  | Residual risk |  |
|  |  | Updated risk |  |

On what document should incidents be recorded?

| Answer | Issues register. |  |
| --- | --- | --- |

What is to be completed when a variation is to be made to the project?

| Answer | Change request. |  |
| --- | --- | --- |

True or False (Tick your response): You should report opportunities for action in the same way as risks.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify two (2) types of documents that may be referred to when conducting a review of a risk management plan.

| Answer | Risk register. Issues register |  |
| --- | --- | --- |

Explain the relevance of evaluating project outcomes (e.g. agreed major milestones) as part of reviewing risk management activities.

| Answer | Project outcomes should be continuously reviewed to determine the effectiveness of the risk management activities. |  |
| --- | --- | --- |

True or False (Tick your response): You may refer to past projects for lessons learned regarding risk management, even when the past projects are not identical to the current one.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |