RIICPL401D

Apply the principles for the installation of underground service using open excavation

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Samanth Jadala |
| --- | --- |
| Participant signature |  |

| Assessor name | Brett Stoward |
| --- | --- |
| Assessor signature |  |

| Date | 22/05/2019 |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 20 |  | Yes | No |

Assessor Comments

- List two (2) types of statutory compliance that is relevant to installing underground service using open excavation.

| Answer | AS/NZS 3000:2007-Wiring Rules State based WHS Act & Regulations. |  |
| --- | --- | --- |

- Where, in your workplace, would you locate procedures relevant to the installation of underground service using open excavation?

| Answer | Candidate responses will be specific to their work environment & organisation. They should be able to provide information that alludes to the internal systems in place or site office. |  |
| --- | --- | --- |

- Identify two (2) methods used to identify and locate other related underground services and utilities.

| Answer | Use Dig Before You Dial. Reference engineering drawings & identify underground services. |  |
| --- | --- | --- |

- Identify two (2) engineering survey principles that relate to the installation of underground service using open excavation.

| Answer | Provide a framework safeguarding |  |
| --- | --- | --- |

- In the space below, identify and explain how one (1) environmental management principle impacts on the task of installing underground service using open excavation.

| Answer | Principle | Explanation |  |
| --- | --- | --- | --- |
|  | Sensitive areas | In environmental point of view, wetlands & bogs should be avoided when planning underground cables. Also, sensitive water flows & archaeological sites should factor into route planning process. |  |

- Describe three (3) processes that are involved in developing a ‘work plan’.

| Answer | Planning Process | Description |  |
| --- | --- | --- | --- |
|  | List the task to complete job | Having a clear objective helps you make sure all tasks/steps are developed for the plan & that all the information needed can be included in the plan. |  |
|  | Develop list of actions | Brainstrom a list of actions with others, if you can, & make sure you have some one to look/check your list as nothing is missed from list of actions. During planning you will achieve a better & more efficient outcome. |  |
|  | Prepare a timeline/schedule | Preparation of deadlines will reach allocated tasks in regular time frames. |  |

- Describe two (2) estimating principles that are relevant to you in planning for the installation of underground service using open excavation.

| Answer | Estimation Principle | Description |  |
| --- | --- | --- | --- |
|  | What: scope definition | Required equipment Layout Material requirements Engineering standards. |  |
|  | How: Execution Srategy | Project Organisation Contracting requirements constraints |  |

- Identify three (3) principles of leadership and how they apply to you in your role as a Supervisor in the installation of underground service using open excavation.

| Answer | Leadership Principle | Application in the workplace |  |
| --- | --- | --- | --- |
|  | Demonstrate Safety Leadership | Involves in communicating the importance in safety in all ways during the project progress time line |  |
|  | Promote design & safety | Design stage can minimise risks to the health & safety of people who subsequently construct, occupy & maintain a facility/structure |  |
|  | Communicate safety & project related information | It is essential to the management of safety & over all project. This may be verbal or non-verbal. Formal or informal. Educating the workers regularly will keep out from risks & hazards. |  |

- List three (3) key factors that influence the selection of operational techniques when planning to install underground service using open excavation.

| Answer | 1. Proximity to the other services. 2. The nature of the good conditions-such as soil make up, drainage etc. 3. the type of installation works-such as culvert, pipe etc. |  |
| --- | --- | --- |

- List three (3) key factors that influence your selection of resources when planning to install underground service using open excavation.

| Answer | The type of utility-such as electrical, telecommunication, gas etc. The expected duration or life of product. The installation housing. |  |
| --- | --- | --- |

- Explain the principle of scheduling tasks and activities.

| Answer | Construction project scheduling has evolved into a powerful & complex management tool. Planning establishes what, how, where & in what order the works to be carried out. Estimating the time required for each activity. Computing the time frames. Establishing time intervals between start & finish. Identifying the activities crucial to timely project completion. |  |
| --- | --- | --- |

- In your workplace, what are two (2) key things you must consider when scheduling the delivery of materials to site.

| Answer | Tasks of the job. Sequence of tasks to get the job done. |  |
| --- | --- | --- |

- In the generalised list below, number each task in order of sequence for the installation of underground service using open excavation.

| Answer | Order | Tasks |  |
| --- | --- | --- | --- |
|  | 1 | Plan the work |  |
|  | 8 | Backfill the trench |  |
|  | 5 | Prepare and maintain batters |  |
|  | 3 | Prepare the work environment |  |
|  | 7 | Enclose with bedding materials |  |
|  | 4 | Excavate the trench |  |
|  | 10 | Update service plans and drawings |  |
|  | 2 | Check for any underground or overhead services |  |
|  | 6 | Lay service piping & install services |  |
|  | 9 | Clean up work area |  |

- List three (3) key aspects relevant to managing open excavation underground service installation.

| Answer | Permit & licences to work in the area. Public safety Where to locate the spoil dump Emergency points. |  |
| --- | --- | --- |

- List five (5) daily tasks you conduct (as the Project Manager / Lead), when managing client and site operational requirements, in relation to the installation of underground service using open excavation.

| Answer | Site inspection reports. Authorising overtime. Prestart meeting attendance Review of previous days reports, progress & incidents. Maintain open communication with authorities & client. |  |
| --- | --- | --- |

- From the list below, which areas of civil works are related to the installation of underground service using open excavation? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Environmental conservation |  |
|  |  | Infrastructure development |  |
|  |  | Bridge construction |  |
|  |  | Commercial development |  |
|  |  | Rail construction |  |
|  |  | Lifting and cranage |  |
|  |  | Road construction/maintenance |  |
|  |  | Pipeline construction |  |
|  |  | Ship building |  |
|  |  | Industrial development |  |
|  |  | Systems development |  |
|  |  | Road transport |  |

- Identify two (2) places where you can locate information that relates to plant and equipment capabilities and operation.

| Answer | The OEM that comes with the equipment/plant when purchased. The organisations records management systems. |  |
| --- | --- | --- |

- Describe the process for maintaining plant, equipment, and tools.

| Answer | Is to be maintained in accordance with the OEM requirements at requiring compliance checks at regular intervals by engineers & regulators. To be checked prior to operation for the first time of each shift. Any issues to be taken action immediately & rectification as appropriate. |  |
| --- | --- | --- |

- In your own words, explain three (3) terms that are commonly used in the installation of underground service using open excavation.

| Answer | Backfill-to fill the arth, any remaining space after placing concrete, brickwork etc. Batter-the slope of a wall of buttress built at an inclination to the vertical plane. Benchmark-a fixed point of reference, the elevation of which is known & referred to during levelling operations |  |
| --- | --- | --- |

- Calculate the following:

- What is the total volume of the shape below?

10,750,350,000 Cubic mm (V=LxWxD)

- What is the surface area of the shape below?

5,811,000 Sq mm (A=LxW)

- In the shape below, calculate the grade of the dotted line using the grade ratio of 1:10. What is the total grade amount?

Ramp (Slope) = Rise 1850 (10)185mm/Run 3725 (10)372.5mm

For Every 372.5mm the grade drops by 185mm (37.25:18.50)

Depth 1850mm

Length 3725mm

Width 1560mm

Grade 1:10

- You need an excavator for 3 days and have been asked to make sure there is enough diesel to last the whole 3 days.  The excavator uses 15 litres per hour and will be operating for approximately 6 hours per day.  The company buys its diesel at cost ($1.10 per Litre) and it has a policy that requires all orders include a contingency of 10%.

  - What is the total consumption of diesel for the 3 days?

270 Litres

  - How much diesel will you need to order?

297 Litres

  - What is the total cost of your order?

$326.70