Risk Management and Mitigation Template

Examples

| Cost concerns | Likelihood Low/Med/High (comments) | Impact Low/ Medium/ High | Mitigation strategies |
| --- | --- | --- | --- |
| Council rejects application | Low All works satisfy building codes etc | High / Medium / Low | Ensure all works will satisfy necessary codes, council requirements, safety and environmental legislation etc. |
| Delays in council approvals | Depends on how extensive the project is, complexity, zoning etc. | High / Medium / Low | Prior contact with council to seek guidance, directions and in-principle support. |
| Budget shortfalls | Project has been appropriately scoped to cover all known contingencies. Contract reflects adjustments/changes and how these are addressed. | High / Medium / Low | Develop budgets to fully plan for known issues or adjustments to contract. |
| Financial | Sufficient finances to support beginning of contract. Contract payments to cover ongoing expenses and final payment to cover balances. | High / Medium / Low | Ensure contract details are understood by the client and receive first payment before procurement of materials. |
| Construction delays | Trades confirmed, weather predictions are promising. Price escalations covered in adjustments in contract. | High / Medium / Low | Ensure contract details are understood by the client |
| Disruption to services | Some services may or will be impacted due to works | High / Medium / Low | Notifications to be sent out to neighbours prior to service disruptions |

| Participant name: | Jeremy Tydd |
| --- | --- |
| Date: |  |

| Cost concerns | Likelihood Low/Med/High (comments) | Impact Low/ Medium/ High | Mitigation strategies |
| --- | --- | --- | --- |
| Council rejects application | Low All works satisfy building codes etc | High / Medium / Low | Ensure all works will satisfy necessary codes, council requirements, safety and environmental legislation etc. |
| Delays in council approvals | Depends on how extensive the project is, complexity, zoning etc. | High / Medium / Low | Prior contact with council to seek guidance, directions and in-principle support. |
| Budget shortfalls | Project has been appropriately scoped to cover all known contingencies. Contract reflects adjustments/changes and how these are addressed. | High / Medium / Low | Develop budgets to fully plan for known issues or adjustments to contract. |
| Financial | Sufficient finances to support beginning of contract. Contract payments to cover ongoing expenses and final payment to cover balances. | High / Medium / Low | Ensure contract details are understood by the client and receive first payment before procurement of materials |
|  |  | High / Medium / Low |  |
|  |  | High / Medium / Low |  |