AMENDMENTS AND CONDITIONS TO THE TENDER/CONTRACT – COMMERCIAL PROJECT

PROJECT TITLE: 123 ABC COMMERCIAL STREET, QLD

PURPOSE OF PROJECT: COMMERCIAL BUILD – Change rooms recreation building

Tender number: 12AB34CDCOMM

Tender dated: 15/01/2023

VERSION NUMBER: V1

DATE OF ISSUANCE OF THE CLIENT ACCEPANCE FORM: 15/01/2023

NAME OF CLIENT - ABC COMM COMPANY

ADDRESS :

Big Boss

Managing Director
ABC COMM COMPANY

1 STREET, ABC LAND, QLD

Australia

Phone: 0123456789

Tenderer’s Name: Knights CBI

Tenderer’s Address: Knights CBI, 123 Mystreet, Myland, QLD

Signed by Tenderer’s Representative: NAO

In reference to the ‘Conditions of the contract’ under ‘Miscellaneous point 17 and ‘Work Order Variations point 8’:

1. This amendment (the "Amendment") is made by RES COMM COMPANY and Knights CBI, parties to the agreement dated 15/01/2023 (the "Contract").

2. The Agreement is amended as follows:

The Date for giving possession of the site is changed from the original date of 25/02/2023 to new date of 5/03/2023 therefore the site access and commencement of the Project will be moved to the new date of 5/03/2023

The Date for Practical Completion is therefore pushed forward from the original date of 25/08/2023 to new date of 5/09/2023

3. Except as set forth in this Amendment, the Agreement is unaffected and shall continue in full force and effect in accordance with its terms. If there is conflict between this amendment and the Agreement or any earlier amendment, the terms of this amendment will prevail.

Signature (Tenderer): NAO

Printed Name: Noreen Abu-Obeid

Title: Estimator/Contract administrator/Project Manager – Knights CBI

Dated: 14/01/2023

Signature (Client): Big Boss

Printed Name: Mr Big Boss

Title: Managing Director – ABC COMM COMPANY

Dated: 14/01/2023

Signature (Legal): Law

Printed Name: Mr Law Law

Title: Legal Director – Law Law Associates

Dated: 14/01/2023