Project Schedule Template

Stage:

| Milestones to be completed | Lock up stage |
| --- | --- |
| Estimated project progress | 5 weeks |
| Start date | 1-3-24 |
| End date | 7-4-24 |
| Labour start date | 1-3-24 |
| Delivery date for materials | 1-3-24 |

| Task | Start date | End date | Materials required | Labour required |
| --- | --- | --- | --- | --- |
| Framing | 1-3-14 | 10-3-24 | Framing timber | 3 carpenters |
| Cladding | 11-3-24 | 20-3-24 | Cladding | 3 carpenters |
| Roofing | 23-3-24 | 26-3-24 | Roofing | 4 roofers |

Contingency

| Summary of contingency |  |
| --- | --- |
| Materials needed | Timber ,cladding ,roofing |
| Labour needed | Carpenters, Roofers |

Contingency

| Summary of contingency |  |
| --- | --- |
| Materials needed |  |
| Labour needed |  |

Stage:

| Milestones to be completed |  |
| --- | --- |
| Estimated project progress |  |
| Start date |  |
| End date |  |
| Labour start date |  |
| Delivery date for materials |  |

| Task | Start date | End date | Materials required | Labour required |
| --- | --- | --- | --- | --- |

Contingency

| Summary of contingency |  |
| --- | --- |
| Materials needed |  |
| Labour needed |  |

Contingency

| Summary of contingency |  |
| --- | --- |
| Materials needed |  |
| Labour needed |  |

Stage:

| Milestones to be completed |  |
| --- | --- |
| Estimated project progress |  |
| Start date |  |
| End date |  |
| Labour start date |  |
| Delivery date for materials |  |

| Task | Start date | End date | Materials required | Labour required |
| --- | --- | --- | --- | --- |

Contingency

| Summary of contingency |  |
| --- | --- |
| Materials needed |  |
| Labour needed |  |

Contingency

| Summary of contingency |  |
| --- | --- |
| Materials needed |  |
| Labour needed |  |