Waste Management Strategy Planning Document

| Prepared by: | Ric Henderson |
| --- | --- |
| Date: | 13/11/2024 |
| Building/construction Plans | Residential Commercial |
| Building/construction location | Sunshine Coast, QLD |

| Current government environmental requirements for managing and minimising building waste. | The Environmental Protection Act (EPA) in Queensland mandates construction companies to minimize waste, recycle materials where possible, and dispose of waste responsibly. |
| --- | --- |
| Source: | Queensland Government Environmental Protection Act 1994 |

| Current relevant council environmental requirements for managing and minimising building waste. | The Sunshine Coast Regional Council encourages the reduction of construction waste through segregation of materials (such as timber, concrete, and metals) for recycling and mandates compliance with its waste minimization guidelines. |
| --- | --- |
| Source: | Sunshine Coast Regional Council Waste Management Guidelines |

| NCC requirements for waste management | The National Construction Code (NCC) requires builders to develop waste management plans that focus on material reuse and minimizing construction waste through proper site management. |
| --- | --- |
| Australian Standards and guidelines for waste management and minimisation. | AS 4123 provides guidance on the management of construction waste, recommending practices for recycling and waste reduction during the building process. |

Material Procurement

| Specify high quality and more durable materials to be procured. | Use reinforced concrete and treated timber for structural durability. |
| --- | --- |
| Will these materials extend the life of the structure and simplify its future extension and refurbishment? | Yes, durable materials reduce the need for frequent repairs and support future extensions. |
| Considerations regarding material life-cycle | Materials should be selected based on longevity, minimal environmental impact, and recyclability. |
| Specify recycled materials to be used where appropriate. | Recycled steel and reclaimed timber will be used for non-structural elements. |
| Methods to be applied to minimise packaging waste during procurement | Bulk ordering of materials to reduce packaging waste and returning unused materials to suppliers. |

Waste reduction during building process - Demolition stage

| Materials on site |  |  |  | Destination |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Reuse and recycling | Disposal |
| Type of material | Estimated volume (m³) | Estimated weight (tonnes) | On-site (specify proposed reuse or on-site recycling methods) | Off-site (specify contractor and recycling outlet) | Specify contractor and landfill site |
| Excavation material | 200 | 150 | Used for backfilling and levelling areas of the site | Recycled via Sunshine Coast Recycling Facility | N/A |
| Green waste | 30 | 10 | Mulched for on-site landscaping | Recycled via GreenWasteCo | N/A |
| Bricks | 50 | 40 | Reused for retaining walls and pathways | Recycled via BrickRecyclingCo | N/A |
| Concrete | 100 | 80 | Crushed and reused as aggregate for sub-base | Recycled via Sunshine Concrete Recyclers | N/A |
| Timber | 20 | 5 | Reused for formwork or temporary structures | Recycled via TimberRenew | N/A |
| Plasterboard | 10 | 4 | N/A | Recycled via PlasterRecyclers | N/A |
| Metals | 5 | 2 | N/A | Recycled via MetalScrapCo. | N/A |
| Asbestos | 1 | 0.5 | N/A | N/A | Safely disposed by SafeAsbestosCo at licensed landfill |
| Other waste e.g. tiles, paint, plastic, PVC, cardboard | 15 | 8 | N/A | Recycled via PlasticRecyclersCo | Sent to Sunshine Landfill |

Waste reduction during building process - Construction stage

| Materials on site |  |  |  | Destination |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Reuse and recycling | Disposal |
| Type of material | Estimated volume (m³) | Estimated weight (tonnes) | On-site (specify proposed reuse or on-site recycling methods) | Off-site (specify contractor and recycling outlet) | Specify contractor and landfill site |
| Excavation material | 50 | 40 | Used for backfilling and landscaping on-site | Recycled via Sunshine Coast Recycling Facility | N/A |
| Green waste | 10 | 3 | Mulched and used for on-site erosion control and landscaping | Recycled via GreenWasteCo | N/A |
| Bricks | 30 | 25 | Reused for walkways and site structures | Recycled via BrickRecyclingCo | N/A |
| Concrete | 50 | 40 | Crushed and reused as aggregate for road base | Recycled via Sunshine Concrete Recyclers | N/A |
| Timber | 15 | 4 | Reused for temporary structures or formwork | Recycled via TimberRenew | N/A |
| Plasterboard | 5 | 2 | N/A | Recycled via PlasterRecyclers | N/A |
| Metals | 3 | 1 | N/A | Recycled via MetalScrapCo | N/A |
| Asbestos | 8 | 6 | N/A | N/A | Safely disposed by SafeAsbestosCo at licensed landfill |
| Other waste e.g. tiles, paint, plastic, PVC, cardboard | 8 | 4 | N/A | N/A | Sent to Sunshine Landfill |

Waste management strategy

| Waste management strategy to support the building and construction project (include relevant principles of sustainable waste management). | Use a combination of waste segregation, material recycling, and on-site reuse. Follow sustainable waste management principles by prioritizing materials that reduce waste generation and improve site cleanliness and safety. |
| --- | --- |
| Costs related to implementation of Waste management Strategy | Expected cost: $15,000 (for recycling bins, contractors, and on-site reuse setup). |
| Potential savings and advantages relevant to Waste Management Strategy | Savings from reduced landfill fees, decreased material purchasing due to reuse, and potential rebates from recycling contractors. Anticipated savings: $10,000. |

Communication required to implement strategy

| Communications required to ensure effective Waste management Strategy. | Communication recipient | Purpose and method of communication |
| --- | --- | --- |
|  | Client | Email to update the client on waste management strategy progress |
|  | Architect / Designer | Phone call to discuss sustainable materials for future phases |
|  | Engineer | Site meeting to ensure structural designs consider material reuse |
|  | Supplier | Email to request bulk orders to minimize packaging |
|  | Other (Specify) | Phone call to coordinate waste removal schedules |