Waste Management Plan for 16 Sheehan Street

Waste Types & Management Methods

| Waste Type | Source/Activity | Management Action | Disposal Method |
| --- | --- | --- | --- |
| Excavated Soil | Site levelling & footings | Reuse on-site if suitable or dispose to clean fill | Local landfill or reuse on-site |
| Concrete Offcuts | Slab pour & finishing | Minimize offcuts; collect in skip bin | Construction waste facility |
| Timber (formwork) | Concrete forming | Reuse where possible; collect offcuts | Recycle timber where possible |
| Colorbond Offcuts | Cladding and roofing | Store safely; return large pieces to supplier if viable | Scrap metal recycler |
| Plastic Wrap & Straps | Material packaging | Collect in designated bags or bins | General waste or soft plastic recycling |
| Pallets | Material delivery | Return to supplier or reuse | Pallet recovery service or reuse on-site |
| General Waste | Miscellaneous construction waste | Bin on site; segregate when practical | Council collection or licensed facility |

Bin & Storage Locations On Site

- 1 x 3m³ skip bin – for general construction waste

- 1 x labeled drum/bin – for metal offcuts (Colorbond, fasteners)

- Designated soil stockpile – for reuse or removal

- Pallet stacking area – behind site fence near entry

Prohibited Practices

- No burning of waste on site

- No burying of materials

- No dumping in council bins or on public land

- All asbestos (if any) must be professionally removed (not expected on this project)

Waste Minimisation Strategies

- Order materials to exact sizes to reduce offcuts

- Use reusable formwork materials where possible

- Store materials properly to prevent weather damage

- Reuse pallets and packaging where safe