Final Certificate Checklist

| Participant name: | Abbie Heaslip |
| --- | --- |
| Date: | 18/12/24 |
| Project: | Correctional Facility |
| Site address: | Spring Creek |
| State / Territory: | Qld |
| Conditions for issuing final certificate reviewed: | (a) The Subcontractor shall undertake all testing, commissioning and Integrated System Testing and provide documentary evidence of same; (b) The Subcontractor shall complete all labelling required by the specification. Label samples are to be submitted for approval; (c) The Subcontractor shall provide an electronic BIM, CAD and PDF copy of As-Built documentation marked As-Built including the conversion of shop drawings to “As-Built” status. As-Built documents are to be provided progressively as soon as reasonably available with final versions not later than Substantial Completion; (d) The Subcontractor shall provide As-Built documentation in accordance with the BIM Management Plan; (e) The Subcontractor shall provide completed quality assurance documentation including but not limited to Inspection and Test Plans (ITPs) and check sheets. Completed ITP’s and check sheets will require to be submitted prior to any Inspections. (f) The Subcontractor shall provide Operation and Maintenance Manuals in a format to be prescribed by The Main Contractor which are to be provided progressively as soon as reasonably available with final versions not later than Substantial Completion. Sections of the Manual are to be provided progressively onto internet hosted O&M software such as “Omtrak WebFM” or similar. Where the Subcontractor has BIM responsibilities, interactive referencing (e.g., identical Asset Numbering) to O&M manuals will also be required for all plant and equipment identified as a maintainable asset within the DEMP and associated Asset Information Register (AIR); (g) The Subcontractor shall assist with the development of the Project Completion Plan when requested to by The Main Contractor. Whether or not the Subcontractor has contributed to the plan, the Subcontractor will adhere to the requirements of the Project Completion Plan (as amended from time to time) and as directed by The Main Contractor; (h) The Subcontractor shall provide a Commissioning Plan to support and assist the Project Completion Plan; (i) The Subcontractor shall provide training to operations and Facilities Maintenance staff as nominated by The Main Contractor. The Subcontractor will provide a Training Plan in accordance with the obligations of the Brief. Training shall be completed prior to Completion with ongoing support as necessary; (j) The Subcontractor shall be responsible for and ensure that any Authority Approvals required in relation to the Works are in place; (k) The Subcontractor shall provide spares as required by the Specification; (l) The Subcontractor shall provide warranties as set out in Subcontract Schedule 1; (m) The Subcontractor shall provide necessary certification, Form 16’s and the ‘like' from suitably qualified/licenced personnel; and (n) The Subcontractor shall provide preventative maintenance as required by the Specification. |

| Checklist item | Yes/No | Comments |
| --- | --- | --- |
| All patent defects have been remedied. | Yes No N/A |  |
| Adjustments to the contract sum have been agreed. | Yes No N/A | Final account has been calculated and agreed upon with the Subcontractor |
| All claims have been settled. | Yes No N/A | No claims with this Subcontractor to settle |
| Defects liability period has expired. | Yes No N/A | 12-month DLP has ended |
| Notice of Final Completion has been sent by the contractor. | Yes No N/A |  |
| All Work to be performed under the agreement has been completed. | Yes No N/A |  |
| Workplace has in place procedures for resolving/addressing quality variations. | Yes No N/A |  |