Job Plan

| EMPLOYEE NAME | Christopher Gwilliams |
| --- | --- |
| POSITION/ROLE | Site Supervisor |
| COMPANY | Working Bucket PTY |
| WORK PLAN PERIOD | 8/1/2025-16/3/2025 |

OBJECTIVES

Objective 1: Site Mobilization

RESPONSIBILITIES

- Site Mobilization

ACTIVITIES

- Install site toilet facilities - Install site smoko/lunch shed - Install site office and first aid area - Follow EMP (install sediment and erosion controls) - Amenities - Have plant equipment delivered - Site Fencing around boundaries - Preform site inductions - Crew for Job

TIME FRAME

- 3 weeks

Objective 2: Cut and Fill

RESPONSIBILITIES

- Cut and fill site to site specific plans

ACTIVITIES

- Have machine tested and inducted into site - Have site surveyed - Have any permits required completed - Cut the site to site specific plans - Assist contractors with in ground services

TIME FRAME

- 6 weeks

Objective 3: Contractors

RESPONSIBILITIES

- Contractors

ACTIVITIES

- Assist contractors with in ground services - Assist in the formation of materials required to complete task

TIME FRAME

- 6 weeks (or as long as necessary to get desired outcome)