As per contract:

#### Payments

#### Monthly payments of $82340.50 to be made within 5 business days of receipt of invoice.  Note the first payment will be less 10% initial deposit amount.  The monthly progress payments are to be made every 15th of the month.

An interest rate of 4% per annum, calculated on a daily basis, will apply for delay in payment

Details:

Contract price is $164,681 (inc GST)

Deposit amount is 10% of total amount, $16,468.10

Commencement date 05/03/2023

Date of practical completion 05/05/2023

For this task the Progress payments invoices 1 and 2 are shown below and the invoices have been made for future dates based on the commencement and practical completion dates of this project as shown above  – Please note the header/footer details have been removed for confidentiality purposes and information used for this course only.  Thank you

INVOICE 0001

Attention: Big Boss, ABC RES COMPANY

Title: Managing Director

Address: 1 Street, ABC Land, QLD

Date: 1/3/23

Project Description:

- Deposit amount required upon commencement of works, being 10% of contract price as agreed in the contract

Any additional jobs will be negotiated and agreed by both parties.

Terms: Payment of invoice is required to be processed within 5 business days of receipt of invoice

PAYMENT PLAN: (This was agreed by both parties as per contract)

| Description | Percentage | Cost | PAID/DUE |
| --- | --- | --- | --- |
| Deposit amount required upon commencement to be made payable on 1/03/2023 | 10% | $16,468.10 | DUE |
| Monthly progress payment for the month of March 2023 less deposit amount to be made payable 15/4/2023 for completion of 50% of the scope of works as per contract |  | $65872.40 |  |
| Monthly progress payment for the month of April to be made payable 15/5/2023 for 100% completion of the scope of works as per contract |  | $82340.50 |  |
| Total cost inc GST | $164681.00 |  |  |

PAYMENT DETAILS:

Please make payments to the below:

| Bank Name | Big Bank |
| --- | --- |
| Branch | Mid town branch |
| BSB | 012345 |
| Account | 67891011 |

INVOICE 0002

Attention: Big Boss, ABC RES COMPANY

Title: Managing Director

Address: 1 Street, ABC Land, QLD

Date: 10/4/23

Project Description:

- First monthly instalment for completion of 50% of scope of works as shown per contract

Any additional jobs will be negotiated and agreed by both parties.

Terms: Payment of invoice is required to be processed within 5 business days of receipt of invoice

PAYMENT PLAN: (This was agreed by both parties as per contract)

| Description | Percentage | Cost | PAID/DUE |
| --- | --- | --- | --- |
| Deposit amount required upon commencement to be made payable on 1/03/2023 | 10% | $16,468.10 | PAID |
| Monthly progress payment for the month of March 2023 less deposit amount to be made payable 15/4/2023 for completion of 50% of the scope of works as per contract |  | $65872.40 | DUE |
| Monthly progress payment for the month of April to be made payable 15/5/2023 for 100% completion of the scope of works as per contract |  | $82340.50 |  |
| Total cost inc GST | $164681.00 |  |  |
| Deposit paid as at 1/3/2023 | $16468.10 |  |  |
| BALANCE DUE | $148212.90 |  |  |

PAYMENT DETAILS:

Please make payments to the below:

| Bank Name | Big Bank |
| --- | --- |
| Branch | Mid town branch |
| BSB | 012345 |
| Account | 67891011 |