RIIQUA401E

Apply a quality management system on site

ASSESSMENT SUMMARY

The assessment activities for RIIQUA401E Apply a quality management system on site cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Joshua Ferguson |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for RIIQUA401E | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

RIIQUA401E

Apply a quality management system on site

THEORY EXAM

| Participant name | Joshua Ferguson |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Provide three (3) sources you access for information on relevant legislation associated with civil works tasks.

| Answer | - Workplace health and safety - Environmental protection act - Fair work |  |
| --- | --- | --- |

In the table below, insert two (2) examples of legislation you adhere to when preparing for work tasks and the context this is applied.

| Answer | Legislation | Context legislation is applied |  |
| --- | --- | --- | --- |
|  | e.g. Mandatory Standards | To ensure work is conducted compliantly using material to best practice requirements |  |
|  | Workplace health and safety | Applied during planning and preparing to assess risk and implement controls to eliminate the risk/harm to any employees |  |
|  | Environmental act | Applied during planning stage to mitigate any potential harm to the ecosystem and ensure compliance with environmental refgulations |  |

In one (1) paragraph, describe processes required by supervisors to ensure legislative, organisational and manufacturer requirements and procedures being used are relevant and current.

| Answer | This is completed through on going conversations and regular meetings with onsite personal e.g.. engineering team, project management team etc.. Regular meetings. A constant review and update of all documentation is also completed this helps ensuring that most current and relevant documentation, drawings, standards, engineering specifications are adhered to. |  |
| --- | --- | --- |

Name and describe four (4) tools, systems and/or processes used to effectively implement the organisations quality management system.

| Answer | - Quality management plan - Quality metrics - Quality Checklists - Improvement plans |  |
| --- | --- | --- |

In one (1) paragraph describe methods you apply to ensure your crew meet HR management principles for the work activity.

| Answer | This is done through checking through crew members qualifications and experience during the planning stage of works. This helps ensure that they right people are used for the right tasks helping to maintain that effectiveness and efficiency of the task while also maintaining good quality of works. By constant assessing this it helps with ensuring the right training is provided to the right personnel aswell which helps with future growth. Allocating members with less experience with more experience personnel also helps the less experienced personnel out and helps them gain the experience needed. |  |
| --- | --- | --- |

You are required to supervise your crew in an activity such as a concrete pour, clarify the activity, what you will discuss during the pre-start meeting and the documents you will use.
Briefly include a description of how these documents are to be used.

| Answer | - Weather conditions - Emergency procedures - VMPs - travel paths for site personnel and concrete delivery - Roles and responsibilities for each employee - Pour plan, Finishing and curing process - Any condition changes that are expected or have a arisen between shifts Documents used. - JSA ( This will be used for recording of hazards and controls implemented prior to completing the tasks) - VMPs (Vehicle movement plan used to highlight access and exits) - Emergency procedure (This well help highlight what to do in the event of an emergency during the pour) - Engineering Specifications and drawings (this will be used to assist with ensuring the pour is completed effectively and efficiently while meeting spec) |  |
| --- | --- | --- |

Describe a situation where you have applied continuous quality improvement in the workplace.

| Answer | On a previous job a lot of NCRs for placements of materials not meeting compaction. We assessed the situation and found that a constant change in operators and minimal communication/hand over was one of the main reasonings behind it. Operators not knowing the amount of passes or procedure need to meet compaction for this material. We tool boxed this and discussed with the operators the importance of this. We also put in posters in each compaction machine outline the amount of passes required for each material. We found after this was implemented the amount of NCRs decreased massively |  |
| --- | --- | --- |

Discuss methods and techniques you apply to encourage participation by crew members in a continuous improvement model.

| Answer | - Apply effective communication methods, be clear, concise, confident, credible, compelling. - Apply an inclusive work model to encourage participation and input to ensure everyone feels heard. - Develop a culture of belonging to allow workers to feel safe in the team. - Provide continuous improvement information such as informing teams of the savings and productivity advantages of the improvements. |  |
| --- | --- | --- |

Describe mentoring and coaching you would provide to your team members to ensure they were constantly in the ‘continuous improvement’ headspace i.e. they identify and action key learnings wherever possible.

| Answer | Create a culture where employees are willing to open and discuss any concerns or things that they feel can improve the work place. By having this culture employees will feel comfortable in speaking up and being open. This creates a good headspace and will help with continuous improvement in the work place |  |
| --- | --- | --- |

Briefly discuss data that can be used for benchmarking and monitoring performance for continuous improvement at your workplace.
Name three (3) data sources.

| Answer | - KPIs - Financial information - Analysis of schedules (milestones and hold points) |  |
| --- | --- | --- |

Organisational safety and risk management policies, procedures and programs should be provided to the work crew in an accessible manner. Discuss processes and/or documents used to share information relating to the organisation's safety, emergency and risk management policies, procedures, and programs.

| Answer | Processes and documentation set in place to share these documents and policies to the work crew is completed through safety manuals, toolbox/safety meetings, inductions, emergency response plans, emergency drills and regular training. By completing the above we can ensure that the work crew is continually updated on policies and procedures relating to safety, emergency and risk management. |  |
| --- | --- | --- |

How do you respond to issues raised through consultation?

| Answer | By acknowledge the issue, gathering information relating to cause of the issue and assessing it. Once this is completed then implement methods to rectify or control the issue. Last of all we monitor it and make changes if needed |  |
| --- | --- | --- |

Describe two(2) types of reports you use to record work performance and describe how these documents are used to assist in the identification of further opportunities for improvement.

| Answer | - KPI reports – provide a review against achievement of KPIs and areas for improvement for each individual personnel. This will help show where others struggle or lack and will help pin point where training is required - Safety risk registers, incident reports, hazard reports – identify areas for improvement in safety, can be monitored over time to see if any systemic hazards. This also helps find whats trending and whats causing most incidents. Once again assists with helping identify where training is needed |  |
| --- | --- | --- |

Using a paragraph, discuss why is it important for supervisors and those developing job plans and work schedules to understand the relationship between various areas of civil work and resource requirements.

| Answer | Supervisors need to have a good understanding of other civil works as this helps with planning and resourcing of equipment. Understanding this helps with prioritising works and being able to utilise resources efficiently and proactively |  |
| --- | --- | --- |

Discuss forms and documents used when making recommendations for improvements, include what should be detailed in these documents.

| Answer | - Improvement proposal plans - incident reports - risk assessment reports - action plans With in these forms it should outline reasoning, controls/changes suggested actions, intendent outcome, any costs or adjust to budget by implementing these recommendations and steps to implement these changes |  |
| --- | --- | --- |

Discuss the importance of informing individuals and crews of savings and productive improvements so that quality requirements can be achieved.

| Answer | By discussing savings and productive improvements with the work crew it encourages the work crew to implement this and strive for excellence. Making them understand the importance of this and how much it benefits them and the organisation in the future. |  |
| --- | --- | --- |

- Using a paragraph, discuss why it is vital to maintain accurate records for a successful quality management system.

| Answer | Keeping accurate records helps prove that implemented procedures are being met and adhered to. This helps in the long run when we need to look back on documentation to show that work has been completed according to standards mean while safety and risk management is also being completed to a high standard |  |
| --- | --- | --- |

Describe four (4) different document control procedures that are applied in civil construction organisations.

| Answer | - Document approval - Updating and version control - Amendments - Document tracking |  |
| --- | --- | --- |

- What different signs and barriers are placed to alert others of exclusion zones? Provide three (3) examples.

| Answer | - Authorized personnel only - No entry - Permit holders entry only |  |
| --- | --- | --- |

- How do you communicate levels to plant operators during setting out procedures?

| Answer | Flags, pegs and markings along with stringlines are used to communicate and show levels to plant operators during the setting out |  |
| --- | --- | --- |

RIIQUA401E

Apply a quality management system on site

PRACTICAL ASSESSMENT

| Participant name | Joshua Ferguson |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |
| Task 1 (Occasion 2) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS: GENERAL

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify () documents collected and checked for currency and compliance: Instructions Plans Specifications SWMS JSEA Schedule Manuals TCP Delivery/procurement docs Training records Calibration records Other (please specify): |
| 1.1J. | Specify safety requirements implemented: |
| 1.2E. | Specify improvements put forward: |

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Details |
| 1.1A. | Specify () documents collected and checked for currency and compliance: Instructions Plans Specifications SWMS JSEA Schedule Manuals TCP Delivery/procurement docs Training records Calibration records Other (please specify): |
| 1.1J. | Specify safety requirements implemented: |
| 1.2E. | Specify improvements put forward: |

RIIQUA401E

Apply a quality management system on site

Practical Task 1 (2X)

Description of task: The participant must demonstrate supervising a crew during work activities on two (2) occasions and must demonstrate all of the following on each of the two (2) occasions: Implementing quality processes - Collect all required documents, confirming these are current and checking required resources including human resources against documentation. - Confirming and applying all site safety, traffic management and environmental protection requirements. - Lead the team pre-start meeting, collaborating with crew members to ensure understanding and participation. - Share information and documents adhering to site safety and quality requirements and informing crew of savings and productivity improvements to apply to achieve quality standards. - Mentor and support individuals to ensure safety and compliance with requirements. Monitor work processes and systems - Identify ways in which planning and operations could be improved. - Use available technology to adhere to quality improvement processes and techniques. - Make recommendations for improvements to the quality management plan to relevant personnel according to workplace procedures. Consolidate opportunities for further development - Document work performance and use the information to identify opportunities to improve quality. - Complete, store and share reports, recommendations and records according to the workplace quality management plan and procedures. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Human resources (work crew/team), work instructions, site safety and emergency procedures, permit requirements as required, relevant plans, drawings, product specifications, delivery standards, workplace forms and storage facilities. Work site with all safety, traffic management and environmental protection requirements to safely and compliantly complete work tasks. Quality documentation.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |  |
| --- | --- | --- |
|  | 1st Occasion | 2nd Occasion |
| 1 Implement quality processes |  |  |
| Collect documents required to achieve work task, read and confirm currency and compliance. |  |  |
| Complete and have authorised required documentation such as permits. |  |  |
| Discuss work requirements and schedule with crew using approved documents according to workplace quality and compliance requirements. |  |  |
| Collaborate with crew and contractors to confirm schedule and work requirements. |  |  |
| Encourage and support crew members during discussion to ensure understanding of requirements. |  |  |
| Communicate information clearly to ensure understanding. |  |  |
| Apply active listening techniques to enable inclusivity. |  |  |
| Apply mentoring techniques to support worker participation. |  |  |
| Clarify and confirm crew/contractor understanding of safety and emergency procedures. |  |  |
| Implement and ensure crew implementation of site safety requirements. |  |  |
| Install and monitor installation of signage and barriers to indicate work area and exclusion zones. |  |  |
| Prepare wash down area and/or appropriate environmental controls according to site, quality and EMP requirements. |  |  |
| 2 Make recommendations based on performance that has been monitored and reported on |  |  |
| Check digital or other technology to confirm KPIs against quality targets. |  |  |
| Check and monitor to ensure safety targets are met. |  |  |
| Monitor schedule including any milestones/inspections/hold points to achieve specified timeframes. |  |  |
| Keep records of KPIs, measurements, test results. |  |  |
| Offer improvements to quality processes/procedures to relevant personnel. |  |  |
| Complete appropriate monitoring and measuring documents. |  |  |
| Complete recommendation for improvement documentation according to workplace requirements. |  |  |
| 3 Consolidate opportunities for further development |  |  |
| Keep clear records of work performance achieved |  |  |
| Manage records, reports, recommendations storage in accordance with workplace procedures and quality management requirements |  |  |