# Quality Control Plan Template

# Project Name: 28 Dell street Rochdale

Prepared by: Dawei Yang

# Date: 08/08/23

# Description of project: # Building a class one double story house

Description of Project Quality System: project's quality standards will meet NCC 2019.

| Describe in as much detail as needed specifically what will be required in each of the following areas to manage quality control on this project: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Organisational Structure Identify the steakeholders and builders and thegolas sould achieve Builder will identify certifier and engineer and trades Steakeholders will identify the supply. The trades has the necessary skill level to perform well and has the desire to take on the role Balance authority and responsibility. ... Indentify and maintaining records Identifying and reporting Shortfalls and Issues in Quality Outcomes Reviewing Project Outcomes |  |  |  |  |  |  |
| Roles and Responsibilities Steakeholders: select related material supply within the limited budget Buiders: select trades for the projrct and mange the sidte safty ang healthy Engineers : makesure whole stucture is statified with the paln requirement and sign the form15 Certifier: issue the BA inspection on site and sign the from21 |  |  |  |  |  |  |
| Stakeholders and responsibilities Steakeholders: select related material supply within the limited budget |  |  |  |  |  |  |
| Consultation Enginee and certifier will solve all the issues during the construction |  |  |  |  |  |  |
| Procedures reviews of project activities, processes, and systems to recognise their compliance with the quality requirements set in place. facilitated by utilising problem-solving tools such as the cause-and-effect diagram ensuring that there are clear processes that detail how to go about documenting, reporting, and acting on identified non-compliance issues. modified and updated according to the actual results of the quality assurance process. |  |  |  |  |  |  |
| Processes assess the quality of products/services report non-compliance with quality standards identify causes of non-compliance and address them |  |  |  |  |  |  |
| Resources NCC 2019 WHS and code od practise QLD |  |  |  |  |  |  |
| Quality objectives aligned to workplace objectives and procedures |  |  |  |  |  |  |
| Quality items | Measures for each quality item |  | Units to measure each item | Existing project tools that will provide quality data |  | Timing of measurement |
| Timber frame | Strength and termite treatment |  | mm | Ncc volum one |  | 02/12/21 |
| Timber truss | Construction tiber |  | mm | Ncc volum one |  | 02/12/21 |
| Window glass | The thickness of glass |  | mm | Ncc volum one |  | 07/12/21 |
| Post structural | Strength of post |  | mm | Ncc volum one |  | 19/12/21 |
| Painting grade | Painting standard and brand |  | Bucket | Customer selected |  | 30/12/21 |
| Communication procedures and methods to be applied |  |  |  |  |  |  |
| Communication to management: by phone or email |  |  |  |  |  |  |
| Communication to work teams: by phone or email |  |  |  |  |  |  |
| Issues to be addressed and consultation |  |  |  |  |  |  |
| Issue | Who to consult |  | Improvements for consideration | Feedback following consideration |  | Supporting Resources |
| The length of the screw to fix the chiboard | engineer |  | Strong structure | 25mm beaten screm |  | Engineering plan |
| The joinment of the trust and frame | engineer |  | Strong structure | V join piece at every joinment |  | Engineering plan |
| The width of each stud for the wall frame | engineer |  | The poition of stud easy to fix wall hung vanity | 300mm of each stud |  | Engineering plan |
| Waterproofing | Tile guy |  | Three coatings | Strength of waterpoofing area |  | NCC standard |
| Describe how each of the following aspects of quality management will be addressed on this project: |  |  |  |  |  |  |
| Quality Control make sure all the material meet meet the quality standards established and baselined in the planning phase of the project. |  |  |  |  |  |  |
| Control item |  | Measure |  |  | Project Stage |  |
| Timber |  | Testing and inspection |  |  | The frame installation |  |
| Steel post |  | The strength of the post |  |  | Before installation |  |
| Lights |  | Working |  |  | After installation |  |
| Painting |  | Hospital standard |  |  | During the painting period |  |
| Waterproof |  | Testing |  |  | After waterproofing finish |  |
| Quality Assurance processes used |  |  |  |  |  |  |
| Training All saff on site got relovated qualification |  |  |  |  |  |  |
| Monitoring and maintenance of information sources ISO 9001 |  |  |  |  |  |  |
| Resource availability and access within timeframe Al the resources wil be available on icloud and all steake holders will achieve access key on line |  |  |  |  |  |  |
| Records management All the records will be documented |  |  |  |  |  |  |
| Quality Improvement / amendments to be instigated Safety: avoiding dangerous ,ovement • Timeliness: reporting all unsatisfied issues bv time . • Efficiency: avoiding waste. |  |  |  |  |  |  |