BSBPMG407A

Apply risk management techniques

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Gavin Wong |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | 3/10/2018 |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 16 |  | Yes | No |

Assessor Comments

Describe a project below. Conduct a SWOT analysis for the project. Identify at least two (2) points per area.

| Project description | Low rise domestic house – slab on ground, brick veneer, tilled roof, sloping site, new development |
| --- | --- |

| Answer | Area | Detail |  |
| --- | --- | --- | --- |
|  | S | Cohesive well-established team 10-years’ experience on similar projects |  |
|  | W | Unfamiliar territory New suppliers |  |
|  | O | Chance to open new markets Exposure to new clients |  |
|  | T | Greater travel distance for staff Unknown ground conditions |  |

Consider the project you identified in Q1. For each of the areas identified in the table below, identify one (1) risk that may arise.

| Answer | Area | Project risk |  |
| --- | --- | --- | --- |
|  | Environmental | Severe weather |  |
|  | Finance | Cash flow problems |  |
|  | Human resources | Staff resignations |  |
|  | Legal | Breach of contract |  |
|  | Technology | Faulty laser leveller |  |

Using ticks, identify whether each of the risk analysis methods listed below is either ‘qualitative’ or ‘quantitative’.

| Answer | Qualitative | Quantitative | Method |  |
| --- | --- | --- | --- | --- |
|  |  |  | Analyses expected monetary value |  |
|  |  |  | Considers likelihood of occurrence and impact on projective objectives |  |
|  |  |  | Ranks risks |  |

Refer to the Risk Matrix below when responding to Q4.

| Matrix | A: Catastrophic | B: Major | C: Moderate | D: Minor | E: Insignificant |
| --- | --- | --- | --- | --- | --- |
| 1: Almost certain | E | E | H | H | M |
| 2: Likely | E | H | H | M | M |
| 3: Occasionally | H | H | M | M | L |
| 4: Unlikely | H | M | M | L | L |
| 5: Rare | M | M | L | L | L |

| E: Extreme | H: High | M: Medium | L: Low |
| --- | --- | --- | --- |

Referring to your responses in Q2. rate each of the risks you identified using the Risk Matrix shown above. Identify the Likelihood and Impact you have determined, plus the overall risk rating. 

Prioritise each risk from 1 to 5 (1 = highest priority, 5 = lowest priority).

| Answer | Area | Risk rating | Priority |  |
| --- | --- | --- | --- | --- |
|  | Environmental | Likelihood: occasionally Impact: moderate Risk rating: medium | 2 |  |
|  | Finance | Likelihood: unlikely Impact: major Risk rating: medium | 1 |  |
|  | Human resources | Likelihood: rare Impact: moderate Risk rating: low | 3 |  |
|  | Legal | Likelihood: rare Impact: moderate Risk rating: low | 4 |  |
|  | Technology | Likelihood: rare Impact: minor Risk rating: low | 5 |  |

Order the elements of the hierarchy of control, from 1 to 6 (i.e. most effective to least effective).

| Answer | Label (1 – 6) | Element |  |
| --- | --- | --- | --- |
|  | 3 | Isolate the hazard |  |
|  | 6 | Provide and use Personal Protective Equipment (PPE) |  |
|  | 1 | Eliminate the hazard |  |
|  | 4 | Control the hazard by engineering means |  |
|  | 5 | Control the hazard by administrative means |  |
|  | 2 | Substitute the hazard |  |

Referring to your responses in Q2. propose one (1) risk control for the risk identified in each of the areas listed below.

| Answer | Area | Risk control |  |
| --- | --- | --- | --- |
|  | Environmental | 4 |  |
|  | Finance | 5 |  |
|  | Human resources | 1 |  |
|  | Legal | 1 |  |
|  | Technology | 4 |  |

Which of the following parties should be consulted and agree to proposed risk managed strategies, plans and reporting mechanisms? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Project manager |  |
|  |  | Project specialist |  |
|  |  | Team members |  |

True or False (Tick your response): Organisations all use the same risk analysis methods, techniques and tools.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify the four (4) options that may be followed once you have established the revised risk level.

| Answer | - do nothing: risk level is acceptable - implement risk controls: to bring risk to acceptable level - reassess the risk: if risk level is still too high need to determine better ways to mitigate the risk - accept the risk: if the risk level is too high but the cost needed to reduce the risk exceeds the cost of the impact of the risk itself. |  |
| --- | --- | --- |

What is the name of the risk level measured after risk controls have been implemented? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Initial risk |  |
|  |  | Revised risk |  |
|  |  | Residual risk |  |
|  |  | Updated risk |  |

On what document should incidents be recorded?

| Answer | An issues register |  |
| --- | --- | --- |

What is to be completed when a variation is to be made to the project?

| Answer | A change request |  |
| --- | --- | --- |

True or False (Tick your response): You should report opportunities for action in the same way as risks.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify two (2) types of documents that may be referred to when conducting a review of a risk management plan.

| Answer | Project files and records Risk diaries, incident logs, occurrence reports |  |
| --- | --- | --- |

Explain the relevance of evaluating project outcomes (e.g. agreed major milestones) as part of reviewing risk management activities.

| Answer | To determine the effectiveness of risk management activities. |  |
| --- | --- | --- |

True or False (Tick your response): You may refer to past projects for lessons learned regarding risk management, even when the past projects are not identical to the current one.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |