RIIRIS401E

Apply site risk management system

ASSESSMENT SUMMARY

The assessment activities for RIIRIS401E Apply site risk management system cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Joshua Ferguson |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for RIIRIS401E | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment Completed report on continuous improvement of risk management controls |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |

RIIRIS401E

Apply site risk management system

THEORY EXAM

| Participant name | Joshua Ferguson |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Provide two (2) types of system information and data you can access that support organisational risk management policies.

| Answer | - Incident reporting systems - Compliance and audit records |  |
| --- | --- | --- |

What are three (3) elements of the risk management system that must be applied when you undertake work tasks?

| Answer | - Risk Identification - Risk measurement and assessment - Risk reporting and monitoring |  |
| --- | --- | --- |

You have been asked to explain the risk management system information and data to a new team member. What would you be explaining to them?

| Answer | Risk management systems are set in place to help identify and risks or hazards with in the workplace then can cause damage or harm to someone or something. By identifying these we are able to implement controls and eliminate or minimise these risks to ensure that the tasks required can be completed in a safe and effective manner. All this data is kept to assist with future identification and controlling of hazards with in the workplace. The more aware we are the more open we are to implementing these controls and eliminating the risk to ensure everyone goes home at the end of the day. |  |
| --- | --- | --- |

What information would you source when organising a toolbox talk about risk management and consultation in the organisation?

| Answer | Records - incidents, near misses and accidents Observation/ audit records Trending hazards/ risks with in the workplace |  |
| --- | --- | --- |

What is your work role and how do you apply the workplace risk management system information in your role?

| Answer | My work role as a subforeman/team leader means I’m up the top of implementing and leading the way in risk management and identification on site. I do this on a day-to-day basis by completing audits and encouraging the conversation through work groups to make them more aware of risks with in the workplace. By having this conversation on a day to day basis it makes people more aware on the importance of this with in the workplace |  |
| --- | --- | --- |

Why should supervisors record the actions of others when undertaking work tasks and document any issues or concerns raised by others?

| Answer | Records help with outlining issues and trending risks. By recording this information it helps us identify issues that are constantly reoccurring and helps eliminate this risk/issue on site to ensure a safer work environment. |  |
| --- | --- | --- |

How can the “How to manage work health and safety risks Code of Practice” support you when undertaking risk management in your role?

| Answer | By having this code of practice it helps to raise awareness and educate people with in the workplace on the standards of health, safety and welfare. Increasing the knowledge of people with in the work place on the code of practice it encourages them to be more aware and take these things more serious |  |
| --- | --- | --- |

Why is it important to apply the principles and guidelines set out in AS ISO 31000?

| Answer | It is important to apply the principles and guidelines of AS ISO 31000 as it enhances an organization's ability to manage risks effectively, which helps to improved performance, increased resilience, and a stronger reputation in the marketplace |  |
| --- | --- | --- |

Discuss two (2) different reasons the implementation of the risk management system may fail. (100 words)

| Answer | - Poor culture - Poor culture can affect risk management systems. A poor culture in a work environment means people take more risks and don’t acknowledge people or the risks as much. Creates the lack of care and awareness to risk management. By having this culture all risk management systems fail and the risk of more incidents and injuries rises - Inadequate training and communication - successful risk management is completed through understanding the process/procedures and being able to implement them correctly. By not having the right training or understanding of these procedures its hard to implement them correctly and creates gaps with in the system |  |
| --- | --- | --- |

Which documents may need to be changed/updated following a risk management process and why? Provide three (3) examples.

| Answer | - Training materials - Policies and procedures - Standard operating procedures |  |
| --- | --- | --- |

What is the purpose and benefit related to the use of a risk register?

| Answer | Risk registers help with recording and documenting risks with in the workplace of the period of the project. By having this it allows a register to look back on and provide the information needed at the end of the project. This helps for lessons learnt documentation which can be carried on to future projects to help with risk management |  |
| --- | --- | --- |

What is the SWOT analysis and its relevance to risk management system implementation?

| Answer | Strengths, weaknesses, opportunities and threats Relevance of SWOT to risk management system implementation. This analysis lets as find our strengths with in the system, identify the weakness (what risks are trending or re-occurring and where we are lacking with in the system), opportunities helps us identify were we can improve and grow. |  |
| --- | --- | --- |

What is the difference between hazards and risks as they apply to safe systems of work?

| Answer | Hazards are the source of potential harm and the risk is probability and the impact of the harm occuring. Understanding both is essential in creating and implementing safe systems to the work environment |  |
| --- | --- | --- |

Why would you use the hierarchy of controls when selecting options for managing site risk?

| Answer | Use of the hierarchy of control is essential in managing site risk. It provides systematic approach to prioritising and implementing safety measures with in the work place |  |
| --- | --- | --- |

How does your organisation monitor and review its risk controls and treatments?

| Answer | Monitoring and review of risk control is done on a daily basis through audits and site compliancy checks. Another way of reviewing it is through ABC (activity based conversation) this helps with creating and having that conversation with the work group to encourage them to look, assess and control. |  |
| --- | --- | --- |

What are two (2) tools and techniques you can apply to determine risk management system effectiveness?

| Answer | - Risk assessment matrix - KPI’s |  |
| --- | --- | --- |

Which workplace recordkeeping requirements must you adhere to when documenting the effectiveness of a risk management system?

| Answer | - Retaining all risk management documentation - document the risks and outcomes of the scenario - document how the risks were analysed and evaluated - ensure the documents are store in a safe location the everyone is aware and can easily be accessed by all parties |  |
| --- | --- | --- |

How would you explain outcomes of risk management evaluations, and how they will be affected to your work team?

| Answer | Through meetings/ toolboxes with the work group to explain and outline key findings and lessons learnt. By having this conversation it helps them understand the procedures and encourages them to speak up about issues |  |
| --- | --- | --- |

How did you go about making a recommendation for change when you identified that you could offer an improvement to the effectiveness of risk controls? Explain the situation.

| Answer | Situation - through a recent site inspection it was picked up that the current risk control measures for handling hazardous substances was ineffective. Employees not fully adhering to current SOP’s etc After noticing this I then went and gathered more data on this situation Employees not using Correct PPE, materials not being stored correctly and SDS missing for some hazardous materials Once data was collected I started to find what was the main cause behind a lot of this. Inadequate training, not enough signage, SDS for materials missing After collecting all the data I put together a recommendation for change to the above and presented it to management. Recommendation was for more signage around storage and PPE requirement, aswell as a tool box on the procedures around use and handling of Hazardous substances Recommendation was implemented, followed up and reviewed to ensure the change was helping to improve the risk control measures in place |  |
| --- | --- | --- |

How would you report inadequacies in risk controls at your workplace?

| Answer | I would identify it and document it with in our system. Then I would report it to my hierarchy and discuss controls that could be implemented to mitigate these inadequacies. I would then follow this up to ensure that action has been taken to mitigate these concerns and raise higher if needed. |  |
| --- | --- | --- |

What is the purpose of using aggregate risk and hazard data for trend analysis?

| Answer | It assists the workplace/organisation in identifying patterns and trending risks. This helps increase control measures which leads to a safer work environment |  |
| --- | --- | --- |

What is the meaning of this excerpt from the “How to manage work health and safety risk Code of Practice”?

- “Under section 26A of the WHS Act duty holders must comply with an approved code of practice or follow another method, such as a technical or industry standard, if it provides an equivalent or higher standard of work health and safety than the standard required in this code.”

| Answer | Essentially means that WHS act duty holders must follow an approved code of practice or follow another method. Meaning if they choose a different method (industry standard or technical standard) it must still provide the same level of protection or better to the workers as the code of practice would. |  |
| --- | --- | --- |

RIIRIS401E

Apply site risk management system

PRACTICAL ASSESSMENT

| Participant name | Joshua Ferguson |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |
| Task 1 (Occasion 2) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Details |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

RIIRIS401E

Apply site risk management system

Practical Task 1 (2X)

Description of task: The participant must demonstrate applying the site risk management system processes that safely, effectively and efficiently follow workplace procedures to undertake work activity on two occasions including: - Collect and use workplace risk management documentation according to policies and procedures applicable to own work role. - Clearly and concisely explain the site risk management system information and data to assessor/ team member. - Provide accessibility to documents and reference information relevant to risk management policies, procedures and programs. - Meet with others to plan, prepare and apply the site risk management system as it applies to own role. - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. - Consider and select most appropriate options for managing site risk using the hierarchy of controls. - Document and resolve issues raised through consultation and record the contribution of others in implementing the plan as it applies to own job role. - Implement selected options for risk management system and monitor outcomes of risk management implementations documenting and communicating effectiveness according to workplace recordkeeping requirements. - Identify and select methods and processes for improving control effectiveness. - Monitor effectiveness of risk control procedures by using aggregate risk and hazard data to forecast and identify hazards. - Write a report to communicate issue, potential improvements to risk management system, consultation and method of determination, possible negative effects on workplace policies and procedures and describe how these changes will be implemented and facilitated. - Maintain written records and reports for risk management systems activity and outcomes. Note: space is provided following the checklist for a written report. Alternatively, provide a report written on workplace form. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Site risk management documentation, work site, work team, pen for report.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |  |
| --- | --- | --- |
|  | 1st Occasion | 2nd Occasion |
| 1 Plan and prepare risk management system information |  |  |
| - Collect and use workplace risk management documentation according to policies and procedures and applicable to own work role. |  |  |
| - Clearly and concisely explain risk management documentation to work team during pre-start meeting. |  |  |
| - Direct group on how to access to risk management policies, procedures and programs. |  |  |
| - Read through relevant SWMS with team (as applicable) discussing the requirements and seeking feedback on steps. |  |  |
| - Apply knowledge of the elements of the risk management system and legislated requirements to work plan and prepare to implement risk management as it applies to own job role. |  |  |
| 2 Apply risk management system information |  |  |
| Promote and conduct consultation with regards to managing risk. |  |  |
| Promptly deal with issues raised through consultation. |  |  |
| Record the outcomes of consultation including the contribution of others. |  |  |
| 3 Evaluate application of risk management controls |  |  |
| - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. |  |  |
| - Consider and select most appropriate options for managing site risk using the hierarchy of controls. |  |  |
| - Monitor the effectiveness of risk control procedures by collecting organising and analysing total organisational data and drawing conclusions from trends. |  |  |
| - Document and communicate outcome of evaluation according to workplace recordkeeping requirements. |  |  |
| 4 Report on continuous improvement of risk management controls |  |  |
| Identify and select methods and processes for improving control effectiveness. |  |  |
| Consider potential risks and plan control. |  |  |
| Write a report that uses structure, layout and language suitable for audience to document development of risk management system. |  |  |
| Use appropriate organisational formats and industry specific vocabulary when writing report. |  |  |
| Report inadequacies in controls and present potential solutions to remedy inadequacies. |  |  |
| Report possible negative effects on workplace policies and procedures. |  |  |
| Explain improvements to be applied and how these will be implemented and facilitated. |  |  |

Report on continuous improvement of risk management controls - Occasion 1

Date: 12/11/24

Report type: Quartly safety Audit report

Issue: A spike in strains and sprains relating to manual handling tasks on site

Was issue resolved? Number of injuries has decreased but more safety measures need to be put in place to eliminate this further

Method for resolving issue: - introduction of mechanical aide for lifting tasks on site - tool box talk arounds correct manual handling procedure/process - Risk assessment of lifting tasks required onsite conducted

Tools and data accessed to forecast and identify hazards: - Feedback from employees on site - Reported injuries & incidents from the last 3 months - assessment of manual handling tasks on site

Consultation processes: Who/Why/When - Onsite workers - (November 2024) discussion with workers onsite in regard to manual handling tasks and issues that they have with it. Also raised the question on what they felt would help them and help eliminate the risk of these injuries occurring. - Safety Officer - (November 2024) discussion with safety officer onsite to ensure any changes made to our manual handling process & procedure aligns with compliance standards

Potential improvements to be implemented to risk controls: - Increasing the availability of mechanical aide to workers on site - weekly safety audits on site to assess for any hazards or risks that have arisen - Daily activity based conversations to be had with work groups to ensure they are doing a risk assessment of tasks prior to them completing them - Further Manual handling training for workers during onboarding and aswell as during the project as a refresher on the importance of correct procedures

Who is to implement improvements? - safety officer & Foreman- weekly safety audits - Team leaders - Daily ABC with work groups - Safety team - Manual handling training for employees - Team leaders & Foreman - increase in mechanical aide availability

By date: Mechanical aide equipment - November 2024 Daily ABC with work groups - Immediately until further notice Manual handling training - November 2024

Possible negative effects on workplace policies and procedures and changes required: Introduction of mechanical aide - VOC required for employees to use time consuming Additional manual handling training - this may require workers to take time away from work to complete

Approval: Jeremy Haines - Senior Safety officer James O’Donnell - Site Superintendent

Report on continuous improvement of risk management controls - Occasion 2

Date: 13/11/2024

Report type: 6 monthly safety audits

Issue: Increase in plant-on-plant collisions

Was issue resolved? Partially resolved - Decrease in incidents but more work to be put in to eliminate this completely

Method for resolving issue: - Point of safety introduced - Exclusion zones implemented and policed - Tool box on site Pos coms and exclusion zones of plant and equipment

Tools and data accessed to forecast and identify hazards: - Incident reporting over the past 6 months - onsite observations of plant working to close and in tight work areas

Consultation processes: Who/Why/When Mobile plant operators onsite - Discussion had with all plant operators onsite surrounding pos coms & exclusion zones aswell as a review of SWMS for General earthworks and plant operations. Safety officer - Discussion had with safety officer to ensure all changes were documented and added to SWMS

Potential improvements to be implemented to risk controls: - Daily pre - work commencement forms introduced to make sure everyone has having the conversation with each other prior to start work aswell as insuring they were doing an inspection of the work areas for any changes between shifts - Increase in site toolbox’s surrounding exclusion zones of plant and equipment

Who is to implement improvements? Team leaders & Foreman - to enforce exclusion zones, points of safety and pos coms onsite Safety team - Toolbox’s on Exclusion zones of plant and equipment Team leaders & Foreman - to complete daily pre- work commencement forms

By date: Team leaders & Foreman - to enforce exclusion zones, points of safety and pos coms onsite. (Immediately from this notice) Safety team - Toolbox’s on Exclusion zones of plant and equipment (Toolbox to be conducted at next pre-start meeting 14/11/24 & then reconducted at combined site wide toolbox on Sunday 17/11/24) Team leaders & Foreman - to complete daily pre- work commencement forms (Immediately daily from 14/11/24)

Possible negative effects on workplace policies and procedures and changes required: - Delayed start to site works due to completion of Daily prework commencement forms prior to any work being completed

Approval: Jeremy Haines - Senior Safety officer James O’Donnell - Site Superintendent