4.1 Risks Analysis

A risk is an undesirable event that may occur and an incident is an undesirable event that has occurred.

Risk Management Plan

The risk management processes for this project will follow the AS/NZS ISO 31000/2009 standard and site specification guideline.

Tools used to manage risk in this project is not limited to

- Risk Identification – SWOT Analysis Template

- Rating Impacts for a Risk Table

- Risk Rating Table

Roles and Responsibilities

The project manager is responsible for planning and making risks management decision

Team Leader is responsible for site risks management.

All incidents must be reported and documented by the project manager.

Risk Identification – SWOT Analysis

An analysis was carried out prior to projection execution by the project manager, team leader and project team to identify the following

Project Strengths

Similar works carried out in the past

Project Weakness

Dependent on external contractors for supply of materials

Project Opportunities

Ongoing work with customer

Good recommendation from customer to other power station

Project Threats

Budget blow over

Weather would play crucial role in the progress of the project as most of the works is outdoor

The Hierarchy of Controls

The hierarchy of control consists of five levels ranging from the most effective control measure to the least effective. At the top of the hierarchy is the

- Elimination of the risk posed. Eliminating the risk completely is considered the best way to eliminate risk, however this is not always an option

- Substitution the use of something else or a less hazardous process

- Isolation when the use of barriers to shield or isolate the hazard

- Engineering Control is the design and equipment installation to counteract the hazard

- Administrative Control is arrangement of work to reduce expose to the hazard and provide training and assessment

- Personal Protective Equipment the use of PPE while exposed to the hazard which is the least effective

Project Risk Prioritization

Some of the identified projects risks such as:

Project Management in terms of breakdown in communication, information not following through as expected to stakeholders and contractors

Technical/Performance risks such as works performed not up to standards and delays in supply of equipment

External risks that should be considered is since work is outdoor weather conditions would play a bigger role, and should also consider nature risks such as earthquakes

Organizational risks such as employers taking up new work elsewhere or project sponsors going into liquidation

Risks Response Plan

Some of the agreed responses to the identified risks

- Proper communication at all levels to be made and project manager to ensure that all communications is filtered down and across all stakeholders

- Ensure that all workers are happy and any grievances to be given priority by team leader and project manager

- Ensure team morale is high thorough out the project

The project manager is to ensure that all documents is saved and achieved for any referencing for similar work in the near future