BRAXVALE CONSTRUCTIONS

MINUTES OF MEETING

30/12/2020

MEETING DESCRIPTION:

The END-OF-YEAR meeting of the BRAXVALE CONSTRUCTIONS

2pm on 30/12/2020 at company

Present:

KEVIN HAI, Builder

ROBIN, Supervisor

FEI XU, Carpenter

REX, Waterproofer

WORK COMPLETED – In the previous week:

waterproofing for two bathrooms

floor Bedding of two bathrooms

floor tiling of two bathrooms

WORK SCHEDULED - For the following week: (start 1.4)

Finish floor Bedding of two bathrooms on level 2

Finish floor tiling of two bathrooms on level 2

Finish waterproofing of two bathrooms on level 2

Finish wall tiling of two bathrooms on level 2

FIELD OBSERVATIONS, PROBLEMS, and/or SOLUTIONS & DECISIONS:

floor grout missed at vanity area in the ensuite bathroom of master room

Silicone defect as tape marked

GENERAL DISCUSSION:

Water resistant to 1800mm above finished floor level

Ensure corners are waterproof 40mm each way

New year celebration dinner party booking restaurant