CONSTRUCTION CONTRACT

I. The Parties. This Construction Contract (“Agreement”) is made between:

Client: Mr & Mrs Coussins with a mailing address of 22 Flock st, City of Paradise Point, State of Queensland, (“Client”)

AND

Contractor: Resilient Homes Pty Ltd (License 141526), with a mailing address of 51 James st , City of Newstead, State of Queensland (“Contractor”).

WHEREAS the Client intends to pay the Contractor for Services provided, effective 31st Day of April, 2022, under the following terms and conditions:

II. The Services. The Contractor agrees to perform the following:

- Construction of Residential Dwelling.

- The residential dwelling will be a low set single skin masonry structure with hip and valley roof using glazed clay tiles, contrast metal fascia and gutters and color/rendered finish on a 1000m² level block upon which there are three large standing hardwood trees which will need to be fully removed.

- The Clients want the largest tree wood chipped and the chipped bark retained on site for the future gardens and landscaping.

- Mr. and Mrs. Cousins operate an aluminum window supply company and have advised they will supply all the windows and shower glass for the build.

- The dwelling has four bedrooms with built-ins.

- The master bedroom has ensuite with toilet, spa bath and double shower and walk-in robe and dressing area.

- There is an office, gourmet kitchen with stone bench tops and butler’s pantry, media room, separate open plan dining adjacent to the kitchen plus slate tiled outdoor entertaining area adjacent to the pool, two living areas (formal and informal), two bedrooms share a bathroom with bath, shower, double vanity and toilet and the guest bedroom is ensuited with shower only, toilet and single vanity, there is a powder room (toilet and vanity only), three car garage (one double and one single) and a store/workshop room at the rear of the double bay garage.

- A slab is to be put down in the back corner of the allotment for a 5m x 3m garden shed.

- The council approved building plans have been provided by Mr. and Mrs. Cousins these do not include the garden shed slab. Approval form Council for Garden Shed Slab must be obtained prior to Contractor commencement.

- The construction period excluding inclement weather and possible delays is 23 weeks.

- Provisional sums are required for the wet areas, alfresco area and living area tiling. (Only the bedrooms are carpeted).

- Prime costs are required for the solar hot water system and ducted air conditioning.

- 18 solar panels are to be installed on the roof.

Hereinafter known as the “Services”.

III. Payment. In consideration for the Services to be performed by the Contractor, the Client agrees to pay the following: (check one)

☒ - $665,000.00 for the Services.

☐ - Other: _____________________________________________________________.

Completion shall be defined as the fulfillment of Services as described in Section II in accordance with industry standards and to the approval of the Client, not to be unreasonably withheld.

The Contractor agrees to be paid: (check one)

☐ - At completion of the Services performed.

☐ - On a ☐ weekly ☒ monthly ☐ quarterly basis beginning on 21st day of each Month 2022 until the completion of the Services.

☐ - Other. _____________________________________________________________.

IV. Due Date. The Services provided by the Contractor shall: (check one)

☒ - Be completed by 1st November, 2022.

☐ - Not have a due date.

☐ - Other. _____________________________________________________________.

V. Expenses. The Contractor shall be: (check one)

☒ - Responsible for all expenses related to providing the Services under this Agreement. This includes, but is not limited to, supplies, equipment, operating costs, business costs, employment costs, taxes, Social Security contributions/payments, disability insurance, unemployment taxes, and any other cost that may or may not be in connection with the Services provided Contractor.

☐ - *Reimbursed for the following expenses that are attributable directly to the Services performed under this Agreement: ___________________________________________.

*The Client will be required to pay the Contractor within thirty (30) days of any Expense after receiving an itemized expense statement from the Contractor. Upon request by the Client, the Contractor may have to show any receipt(s) or proof of purchase for said Expense(s).

VI. Liability Insurance (Minimum ($) Amount). The Contractor agrees to bear all responsibility for the actions related to themselves and their employees or personnel under this Agreement. In addition, the Contractor agrees to obtain comprehensive liability insurance coverage in case of bodily or personal injury, property damage, contractual liability, and cross-liability (“Liability Insurance”).

The minimum amount ($) for the Liability Insurance shall: (check one)

☒ - Be a minimum amount of combined single limit of $10,000,000.

☐ - Not have a minimum amount required.

VII. Termination. This Agreement shall terminate upon the: (check one)

☒ - Completion of the Services provided.

☐ - Date of______.

☐ - Other. _____________________________________________________________.

In addition, the Client or Contractor may terminate this Agreement, and any obligations stated hereunder, with reasonable cause by providing written notice of a material breach of the other party; or any act exposing the other party to liability to others for personal injury or property damage.

VIII. Option to Terminate. The Client and Contractor shall: (check one)

☐ - Have the option to terminate this Agreement at any time by providing ___ days’ written notice.

☒ - Not have the option to terminate this Agreement unless there is reasonable cause, as defined in Section VII.

IX. Independent Contractor Status. The Contractor, under the code of the Internal Revenue Service (IRS), is an independent contractor, and neither the Contractor's employees or contract personnel are, or shall be deemed, the Client's employees.

In its capacity as an independent contractor, Contractor agrees and represents: Contractor has the right to perform services for others during the term of this Agreement; Contractor has the sole right to control and direct the means, manner, and method by which the Services required by this Agreement will be performed. Contractor shall select the routes taken, starting and ending times, days of work, and order the work is performed; Contractor has the right to hire assistant(s) as subcontractors or to use employees to provide the Services required under this Agreement. Neither Contractor, nor the Contractor’s employees or personnel, shall be required to wear any uniforms provided by the Client; The Services required by this Agreement shall be performed by the Contractor, Contractor’s employees or personnel, and the Client will not hire, supervise, or pay assistants to help the Contractor; Neither Contractor nor Contractor’s employees or personnel shall receive any training from the Client in the professional skills necessary to perform the Services required by this Agreement; and Neither the Contractor nor Contractor’s employees or personnel shall be required by the Client to devote full-time to the performance of the Services required by this Agreement.

X. Business Licenses, Permits, and Certificates. The Contractor represents and warrants that all employees and personnel associated shall comply with federal, state, and local laws requiring any required licenses, permits, and certificates necessary to perform the Services under this Agreement.

XI. Federal and State Taxes. Under this Agreement, the Client shall not be responsible for:

Withholding FICA, Medicare, Social Security, or any other federal or state withholding taxes from the Contractor’s payments to employees or personnel or make payments on behalf of the Contractor; Make federal or state unemployment compensation contributions on the Contractor’s behalf; and the payment of all taxes incurred related to or while performing the Services under this Agreement, including all applicable income taxes and, if the Contractor is not a corporation, all applicable self-employment taxes. Upon demand, the Contractor shall provide the Client with proof that such payments have been made.

XII. Benefits of Contractor’s Employees. The Contractor understands and agrees that they are solely responsible for shall be liable to all benefits that are provided to their employees, including but not limited to, retirement plans, health insurance, vacation time-off, sick pay, personal leave, or any other benefit provided.

XIII. Unemployment Compensation. The Contractor shall be solely responsible for the unemployment compensation payments on behalf of their employees and personnel. The Contractor shall not be entitled to unemployment compensation in connection with the Services performed under this Agreement.

XIV. Workers’ Compensation. The Contractor shall be responsible for providing all workers’ compensation insurance on behalf of their employees. If the Contractor hires employees to perform any work under this Agreement, the Contractor agrees to grant workers’ compensation coverage to the extent required by law. Upon request by the Client, the Contractor must provide certificates proving workers’ compensation insurance at any time during the performance of the Service.

XV. Indemnification. The Contractor shall indemnify and hold the Client harmless from any loss or liability from performing the Services under this Agreement.

XVI. Confidentiality. The Contractor acknowledges that it will be necessary for the Client to disclose certain confidential and proprietary information to the Contractor in order for the Contractor to perform their duties under this Agreement. The Contractor acknowledges that disclosure to a third party or misuse of this proprietary or confidential information would irreparably harm the Client. Accordingly, the Contractor will not disclose or use, either during or after the term of this Agreement, any proprietary or confidential information of the Client without the Client's prior written permission except to the extent necessary to perform Services on the Client's behalf.

Proprietary or confidential information includes, but is not limited to: The written, printed, graphic, or electronically recorded materials furnished by Client for Contractor to use; Any written or tangible information stamped “confidential,” “proprietary,” or with a similar legend, or any information that Client makes reasonable efforts to maintain the secrecy of business or marketing plans or strategies, customer lists, operating procedures, trade secrets, design formulas, know-how and processes, computer programs and inventories, discoveries, and improvements of any kind, sales projections, and pricing information; and information belonging to customers and suppliers of the Client about whom the Contractor gained knowledge as a result of the Contractor's Services to the Client. Upon termination of the Contractor's Services to the Client, or at the Client's request, the Contractor shall deliver to the Client all materials in the Contractor's possession relating to the Client's business. The Contractor acknowledges any breach or threatened breach of confidentiality that this Agreement will result in irreparable harm to the Client for which damages would be an inadequate remedy. Therefore, the Client shall be entitled to equitable relief, including an injunction, in the event of such breach or threatened breach of confidentiality. Such equitable relief shall be in addition to the Client's rights and remedies otherwise available at law.

XVII. Proprietary Information. Proprietary information, under this Agreement, shall include:

The product of all work performed under this Agreement (“Work Product”), including without limitation all notes, reports, documentation, drawings, computer programs, inventions, creations, works, devices, models, work-in-progress and deliverables will be the sole property of the Client, and Contractor hereby assigns to the Client all right, title and interest therein, including but not limited to all audiovisual, literary, moral rights and other copyrights, patent rights, trade secret rights and other proprietary rights therein. Contractor retains no right to use the Work Product and agrees not to challenge the validity of the Client’s ownership in the Work Product;

Contractor hereby assigns to the Client all right, title, and interest in any and all photographic images and videos or audio recordings made by the Client during Contractor’s work for them, including, but not limited to, any royalties, proceeds, or other benefits derived from such photographs or recordings; and The Client will be entitled to use Contractor's name and/or likeness in advertising and other materials.

XVIII. No Partnership. This Agreement does not create a partnership relationship between the Client and the Contractor. Unless otherwise directed, the Contractor shall have no authority to enter into contracts on the Client's behalf or represent the Client in any manner.

XIX. Assignment and Delegation. The Contractor may assign rights and may delegate duties under this Agreement to other individuals or entities acting as a subcontractor (“Subcontractor”). The Contractor recognizes that they shall be liable for all work performed by the Subcontractor and shall hold the Client harmless of any liability in connection with their performed work.

The Contractor shall be responsible for any confidential or proprietary information that is shared with the Subcontractor in accordance with Sections XVI & XVII of this Agreement. If any such information is shared by the Subcontractor to third (3rd) parties, the Contractor shall be made liable.

XX. Governing Law. This Agreement shall be governed under the laws in the State of Queensland.

XXI. Severability. This Agreement shall remain in effect in the event a section or provision is unenforceable or invalid. All remaining sections and provisions shall be deemed legally binding unless a court rules that any such provision or section is invalid or unenforceable, thus, limiting the effect of another provision or section. In such case, the affected provision or section shall be enforced as so limited.

XXII. Breach Waiver. Any waiver by the Client of a breach of any section of this Agreement by the Contractor shall not operate or be construed as a waiver of any subsequent breach by the Contractor.

XXIII. Additional Terms and Conditions. __________________________________________

____________________________________________________________________________

____________________________________________________________________________.

XXIV. Entire Agreement. This Agreement, along with any attachments or addendums, represents the entire agreement between the parties. Therefore, this Agreement supersedes any prior agreements, promises, conditions, or understandings between the Employer and Employee.

Client’s Signature ______________________ Date: _______________

Print Name ______________________

Contractor’s Signature ______________________ Date: _______________

Company: ______________________

Print Name: ______________________