Waste Management Strategy Planning Document

| Prepared by: | Jeremy Tydd |
| --- | --- |
| Date: | 20-04-2025 |
| Building/construction Plans | Residential Commercial |
| Building/construction location | Yeppoon QLD |

| Current government environmental requirements for managing and minimising building waste. | The Waste Reduction and Recycling Act 2011 (WRR Act) establishes a framework for this, including provisions for managing litter and illegal dumping. Local councils also play a role in regulating waste management, with specific requirements for premises regarding waste removal and container provision. |
| --- | --- |
| Source: | Council website |

| Current relevant council environmental requirements for managing and minimising building waste. | The Queensland Government implements the Waste Reduction and Recycling Act 2011, which aims to reduce waste generation and landfill disposal. This is supported by the Waste Management and Resource Recovery Strategy, focusing on economic opportunity, environmental impact reduction, and transitioning to a circular economy. |
| --- | --- |
| Source: | Council website |

| NCC requirements for waste management | The National Construction Code (NCC) outlines specific requirements for waste management, focusing on both solid and wastewater systems. These requirements are designed to protect public health, safety, and the environment. |
| --- | --- |
| Australian Standards and guidelines for waste management and minimisation. | The National Waste Policy (2018) outlines five key principles: avoid waste, improve resource recovery, increase recycled material use, manage material flows, and improve information. The policy emphasizes a holistic approach, prioritizing waste reduction, resource recovery through recycling and composting, and safe disposal. |

Material Procurement

| Specify high quality and more durable materials to be procured. | To ensure high quality and durability, specify materials with proven performance and longevity, including options like stainless steel, reinforced concrete, and durable polymers. Consider factors like intended use, environmental conditions, and expected lifespan when making material choices. |
| --- | --- |
| Will these materials extend the life of the structure and simplify its future extension and refurbishment? | Yes |
| Considerations regarding material life-cycle | How they will be reused or recycled |
| Specify recycled materials to be used where appropriate. | Yes |
| Methods to be applied to minimise packaging waste during procurement | Follow work procedures |

Waste reduction during building process - Demolition stage

| Materials on site |  |  |  | Destination |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Reuse and recycling | Disposal |
| Type of material | Estimated volume (m³) | Estimated weight (tonnes) | On-site (specify proposed reuse or on-site recycling methods) | Off-site (specify contractor and recycling outlet) | Specify contractor and landfill site |
| Excavation material | 0 | 0 | nill | nill | nill |
| Green waste | nill | nill | nill | nill | nill |
| Bricks | nill | nill | nill | nill | nill |
| Concrete | 2 | 6 | fill | nill | nill |
| Timber | 6 | 2 | Nogs | Timber waste | Timber waste |
| Plasterboard | 2 | 1 | nill | Waste | Waste |
| Metals | 1 | 1 | nill | Metals recycle bin | Metal recycle bin |
| Asbestos | nill | nill | nill | nill | nill |
| Other waste e.g. tiles, paint, plastic, PVC, cardboard | 2 | 2 | nill | Correct waste bin | Correct waste bin |

Waste reduction during building process - Construction stage

| Materials on site |  |  |  | Destination |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Reuse and recycling | Disposal |
| Type of material | Estimated volume (m³) | Estimated weight (tonnes) | On-site (specify proposed reuse or on-site recycling methods) | Off-site (specify contractor and recycling outlet) | Specify contractor and landfill site |
| Excavation material |  |  |  |  |  |
| Green waste |  |  |  |  |  |
| Bricks |  |  |  |  |  |
| Concrete |  |  |  |  |  |
| Timber |  |  |  |  |  |
| Plasterboard |  |  |  |  |  |
| Metals |  |  |  |  |  |
| Asbestos |  |  |  |  |  |
| Other waste e.g. tiles, paint, plastic, PVC, cardboard |  |  |  |  |  |

Waste management strategy

| Waste management strategy to support the building and construction project (include relevant principles of sustainable waste management). | ### . Waste Management Objectives - Minimize waste generation at the source - Reduce landfill use - Maximize reuse and recycling - Ensure legal and safe disposal - Promote environmental responsibility among contractors and workers |
| --- | --- |
| Costs related to implementation of Waste management Strategy | $1000 |
| Potential savings and advantages relevant to Waste Management Strategy | $2000 |

Communication required to implement strategy

| Communications required to ensure effective Waste management Strategy. | Communication recipient | Purpose and method of communication |
| --- | --- | --- |
|  | Client | email |
|  | Architect / Designer | email |
|  | Engineer | email |
|  | Supplier | email |
|  | Other (Specify) |  |