## Pre Start Meeting

Completed on

12 Jun 2020 06:54 PM

Job Name

Erub freezer upgrade

Job Number

PDRDAR1

Employee Name

Stacey Lui

Conducted on

12 Jun 2020 06:47 AM

Location

QLD 4875
Australia
(-9.597142823675677, 143.7606589258937)

Is this a new client?

No

| Question |  | Response |  | Details |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Do a Pre-Start |  |  |  |
| Were there any safety/environmental incidents yesterday? |  | No |  |  |  |
| Were there any near misses yesterday? |  | No |  |  |  |
| What was done to improve Safety yesterday? |  | Barricade temp fence Safety glasses Housekeeping |  |  |  |
| How do you rate the performance of everyone yesterday? |  | Green Day |  |  |  |
| Todays Activities and objectives: |  | Dismantling roof structure Cut steel posts Cover freezer unit with vinyl Welcome sparky to site for rough in Install vinyl cover Remove all waste |  |  |  |
| Are there any new risks or hazards to be aware of : |  | Working at heights Rust Windy Sharp objects Uncontrolled movement |  |  |  |
| What additional safety measures will be implemented today : |  | Safety harness Gloves Hard hat Spotter Glasses Traffic control |  |  |  |
| Any relevant TSIRC/Community Communications to be aware of: (eg: cultural event/sorry business) |  | Nil |  |  |  |
| Please get all staff to sign on. |  |  |  |  |  |
| Signature |  |  |  |  |  |
| Signature 1 |  |  |  |  |  |
| Please enter your name and sign. | Ryan Tibbits |  | 12 Jun 2020 06:54 AM |  |  |
| Signature 2 |  |  |  |  |  |
| Please enter your name and sign. | Cedar Thaiday |  | 12 Jun 2020 06:54 AM |  |  |
| Signature 3 |  |  |  |  |  |
| Please enter your name and sign. | Marlon Saylor |  | 12 Jun 2020 06:55 AM |  |  |
| Any Safety / Environment / Community or other concerns |  | Traffic |  |  |  |
| Is there anyone new to site that hasn’t signed on to the initial site specific JSA? |  | No |  |  |  |