RIIRIS401E

Apply site risk management system

ASSESSMENT SUMMARY

The assessment activities for RIIRIS401E Apply site risk management system cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | James Kerr |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for RIIRIS401E | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment Completed report on continuous improvement of risk management controls |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |

RIIRIS401E

Apply site risk management system

THEORY EXAM

| Participant name | James Kerr |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Provide two (2) types of system information and data you can access that support organisational risk management policies.

| Answer | - Work health and safety Act 2011 qld - Work health and Saftey Regulation 2011 Qld |  |
| --- | --- | --- |

What are three (3) elements of the risk management system that must be applied when you undertake work tasks?

| Answer | - Risk Identification - Risk measurement and assessment - Risk mitigation |  |
| --- | --- | --- |

You have been asked to explain the risk management system information and data to a new team member. What would you be explaining to them?

| Answer | Risk management system information and data encompasses a variety of data types used to identify, assess, monitor, and mitigate risks within an organization. This includes incident reports for identifying risks, historical data for assessing their likelihood and impact, and records of existing controls and mitigation strategies. Additionally, monitoring data tracks the effectiveness of risk management efforts, while treatment data focuses on actions taken to address risks. Communication data ensures stakeholders are informed, and audit data reviews the overall system's performance. Together, these data types form a comprehensive cycle that enables organizations to proactively manage risks, ensure compliance, and continuously improve their risk management processes |  |
| --- | --- | --- |

What information would you source when organising a toolbox talk about risk management and consultation in the organisation?

| Answer | When organizing a toolbox talk on risk management, key information to includes the organization’s risk management policies, specific workplace risks, and existing risk control measures. It’s important to cover communication channels for reporting concerns, legal and regulatory requirements, and recent incident reports with lessons learned. Also the roles and responsibilities of each team member in managing risks should be outlined, along with emergency procedures and response plans. Encourage employee participation in the risk management process and gather feedback for continuous improvement. |  |
| --- | --- | --- |

What is your work role and how do you apply the workplace risk management system information in your role?

| Answer | My role as a site supervisor im continuously applying workplace risk management systems, weather im assessing and identifying site-specific risks, implementing control measures like safety protocols and PPE, and ensuring compliance with legal regulations. I monitor and report on safety practices, lead emergency response efforts, and maintain open communication with the workforce to address emerging risks. Regular training, feedback, toolbox talks and continuous improvement are essential to keeping the site safe and compliant. |  |
| --- | --- | --- |

Why should supervisors record the actions of others when undertaking work tasks and document any issues or concerns raised by others?

| Answer | I should record the actions of others and document any concerns raised to ensure accountability, identify and address risks early, and comply with legal regulations. It improves communication, provides valuable evidence in case of incidents, and supports continuous improvement by identifying recurring issues. This practice helps promote a safer work environment, encourages worker input, and fosters a proactive approach to safety and risk management. |  |
| --- | --- | --- |

How can the “How to manage work health and safety risks Code of Practice” support you when undertaking risk management in your role?

| Answer | It provides a clear framework for identifying, assessing, and controlling risks in the workplace. It offers practical guidance on implementing risk management strategies, ensuring compliance with legal obligations, and promoting a safe working environment, it helps you systematically manage risks, follow best practices, and document processes, ensuring that health and safety procedures are consistently followed |  |
| --- | --- | --- |

Why is it important to apply the principles and guidelines set out in AS ISO 31000?

| Answer | It is important to apply the principles and guidelines set out in AS ISO 31000 is important because it provides a structured, systematic approach to risk management that helps organizations identify, assess, and manage risks effectively. By following this international standard, organizations can enhance decision-making, improve safety, ensure legal compliance. |  |
| --- | --- | --- |

Discuss two (2) different reasons the implementation of the risk management system may fail. (100 words)

| Answer | - The implementation of a risk management system may fail due to lack of leadership commitment. If senior management doesn’t prioritize or fully support risk management, it can lead to poor execution, lack of resources, and inadequate buy-in from the team. - Poor communication and training Culture if employees are not properly trained or informed about the system’s processes and their roles, they may not follow protocols effectively, leaving risks unaddressed |  |
| --- | --- | --- |

Which documents may need to be changed/updated following a risk management process and why? Provide three (3) examples.

| Answer | - The risk management plan because this document outlines the overall approach to managing risks. After identifying new risks or evaluating the effectiveness of current controls, it may need to be updated to include new mitigation strategies or revised priorities - Saftey procedures because if new risks are identified eg: a new hazard or changing regulation, safety procedures may need to be updated to include new control measures, emergency plans, or PPE requirements to ensure the safety of employees. - Training and induction material because the risk management process leads to changes in procedures or introduces new risks, training documents may need to be updated to ensure that employees are properly informed about the changes and know how to manage new risks effectively. |  |
| --- | --- | --- |

What is the purpose and benefit related to the use of a risk register?

| Answer | The risk register tracks the risks throughout the project lifecycle. It acts like a snap-shot of what’s going on with project risks. Risk registers help to keep the project on track, they’re useful for providing information for the lessons learned document |  |
| --- | --- | --- |

What is the SWOT analysis and its relevance to risk management system implementation?

| Answer | The SWOT analysis is a strategic planning tool used to evaluate the strengths and weaknesses, Opportunities and threats of an organization, project, or process. It involves identifying internal and external factors that could impact objectives. Its relevance to risk management is that it allows organizations to tailor their approach, leverage strengths, address weaknesses, and prepare for challenges, ensuring a more effective risk management strategy. |  |
| --- | --- | --- |

What is the difference between hazards and risks as they apply to safe systems of work?

| Answer | A hazard has the potential to cause harm or injury A risk is the probability or likelihood a hazard will cause harm |  |
| --- | --- | --- |

Why would you use the hierarchy of controls when selecting options for managing site risk?

| Answer | I would use the hierarchy of controls because it is used when selecting options for managing site risks because it provides a structured, prioritized approach to risk management, helping to reduce or eliminate hazards in the most effective way. It is based on the principle that eliminating the hazard is always the best option, and it guides decision-making through a ranked order of control measures |  |
| --- | --- | --- |

How does your organisation monitor and review its risk controls and treatments?

| Answer | Our organisation monitor and review risk controls and treatments through regular site inspections, audits, and incident analysis. They gather feedback from workers, review past incidents, and conduct compliance checks to ensure effectiveness. Continuous improvement programs help update safety measures based on findings, ensuring risk controls remain effective, up-to-date, and aligned with safety standards to maintain a safe work environment |  |
| --- | --- | --- |

What are two (2) tools and techniques you can apply to determine risk management system effectiveness?

| Answer | - Risk Audits which regularly review the effectiveness or the risk management systems and looking for continuous improvements - KPI’s to measure safety outcomes like incident rates and compliance, helping identify areas for improvement. |  |
| --- | --- | --- |

Which workplace recordkeeping requirements must you adhere to when documenting the effectiveness of a risk management system?

| Answer | When documenting the effectiveness of a risk management system, we maintain records of incident reports, risk assessments, audits, safety inspections, training sessions, and compliance with safety regulations. These records ensure accountability, track improvements, and demonstrate legal compliance. |  |
| --- | --- | --- |

How would you explain outcomes of risk management evaluations, and how they will be affected to your work team?

| Answer | I would explain risk management evaluation outcomes to your team, I would outline the findings, any changes to procedures, and how these changes will impact their daily tasks. And I emphasize the importance of these updates for improving safety and preventing incidents, while encouraging feedback for continuous improvement. |  |
| --- | --- | --- |

How did you go about making a recommendation for change when you identified that you could offer an improvement to the effectiveness of risk controls? Explain the situation.

| Answer | I identified a risk control improvement by reviewing safety procedures and observing the team’s work. I noticed unclear PPE usage and recommended updating the training program. After consulting the team and presenting evidence, the change was implemented as a form of a tool box talk, resulting in better compliance and improved safety. |  |
| --- | --- | --- |

How would you report inadequacies in risk controls at your workplace?

| Answer | I would document the issue, provide evidence, and report it to management through the proper channels. I’d also suggest solutions and collaborate with the team to ensure corrective actions are taken for a safer work environment. |  |
| --- | --- | --- |

What is the purpose of using aggregate risk and hazard data for trend analysis?

| Answer | The purpose in using aggregate risk and hazard data for trend analysis helps identify patterns and emerging risks, enabling better decision-making, resource allocation, and improvements in safety measures to prevent future incidents. |  |
| --- | --- | --- |

What is the meaning of this excerpt from the “How to manage work health and safety risk Code of Practice”?

- “Under section 26A of the WHS Act duty holders must comply with an approved code of practice or follow another method, such as a technical or industry standard, if it provides an equivalent or higher standard of work health and safety than the standard required in this code.”

| Answer | This excerpt means that supersiors managers must follow the approved code of practice for safety, but they can use an alternative method (like an industry standard) if it offers equal or better safety than the code. |  |
| --- | --- | --- |

RIIRIS401E

Apply site risk management system

PRACTICAL ASSESSMENT

| Participant name | James Kerr |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |
| Task 1 (Occasion 2) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Details |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

RIIRIS401E

Apply site risk management system

Practical Task 1 (2X)

Description of task: The participant must demonstrate applying the site risk management system processes that safely, effectively and efficiently follow workplace procedures to undertake work activity on two occasions including: - Collect and use workplace risk management documentation according to policies and procedures applicable to own work role. - Clearly and concisely explain the site risk management system information and data to assessor/ team member. - Provide accessibility to documents and reference information relevant to risk management policies, procedures and programs. - Meet with others to plan, prepare and apply the site risk management system as it applies to own role. - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. - Consider and select most appropriate options for managing site risk using the hierarchy of controls. - Document and resolve issues raised through consultation and record the contribution of others in implementing the plan as it applies to own job role. - Implement selected options for risk management system and monitor outcomes of risk management implementations documenting and communicating effectiveness according to workplace recordkeeping requirements. - Identify and select methods and processes for improving control effectiveness. - Monitor effectiveness of risk control procedures by using aggregate risk and hazard data to forecast and identify hazards. - Write a report to communicate issue, potential improvements to risk management system, consultation and method of determination, possible negative effects on workplace policies and procedures and describe how these changes will be implemented and facilitated. - Maintain written records and reports for risk management systems activity and outcomes. Note: space is provided following the checklist for a written report. Alternatively, provide a report written on workplace form. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Site risk management documentation, work site, work team, pen for report.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |  |
| --- | --- | --- |
|  | 1st Occasion | 2nd Occasion |
| 1 Plan and prepare risk management system information |  |  |
| - Collect and use workplace risk management documentation according to policies and procedures and applicable to own work role. |  |  |
| - Clearly and concisely explain risk management documentation to work team during pre-start meeting. |  |  |
| - Direct group on how to access to risk management policies, procedures and programs. |  |  |
| - Read through relevant SWMS with team (as applicable) discussing the requirements and seeking feedback on steps. |  |  |
| - Apply knowledge of the elements of the risk management system and legislated requirements to work plan and prepare to implement risk management as it applies to own job role. |  |  |
| 2 Apply risk management system information |  |  |
| Promote and conduct consultation with regards to managing risk. |  |  |
| Promptly deal with issues raised through consultation. |  |  |
| Record the outcomes of consultation including the contribution of others. |  |  |
| 3 Evaluate application of risk management controls |  |  |
| - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. |  |  |
| - Consider and select most appropriate options for managing site risk using the hierarchy of controls. |  |  |
| - Monitor the effectiveness of risk control procedures by collecting organising and analysing total organisational data and drawing conclusions from trends. |  |  |
| - Document and communicate outcome of evaluation according to workplace recordkeeping requirements. |  |  |
| 4 Report on continuous improvement of risk management controls |  |  |
| Identify and select methods and processes for improving control effectiveness. |  |  |
| Consider potential risks and plan control. |  |  |
| Write a report that uses structure, layout and language suitable for audience to document development of risk management system. |  |  |
| Use appropriate organisational formats and industry specific vocabulary when writing report. |  |  |
| Report inadequacies in controls and present potential solutions to remedy inadequacies. |  |  |
| Report possible negative effects on workplace policies and procedures. |  |  |
| Explain improvements to be applied and how these will be implemented and facilitated. |  |  |

Report on continuous improvement of risk management controls - Occasion 1

Date: 5-8-24

Report type: Incident report

Issue: Employee twisted ankle on a small hole

Was issue resolved? Yes issue was resolved

Method for resolving issue: Correct Take 5 practices were addressed, this was in the form of a tool box talk and a half day of lessons on correct hazard control Identification the hierarchy of controls and prevention methods and training on the correct usage of the risk matrix

Tools and data accessed to forecast and identify hazards: Take 5’s for the last 3 months were collected for assessment Tool boxes and SWMS also reviewed Daily prestart was also taken to identify any hazards that were maybe missed

Consultation processes: Who/Why/When Tuhi and Billy had to move a pallet to clear a path for the Concrete truck, when they picked the pallet up Tuhi didn’t see a block of timber under the pallet which he then stepped on and caused him to twist his ankle. They checked the travel path before they picked it up it was clear. It happened at Tarong Power station at 12pm on the substation pad Billy clements was a witness to what happened

Potential improvements to be implemented to risk controls: Better Cleaning could have been done, Flatten work areas with machine before moving or carrying heavy items Use mechanical aid to lift

Who is to implement improvements? Employee conducting the task and future task that are similar will implemented with the improvements and any employee moving forward

By date: Immediately use these controls

Possible negative effects on workplace policies and procedures and changes required: Could lose time in production but safety is paramount

Approval: Approval from the WHS officer

Report on continuous improvement of risk management controls - Occasion 2

Date: 11-11-23

Report type: Incident report

Issue: While a winch from the Drill rig was being winched upwards it dislodged from a piece of the rig that it was stuck on and as it winched upwards it dislodged and swung around and smashed its side window.

Was issue resolved? Yes the issue was resolved the window was replaced and retraining on operations was assessed

Method for resolving issue: A days training on the correct way to use the winch a risk assessment training on things hazards to look for when operating the winch

Tools and data accessed to forecast and identify hazards: Take 5’s collected for the month SWMS retraining for the drill rig and the winch Tool box on hazard controls Assessor to retrain and VOC the operators

Consultation processes: Who/Why/When Geno Mckenzie was interviewed and it happened when he was operating the winch drilling a pier hole, it happened after it got dislodged on a part of the drill rig It happened at 3.00pm on the 11-11-23 at Tarong Power station on the substation Pad while drilling pier holes

Potential improvements to be implemented to risk controls: Improvents to operations will help, loosen and clear a path for the winch before lifting anything Slow down and use correct method of operations

Who is to implement improvements? Operators and drill rig offsiders and anyone helping Drill rig operations

By date: Immediately implement controls

Possible negative effects on workplace policies and procedures and changes required: No negative effects

Approval: WHS and Operations managers approve