RIIRIS401D

Apply site risk management system

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Scott Jensen |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | Click here to enter a date. |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 29 |  | Yes | No |

Assessor Comments

- Where would you find details of the relevant legislative requirements for risk management?

| Answer | They will be found in the site risk management system and you can also find in the OHS/WHS policies. |  |
| --- | --- | --- |

- What are the levels of government that can apply legislative requirements affecting business operations on your worksite?

| Answer | State/territory and federal. |  |
| --- | --- | --- |

- Why is it important to effectively explain the following to team members?

- Relevant compliance documentation.

- Principles and practices of risk management.

- All identified hazards and the appropriate risk assessment and control measures.

| Answer | - To ensure the team is able to complete all tasks accordingly to the site, organisational and state rules and procedures. - to reduce or manage the risks when working with a hazard or in a hazardous situation. - To ensure they are aware of what to do when they encounter the risk. |  |
| --- | --- | --- |

- List 2 responsibilities for each of the following:

- Employers/PCUBs.

- Employees/workers.

- OHS/WHS representatives.

| Answer | - Monitor the health of employees/workers to minimise risks and OHS/WHS issues; Exchange information about OHS/WHS risks and controls with OHS/WHS representatives and employees/workers. - Exchange information about OHS/WHS risks and controls with their employer/PCBU and OHS/WHS representative; Work with their employer/PCBU to resolve OHS/WHS issues within the workplace in accordance with the agreed procedure - Represent employees/workers in relation to health and safety issues in the workplace; Attempt to resolve OHS/WHS issues for those employees/workers they represent. |  |
| --- | --- | --- |

- What are 4 risk management policies, procedures or programs that you will need to inform work groups of?

| Answer | Risk management policy; Site procedures and work instructions for hazard identification, risk assessment, selection and implementing of controls; Site incident and accident investigation, risk audits and reporting requirements and site consultative arrangements for employees/workers in the work area. |  |
| --- | --- | --- |

- Which risk management policies and procedures in particular need to be site-specific?

| Answer | Site operations; emergencies and evacuations; purchasing; plant and equipment maintenance use and site access. |  |
| --- | --- | --- |

- Why is effective consultation important when managing risks?

| Answer | It will help to design a better risk management system, because everyone thinks differently and perceives different situations, equipment and items as a risk. |  |
| --- | --- | --- |

- How should you treat people from different social, cultural and ethnic backgrounds, or with limited physical or mental abilities?

| Answer | You should treat everyone the same, equally and respectfully also consider their different backgrounds and cultural differences. Be courteous and polite all the time, treat others as you would like to be treated. |  |
| --- | --- | --- |

- Why is it important that risk management meetings are conducted and monitored by a supervisor?

| Answer | This will ensure participation by all members of your work group is effective and individuals, and parties aren’t being pressured by particular views or people. |  |
| --- | --- | --- |

- What are 3 characteristics should you look for when developing your risk management work group?

| Answer | Willingness to participate; Understanding and commitment to risk management; Willingness to listen to other views. |  |
| --- | --- | --- |

- List 4 individuals or parties who might be involved in the consultation process when raising or dealing with risk management issues.

| Answer | Contractors; regulatory authorities; tenderers; project managers. |  |
| --- | --- | --- |

- What are 3 ways to communicate the outcomes of consultation about risk management issues to the work group?

| Answer | Summarise the situation or issues that have been raised; Outline all the considerations; Explain the identified risks or hazards. |  |
| --- | --- | --- |

- List 4 ways that gaps in training might present themselves.

| Answer | Accidents or incidents; near misses; licensing requirements. |  |
| --- | --- | --- |

- What are the 2 main forms of risk management training available to team members?

| Answer | Accredited training and non-accredited training. |  |
| --- | --- | --- |

- What are 3 learning opportunities that may be available to team members?

| Answer | Coaching, mentoring, instruction activities; |  |
| --- | --- | --- |

- What is the difference between coaching and mentoring?

| Answer | Coaching is generally thought to involve the teaching or demonstration of a skill or skill set. The development of the skill in the other person then allows them to complete tasks unaided. Mentoring is a more long-term process. It assists the other person by providing: A sounding board and someone to talk through problems with; Another person who is willing to assist them to achieve personal and professional goals and aspirations. |  |
| --- | --- | --- |

- To whom might you be required to report the cost of training or learning opportunities?

| Answer | You may have to report the costs to the site project manager, site training manager or other designated persons. |  |
| --- | --- | --- |

- List 5 ways that hazards might be identified.

| Answer | By conducting site inspections, consulting with work/team members; housekeeping; risk audits and reviews; daily informal consultation and regular formal meetings. |  |
| --- | --- | --- |

- What are 3 workplace requirements for reporting hazards?

| Answer | Detailed written reports, verbal reports, checklist completion, recording a hazard register. |  |
| --- | --- | --- |

- How are analysis skills used in identifying hazards and assessing risks in the work area?

| Answer | By assessing the likelihood and consequence of the risk, you are able to understand the situation better and respond by applying the appropriate risk control procedures |  |
| --- | --- | --- |

- List 4 types of prompt action that might be taken after a report of a hazard has been made.

| Answer | Conducting a risk assessment of the hazard; implementing an immediate solution to the hazard; investigating a long term solution to the hazard and train people in the use of the long term solution to the hazard. |  |
| --- | --- | --- |

- What are the 6 levels in the hierarchy of hazard controls, starting with the most effective?

| Answer | Elimination, substitution; isolation; engineering controls; administrative controls; PPE. |  |
| --- | --- | --- |

- What are 3 resources you might be assessing when controlling risks?

| Answer | Time resources; human resources; financial resources; training resources etc.. |  |
| --- | --- | --- |

- List 3 problems with risk control measures that could make them inadequate.

| Answer | It is inappropriate for the risk; It has been out-dated by newer technology; It is creating additional risks or hazards that were unforeseen. |  |
| --- | --- | --- |

- What is involved in monitoring the outcomes of reported hazards and risks?

| Answer | Monitoring means checking, supervising, critically observing or recording the progress of an activity, action or system on a regular basis in order to identify changes. |  |
| --- | --- | --- |

- List 5 documents that might be included in risk management records.

| Answer | Audit and inspection reports; Hazard registers; Risk analysis records; Minutes of meetings (risk management, OHS/WHS, environmental etc); Induction, instruction, training and assessment. |  |
| --- | --- | --- |

- Why are literacy skills important when dealing with risk management records?

| Answer | Your language and literacy skills will enable you to read, understand and interpret risk management information as well as to research and review a range of other useful documents. |  |
| --- | --- | --- |

- List 4 places you could collect information and data from when identifying and monitoring risk control procedures.

| Answer | Existing information; policies and procedures; site inspections; procedural reviews. |  |
| --- | --- | --- |

- Information and data can be used to help analyse the current risk management status of your site.

- What is data analysis?

- What type of information might contain data that needs to be analysed?

| Answer | - Data analysis is the process of taking the raw information you have gathered and highlighting the sections that are useful to your purpose. - Incident monitoring; environmental monitoring; evaluation of the effectiveness of risk control measures. |  |
| --- | --- | --- |