Risk Management and Mitigation Template

Examples

| Cost concerns | Likelihood Low/Med/High (comments) | Impact Low/ Medium/ High | Mitigation strategies |
| --- | --- | --- | --- |
| Council rejects application | Low All works satisfy building codes etc | High / Medium / Low | Ensure all works will satisfy necessary codes, council requirements, safety and environmental legislation etc. |
| Delays in council approvals | Depends on how extensive the project is, complexity, zoning etc. | High / Medium / Low | Prior contact with council to seek guidance, directions and in-principle support. |
| Budget shortfalls | Project has been appropriately scoped to cover all known contingencies. Contract reflects adjustments/changes and how these are addressed. | High / Medium / Low | Develop budgets to fully plan for known issues or adjustments to contract. |
| Financial | Sufficient finances to support beginning of contract. Contract payments to cover ongoing expenses and final payment to cover balances. | High / Medium / Low | Ensure contract details are understood by the client and receive first payment before procurement of materials. |
| Construction delays | Trades confirmed, weather predictions are promising. Price escalations covered in adjustments in contract. | High / Medium / Low | Ensure contract details are understood by the client |
| Disruption to services | Some services may or will be impacted due to works | High / Medium / Low | Notifications to be sent out to neighbours prior to service disruptions |

| Participant name: | Abbie Heaslip |
| --- | --- |
| Date: | 29/11/24 |

| Cost concerns | Likelihood Low/Med/High (comments) | Impact Low/ Medium/ High | Mitigation strategies |
| --- | --- | --- | --- |
| Supplier Delays | Medium Supplier delays are a common occurrence in the industry, but proactive measures can be taken to mitigate the likelihood, such as maintaining strong relationships and clear communication with suppliers | High / Medium / Low | Establish relationships with reliable suppliers, maintain open communication, and monitor delivery schedules closely to mitigate potential delays. |
| Weather Disruptions | Medium Weather disruptions are influenced by local climate conditions and can vary in severity. Monitoring weather forecasts and having contingency plans in place can help mitigate the impact | High / Medium / Low | Monitor weather forecasts, have contingency plans in place, and adjust construction schedules accordingly to mitigate the impact of adverse weather conditions. |
| Labour Shortages | High Labor shortages are a significant challenge in the construction industry, particularly during peak periods. Proactive measures, such as maintaining a network of reliable subcontractors and cross-training, can help mitigate the impact | High / Medium / Low | Maintain a network of skilled and reliable subcontractors, develop contingency plans for labor shortages, and consider cross-training or utilizing temporary labor to mitigate the impact of labor shortages. |
| Material Price Increase | Medium Material prices are subject to market fluctuations and can be influenced by various factors. Monitoring market trends and locking in prices in advance can help mitigate the impact | High / Medium / Low | Monitor market trends and fluctuations, lock in prices with suppliers in advance, and consider alternative material options to mitigate the impact of price increases. |
| Design Changes | Medium Design changes or errors can occur due to evolving project requirements or miscommunication. Thorough design reviews and regular communication with architects and engineers can help mitigate the likelihood | High / Medium / Low | Conduct thorough design reviews, engage in regular communication with architects and engineers, and implement quality control processes to identify and address design changes or errors early on. |
| Site accidents | Medium Site accidents or injuries can occur due to various factors, including human error and unsafe practices. Implementing comprehensive safety protocols and regular inspections can help mitigate the likelihood | High / Medium / Low | Maintain a strong focus on safety, implement comprehensive safety protocols and training programs, conduct regular safety inspections, and promote a safety culture among all project participants to mitigate the risk of accidents or injuries. |