# Risk Register Template

# Project Name: 41 Simpson Street Kirra Qld

# Prepared by: Justin Matheson

# Date: 15/05/23

Risk Rating Matrix

Note: The risk rating matrix below is not designed for a specific project. You must still update the table below to reflect the risk rating matrix to be applied to the project you are undertaking as part of the assessment.

| Likelihood | Consequence |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Insignificant | Minor | Moderate | Major | Severe |
|  | 1 | 2 | 3 | 4 | 5 |
| A (Almost certain) | High | High | Very High | Very High | Very High |
| B (Likely) | Moderate | High | High | Very High | Very High |
| C (Possible) | Low | Moderate | High | Very High | Very High |
| D (Unlikely) | Low | Low | Moderate | High | Very High |
| E (Rare) | Low | Low | Moderate | High | High |

Note: The descriptions below are not designed for a specific project. You must still update these descriptions to reflect the classification criteria to be applied to the project you are undertaking.

| LIKELIHOOD |  |
| --- | --- |
| - A (Almost certain) | Is expected to occur in most circumstances |
| - B (Likely) | Will probably occur in most circumstances |
| - C (Possible) | Could occur at some time |
| - D (Unlikely) | Not likely to occur in normal circumstances |
| - E (Rare) | May occur only in exceptional circumstances |

| CONSEQUENCE |  |
| --- | --- |
| - Insignificant | Minor injuries, external reputation not affected, no environmental damage, threat of litigation, etc. |
| - Minor | Minor casualties that require medical attention off-site, no long term effects, external reputation minimally affected, minor environmental damage, single minor litigation, etc. |
| - Moderate | Several casualties that require hospitalisation with no long term effects, some environmental damage, single moderate litigation, etc. |
| - Major | Serious casualties, external reputation severely damaged, would cause extensive environmental damage, single major litigation, etc. |
| - Severe | Legal consequences, multiple litigations, termination of the contract, loss of life, permanent disability, external reputation irrevocably damaged, catastrophic environmental damage, etc. |

| ID | Date Identified | Risk location | Risk Description | Likelihood of the Risk Occurring | Impact if the Risk Occurs | Rating | Control measure | Revised Likelihood of the Risk Occurring | Revised Impact if the Risk Occurs | Revised Risk Rating |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 15/05/23 | Foundation | Trench collapsing | C – Possible | Minor 2 | Moderate | Battering of trenches | Possible | Insufficient 1 | Low |
|  | 15/05/23 | Foundations | Starter bars exposed | Possible | Moderate 3 | High | Starter bar caps and bend over starter bars | Possible | Minor 2 | Moderate |
|  | 15/05/23 | Ground slab | Cutting rio using grinder | Possible | Moderate 3 | High | Double eye protection PPE (Gloves) | Possible – Minor 2 | Minor 2 | Moderate |
|  | 15/05/23 | Ground slab | Nail guns | D - Unlikely | Moderate 3 | Moderate | Signage, spotter, training | Unlikely D | Minor 2 | Low |
|  | 15/05/23 | Ground slab | Wall frames falling over | Possible | Moderate 3 | High | Nailed off securely before letting go of wall frame | Possible | Insignificant | Low |
|  | 15/05/23 | Roof trusses | Fall from heights | Possible | Major | Very High | All work to be done off platform ladders whilst working on roof trusses | Possible | Minor | Moderate |
|  | 15/05/23 | Ground floor | Slips, trips and falls | Possible | Minor | Moderate | Clean and accessible worksite, working on level ground where possible | Possible | Insignificant | Low |
|  | 15/05/23 | Ground slab | Falling objects | Possible | Moderate | High | Using lanyards whilst working at heights, wearing PPE | Possible | Minor | Moderate |
|  | 15/05/23 | Ground slab | Heat stroke | Possible | Major | Very High | Shade breaks, hydration, wear loose fitting clothing | Possible | Minor | Moderate |
|  | 15/05/23 | On site | Cuts and abrasions | Possible | Moderate | High | Correct PPE | Possible | Minor | Moderate |
|  | 15/05/23 | Bathroom/ensuite | Waterproofing chemicals | Possible | Moderate | High | Correct PPE, respirator, Or use alternative water based products | Possible | Minor | Moderate |
|  | 15/05/23 | On site | Electrocution | Possible | Moderate | High | Correct PPE Test and tag | Possible | Minor | Moderate |
|  | 15/05/23 | On site | Manual Handling | Possible | Minor | Moderate | Mechanical lift Team lift | Possible | Insufficient | Low |
|  | 15/05/23 | On site | Power tools | Possible | Moderate | High | Trained personnel Correct PPE Signage | Possible | Minor | Moderate |

End of Risk Register