BSBPMG511

Manage project scope

ASSESSMENT SUMMARY

The assessment activities for BSBPMG511 Manage project scope cover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result.

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work.

| Participant Name | Paul Neary |
| --- | --- |

| Task | Assessment Results |  |
| --- | --- | --- |
| Theory Exam | Satisfactory | Not Yet Satisfactory |
| Practical Assessment | Satisfactory | Not Yet Satisfactory |
| Outcome for Unit of Competency | Competent | Not Yet Competent |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |
| Unit Competence Determination Date | Click here to enter a date. |

BSBPMG511

Manage project scope

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments) - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - Assessors are to complete marking in pen of a different colour to the Participant. - If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a Participant changes their response in writing, they must put their initials next to the written change. - If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Paul Neary |
| --- | --- |
| Participant signature |  |
| Date | Click here to enter a date. |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |
| Date | Click here to enter a date. |

| Number of questions | Number of questions answered correctly | Task outcome (Tick) |  |
| --- | --- | --- | --- |
| 27 |  | Satisfactory | Not Yet Satisfactory |

ASSESSOR Comments

Explain four (4) different purposes of the project charter.

| Answer | Purpose | Description |  |
| --- | --- | --- | --- |
|  | 1 | Formally authorises the project’s existence |  |
|  | 2 | Provides the project manager with the authority to use organisational resources for project activities1 |  |
|  | 3 | Provides the project manager with the authority to: Plan Execute Control the project |  |
|  | 4 | Assigns the project manager and his or her responsibility and authority level |  |

Which of the following parties issues the project charter? 
Tick your response.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Project owner |  |
|  |  | Project sponsor |  |
|  |  | Project foreman |  |

Define the term ‘organisational governance’.

| Answer | Organisational governance is the framework within which organisational authority is applied |  |
| --- | --- | --- |

List three (3) uses of project governance.

| Answer | Use | Description |  |
| --- | --- | --- | --- |
|  | 1 | governs project conduct |  |
|  | 2 | sets out project responsibilities and authorities |  |
|  | 3 | determines the project manager’s reporting relationships. |  |

Match each of the three (3) documents or processes that play a role in establishing project boundaries with its description by writing the appropriate letter next to each number in the centre column.

| Answer | Document/process |  | Answers | Description |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Project charter | 1 - B |  | Contains the business need and the cost-benefit analysis to justify and establish broad boundaries for the project |  |
|  |  | Business case | 2 - A |  | Develops a detailed description of the project and product/service/result and its boundaries |  |
|  |  | Define scope | 3 - C |  | Describes the project description, boundaries, and key deliverables at a high level |  |

Define the term ‘product scope’.

| Answer | develops a detailed description of the project and product/service/result and its boundaries |  |
| --- | --- | --- |

Explain why the product scope is of particular interest to the customer.

| Answer | Product scope is what specifically the project is expected to deliver: “The features and functions that characterize a product, service, or result.” |  |
| --- | --- | --- |

Identify three (3) parties who should have a shared understanding of desired project outcomes.

| Answer | Client Project Manager Sponsor |  |
| --- | --- | --- |

Discuss why facilitation is an important tool in establishing a shared understanding of desired project outcomes with relevant stakeholders.

| Answer | The goal is to reach a common understanding of the project deliverables and project and product boundaries amongst stakeholders Facilitation involves effectively guiding a group to reach a mutually agreeable solution The role of a facilitator is to ensure that: There is effective participation That participants achieve a mutual understanding All contributions are considered Solutions have full buy-in by participants Agreements achieved are appropriately dealt with afterward2 |  |
| --- | --- | --- |

Define the term ‘project scope’.

| Answer | Project scope is the work that needs to be performed “to deliver a product, service, or result with the specified features and functions |  |
| --- | --- | --- |

Define the term ‘project scope management’.

| Answer | Project Scope Management includes the processes required to ensure that the project includes all the work required, and only the work required, to complete the project successfully |  |
| --- | --- | --- |

Explain four (4) reasons why effective scope management is vital to project success.

| Answer | Reason | Description |  |
| --- | --- | --- | --- |
|  | 1 | On time |  |
|  | 2 | On cost |  |
|  | 3 | Without constant changes to project requirements |  |
|  | 4 | As the customer ordered it |  |

List four (4) different processes that are usually the responsibility of the project manager and are included in a scope management plan.

| Answer | Process | Description |  |
| --- | --- | --- | --- |
|  | 1 | Preparing a project scope statement |  |
|  | 2 | Enabling the creation of the WBS from the detailed project scope statement |  |
|  | 3 | Establishing how the scope baseline will be approved and maintained |  |
|  | 4 | A requirements management plan is that part of the scope management plan that specifies how the product and project requirements will be analysed, documented and managed |  |

What does it mean to ‘collect requirements’? What is the purpose of undertaking this task?

| Answer | Question | Response |  |
| --- | --- | --- | --- |
|  | Meaning | is “the process of determining, documenting, and managing stakeholder needs and requirements to meet objectives |  |
|  | Purpose | This provides the basis for defining the product scope and the project scope |  |

Identify five (5) details included in a project scope statement.

| Answer | Detail | Description |  |
| --- | --- | --- | --- |
|  | 1 | Product scope description |  |
|  | 2 | Project scope description |  |
|  | 3 | Deliverables |  |
|  | 4 | Acceptance criteria |  |
|  | 5 | Project exclusions |  |

Explain what is meant by the term ‘deliverables’.

| Answer | Any unique and verifiable product, result, or capability to perform a service that is required to be produced to complete a process, phase, or project”2 Deliverables are described in detail and can be tangible or intangible |  |
| --- | --- | --- |

Discuss what is meant by the term ‘decomposition’ in project management.

| Answer | This process of dividing and subdividing the project scope and project deliverables into smaller more manageable parts is called decomposition. |  |
| --- | --- | --- |

Explain what is meant by a work breakdown structure (WBS).

| Answer | The Work Breakdown Structure (WBS) looks the same as the PBS by but shows the work required to complete each step. This allows the work to be decomposed progressively into smaller and more manageable levels of deliverables |  |
| --- | --- | --- |

Define the term ‘work package’.

| Answer | work packages – the planned work to complete that deliverable |  |
| --- | --- | --- |

Describe what is meant by ‘scope creep’.

| Answer | Adding additional features or functions of a new product, requirements, or work that is not authorized. |  |
| --- | --- | --- |

Explain why it is important to limit the scope creep of a project.

| Answer | It can destroy a project by drastically increasing its cost and/or schedule and/or changing the nature of the project’s deliverables. |  |
| --- | --- | --- |

Explain the following two (2) terms relating to analysis.

| Answer | Term | Explanation |  |
| --- | --- | --- | --- |
|  | Variance analysis | Variance analysis allows us to compare actual results with planned results – here we compare actual scope performance with the scope baseline. |  |
|  | Trend analysis | Trend analysis is where we use past performance of the project over time to forecast where future performance is likely to head |  |

Identify two (2) actions that can be taken if actual performance is outside the variance threshold.

| Answer | Action | Description |  |
| --- | --- | --- | --- |
|  | 1 | Attempt to bring the project back in control |  |
|  | 2 | Raise a change request to, for example, scope, schedule or cost baselines |  |

Define the term ‘change request’.

| Answer | A change request is a formal proposal to modify any document, deliverable, or baseline |  |
| --- | --- | --- |

Which of the following parties may initiate a change request? 
Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Project team member |  |
|  |  | Project sponsor |  |
|  |  | Project manager |  |
|  |  | Project foreman |  |

Identify four (4) different types of change requests.

| Answer | Request | Description |  |
| --- | --- | --- | --- |
|  | 1 | Corrective action to bring the project back in line with the project management plan |  |
|  | 2 | Preventive action to ensure that future project work is aligned with the project management plan |  |
|  | 3 | Defect repair to modify a nonconforming product or product component |  |
|  | 4 | Updates to modify formally controlled project documents and plans |  |

For each of the following stages of a project’s life cycle, identify one (1) example of why project scope is important.

| Answer | Stage | Example |  |
| --- | --- | --- | --- |
|  | Starting the project | The more clearly the scope of the project is articulated before the actual work begins, the more likely the success of the project |  |
|  | Organising and preparing | The customer is particularly interested in the product scope because it lays out exactly what the project will deliver to them, rather than how the project is organised |  |
|  | Carrying out the work | Project Scope Management includes the processes required to ensure that the project includes all the work required, and only the work required, to complete the project successfully |  |
|  | Ending the project | On time On cost Without constant changes to project requirements As the customer ordered it |  |

BSBPMG511

Manage project scope

PRACTICAL ASSESSMENT INSTRUCTIONS - The following practical assessment will require the Participant to complete work related activities. - The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. - Please fill in the details below – providing your name, signature and date of assessment. - The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment. - The Assessor may substitute a Practical Task with an alternate task of equal value. - Alternate tasks must be fully documented by the assessor in the Assessor Comments area.

| Participant name | Paul Neary |
| --- | --- |
| Participant signature |  |
| Date | 30/01/2021 |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |
| Date | Click here to enter a date. |

| Task | Task outcome (Tick) |  |
| --- | --- | --- |
|  | Satisfactory | Not Yet Satisfactory |
| Task 1 |  |  |

Assessor Comments

BSBPMG511

Manage project scope

| Practical Task 1 |  |  |
| --- | --- | --- |
| Description of task: A suitable observer is to verify the participant’s ability to determine and manage project scope, including: - Obtaining project authorisation - Developing a scope management plan - Managing the application of scope project controls The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include: - Contract management plan for site/project - Correspondence with client (e.g. meeting minutes, emails) - Work breakdown structure The observer is to provide detailed comments on the tasks completed by the participant. The assessor is to verify the observer’s comments in the Assessor Comments section, and provide the Practical Assessment outcome on the front cover of this document. |  |  |
| Resources required: Computer, workplace documentation used to document and manage project scope. |  |  |
| Assessment of task |  |  |
| Name of participant: |  |  |
| Name of observer: |  |  |
| Role of observer (Confirm suitability to sign): |  |  |
| Email address of observer: |  |  |
| Signature of observer: |  |  |
| Date: | Click here to enter a date. |  |
| When completing the task, did the participant: |  | Tick if satisfactorily completed. Provide comments if left unticked. |
| 1 Conduct project authorisation activities |  |  |
| - Develop and confirm procedures for project authorisation with an appropriate authority. |  |  |
| - Obtain authorisation to expend resources. |  |  |
| - Confirm project delegations and authorities in project governance arrangements. |  |  |
| 2 Define project scope |  |  |
| - Identify, negotiate and document project boundaries. |  |  |
| - Establish measurable project benefits, outcomes and outputs. |  |  |
| - Work with relevant stakeholders to establish desired project outcomes and acceptance criteria. |  |  |
| - Document scope management plan by: - Developing a project scope statement - Developing a work breakdown structure - Establishing how the scope baseline will be approved and maintained |  |  |
| 3 Manage project scope control process |  |  |
| - Implement agreed scope management tools, procedures and processes. |  |  |
| - Manage impact of scope changes within established time, cost and quality constraints according to change control procedures. |  |  |
| - Identify and document scope management issues and recommend improvements for future projects. |  |  |
| The Participant’s performance was: Satisfactory Not Satisfactory |  |  |

observer Comments