# Communications Plan Template

| Key Stakeholders (Distribution Schedule) | Stakeholder Issues | Key Messages to Communicate | Communication Methods to be Used (written, one-on-one, electronic, meetings, etc.) | Description of Specific Communications (content, format, level of detail, etc.) | Timing Issues (see also Bar Chart, Project Schedule) |
| --- | --- | --- | --- | --- | --- |
| Client | Deliver time | Quality, no defects and suitable produces used | Emails. Monthly onsite walkabouts | Formal. Emails or procore | Programme. Weekly |
| Management | Cost. Safety. | Make a buck. Nil safety incidence. | Email, verbal, phone calls site inspections. Monthly. | Formal and informal. All forms of communication | Programme. Scheduling, sequencing. Monthly. |
| Sponsor | Site catch-up and functions. | Availability and serviceability. | Verbal. | Informal. | None |
| Project team members | All. Every issue possible. | Drive with a common goal and spirit. | All. Formal and informal. | All. Sometimes detailed and informal. | All. |
| Employees | All. Every issue possible. | Drive with a common goal and spirit. | All. Formal and informal. | All. Sometimes detailed and informal. | All. |
| Subcontractors | All. Safety. Quality. Program. Cost. | Be safe, build a quality project on time with minimal issues and variations. | All. Formal and informal. | All. Sometimes detailed and informal. | Bar chart. Program. Logistics plan. Pre starts. |
| Suppliers | Timing. | Any delays to be rectified. | All. Formal and informal. | All. Sometimes detailed and informal. | Change out product, use different suppliers. |
| Unions | Pay. Safety. | Our project, trust our methods and processes. | All. Formal and informal. | All. Sometimes detailed and informal. | None. |
| Government Agencies | Approvals | Approvals to proceed and installed as req. | Written. Approvals. Certificates. | All. Sometimes detailed and informal. | None. |
| Community | Communication | Any community effected | All. Formal and informal. | All. Sometimes detailed and informal. | None. |