CPCCBC4013A

Prepare and evaluate tender documentation

ASSESSMENT SUMMARY

The assessment activities for CPCCBC4013A Prepare and evaluate tender documentation cover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result.

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work.

| Participant Name | Alex Butler |
| --- | --- |

| Task | Assessment Results |  |
| --- | --- | --- |
| Theory Exam | Satisfactory | Not Yet Satisfactory |
| Practical Assessment | Satisfactory | Not Yet Satisfactory |
| Outcome for Unit of Competency | Competent | Not Yet Competent |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |
| Unit Competence Determination Date | Click here to enter a date. |

CPCCBC4013A

Prepare and evaluate tender documentation

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments) - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - Assessors are to complete marking in pen of a different colour to the Participant. - If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a Participant changes their response in writing, they must put their initials next to the written change. - If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Alexander Butler |
| --- | --- |
| Participant signature |  |
| Date | 10/01/2020 |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |
| Date | Click here to enter a date. |

| Number of questions | Number of questions answered correctly | Task outcome (Tick) |  |
| --- | --- | --- | --- |
| 26 |  | Satisfactory | Not Yet Satisfactory |

ASSESSOR Comments

Describe each of the listed types of building contract.

| Answer | Contract | Description |  |
| --- | --- | --- | --- |
|  | Cost-plus | Not often used, but takes two forms: The builder is entitled to be paid the cost of the work plus a commission The builder is paid the cost plus a fixed fee (which also may be reduced if the estimated cost of the work is exceeded by the actual cost) |  |
|  | Lump sum | Where the builder is to complete the works according to specification, within an agreed timeframe and for an agreed sum. Lump-sum contracts can be of two types: ‘Fixed’ or ‘firm’ price – which have no provision for variation on price due to cost fluctuations ‘Subject to rise and fall’ – which allows for price variations |  |
|  | Nominated subcontract | A subcontract within the scope of the main contract for works, whereby the subcontractor is chosen by the architect. |  |
|  | Schedule of rates | The cost of the work is calculated by applying an agreed schedule of rates to the work actually performed, which is measured. This occurs where the extent of the works cannot be specified at the time of letting the contract (e.g. jobs with extensive earthworks) |  |

Name and describe four (4) documents that may be referred to by a builder considering submitting a tender.

| Answer | Tender document | Description |  |
| --- | --- | --- | --- |
|  | Drawings and specifications | The client will have met with a design consultant (e.g. architect) to interpret their needs by developing drawings and specifications (e.g. specific materials to be used). |  |
|  | Bill of quantities | Formal quantities determined by a professional quantity surveyor using the architect’s specifications and drawings. By referring to this document, builders should avoid the risk of making errors in measuring such quantities themselves. It also provides a common basis for competitive tendering. |  |
|  | Project parameters | Cost schedules, estimated timeframes |  |
|  | Site layout information | Information regarding the proposed developments relation to its surrounding area. |  |

Identify five (5) risks that should be considered by a builder interested in submitting a tender.

| Answer | Breaches of contract Weather Labour shortages Disputes over payments Failure to adequately anticipate labour or material costs |  |
| --- | --- | --- |

Describe two (2) company policies that may impact on whether a contract is selected for tender.

| Answer | Policy | Description |  |
| --- | --- | --- | --- |
|  | 1 | Terms of the contract may not be in line with the company policy |  |
|  | 2 | The costs involved in preparing the tender may be too high, weighed with a high risk of not winning the tender bid |  |

Identify two (2) financial guidelines and two (2) administrative guidelines that must be observed when considering a tender.

| Answer | Guidelines | Description |  |
| --- | --- | --- | --- |
|  | Financial | Check your calculations – mistakes in a tender could result in bankruptcy Be sure to verify costs – relying on previous tenders may not account for increase in rates and prices |  |
|  | Administrative | Ensure that the documentation meets the quality standards established by the organisation Check the tender documents against the contract |  |

Which of the following are considered direct costs? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Labour costs |  |
|  |  | Material costs |  |
|  |  | Office overheads |  |
|  |  | Plant costs |  |
|  |  | Profit |  |
|  |  | Site overheads |  |
|  |  | Subcontract costs |  |

Which of the following are considered indirect costs? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Labour costs |  |
|  |  | Material costs |  |
|  |  | Office overheads |  |
|  |  | Plant costs |  |
|  |  | Profit |  |
|  |  | Site overheads |  |
|  |  | Subcontract costs |  |

Explain how labour costs are established, referring to:

- Labour constant

- Labour quantities

- Labour rates

| Answer | Labour constant: Anticipated time required for a particular item of work (e.g. 2 hours/m3 to excavate trench) Labour quantities: Quantity of work required for the item of work in question (e.g. 20m3 to be excavated) Labour rates: Monetary rate for work performed (e.g. $x per m3 of trench excavated or $y per hour) |  |
| --- | --- | --- |

Explain the following types of direct material waste that must be considered when calculating material costs.

| Answer | Type | Description |  |
| --- | --- | --- | --- |
|  | Design | Waste as a result of having to purchase a particular amount, but not all of it is needed |  |
|  | Rejection | Rejection as a result of quality control |  |
|  | Mishandling | Breakage of material / product |  |

Explain the following types of indirect material waste that must be considered when calculating material costs.

| Answer | Type | Description |  |
| --- | --- | --- | --- |
|  | Substitution | Using in a way other than intended |  |
|  | Production | Construction technique different from originally planned |  |
|  | Negligence | Mistakes in production or estimating |  |
|  | Criminal actions | Theft or vandalism |  |

Identify three (3) costs that must be considered when calculating plant costs.

| Answer | Labour or operator costs Running and maintenance Plant purchase or hire costs |  |
| --- | --- | --- |

List the two ways in which subcontractors may provide a price for their work.

| Answer | Schedule of rates contract Cost-plus contract |  |
| --- | --- | --- |

Identify ten (10) trades that may be required for a residential or commercial building project.

| Answer | Concreter Painter Plumber Electrician Water proofer Steel fixer Crane crew Formworker Scaffolder Concrete pump operator |  |
| --- | --- | --- |

True or False (Tick your response): Each subcontractor is individually responsible to the client for a job tendered by a builder.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Name one (1) type of project costing software.

| Answer | Microsoft excel |  |
| --- | --- | --- |

True or False (Tick your response): Using costing software can assist builders undertake calculations in short timeframes during the tendering process.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

True or False (Tick your response): Profit is usually calculated as a percentage of the total, rather than on each item throughout the tender.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

True or False (Tick your response): Each level of government (i.e. federal, state and local) has its own rules regarding tender submissions.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify one (1) example of each of the following documents that impacts on building work conducted in Queensland.

| Answer | Type | Description |  |
| --- | --- | --- | --- |
|  | Building and Construction Code | Code for the Tendering and Performance of Building Work2016 |  |
|  | Standard | AS 3959 – 2018 Constriction of Buildings in Bushfire-prone areas |  |
|  | Government regulation |  |  |

Identify four (4) types of supporting documentation that you may include with a tender submission.

| Answer | Artists impressions Documentation processes required by building information modelling Organisational information Product information |  |
| --- | --- | --- |

Explain the importance of checking the accuracy of a tender.

| Answer | Checking the accuracy of a tender ensures there are no errors. The stakes are high so mistakes could cost quite a lot! |  |
| --- | --- | --- |

Identify an appropriate staff member within an organisation who may approve/endorse/modify a tender prior to submission to the client.

| Answer | Management staff |  |
| --- | --- | --- |

True or False (Tick your response): There is a general rule for how long tenders are called for, so specific due dates are not listed.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

You have a formwork job that will take three (3) weeks to complete. 
You are required to hire a range of materials, according to the Bill of Quantities listed below. Allow 15% for loss and damage.

Complete the calculations to determine the costs for the required materials.

| Materials | Quantity | Hire rate per week |
| --- | --- | --- |
| Frame 1 | 18 | $0.60 |
| Frame 2 | 18 | $0.55 |
| Brace | 2 x 30 | $0.20 |
| Base plate | 36 | $0.10 |
| ‘U’ plate | 36 | $0.30 |
| Pin | 36 | $0.10 |
| Bearer | 39.6m | $0.20 |
| Joints | 165m | $0.15 |

| Answer | Frame 1 – 18x0.60 = 10.8. 10.8 x 3 = 32,4 Frame 2 18x0.55 = 9.8. 9.8 x 3 = 29.7 Brace 2 x 30 = 60. 60x0.20 = 12. 12 x 3 = 36 Base plate. 36 x 0.10 = 3.6. 3.6 x 3 = 10.8 U Plate. 36x0.30 = 10.8. 10.8 x 3 = 32.4 Pin. 36x0.10 = 3.6. 3.6 x 3 = 10.8 Bearer 39.6 x 0.20 = 7.32. 7.32 x 3 = 21.96 Joints 165x0.15 = 24.75. 24.75 x 3 = 74.25 248.31 divide by 100 x 15 = 37.24 ANSWE – $285.55 |  |
| --- | --- | --- |

For the job in Q24. you must also hire workers to install the plywood for the formwork, at a rate of $15/hour. There is 70m2 of plywood to be installed. Assume the labour constant is 1.10hrs/m2.

Complete the labour calculations.

| Answer | 70 divide by 1.10 = 63. 63 x $4049.5 |  |
| --- | --- | --- |

For the job in Q24. and Q25. you have determined that the overheads and profit will constitute 10% of the materials and labour cost. 

Calculate the total project cost.

| Answer | $4771.55 |  |
| --- | --- | --- |

CPCCBC4013A

Prepare and evaluate tender documentation

PRACTICAL ASSESSMENT INSTRUCTIONS - The following practical assessment will require the Participant to complete work related activities. - The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. - Please fill in the details below – providing your name, signature and date of assessment. - The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment. - The Assessor may substitute a Practical Task with an alternate task of equal value. - Alternate tasks must be fully documented by the assessor in the Assessor Comments area.

| Participant name | Alex Butler |
| --- | --- |
| Participant signature |  |
| Date | Click here to enter a date. |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |
| Date | Click here to enter a date. |

| Task | Task outcome (Tick) |  |
| --- | --- | --- |
|  | Satisfactory | Not Yet Satisfactory |
| Task 1 (Occasion 1) |  |  |
| Task 1 (Occasion 2) |  |  |

Assessor Comments

CPCCBC4013A

Prepare and evaluate tender documentation

| Practical Task 1 (2X) |  |  |  |
| --- | --- | --- | --- |
| Description of task: On two (2) occasions, a suitable observer is to verify the participant’s ability to prepare and evaluation tender documentation, including calculation of labour and material requirements using costing software programs. The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include: - Any tender documents you have submitted to client and correspondence (redact any sensitive info) The assessor is to verify the observer’s comments and provide the outcome for the practical task on the front cover of the Practical Assessment. |  |  |  |
| Resources required: Computer. |  |  |  |
| Assessment of task |  |  |  |
| Name of participant: | Alex Butler |  |  |
| Name of observer: | Conan Butler |  |  |
| Role of observer (Confirm suitability to sign) | Operations manager |  |  |
| Email address of observer | Conan Butler |  |  |
| Signature of observer: |  |  |  |
| Date: | 10/01/2020 |  |  |
| When completing the task, did the participant: |  | Tick if satisfactorily completed. Provide comments if left unticked. |  |
|  |  | 1st Occasion | 2nd Occasion |
| - Evaluate contract risk by: - Selecting contracts according to company policy - Evaluating tender documents, identifying risks for tender preparation |  |  |  |
| - Prepare tender and supporting documentation by: - Identifying and obtaining necessary information (including vital information, drawings, specification) - Calculating material quantities and costs - Calculating labour hours and costs, considering types, scope and usage of labour through employee and subcontractor systems - Using appropriate costing software programs - Following company procedures and instructions |  |  |  |
| - Consult with industry professionals, ensuring clear and direct verbal and non-verbal communication appropriate to cultural differences. |  |  |  |
| - Conduct a preliminary evaluation of completed tender documentation, ensuring conformity with legislation, and company financial and administrative guidelines. |  |  |  |
| - Provide tender documentation to appropriate staff member for approval or endorsement. |  |  |  |
| - Prepare final documents (including amendments) for submission to the client. |  |  |  |
| The Participant’s performance was: Satisfactory Not Satisfactory |  |  |  |

observer Comments