RIICWM401D

Supervise civil works

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Stephen Muscat |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | Click here to enter a date. |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 50 |  | Yes | No |

Assessor Comments

- List 2 types of compliance documentation that may be used on a civil construction site.

| Answer | Codes of practice Australian standards |  |
| --- | --- | --- |

- What does the term ‘should’ refer to when interpreting compliance documentation such as manufacturer’s requirements?

| Answer | Should indicate preferred coarse of action |  |
| --- | --- | --- |

- What are statutory compliance requirements and procedures?

| Answer | They are the minimum level of performance, responsibilities and duties that are set by local, state and federal government level |  |
| --- | --- | --- |

- What factors will determine the administrative requirements, procedures and tasks you are to complete?

| Answer | The level of your duties and the site responsibilities |  |
| --- | --- | --- |

- Who should you speak to in regards to employment procedures, policies and requirements?

| Answer | HR department |  |
| --- | --- | --- |

- Why should interpretation of project contract requirements and procedures be straightforward?

| Answer | As you are required to follow all requirements and procedures |  |
| --- | --- | --- |

- What document will detail the level of contract management you require?

| Answer | your job description, roles and responsibilities |  |
| --- | --- | --- |

- List 5 areas of specific task information and requirements that must be applied.

| Answer | Engineering survey date Geological and geotechnical data Material properties Road geometry Quantity calculation |  |
| --- | --- | --- |

- Why is it important to apply site geological and geotechnical data such as rock and soil types?

| Answer | it allows you to determine the correct machinery, resources and work methods to achieve the required tasks |  |
| --- | --- | --- |

- How is hydrological data used on the site?

| Answer | Ensure correct drainage of the site, for protection of the waterways and water dwelling flora and fauna |  |
| --- | --- | --- |

- Why is meteorological data important to a worksite?

| Answer | Having a good understanding of this data allows you to plan your daily activities more successfully |  |
| --- | --- | --- |

- How can engineering survey data be used on the worksite?

| Answer | It can be used for setting out works , monitoring progress, and for conforming completed components |  |
| --- | --- | --- |

- Why is it important to interpret material properties and test results?

| Answer | Ensures correct materials are being used in the correct manner for the required results |  |
| --- | --- | --- |

- List the formulas for the following 4 common calculations that you may use on your worksite:

- Area

- Volume

- Percentage

- Grade

| Answer | - Length x Width - Length x width x depth - Known figure x percentage amount /100 - Rise / run |  |
| --- | --- | --- |

- Why is it important to understand the roles of other groups on the worksite and where other teams are up to?

| Answer | To ensure good working relations , as all teams rely on each other to able to complete the job |  |
| --- | --- | --- |

- How can project or task specifications be conveyed?

| Answer | Can be conveyed on site or by task drawings, plans and documents |  |
| --- | --- | --- |

- Where will you be able to locate your client’s requirements for the project?

| Answer | The project contract, specifications |  |
| --- | --- | --- |

- List 3 areas your task requirements in the job plan will detail.

| Answer | Monitoring requirements Personnel performance requirements Resources and material procurement |  |
| --- | --- | --- |

- How will the conduction of risk assessments be determined?

| Answer | By the organisational policies and procedures |  |
| --- | --- | --- |

- Why is it important that you as a supervisor know the OHS/WHS requirements for the tasks your team members are undertaking?

| Answer | To ensure you are able to inform the team as to what is required of them |  |
| --- | --- | --- |

- Are environmental management requirements the same on every site?

| Answer | Each site will have slightly different requirements and it is essential you identify and apply these in accordance with the needs of the site. |  |
| --- | --- | --- |

- What areas are covered in traffic management plans?

| Answer | Traffic management plans account for signage requirements, site access or isolation needs and activities being undertaken. |  |
| --- | --- | --- |

- Who should you speak with if you are unsure of the quality management requirements?

| Answer | Quality assurance manager or site QA officer |  |
| --- | --- | --- |

- What areas must be considered to determine the task resource requirements?

| Answer | Personnel requirements; plant , machinery and equipment requirements and coordination requirements |  |
| --- | --- | --- |

- What is the most common method of material delivery on a civil construction site?

| Answer | Just in time delivery |  |
| --- | --- | --- |

- What is a job plan and why should it be a ‘living document’?

| Answer | A plan used in order to completethe tasks assigned to your team .they should be living as they need to have the flexibility to change if required |  |
| --- | --- | --- |

- List 3 people that you may need to consult with when creating job plans?

| Answer | Suppliers Sub – contractors Other managers, supervisors , leading hands |  |
| --- | --- | --- |

- List 4 common resources you may need to acquire and allocate to conduct tasks.

| Answer | Plant Equipment Tools Sub - contractors |  |
| --- | --- | --- |

- Why will you need to know the capabilities and limitations of plant and equipment when allocating resources?

| Answer | So that you are allocating the most apprriote equipment for the safe, effective and efficient of the tasks |  |
| --- | --- | --- |

- What is procurement and who will normally handle it onsite?

| Answer | The process of buying or sourcing materials and labour that meets the needs of the project. The procurement officer will normally work with the contract’s manager |  |
| --- | --- | --- |

- List 3 items that you may need to prepare prior to conducting meetings.

| Answer | Short messages Log books, shift reports diaries |  |
| --- | --- | --- |

- What factors do you need to consider when preparing for short messages?

| Answer | The organisational reequipments , personal management style and comfort levels presenting information |  |
| --- | --- | --- |

- Why should log books and diaries be maintained at all times?

| Answer | Log books and diaries should be maintained at all times when working on civil construction sites to keep track of when tasks have been completed and any issues that have been dealt with. |  |
| --- | --- | --- |

- Why is it important that you issue clear and timely instructions to team members and other personnel/workers?

| Answer | This ensures that all personnel/workers know what they are required to do, when they need to do it and how they need to do it. |  |
| --- | --- | --- |

- List 4 tasks that may need to be set out.

| Answer | Establishing control lines establishing the cleared lines determining batters establishing offsets |  |
| --- | --- | --- |

- What factors will determine the set out procedures and requirements?

| Answer | Site factors and the specifications you are working too |  |
| --- | --- | --- |

- When establishing offsets, what do positive and negative numbers mean?

| Answer | A negative number means the offset is to the left of the line, a positive number means the offset is to the right of the line. |  |
| --- | --- | --- |

- Prior to using levelling devices what must you ensure?

| Answer | necessary to ensure the equipment is correctly calibrated before using it. |  |
| --- | --- | --- |

- List 3 areas of civil works that you may need to monitor.

| Answer | Sampling and testing Risk assessments General supervision |  |
| --- | --- | --- |

- List 3 monitoring methods that you may use when monitoring civil works tasks.

| Answer | Observation of the tasks and activities. Monitoring completion times. Task inspection and reporting. |  |
| --- | --- | --- |

- When monitoring tasks, how might inspections be recorded and reported?

| Answer | May be reported via checklists, inspection logs or registers and site-specific requirements. |  |
| --- | --- | --- |

- List 5 areas you are looking at when conducting task and individual assessments.

| Answer | Safety Training Ability Attitude efficiency |  |
| --- | --- | --- |

- Why is it essential that you provide leadership to the team and develop the abilities of each team member?

| Answer | Ensuring they are to perform within the team to the best of the abilities |  |
| --- | --- | --- |

- Why is the development of workplace relationships essential on the worksite?

| Answer | Critical for building teams that are effective and efficient and able to function well all situations |  |
| --- | --- | --- |

- What personal skills do you require as an effective supervisor, team leader and mentor?

| Answer | to show positive examples of empathy, compassion, effectiveness, efficiency, and listening and communication skills |  |
| --- | --- | --- |

- Why are spontaneous adjustments normally made?

| Answer | In response to changing site conditions or safety concerns |  |
| --- | --- | --- |

- Why is it important that you schedule regular maintenance of plant, equipment and tools?

| Answer | Good maintenance of plant , equipment and machinery will ensure minimal downtime , less breakdowns and therefore greater long term efficiencies, safety and productivity |  |
| --- | --- | --- |

- List 3 types of reports that you may be required to complete and submit.

| Answer | Productivity reports Material used reports Safety reports |  |
| --- | --- | --- |

- What can be the downfall of using pre-populated forms when reporting and how can you address this?

| Answer | can lead to important information being left out of the report. add an appendix to the pre-populated report or create a written report that deals with the issue directly. |  |
| --- | --- | --- |

- Why might you need to recommend changes to work processes, procedures and tasks?

| Answer | In order to improve the safety , efficiency and effectiveness of the civil works programs and task you are trying to achieve |  |
| --- | --- | --- |