# Quality Management Plan Template

| # Project Name: Granny flat |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Prepared by: Dawn consruction |  |  |  |  |  |  |
| # Date: 07/07/23 |  |  |  |  |  |  |
| # Description of project: # Building a simply granny flat class one |  |  |  |  |  |  |
| Description of Project Quality System: The quality of whole project will meet NCC 2019 standards |  |  |  |  |  |  |
| Describe in as much detail as needed specifically what will be required in each of the following areas to manage quality on this project: |  |  |  |  |  |  |
| Organisational Structure: Identify the steakeholders and builders and thegolas sould achieve Builder will identify certifier and engineer and trades Steakeholders will identify the supply. The trades has the necessary skill level to perform well and has the desire to take on the role Balance authority and responsibility. ... Indentify and maintaining records Identifying and reporting Shortfalls and Issues in Quality Outcomes Reviewing Project Outcomes |  |  |  |  |  |  |
| Roles and Responsibilities: Steakeholders: select related material supply within the limited budget Buiders: select trades for the projrct and mange the sidte safty ang healthy Engineers : makesure whole stucture is statified with the paln requirement and sign the form15 Certifier: issue the BA inspection on site and sign the from21 |  |  |  |  |  |  |
| Stakeholders and responsibilities: Steakeholders: select related material supply within the limited budget |  |  |  |  |  |  |
| Consultation: Enginee and certifier will solve all the issues during the construction |  |  |  |  |  |  |
| Procedures: reviews of project activities, processes, and systems to recognise their compliance with the quality requirements set in place. facilitated by utilising problem-solving tools such as the cause-and-effect diagram ensuring that there are clear processes that detail how to go about documenting, reporting, and acting on identified non-compliance issues. modified and updated according to the actual results of the quality assurance process. |  |  |  |  |  |  |
| Processes: assess the quality of products/services report non-compliance with quality standards identify causes of non-compliance and address them |  |  |  |  |  |  |
| Resources: NCC2019 |  |  |  |  |  |  |
| Quality objectives aligned to workplace objectives and procedures |  |  |  |  |  |  |
| Quality items | Measures for each quality item |  | Units to measure each item | Existing project tools that will provide quality data |  | Timing of measurement |
| Timber frame | Chemical treatment |  | meter | Ncc volum one |  | 02/12/21 |
| Timber truss | Construction timber |  | meter | Ncc volum one |  | 02/12/21 |
| Window glass | The thickness of gass |  | mm | Ncc volum one |  | 10/12/21 |
| Post structural | Width of the post |  | mm | Ncc volum one |  | 19/12/21 |
| Painting | Painting standard |  | Bucket | Customer selected |  | 10/12/21 |
| Communication procedures and methods to be applied |  |  |  |  |  |  |
| Communication to management: by phone or email |  |  |  |  |  |  |
| Communication to work teams: mobile phone and email |  |  |  |  |  |  |
| Issues to be addressed and consultation |  |  |  |  |  |  |
| Issue | Who to consult |  | Improvements for consideration | Feedback following consideration |  | Supporting Resources |
| The length of the screw to fix the chiboard | engineer |  | Strong structure | 25mm beaten screm |  | Engineering plan |
| The joinment of the trust and frame | engineer |  | Strong structure | V join piece at every joinment |  | Engineering plan |
| The width of each stud for the wall frame | engineer |  | The poition of stud easy to fix wall hung vanity | 300mm of each stud |  | Engineering plan |
| Waterproofing | Tiler |  | Three coatings | Strength of waterpoofing area |  | NCC standards |
| Describe how each of the following aspects of quality management will be addressed on this project: |  |  |  |  |  |  |
| Quality Control: make sure all the material meet meet the quality standards established and baselined in the planning phase of the project. |  |  |  |  |  |  |
| Control item |  | Measure |  |  | Project Stage |  |
| Timber |  | Testing and inspection |  |  | The frame installation |  |
| Steel post |  | The strength of the post |  |  | Before installation |  |
| Lights |  | Working |  |  | After installation |  |
| Painting |  | Hospital standard |  |  | During the painting period |  |
| Waterproof |  | Testing |  |  | After waterproofing finish |  |
| Quality Assurance processes used |  |  |  |  |  |  |
| Training: All saff on site got relovated qualification |  |  |  |  |  |  |
| Monitoring and maintenance of information sources: ISO 9001 |  |  |  |  |  |  |
| Resource availability and access within timeframe: Al the resources wil be available on icloud and all steake holders will achieve access key on line |  |  |  |  |  |  |
| Records management: All the records will be documented |  |  |  |  |  |  |
| Quality Improvement / amendments to be instigated: Safety: avoiding dangerous ,ovement • Timeliness: reporting all unsatisfied issues bv time . • Efficiency: avoiding waste. |  |  |  |  |  |  |

Quality Audit Template

| # Project Name: Granny flat |  |  |  |
| --- | --- | --- | --- |
| Prepared by: Dawn construction |  |  |  |
| # Date: 07/07/23 |  |  |  |
| Project Phase: under consruction | Overall Project Status: timber rof truss finished |  |  |
| Audit Date: 21/07/23 | Audit Number: 005 |  | Audit Leader: Rick Collings |
| Audit Team: Steve ZHu and Ray He |  |  |  |
| Goal(s) of This Specific Audit: All the frame work are met NCC standard |  |  |  |
| Audit of Management of Project: |  |  |  |
| 1. (rproproject roject objective #1) Project quality |  | Assessment: Quality control managemnt | Comment: No |
| 2#2) Performance |  | Assessment: The right way do th job | Comment: No |
| 3. (required project objective #3) Adhence to the statement of work |  | Assessment: All the issues are fixed | Comment: No |
| 4. (required project objective #4) |  | Assessment: | Comment: |
| Overall Assessment of Management of Project: |  |  |  |
| Recommended Action(s)/Lessons Learned Regarding Management of the Project: 1. Readily Identifiable – each record must be uniquely identifiable through a number, title, code, date, storage location, or other appropriate methods. 2. all issues are reported by email 3. |  |  |  |
| Document control: ISO900 quality record |  |  |  |