BSBPMG430

Undertake project work

ASSESSMENT SUMMARY

The assessment activities for BSBPMG430 Undertake project work cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Teahimanawa Tutaki |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for BSBPMG430 | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment Budget and schedule for project (or evidence of viewing) Risk management plan for project (or evidence of viewing) Project plan (or evidence of viewing) Final project sign off (or evidence of viewing) |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |

BSBPMG430

Undertake project work

THEORY EXAM

| Participant name |  |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

You have been allocated the role of project manager for a section of road belonging to a large roadwork project. Describe how you will determine your project scope.

| Answer | Review documentation and objectives Consult with stake holders Define project deliverables Establish project boundaries Work break down Set milestones and timeframes Resources and budget Obtain approval |  |
| --- | --- | --- |

What is the purpose of undertaking a stakeholder analysis?

| Answer | To understand there needs and expectations of the project and overall outcome |  |
| --- | --- | --- |

Discuss (1) stakeholder you would consult if needing clarification regarding project parameters and access to resources due to conflict with another project section mentioned in Q1. and (2) method you would use to communicate your query.

| Answer 1. 2. | Engage other project managers to discuss overlapping issues as they will have an understanding of there parameters Project co Ordinator’s will be aware of resource allocations and dependencies in different sections Organise a formal meeting and record minutes of the meeting Share summary with all present stakeholders |  |
| --- | --- | --- |

What issues related to your project and project parameters may need to be discussed or communicated to the delegating authority.

| Answer | Verify the specific deliverables and objectives for your project section Confirm any changes or updates to the project |  |
| --- | --- | --- |

Why is it important to understand the relationship of the project to other projects relevant to Q1. and to the objectives of the organisation?

| Answer | If your roadwork project is part of a larger initiative to improve transportation infrastructure in a region, aligning your project's goals with this broader objective ensures that it contributes effectively to the overall regional development strategy. |  |
| --- | --- | --- |

Why would you undertake a work breakdown structure (WBS) during project planning?

| Answer | the WBS helps identify all tasks and subtasks required to complete the project, allowing for more detailed and accurate planning. It aids in developing a project schedule by defining the sequence of tasks and their dependencies. |  |
| --- | --- | --- |

When working on the WBS, what should you do to confirm resources, required, their availability and your access to these?

| Answer | Define resources needed for task Check current inventory Create a allocation plan Communicate with all involved Regular check on resource availability and update rosters |  |
| --- | --- | --- |

What is the purpose of accessing or creating a capability matrix?

| Answer | Identify skill sets and competencies Upskilling and training optimizing team performance |  |
| --- | --- | --- |

Complete the table, describing the importance of complying with the following legislation.

| Answer | Legislation | Regulator | Possible compliance requirements |  |
| --- | --- | --- | --- | --- |
|  | WHS Act | WorkSafe Qld | Implement and maintain safe work enviroment |  |
|  | WHS Regulation | Work safe qld | Legal obligations relating to safety at the workplace. |  |
|  | Environmental Protection Act | Department of environment and science | Obtain permits to perform works around enviromental |  |
|  | Fair Work Act | Fair work commission | Wage and employment standards |  |
|  | Planning Act | Department of State Development, Infrastructure and Planning | Obtaining approvals for construction or development projects |  |

What processes must be in place to support worker safety and ensure compliance with the WHS Act? Discuss three (3).

| Answer 1. 2. 3. | Regular risk assessments to identify hazards and evaluate ng task at hand can all be captured in a JHA Ensures adherence to the WHS Act, which requires employers to manage and control risks associated with workplace hazards. Ensure continuous education and refresher training to keep employees updated on new safety regulations, equipment, and best practices. |  |
| --- | --- | --- |

What should be included in a risk register for the project?

| Answer | Risk identification Risk impact and likelihood Risk owner Response strategies Risk status Date of risk review |  |
| --- | --- | --- |

How do you develop a project budget and timelines?

| Answer | Define objectives Estimate time for each task Develop project schedule Resources Review and finalise time frame |  |
| --- | --- | --- |

What do you do to gain approval for your project budget and the proposed timeframe?

| Answer | Prepare a proposal Organize a meeting with stake holders and other project managers Present a budget and timeline clearly Address concerns or questions from the floor Ensure all required signatures and formal endorsements are obtained |  |
| --- | --- | --- |

Why is brainstorming a suitable tool to use when gathering ideas for planning and achieving deliverables?

| Answer | Creates team members to think open minded and share some thoughts and encourages team members to confidently share there ideas good or bad |  |
| --- | --- | --- |

What is quality assurance?

| Answer | QA is a process used to ensure the product lives up to the standards and requirements before delivering to client |  |
| --- | --- | --- |

What is the purpose of a human resources plan?

| Answer | plan is to ensure that an organization has the right people with the right skills, in the right roles, at the right time, to effectively achieve its strategic goals and objectives to complete the project |  |
| --- | --- | --- |

Describe the purpose for each of the following elements of the project plan.

| Answer | Element | Purpose |  |
| --- | --- | --- | --- |
|  | Project goals | Provide a clear direction and focus to deliver project |  |
|  | Project scope | Clearly define what is included and excluded in project |  |
|  | Milestones and Major deliverables | Establish achievements that indicate progress to project completion |  |
|  | Work breakdown structure | Clarify the deliverables for each component of the project |  |
|  | Budget | Monitor and control project costsidentifu |  |
|  | Human resources plan | Identify roles and responsibilities required for project |  |
|  | Risk management plan | Identify potential risk and minimise it |  |
|  | Communications plan | Daily pre starts, daily meetings |  |
|  | Stakeholder management plan | Develop strategies for engaging and managing relationships with stakeholders throughout the projec |  |
|  | Change management plan | Develop procedures for managing changes to the project scope, schedule, or budget. |  |

What methods can you apply when seeking approval to commence the project according to the documented plan?

| Answer | it’s essential to present a compelling case that demonstrates the project's alignment with organizational goals, its feasibility, and the expected benefits. Here are several methods to effectively seek approval: |  |
| --- | --- | --- |

What different responsibilities would you assign to members of your project team to enable implementation of the project?

| Answer | Each team member's role should align with their skills and expertise while addressing the needs of the project. |  |
| --- | --- | --- |

Considering your current workplace, what are the preferred methods used to communicate to project team members their responsibilities and project requirements?

| Answer | Daily pre starts Daily 2pm meetings Performance reviews |  |
| --- | --- | --- |

Clarify document management and records management used as part of recordkeeping in project management.

| Answer | Type of record keeping | What this means |  |
| --- | --- | --- | --- |
|  | Document management | It involves the processes and systems used to manage and track documents within a project or organization. |  |
|  | Records management | Records management ensures that important information is properly documented, preserved, and can be retrieved when needed. |  |

Describe how you would instruct team members to store all related project documents and records using workplace digital technologies.

| Answer | The right cost code allocated to the task |  |
| --- | --- | --- |

Provide points you would include in a simple checklist that can be used for monitoring and reporting WHS risk management strategies.

| Answer | Monitoring and Reporting Checklist for WHS risk management |  |
| --- | --- | --- |
|  | Identify the risk Identify hazards Risk assessment Check if control measures have been implemented to mitigate identified Controls implemented to mitigate risk Record keeping Upskill employees |  |

Why are weekly status reports compiled and shared?

| Answer | Reports contributes to effective project management and team coordination |  |
| --- | --- | --- |

What steps are taken when completing financial records as part of closing off the project?

| Answer | critical process to ensure that all financial aspects of the project are accurately accounted for and that the project is concluded in an orderly manner. |  |
| --- | --- | --- |

Why should the financial records associated with the project meet agreed budget or agreed budget variances/allowances?

| Answer | project meet the agreed budget or agreed budget variances/allowances is crucial for several reasons: financial accountability budget control performance measurement |  |
| --- | --- | --- |

What is involved in securing the ‘sign-off’ as part of the closing phase of the project?

| Answer | obtaining formal approval from key stakeholders to signify that the project has been completed satisfactorily and meets all agreed-upon |  |
| --- | --- | --- |

Describe two (2) methods you can use to review the project and associated plans before archiving project documentation.

| Answer 1. 2. | Collaborative review of project outcomes and documentation with key stakeholders. Final project review meeting to finalise outcomes, documents, and plans |  |
| --- | --- | --- |

How do you ensure that feedback and recommendations are documented for use in future projects?

| Answer | Set up a structured system to collect feed back and recommendations for future projects |  |
| --- | --- | --- |

BSBPMG430

Undertake project work

PRACTICAL ASSESSMENT

| Participant name |  |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify method used to confirm project objectives, scope and parameters: |
| 1.1B. | Specify clarification sought from delegating authority: |
| 1.1C. | How were stakeholders defined: |
| 1.1D. | Specify how availability and access of resources was determined. |
| 1.2A. | Specify risk management plan location |
| 1.2D. | Specify stakeholders involved in approval of the budget and timeframe. |
| 1.2H. | Specify how approval was gained for commencement of the project. |
| 1.3B. | Specify recordkeeping systems applied throughout the project. |
| 1.4F. | Specify how the review was stored for future use? |

BSBPMG430

Undertake project work

Practical Task 1

Description of task: The participant must undertake the role of project manager for a minor project or a section of a larger project at the workplace. During this time, the participant must gather evidence of developing a project plan, administering and monitoring the project, finalising the project and reviewing the project to identify lessons learned for application to future projects. All evidence will be reviewed by the assessor along with observation at agreed stages of the project and verbal questioning may be applied to determine if the participant can demonstrate the ability to complete the tasks listed in the task check sheet below. The assessor will be looking for evidence of the ability to: - establish project parameters - meet or communicate with project sponsor/ delegating authority to clarify relationship of project to other projects, objectives and scope parameters - define project stakeholders and document their responsibilities and reporting requirements - identify availability and access of resources, including human resources, for undertaking the project - develop the project plan for a minor project or a section of a larger project - locate and use workplace approved project management tools - identify risks and develop a risk management plan for project - include Work Health and Safety (WHS) risks to risk management plan - create a project budget and timeframe and seek approval from relevant stakeholders - consult project management team members using appropriate communication methods and apply their views in planning the project - develop a proposed project plan to meet project deliverables and parameters and submit to stakeholders for recommendations - finalise project plan and gain approvals to commence project according to documented plan - Administer and monitor project - provide project team members with their responsibilities and project requirements - establish and maintain required recordkeeping systems throughout the project - implement and monitor plans for managing the project undertaking risk management as required - Finalise and review project - complete financial recordkeeping associated with project and confirm finances meet agreed budget - complete project documentation and obtain sign-offs from relevant stakeholders for concluding project - Meet with team and request feedback to review project outcomes and processes against the project scope and plan - document feedback from all stakeholders in lessons learned file and archive. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Project site, project, project team, project documentation.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |
| --- | --- |
| 1 Establish project parameters |  |
| Communicate with project sponsor/owner to identify project objectives and parameters of the scope. |  |
| Seek clarification from delegating authority of objectives and potential issues related to project, project parameters and other projects relevant to this project. |  |
| Determine project stakeholders, defining responsibilities of relevant stakeholders and reporting requirements. |  |
| Determine availability and access of resources to undertake the project. |  |
| Participates in verbal discussions using clear language and appropriate features to present or seek information |  |
| Participate in verbal discussion using clear language, listening and questioning and appropriate features to present or seek information and confirm understanding. |  |
| 2. Develop project plan |  |
| Work with team to identify risks and develop a risk management plan for the project. |  |
| Identify and include WHS risks to risk management plan. |  |
| Work with team members, systematically gathering and analysing information, evaluating options for inclusion to plans and applying views of team members to project planning. |  |
| Develop project budget and timeframe and seek approval from relevant stakeholders. |  |
| Apply formal and informal, oral and written mathematical language and representation when preparing and communicating budgetary and financial information. |  |
| Locate, access and apply project management tools and digital applications appropriate to project and workplace requirements. |  |
| Develop a project plan involving diverse stakeholders with potentially competing demands according to project parameters and deliverables. |  |
| Review all feedback and make necessary changes as requested, finalise the project plan and gain necessary approval to commence project. |  |
| 3 Administer and monitor project |  |
| Discuss project requirements with project team members and delegate project team member responsibilities. |  |
| Establish and maintain required recordkeeping systems and reporting throughout the project. |  |
| Implement project management plans. |  |
| Monitor the project plans to determine risks and changes required. |  |
| Apply risk management as required. |  |
| Maintain records according to workplace requirements. |  |
| 4 Finalise and review project |  |
| Review all the project documentation to ensure all parties have been paid for the work and there are no outstanding invoices. |  |
| Complete and finalise contracts including notifying human resources of end of project, confirming any final payments or obligations ad officially release them so they are free to work on other projects. |  |
| Check financial recordkeeping associated with project and confirm according to agreed budget. |  |
| Finalise all activities of the project and obtain sign-off of deliverables. |  |
| Conduct a survey or hold a meeting with the project management team to get feedback on how the project went. |  |
| Undertake a post closure review of the successes, failures, and challenges of the project and identify and document opportunities for improvement going forward. |  |