Health & Safety

Management Plan

for

Pelican Waters

Date of Issue: [DateCreated] Version: 11.0

| ROLE | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Developed by PM (Project Manager): | Matt Hyams |  |  |
| Reviewed by HSE Business Partner: | Simon Powell |  |  |
| Approved by CM (Construction Manager): | Matthew Palmer |  |  |
| Accepted by SM (Site Manager): | Adrian Wyatt |  |  |

The above development, review, approval and acceptance is for all elements of the HSMP, i.e.: this document, Part B Technical Guide - Hazard Controls, Part C Project Risk Register, Emergency Response Plan and Traffic Management Plan (as applicable).

Table of Contents

1.	REVIEW REGISTER	6

2.	PROJECT DETAILS	7

2.1	General	7

2.2	Project Description	7

3	SCOPE OF HEALTH AND SAFETY MANAGEMENT PLAN (HSMP)	7

4	RESPONSIBILITIES	8

4.1	Management Responsibility and Commitment	8

4.2	Safety Responsibilities	8

4.3	Project Safety Responsibilities	8

4.3.1	Construction Manager	9

4.3.2	Project Manager	9

4.3.3	Design Manager (where applicable)	9

4.3.4	Site Manager / Foreman	9

4.3.5	Contracts Administrator	9

4.3.6	HSE Team	10

4.3.7	Safety Committee Member/Health and Safety Representative	10

4.3.8	Qualified First Aid Personnel	10

4.3.9	Subcontractors	10

4.4	ACCEPTANCE OF RESPONSIBILITIES	11

5	DOCUMENTATION REQUIREMENTS	14

6	HSE PLANNING	15

6.1	Site Layout	15

6.2	Site Amenities and Site Establishment	15

6.3	Security	16

6.4	Safety in Design	16

6.5	Project Risk Register	16

6.6	Amendments to HSE Plan and Documentation	16

6.7	WHS Objectives and Targets	17

7	POLICY	17

8	HSE RISK MANAGEMENT	18

8.1	Hazard Identification Risk Assessment and Control (HIRAC)	18

8.2	Risk Controls and Risk Control Priority	18

8.3	Project Risk Register	19

8.4	Safe Work Method Statements for High Risk Construction Work	20

8.5	Tasks not classified as High Risk Construction Work	20

8.6	Hazard Control Technical Guide	21

8.7	Review of the Effectiveness of Hazard Identification Risk Assessment and Control	21

8.8	Respirable Dust Management	21

8.9	Scaffold	21

8.10	Work at Heights	21

9	PLANT AND EQUIPMENT	22

9.1	Operation of Powered Mobile Plant	23

10	PURCHASING GOODS, EQUIPMENT, MATERIALS, SUBSTANCES & LABOUR-HIRE	24

10.1	Risk Assessment	24

10.2	Labour Hire	24

11	SUBCONTRACTOR MANAGEMENT	25

11.1	Procurement of Subcontractors/Suppliers	25

11.2	Assessment of Subcontractors Capability	25

11.2.1	Pre-award Meeting with Subcontractors	25

11.2.2	Pre-Commencement Review Meeting	25

11.2.3	Subcontractor Health, Safety & Environment Requirements	25

11.2.4	Mandatory Documentation	26

11.3	Permits to Work	27

11.3.1	Hot Works Permit	27

11.3.2	Confined Space Entry Permit	27

11.3.3	Working at Height/Roof Access Permit	27

11.3.4	Isolation and Lock Out Permit	27

11.3.5	Ceiling Space Access Permit	27

11.3.6	Excavations Permit	27

12	LEGAL REQUIREMENTS	28

12.1	Legislation, Codes of Practice and Standards	28

12.2	Regulatory Authorities	29

12.3	Authority visits and Notices	29

13	COMMUNICATION AND CONSULTATION	29

13.1	Safety Tips	29

13.2	Safety Team Meetings	29

13.3	McNab Daily Prestart Meetings	29

13.4	Project Team Meetings	29

13.5	Safety Committee (Consultation Meetings)	30

13.6	Subcontractor Meetings	30

13.7	Toolbox/ Safety Alerts	31

13.8	Signage	31

13.8.1	General	31

13.8.2	Other signage (where applicable)	31

13.9	Industry HSE Alerts	31

13.10	Site Notice Board	32

14	INDUCTION AND TRAINING	32

14.1	General Induction	32

14.2	Site-specific Induction	33

14.3	Visitor Induction	33

14.4	Training	34

14.5	Mobile Plant Operator Training	34

14.6	Training Records	34

14.7	Work Experience	34

14.8	Fitness for Work, Fatigue, Drugs and Alcohol Policy	34

14.9	Drugs and Alcohol Policy	35

14.10	Other Training	35

15	DISCIPLINARY PROCEDURE	35

15.1	Safety Breaches	35

15.2	Smoking	35

16	INCIDENT MANAGEMENT	36

16.1	HSE Incident Reporting	36

16.2	HSE Incident Investigation	37

16.3	Control of Worksite following Notifiable Incidents	38

16.4	Corrective Action / Lessons Learnt	38

17	HSE INSPECTIONS	38

17.1	General	38

17.2	Inspections as Part of Consultative Process	38

17.3	SWMS Monitoring and Inspection	39

17.4	Site Hazard Reports	39

17.5	Subcontractor Inspections	39

17.6	Safety Notice	39

18	FIRST AID	39

18.1	Requirements for First Aid	39

18.2	First Aid Treatment	39

19	PERSONAL PROTECTIVE EQUIPMENT (PPE)	40

20	EMERGENCY RESPONSE	40

20.1	General	40

20.2	Fire Protection	41

21	INJURY MANAGEMENT	42

21.1	Overview	42

21.2	Medical Referral	42

21.3	Returning to work	42

21.4	Workers Compensation Records	42

21.5	Rehabilitation	42

22	TRAFFIC & PEDESTRIAN MANAGEMENT	42

23	ENGINEERS CERTIFICATION & DESIGN	43

24	HSE REPORTING	43

24.1	Project Monthly HSE Reporting	43

24.2	Reporting to Senior Management	43

24.3	Reporting to Project Teams	43

25	HSE RECORDS	44

25.1	Health and Safety Management Plan	44

25.2	Project Risk Register	44

25.3	Corrective Action Register (CAR)	44

25.4	Record Retention Period	44

26	AUDITS	44

26.1	Health and safety management system audit	44

27	MANAGEMENT REVIEW	45

28	Appendix 1 – Health and Safety Policy	46

# Part A: Administrative

# REVIEW REGISTER

| Rev | Date | Revision Description | Prepared | Reviewed | Approved |
| --- | --- | --- | --- | --- | --- |
| 0 | 02/03/2011 | Initial Issue | Livia Ashworth |  | Kat Evans |
| 1 | 15/05/2012 | Review and renumber | Fiona O’Dea | Kat Evans | Kat Evans |
| 2 | 12/06/2012 | Review | Nikolas Manion | Kat Evans | John Martinkovic |
| 3 | 27/11/12 | Added more criteria for high risk work in line with changes in legislation. Changed title from CWP to the HSMP. Adjusted the Likelihood to be consistent with the OHS Management System. | Jeremy Clay | Tanya Venz | John Martinkovic |
| 4 | 31/10/13 | Modified 1.1.7 – PM must table the performance report with the worker representatives. Update 3.3.2 Prestart Meetings to daily instead of discretional. | Jeremy Clay | Peter Maye/ Simon Powell | John Martinkovic |
| 5 | 07/07/14 | Section 1.1.7 included the target program; Added section for Subcontractors contact; Workplace consultation inclusion of monthly meetings; update incident reporting in line with changes in legislation; clarified expectations for scaffolding. | Jeremy Clay | Peter Maye / Simon Powell / Terry Charles | John Martinkovic |
| 6 | 01/08/14 | Updated the HSMP to reflect Safety Alerts issued. | Jeremy Clay |  | John Martinkovic |
| 7 | 14/09/15 | Update HSMP to follow corporate direction in HSE | Jeremy Clay |  | John Martinkovic |
| 8 | 03/08/17 | Full review of HSMP to reflect current McNab WHS practices and vision and to allow for ease of use, including reformatting, renumbering. | David Cullen | Consultative Group (HSEQ), Construction Managers, HR Manager. | John Martinkovic |
| 9 | 07/08/18 | Update policy, legislation references. | Kim Halliwell |  | Michelle Rooney |
| 10 | 17/07/20 | Review and updated. Additional sections on Respirable dust and Scaffold. | Kim Halliwell | Toby Clarke | Michelle Rooney |
| 11 | 04/05/21 | Full review of HSMP. Permits added. | Kim Halliwell | HSE Team | Michelle Rooney |

# PROJECT DETAILS

## General

Client: Rockpool RAC (Pelican Waters) Pty Ltd

Postal Address:  18 Dublin Street

Phone: 0413 870 909

Mobile: 0413 870 909

Email Address: Michael.hemmings@gigarchitexts.com.au

Client Representative: Michael Hemmings

Client Rep Email: michael.hemmings@gjgarchitects.com.au

Client Rep Mobile: 0407 577 088

Commencement Date: 1.6.2022

Duration: 60 weeks

Construction Manager: Matthew Palmer

Project Manager: Matt Hyams

Site Manager: Adrian Wyatt

Site Address: Lot 90 Spitfire Banks Drive

Principal Contractor: McNab-McNab Developments (Qld) Pty Ltd

ABN: 63118748548

Address: 1/12 Neil Street, Toowoomba QLD 4350

Project No: 21033

## Project Description

Pelican Waters is a 3 storey, 150 Bed Aged Care Facility.

# SCOPE OF HEALTH AND SAFETY MANAGEMENT PLAN (HSMP)

The Project Health Safety Management Plan (HSMP) covers the health and safety aspects of all activities carried out on this site.

It incorporates the Part A - Health and Safety Management Plan, Part B - Hazard Control Sheets, and Part C - Project Risk Register (PRR), Emergency Response Plan and Traffic Management Plan (as applicable) to form the entire Management Plan.

The HSMP defines the policies, procedures and control measures, including key responsibilities for the management of Health and Safety throughout all phases of construction, in order to comply with the company’s legal responsibilities, those required under the head contract and the certification/accreditation requirements.

The HSMP template is to be reviewed at least every 12 months by the HSE Manager or otherwise in response to:

Legislative changes affecting HSE;

Significant health, safety or environmental incident or near-miss;

New or amended industry Codes of Practice, Compliance Codes, Australian Standards or industry standards relating to health, safety or environmental management; and

Results of internal or external audits.

The company’s Health and Safety, Environmental and Quality management systems, including their application and implementation at the project level, are subject to regular audit and review in accordance with McNab Internal Audit program as well as periodic surveillance audits by the company’s Third-party Certification organisation as part of the company’s ongoing certification to AS 4801, ISO 14001 and ISO 9001.

# RESPONSIBILITIES

## Management Responsibility and Commitment

McNab is committed to providing a healthy and safe working environment for its employees, subcontractors, consultants, clients, and members of the public that are to work, visit and/or may be affected by the activities undertaken under McNab control, and to ensure such activities do not impact negatively on the environment.

The Project Manager has overall responsibility for project health and safety and for the implementation of this Health and Safety Management Plan.

Project based line managers are required to take a lead role in developing and maintaining a positive safety culture on site. This is to be supported via:

‘15.03 Project Safety Leadership Plan’ - provides the foundation of what actions the McNab project team will do to develop and maintain a safe work site.

‘15.04 Project Safety Leadership Commitment’ – provides a personal commitment from the Project Manager and Site Manager/ Foreman on their own safety related actions.

An audit of compliance to the ‘15.03 Project Safety Leadership Plan’ shall be undertaken as part of the project Health and Safety compliance audits using ‘06.44 Monthly HSE Inspection’.

## Safety Responsibilities

All members of McNab project management team are charged with the responsibility and authority to issue directions to cease work for activities that do not comply with accepted safety and environmental controls, including where work is not being carried out in accordance with Safe Work Method Statements for High Risk Construction Work.

All workers (workers include officers, managers, employees, independent contractors, apprentices, trainees, work experience, volunteers, etc.) have a responsibility for safety in the workplace and must take reasonable care:

- for their health and safety;

- to comply and co-operate with reasonable instructions, (including McNab policies and procedures referred to in this Health and Safety Management Plan);

- to present to work in a fit state or report any issues;

- To Identify, eliminate and report any hazards, risks, injuries or incidents;

- To use the correct tools, materials, plant and machinery for the task and have correct training and competence to operate;

- To work in accordance with documented Safe Work Method Statements or Safety Procedure; and

- To take reasonable care to ensure that personal acts and omissions do not adversely affect the health and safety of other persons.

## Project Safety Responsibilities

The following section contains a summary of key responsibilities for the following positions:

Construction Manager

Project Manager

Design Manager

Site Manager/Foreman

Contracts Administrator

HSE Business Partner (HSE BP)/Advisor

HSE Representatives

Qualified First Aid Personnel

Construction Workers

Subcontractor(s)

Each member of McNab project team by signing this plan are acknowledging their acceptance and understanding of the roles and responsibilities assigned to their position and the requirements for the management of health and safety as outlined in the HSMP. Where a person is appointed to a position and is unable to meet their assigned responsibilities, they shall immediately notify the Construction Manager.

In addition to the responsibilities outlined in the following sections, the ‘HSE Flow Training’ includes a summary of the Health and Safety system requirements and processes to be administered and the responsibility for their implementation and ongoing maintenance.

### Construction Manager

- Ensure the McNab Health and Safety Policy, Procedures and Objectives are met.

- Ensure sufficient time, resources and capability to implement HSE systems;

- Lead and ensure the development of staff in safety leadership and McNab HSE systems;

- Set clear HSE expectations and hold all accountable for their and the project teams HSE performance,

### Project Manager

- Ensure the overall implementation and administration of McNab Health and Safety Policy, Procedures and Objectives are met at site level.

- Ensure the project has reviewed the HSMP and made it site specific in consultation with SM/FM and HSE BP;

- Ensure the review of the Project Risk Register is completed with SM/FM and HSE BP;

- Conduct pre-award meetings with subcontractors to define HSEQ deliverables, communicate McNab and Project HSEQ requirements and ensure subcontractor compliance;

- Engage with Client, consultants, designers, and relevant stakeholders, to ensure the effective close out of HSE issues;

- Ensure lag and lead indicators are met and acted upon, the timely closure of corrective and preventive action in respect to incidents and the results of HSE audits.

- Ensure the effective and timely resolution of any disputes which may arise over HSE issues on site;

- Ensure adequate supervision for all employees and direct hire labour hire employees;

- Assist HSE team in incident investigations.

### Design Manager (where applicable)

- Eliminate HSE issues and Hazards as far as reasonably practicable through consultation and ‘Safety in Design Risk Assessment’, throughout the design process and ensure relevant information is given to the Project Manager.

### Site Manager / Foreman

The Site Manager/Foreman is to ensure the day to day implementation and administration of McNab Health and Safety Policy, Procedures and Objectives are met at site level.

- Support the development of the site specific HSMP with the PM;

- Support the development of and review the Project Risk Register with PM and HSE BP;

- Communicate any changes to design, construction methods, or programme, and associated hazards and risks, to relevant project stakeholders;

- Consult and communicate with workers on HSEQ issues specific to the project;

- Ensure adequate PPE and required safety equipment is available;

- Ensure all amenities, facilities for first aid and emergency response controls are adequately addressed;

- Ensure a clean, organised and adequately resourced site;

- Ensure adequate supervision for all direct employees and direct labour hire employees;

- Ensure Subcontractors’ compliance is monitored to the controls as outlined in their SWMS;

- Manage and develop capability of workers and provide training as required;

- Assist HSE team in incident investigations.

- Ensure the effective and timely resolution of any disputes which may arise over HSE issues on site.

### Contracts Administrator

- Incorporate HSE requirements in all subcontracts and provide prospective subcontractors with relevant HSE documentation.

- Advise subcontractors of the process for submitting Safe Work Method Statements to McNab for review prior to work commencing;

- Advise the subcontractor if they will be required to attend pre-award and/or pre-commencement meetings with members of the McNab site team, with the subcontractors off-site and on-site management team.

### HSE Team

- Maintain a sound knowledge of legislation, Australian Standards, codes of practice and McNab policies, procedures and objectives;

- Support project and site team with overall establishment, development and management of Health and Safety related procedures, records and achievement of safety objectives;

- Undertake the Emergency Equipment and First Aid Risk assessments in conjunction with site teams and ensure that the Project Risk register is updated as required;

- Undertake periodic site inspections, internal performance auditing and participate in external audits;

- Support the project team to manage any workplace incidents and complete appropriate investigation;

- Facilitate and provide training for the site team;

- Foster a working relationship with Workplace Health and Safety Queensland Inspectors and local council;

- Maintain the first aid kit and facilities to the required level and standard;

- Be an active member of the Project Team, advise the Project Manager and Site Manager of opportunities for improvement with health and safety and assist in resolving HSE issues.

### Safety Committee Member/Health and Safety Representative

Nominated by their workgroup to work with McNab and be a member of the Health and Safety Committee to support all workers on site to raise and resolve site related safety issues.

- Complying with McNab Health and Safety Committee Terms of Reference (06.19);

- Raising safety concerns from my work group and ensuring they are actioned and recorded;

- Providing feedback to their workgroup on safety items discussed at the Safety Committee;

- Reviewing safety incidents raised at the committee to ensure that actions are implemented to prevent a reoccurrence;

- Participating in site inspections and ensuring that these are recorded;

- Participating in any reasonable safety requests as part of the safety committee e.g. Safety Audits, Task Observations, and Training etc.;

- Calling for another election should the Committee member / HSR leave the workplace (site);

- If acting as a fully trained HSR under the WHS Act, be familiar with and comply with the requirements of this role.

- Safety Committee Forms

- Health and Safety Committee Members 06.10;

- Safety Committee/HSR Nomination Form 06.76;

- Health and Safety Committee Terms of Reference 06.19;

- HSR Site Identification Sign 06.77.

### Qualified First Aid Personnel

- Administer first aid and assist in emergency situations where required;

- Complete and maintain any reports or documents associated with all injuries and forward these to McNab Safety – safety@mcnab.net.au (MANDATORY);

- Work with HSE Advisor/HSE BP/Site Manager in seeking out medical support and carrying out the injured worker process.

### Subcontractors

Comply with all requirements as outlined in the ‘McNab Subcontractor Guidelines’, the Project HSMP and any site rules or policies. Including;

- Prepare and submit SWMS and amend when requested;

- Provide PPE to their workers;

- Ensure workers comply with documented SWMS;

- Co-operate with McNab personnel;

- Ensure adequate training and skills of all employees;

- Comply with legislation and industry safe work practices.

#### Subcontractors’ contact information

A list of the subcontractors’ and suppliers (including Site Supervisor and Project Manager contact details) for the project is maintained by the Project Manager and Contracts Administrator and is located within Procore.

## ACCEPTANCE OF RESPONSIBILITIES

Each member of the McNab site team agree to perform the above responsibilities on this project and are required to complete the following acknowledgement of understanding.

I have read and understand the responsibilities for my position on the project and confirm that I will undertake this role and associated responsibilities.

| Name | Signature | Role | Date | Version |
| --- | --- | --- | --- | --- |

I have read and understand the responsibilities for my position on the project and confirm that I will undertake this role and associated responsibilities.

| Name | Signature | Role | Date | Version |
| --- | --- | --- | --- | --- |

I have read and understand the responsibilities for my position on the project and confirm that I will undertake this role and associated responsibilities.

| Name | Signature | Role | Date | Version |
| --- | --- | --- | --- | --- |

# DOCUMENTATION REQUIREMENTS

# HSE PLANNING

## Site Layout

Site layout is to be determined as part of the HSE Planning for the project, a plan showing the site layout is included in ‘08-DOC-003 Project Emergency Response Plan’ [ERP]. The Site Evacuation Diagram is to be displayed on site notice board(s), the first aid facility (where applicable), site locations where guidance may be required and site offices.

For information on how to manage site contaminants, refer to Hazard Control Guide – Contaminated Site 006.

## Site Amenities and Site Establishment

In developing the site layout and establishment consideration must be given to the physical environment (i.e.: geographical location, topography, socioeconomics of the location), the available space, construction methodology and impacts of construction activities (i.e.: Tower Crane installations, concrete pours, site deliveries) on the local area and community, the duration of construction and the need to relocate items as construction progresses.

Other items for consideration are Development and Building Approvals, Marketing/Commercial appearance, Client requirements and authority requirements (i.e.: local council, port authority, civil aviation safety authority, etc.).

As a minimum, the following must be considered in the Site Establishment:

Existing underground and overhead services;

Hoardings location;

Site office;

Amenities – lunchrooms, toilets;

First aid facility;

Main access and egress points both pedestrian and vehicle;

Evacuation assembly area;

Environmental controls, i.e. sediment fences, retention basins, location of spill kit, wash outs, skip bins;

Construction zones/material loading and unloading zones;

Mobile crane and concrete pump setup;

Traffic management;

Lift(s) – personnel and/or materials;

Fire extinguishers/Hose reels;

Storage areas; and

Emergency evacuation system.

- Once the layout/establishment has been agreed this must be recorded on the Site Evacuation Diagram which forms part of the ‘08-DOC-003 Project Emergency Response Plan’. Any risks or hazards identified during the development of site establishment that cannot be eliminated must be transferred into the Project Risk Register and communicated to the site team and subcontractors involved in the tasks.

Example Site Evacuation Diagram

Site amenities are to be established in accordance with legislative standards, McNab requirements and site specific aspects e.g. roads, topography.

Site amenities are to be kept clean and tidy. Periodic inspection of the site amenities is to be carried out (e.g. as part of the weekly site inspection or consultative walk) using the amenities inspection criteria outlined in ‘Safety Inspection Checklist 05 – Housekeeping and Amenities.’  The inspection can be conducted in ‘Procore’ and any required follow-up action is to be recorded, e.g.: as a ‘Procore’ observation.

All site offices, lunch, change rooms and ablution blocks are to be non-smoking areas. Other unenclosed parts of the site must non-smoking areas (refer to Qld State Government Smoke Free Workplace Policy).

A smoking area should be established in an outdoors position, 10 metres form other work areas and provided with Ceasefire ashtray or similar.

Lighting with emergency battery backup is to be provided to all access / egress routes within the project where there is the possibility of insufficient natural light.

## Security

Site security, is to be established to prevent unauthorised entry to the site and to safeguard members of the public during and outside of site operating hours. The Project Manager will continually review the effectiveness and ongoing requirements for site security and implement appropriate security measures as the site layout changes.

All perimeter fencing, hoardings and any incorporated overhead protective structure should be inspected as part of the site inspection. The ‘06.02 Site Safety and Environment Inspection’ or Procore are tools for recording inspections.

## Safety in Design

Hazard Identification, risk assessment and control associated with the design is carried out in accordance with McNab ‘Safety in Design (SID)’ process and focusses on identifying and eliminating health and safety risks in the design or, where this is not possible to eliminate, reducing the health and safety risks in the design for those persons constructing, using and maintaining the building or structure that is the subject of the design.

## Project Risk Register

Prior to establishing the Health and Safety Management Plan, the Project Manager in conjunction with the site team and HSE Manager/BP will develop the ‘08-DOC-004 Project Risk Register’ which is designed to assist the site team to identify hazards, assess their level of risk and determine the most appropriate controls having regard to the hierarchy of controls.

Section 8.3 has further information regarding the Project Risk Register.

## Amendments to HSE Plan and Documentation

Where changes have been made to McNab Policies, Procedures, Forms, HSE Legislation, Codes, Australian Standards or where Safety Alerts have been issued, the Project Manager will be advised by the HSE Manager of the action to be taken. Notification of changes shall be through email or on the company’s Intranet. Such action may include the requirement for confirmation to be returned to the HSE Manager within a specified timeframe to confirm action taken to update the HSE system at the project level.

Where project changes/updates are to be made to the HSMP details of the changes shall be authorised by the Project Manager and recorded on the amendment register in section 1.0 of the plan.

Significant changes to the HSMP are to be communicated by the Project Manager to the project team. Where the changes constitute a re-issuing of the plan, relevant team members are to sign-off the new version of the HSMP.

## WHS Objectives and Targets

WHS Objectives and Targets are set by McNab Executive Management Team (EMT), in accordance with the McN-QP-112 Compliance and Monitoring Procedure. The EMT meets every year to review the WHS performance report, with the HSE Manager, against objectives and targets which includes the review of a range of lag and lead performance indicators. A monthly HSE Executive report is distributed to the EMT.

Key project HSE objectives and targets are tracked monthly by the HSE Administrator (most via Procore) and shared on the intranet.

The project WHS Objectives and Targets shall include any specific WHS objectives and targets required under the head contract. Objectives and Targets for the project are to be monitored by the Project Manager, Construction Manager, HSE BP and HSE Manager as part of the Project HSE Targets & Objectives updated monthly on Intranet.

Where project performance is trending or has fallen below the nominated company and/or project objectives and targets, the Project Manager will discuss this with the project team and implement corrective action measures to address any identified deficiencies.

The site-specific objectives and targets for the project are specified as follows.

| Objective | Target / KPI | Reporting Tool |
| --- | --- | --- |
| Identify the health and safety risks to those potentially impacted by our operations and deploy the principles of the Hierarchy of Control to reduce such risk to the lowest levels possible | Undertake consultative arrangements in accordance with the site specific communication schedule (Toolbox / WHS Committee Meetings) | PM HSE Report |
|  | Project Risk Register Reviews undertaken on each project that adequately addresses the risks and close out of actions | 06.44 Inspection PM HSE Report |
|  | SWMS review to ensure current and signed with ensuring task Observations are being completed to verify compliance and amendment with SWMS as required. | 06.44 Inspection |
|  | WHS Audits, Inspections, Emergency Drills and Task Observations are undertaken in accordance with the approved audit schedule. | PM HSE Report |
| Comply with all relevant statutory obligations, regulations and codes of practice | Using Task Observations, site inspections and tracking communications regarding any legislative changes. | PM HSE Report |
| Establish a safe and healthy working environment designed to prevent work-related injury and illness | All safety incidents are reported, with root cause identified within allocated timeframes | CAR Register |
|  | Tracking of companywide Lost Time Injuries (LTI’s) and Medical Treated Injuries (MTI’s) | HSE 12 Month Rolling Frequency Rates Graph |
| Add project specific HSE Objectives in this section e.g. client requirements etc. | Add project specific Target / KPI’s here | How will these project specific target/KPI’s be tracked e.g. recorded in Procore and tracked in the Risk Register Review Meeting? |

# POLICY

The company maintains the following policies in relation to Health and Safety:

Health and Safety Policy

Rehabilitation Policy

Drugs and Alcohol Statement

Copies of the above Policies are to be displayed in an appropriate location on the site and made available to any person on request. Refer to Appendix 1.

# HSE RISK MANAGEMENT

## Hazard Identification Risk Assessment and Control (HIRAC)

Where a hazard is assessed as being a risk to health and safety, risk control measures must be implemented.

Risk control measures will be developed in accordance with the following hierarchy of risk control (from most effective through to least effective):

Least Effective       Most Effective

The identification of HSE hazards and assessment of risk, leading to the selection of the most appropriate control measures to be implemented (HIRAC) is conducted but not limited to the following processes:

Safety in Design (Estimating and Design Handover)

Project Health & Safety Risk Assessment (Project Risk Register)

Procurement

Safe Work Method Statements (SWMS)

Permit to Work (PTW)

Further information with regard to the McNab process please contact the HSE Team.

## Risk Controls and Risk Control Priority

‘08-DOC-004 Project Risk Register’ details how project risks are managed at McNab.

The Permit to Work System details which tasks are higher risk and would require PM authorisation.

## Project Risk Register

The Project Risk Register will assess and document:

The legislation, codes, Australian Standards and industry guidelines which McNab will operate. This includes:

  - The Health, Safety and Environmental Legislation in the local jurisdiction

  - Legislation, Standards, Codes and Guidelines specific for the build and location of the project (for example where building a jail or a hospital specific legislation would be referenced, reviewed and integrated into the Health and Safety Management Plan).

The work activities to be undertaken during construction.

The hazards and risks associated with the work activities.

Analysing and evaluating the risk priority.

The appropriate control measures.

Those responsible for implementing the documented control measure.

Those responsible for monitoring that the controls have been implemented and reviewing the effectiveness of the controls.

Prior to the preparation of the Project Risk Register the Project Manager will consult with the Design Manager and review the Safety in Design Risk Assessment. This document will assist in identifying hazards and risks associated with the design of the building / structure. After completing the Project Risk Register the Health and Safety Management Plan can be amended to meet the specific project HSE requirements.

The Project Risk Register is a ‘live document’ and to be reviewed on a routine basis. This site specific review is to follow the ‘Site Team Risk Register Review Agenda 08.09’, with site specific actions being captured in Procore and shared with the team. This will enable KPI and action tracking.

The review will be completed as required due to:

Changes in design affecting constructability;

Introduction of new technology;

Changes to legislation, Codes of Practice, Australian Standards or Industry guidelines;

Construction phase/methodology;

Proactively;

Reactively, such as after an incident investigation, or notifiable dangerous event; and/or

Client Safe Maintenance Requirements.

## Safe Work Method Statements for High Risk Construction Work

The Project Manager shall ensure that site specific Safe Work Method Statement (SWMS) are provided by each Subcontractor, or McNab, undertaking High Risk Construction Work (HRCW). The SWMS template 06.32 can be sourced from McNab’s intranet service.

High risk construction work is defined as construction works that:

| (a) involves a risk of a person falling more than 2 metres |  | (b) is carried out on a telecommunication tower |  | (c) involves demolition of an element of a structure that is load-bearing or otherwise related to the physical integrity of the structure |
| --- | --- | --- | --- | --- |
| (d) involves, or is likely to involve, the disturbance of asbestos |  | (e) involves structural alterations or repairs that require temporary support to prevent collapse |  | (f) is carried out in or near a confined space |
| (g) is carried out in or near a shaft or trench with an excavated depth greater than 1.5 metres or is carried out in or near a tunnel |  | - (h) involves the use of explosives |  | (i) is carried out on or near pressurised gas distribution mains or piping |
| (j) is carried out on or near chemical, fuel or refrigerant lines |  | - (k) is carried out on or near energised electrical installations or services |  | (l) is carried out in an area that may have a contaminated or flammable atmosphere |
| (m) involves tilt-up or precast concrete |  | - (n) is carried out on, in or adjacent to a road, railway, shipping lane or other traffic corridor that is in use by traffic other than pedestrians |  | (o) is carried out in a workplace in which there is any movement of powered mobile plant |
| (p) is carried out in an area in which there are artificial extremes of temperature |  | - (q) is carried out in or near water or other liquid that involves a risk of drowning |  | (r) involves diving work |
| (s) involves the risk of falling objects more than 2 metres |  |  |  |  |
| (Note: whilst falling objects are not a regulated ‘HRCW’ McNab require the risks associated with falling objects from a height 2 metre or greater to be addressed in the SWMS. For objects at risk of falling less than 2 metres controls are still required but it is not necessary to document these in a SWMS). |  |  |  |  |

The Project Manager and/or Site Manager are to ensure each SWMS submitted for High Risk Construction Work to be undertaken by McNab and/or Subcontractors are reviewed and recorded in ‘06.27 SWMS Review Checklist.’

Monitoring of compliance to SWMS is carried out as part of a safety walkabout and task observation (‘08.01 Safety Walkabout’ or ‘06.34 Task Observation Checklist’) on Procore.

‘Safety Observation’ may be raised as a result of non-conformance identified whilst monitoring compliance to any SWMS.

## Tasks not classified as High Risk Construction Work

Task not classified as High Risk Construction Work are to still be considered as part of the Project Risk Register. These tasks must have documented safe operating/work procedures, however McNab do not need to review these like SWMS, evidence of these must be provided by the subcontractor.

## Hazard Control Technical Guide

Part B of the HSMP has been designed to provide a documented process for McNab safe operating procedures. The hazard control sheets can be located on the company’s WHS intranet page.

## Review of the Effectiveness of Hazard Identification Risk Assessment and Control

To ensure the effectiveness in eliminating or minimising risk, the processes must be continuously reviewed and steps taken to implement revised control measures, where necessary. This ensures that new hazards and those that may have been overlooked in the original exercise are identified and controlled.

The ‘08.01 Safety Management Walkabout’ and ‘06.34 Task Observation Checklist’ are used to monitor safety controls on site and can be completed as a hard copy and kept with the SWMS being reviewed or via Procore.

## Respirable Dust Management

The most common respirable dust hazards that may need to be managed on site include general dust levels, silica dust and asbestos fibres. The best defence against respiratory hazards is to control the contamination at its source and prevent it from entering the air and ultimately airways. At McNab sites, this means that respiratory protection must be worn in combination with higher order controls e.g. wetting down. A risk management approach must be undertaken to ensure that respiratory hazards are assessed, documented and controlled with consideration given to the different risks of each task or situation. These controls must be documented within the project risk register and/or SWMS for the task.

Health monitoring for respirable dust may be required under WHS Regulation and must be determined as part of the risk assessment.

Refer to Part B of the HSMP for further guidance – Hazard Control for Respirable Dust Management (42) and McNab Silica Dust Monitoring Poster.

## Scaffold

All scaffold plans must be reviewed and approved by a Registered Professional Engineer of Queensland (RPEQ). Only the CM can give permission for a non RPEQ scaffold plan, which must have an associated risk assessment. This requirement for RPEQ approval is included in the Hazard Control Sheets for Scaffolding (28-32), which are submitted to the contractor at Pre-award. The Agenda for the ’05.96 Trade Pre-Commencement Meeting HSE Expectations’ also states this requirement. McNab is responsible for organising and providing results for DCP tests for soil weight bearing capacity and design and layout of any existing and planned underground services in proximity to where scaffolding is to be erected.

Refer to Part B of the HSMP for further guidance – Hazard Controls for Scaffolding (28-32)

  - Work at Heights

Working at heights work is any work which requires access to a roof, deck or any work at height without compliant edge protection.

06.11 Working at Height/Roof Access Permit identifies controls that must be implemented to prevent falls from heights on a McNab project. Personnel who are working at heights shall obtain a Work at Heights Permit from the Site Permit Issuer prior to undertaking the task.

All other circumstances where the risk of a fall from one level to another is identified shall be subject to a risk assessment and controls shall be implemented and documented in a safe work method statement.

A permit is not required if performing routine work from fixed scaffolding or work from an EWP or scissor lift unless specified otherwise. In addition to the Permit requirements, the following site rules apply for working at heights:

- No personnel are to work under suspended loads

- No personnel, apart from concreters, are to work directly under crane or concrete pump booms while in operation

- No object or rubbish / waste shall be dropped or thrown from heights to ground unless acceptable controls are in place (i.e. barricade exclusion area, safety signage, rubbish chute)

- No personnel are to work directly under other persons working with hand tools, power tools or hot work activities (e.g. welding or flame cutting) or where any object has a potential to fall, unless effective controls are implemented e.g. tool lanyards, containment catch decks or platforms.

- Before commencing any work at height, personnel shall check for personnel (working or travelling) below and notify any personnel at a lower height of the activities to be performed at the higher height

- The Permit Holder shall ensure that all fall prevention equipment used in conjunction with at-heights work shall be inspected by suitably qualified personnel prior to use

- The Permit Holder shall ensure that all fall prevention equipment attachment points are to be installed and regularly inspected by suitably qualified personnel prior to use

- Platform ladders or work platforms must be used when undertaking stationary work at height. Refer to Hazard Control Sheet 16 – Ladders and 17 – Mobile Scaffolds for more information

- Persons are prohibited from entering or leaving an EWP whilst the EWP is elevated unless the EWP is designed for this to occur safely and the activity has been extensively risk assessed. Refer to Hazard Control sheet 12 – EWP for more information

- Whilst working at heights using an EWP, no person is to use the EWP as a means of lifting, transporting or sling loads unless the EWP has been specifically designed for the activity and a thorough SWMS has been completed.

For further information refer to Hazard Control sheets and Section 11.3.3 – Work at Heights/Roof edge protection

- PLANT AND EQUIPMENT

This section should be read in conjunction with the relevant Project Risk Register, Hazard Control Sheets and Lifting Operations.

- MCN-QP-117 Procurement, Receipt, Handling and Preservation of Materials and Equipment

- 06-PRO-003 Pre-cast Procedure

- 06-PRO-004 Tilt Panel Procedure

- Hazard Control Sheet – 24 Plant and Equipment

This part applies to all mobile plant and equipment which may be used or procured for use on the site, including but not limited to:

- Earthmoving and lifting equipment

- Concrete Boom Pump

- Mobile Scaffold

- Powered supporting equipment e.g. generators, compactors, pumps, etc

To eliminate or minimise the risk associated with the use of mobile plant prior to use on site. Mobile plant will be inspected and approved on the Plant & Calibration Inspection Report 06.89 by the McNab Representative with records retained in Procore. Once approved an authorised plant sticker will be displayed on the item. All mobile plant will be reinspected every 13 weeks with verification of compliance recorded fortnightly in the ‘06.02 Site Safety & Environmental Inspection Checklist’. Once approved on-site, all mobile plant shall be recorded on the ‘06.08 plant register’ or Procore. Prior to operating mobile plant on-site in addition to the ‘Plant & Calibration Inspection Report 06.89’, McNab will also require the following documentation:

- Plant Risk Assessment

- Safe Work Method Statement

- Verification of competencies

- Specific daily plant prestart checklist

- Lift charts for load shifting equipment

With regards to plant risk assessments, the following considerations should be taken into account:

- Hazard identification that considers all the activities that may be carried out during the life of the plant at the workplace, such as: transport, installation, commissioning, operation, inspection, maintenance, repair, storage and dismantling.

- Controls that consider the hierarchy of risk controls and consider safety features associated with the plant such as warning devices, ROPS, FOPS, guarding, edge protection, noise attenuation, hose burst protection valves, operational controls, emergency stops etc.

- Limitations on the use of plant may be required due to a lack of suitable plant controls.

- The condition of the control measures should be reviewed during a risk assessment to ensure they continue to protect workers and others from hazards associated with the plant.

All powered hand tools will need to be used as per manufactures recommendations, with electrical powered hand tools requiring a 3 monthly test and tag before use.

The management of plant on-site is to be managed in accordance with ‘Section 22 Traffic and Pedestrian Management’ and an approved traffic management plan., refer to Hazard Control Sheet, Traffic and Pedestrian Management 036.

  - Operation of Powered Mobile Plant

Prior to operating the approved plant on site, an assessment of the risks associated with the introduction and operation of the plant on the site shall be conducted by the machine operator in consultation with a McNab representative. This assessment shall be included with the Work Method Statement covering the task for which the equipment is required.

Operators shall be licensed, trained and or competent to do so in accordance with ‘Section 14.5 Mobile Plant Operator Training’. Trainee operators (gaining practical experience for the purpose of attaining competency certification) shall only operate plant under an applicable training plan and the direct supervision and instruction of a licensed operator (who is qualified for the plant or equipment being used). Training logbooks shall be completed at the end of each day/ training session. Compliance verified in ‘06.02 Site Safety & Environment Inspection’ form.

All powered mobile plant on a McNab project will require authorisation by McNab Representative using ‘Plant & Calibration Inspection Report 06.89’. Each day the plant Operator will complete a daily Pre-Start prior to each use. All plant prestart inspections shall be specific to the item of plant being operated. This inspection shall be recorded on the Operator’s Daily Plant Checklist (or supplier equivalent) book which shall remain on the plant.

All equipment shall be operated in a safe and professional manner at all times. All persons working near operating equipment shall be adequately protected (i.e. high visibility clothing, exclusion zone). Personal Protective Equipment (PPE) to be worn / used during the operation of mobile plant shall be provided in a serviceable condition and used as required (e.g. harnesses for use in EWP’s). All PPE specified in the Operators Manual / Risk Assessment / Work Method Statement shall be worn at all times while operating any equipment on site. Riding on vehicles, plant or mobile equipment (other than manufacturer’s approved seating) is not permitted.

When plant is not in attendance or in use, the operator shall remove the keys and where possible lock the machine / equipment to prevent any unauthorised use. Any deficiencies which affect the safe operation of the plant shall render the plant unserviceable. The Plant Operator shall ensure that the plant is tagged out of service until it is repaired as per their SWMS and 06.22 Isolation and Lock out permit.

# PURCHASING GOODS, EQUIPMENT, MATERIALS, SUBSTANCES & LABOUR-HIRE

## Risk Assessment

The purchase of goods and services (including labour hire arrangements) which affect the health and safety of the workers should be made only after consideration of a Risk Assessment, refer to table below.

The risk assessment should be taken into account for various stages of the products / services lifecycle. For instance: delivery, installation, inspection, maintenance, commission, isolation and disposal.

The following health and safety criteria should be considered when purchasing plant and equipment:

Does it meet the Australian Standard (AS)?

Is it designed for user comfort?

Is it ergonomically designed?

Are comprehensive instructions for its safe use and maintenance available?

Is there adequate backup service from the manufacturer?

Does the equipment require registration of plant design under health and safety legislation?

Has it been designed for maximum noise reduction (where applicable)?

Is there a substitute product which would be less hazardous to workers or the environment?

In the case of the purchase or hire of the following, a documented risk assessment is to be carried out and recorded on the nominated form:

| Item | Form |
| --- | --- |
| Hazardous Substances | ‘06.36 Hazardous Chemicals and Dangerous Goods Risk Assessment’ |
| Dangerous Goods | ‘06.36 Hazardous Chemicals and Dangerous Goods Risk Assessment’ |
| Mobile Construction Plant | Owners’/Operators’ Manual are to be provided by the plant manufacturer and supplier/owner and photographs of manuals to be recorded on ‘Plant & Calibration Inspection 06.89’ |
| Non-proprietary Custom built/fabricated equipment (e.g. purpose made lifting spreader bars; moveable overheard gantry hoist/crane) | ‘Plant Hazard & Risk Assessment’ ‘Project Risk Register’ |

## Labour Hire

Where labour hire has been engaged McNab undertakes the supervisory role of all labour hire (Host Employer) and as such labour hire must be supervised and treated as McNab employees.

Labour Hire employees are to be inducted and sign on to all McNab SWMS and/or Safe Work Procedures for activities they will be undertaking as part of their assignment.

# SUBCONTRACTOR MANAGEMENT

Legislation requires McNab as the Principal Contractor to ensure safe and orderly conduct of all work on site and to direct subcontractor(s) to comply with the legislation where non-compliance occurs.  If the subcontractor fails to follow the direction to comply, the Principal Contractor representative must stop the work until compliance occurs.

## Procurement of Subcontractors/Suppliers

During the procurement of subcontractors the Project Manager and/or Contracts Administrator consider whether the subcontractor/supplier can meet the requirements for health and safety. This can be derived through McNab past experience with the subcontractor/supplier, formal meetings, discussions, reliable reference checks relating to health and safety performance and other key service capability factors.

## Assessment of Subcontractors Capability

Assessment of the subcontractor’s ability to work safely is to occur prior to the pre-award interview. Outcomes of this assessment will assist in making decisions on engagement and level of ongoing monitoring / supervision based on the risk of the activity and subcontractor’s capability. In particularly high risk/complex packages this could involve undertaking an on-site pre-award assessment of the subcontractor’s safety systems, culture and performance.

During initial negotiations with potential Subcontractors, Project Manager or Contracts Administrator is to complete ‘05.40 Subcontractor Tender Qualification’ to assist in evaluating how the Subcontractor proposes to meet McNab HSE requirements and the subcontractor’s obligations under health and safety legislation.

### Pre-award Meeting with Subcontractors

The Project Manager (or their nominee) is to organise a pre-award meeting between the intended subcontractor’s senior management, (where possible the nominated subcontractor’s supervisor should attend), for the project and relevant McNab site team personnel prior to the subcontractors commencement on site.

Details of the pre-award meeting are to be recorded on ‘05.40 Tender Qualification Minutes.’ At the conclusion of the meeting, the authorised signatory is to sign the form as acknowledgement that all sections have been covered and the requirements outlined in the document is understood. The completed form is to be filed with the contract and/or the Subcontractor’s site specific WHS/OHS documentation.

Note: Subject to the Project Manager’s judgement, subcontractors undertaking work not involving high risk construction work or work that poses little or no health and safety risks and involves a short duration of time on site may be exempt from the pre-award meeting.

### Pre-Commencement Review Meeting

It is recommended for this meeting to be held prior to the engaged subcontractor commencing activities on site to review the HSE expectations and scope of work as agreed during tender and pre-award meeting. This should involve McNab HSE and/or McNab Foreman controlling the task (or rep) and Subcontractor Supervisor.

Agenda – ‘05.96 Trade Pre-Commencement Meeting HSE Expectations’

### Subcontractor Health, Safety & Environment Requirements

McNab provides a ‘Subcontractor Health, Safety & Environment Requirements’ document to all subcontractors as part of their contract agreement. This details all requirements from McNab and must be signed and returned prior to commencement on site.

As outlined in the Subcontractor Health, Safety & Environment Guideline, the subcontractor shall provide Safe Work Method Statements (SWMS) for all high risk construction work to be performed under the terms of their contract to the Principal Contractor for approval.

The subcontractor shall not be permitted to commence work on site until their SWMS for High risk Construction Work have been reviewed and approved by McNab.

All subcontractors will be required to provide Health & Safety documentation specific to the scope and type of construction activities that they undertake. Specific document requirements are detailed in 10.2.4 – Mandatory Documentation.

### Mandatory Documentation

| Requirement | Action |
| --- | --- |
| - Site Specific SWMS for all High Risk Construction Work in accordance with the Work Health and Safety Regulations 2011. | McNab representative to review and approve [Form 06.27]. The Project Manager / Site Foreman shall not permit any subcontractor to commence High Risk Construction Work without prior approval of their SWMS. The SWMS must be signed and dated by all workers prior to commencement on site. The SWMS/s must be retained on site. |
| Site Specific Registers which shall include but not limited to: - Hazardous Chemical Register inclusive of safety data sheets for all hazardous and/or dangerous Chemicals to be used on site Electrical Equipment test and tag register Lifting gear register including record of inspection and plant numbers Height Safety Equipment register – record of inspection and equipment numbers Register of employee qualifications, licenses and competencies | - McNab representative to review and file with subcontractor file to be retained on site and produced on request. |
| - McNab Permits for works entailing: - Hot works - Confined space - Work at Height access - Isolation and lockout - Ceiling space access - Excavation - Penetration (Cut, Core, Drill & Chase) | - The Project Manager / Site Foreman shall not permit any subcontractor to commence permitted work without prior approval of their SWMS and completion and approval of the appropriate permit. |
| - Any changes or modifications to SWMS, procedures or control measures. | - A McNab representative must review and approve any changes or modification prior to the activity commencing or recommencing. |
| - Subcontractor must ensure all workers understand and comply with the instructions detailed in their SWMS. | - A McNab representative shall monitor the performance of the subcontractor to ensure workers are undertaking activities in accordance with their SWMS and safe work practices. This is to occur within the first week of high risk work commencing and/or full operation of the trade using ‘06.34 Task Observation’. The frequency thereafter will be reviewed in the risk register review and on the outcome of previous Task Observations. This is verified in the ‘06.44 Monthly HSE Inspection’. |

Where the submitted SWMS does not meet the criteria of the Safe Work Method Statement Review Checklist then the McNab representative shall inform the subcontractor in writing and issue a copy of the Review Checklist with corrective actions.

Subcontractors requesting assistance in re-developing their SWMS shall be directed to the relevant HSE Advisor or HSE BP.

- The documentation requirements outlined in ‘Subcontractors Health, Safety and Environmental Requirements’ also apply to any secondary subcontractor engaged by the subcontractor. The subcontractor is required to review any documentation provided by any secondary subcontractor they engage against the McNab requirements prior to submitting the documentation to McNab for review.

## Permits to Work

Permits for the following activities are to be obtained prior to the activity commencing. Permits may be issued for a specific duration, after which the permit expires.

### Hot Works Permit

‘06.37 Hot Work Permit’ - Hot works is defined as, work involving grinding, welding, and thermal or oxygen cutting or heating related heat producing or spark producing operations, with potential for ignition, fire, explosion, burn or other heat transfer risks to combustible materials.

The duration of the permit is to be determined by the McNab Permit issuer based on the extent / nature and location of the Hot Works to be undertaken.

Note: A Hot Works Permit is not required where it is determined by the Project/Site Manager/Permit Issuer that there is no risk of fire resulting from the hot works activity (e.g. Hot Works in an excavation where there are no combustible materials present).

### Confined Space Entry Permit

A confined space is as defined in Australian Standard AS 2865:2009

- is not designed or intended primarily to be occupied by a person; and

- is, or is designed or intended to be, at normal atmospheric pressure while any person is in the space; and

- is or is likely to be a risk to health and safety from:

  - an atmosphere that does not have a safe oxygen level, or

  - contaminants, including airborne gases, vapours and dusts, that may cause injury from fire or explosion, or

  - harmful concentrations of any airborne contaminants, or

  - engulfment.

All personnel required to issue the permit, supervise, or undertake work in a confined space must be appropriately trained. The completed permit (‘06.29 Confined Space Entry permit’) along with a detailed SWMS is to be submitted to McNab prior to work commencing.

### Working at Height/Roof Access Permit

‘06.11 Working at Height” - Prior to access onto a roof, plant deck or working at height without compliant handrails an inspection of the area must be undertaken. A documented risk assessment e.g. SWMS is to be provided to the permit issuer before the permit can be issued.

### Isolation and Lock Out Permit

‘06.22 Isolation and Lock out permit’ is to be completed prior to any works to be undertaken on electrical services, plant and equipment, stormwater chambers, water tanks, sewer chambers, critical protection system (smoke detectors, fire sprinklers, FIP), refrigerant lines or gas lines.

Appropriate rescue and firefighting equipment must be present and in serviceable condition with appropriately trained personnel at the area of proposed work.

McNab representative to inspect the area, review all SWMS and/or JHAs associated with the work and to ensure all parties affected by the isolation are well informed prior to authorising the works.

### Ceiling Space Access Permit

‘06.100 Ceiling Space Access Permit’ Prior to any works to be undertaken in ceiling spaces an inspection of the area must be undertaken. Hazard identification and exposure assessment including safety preparations documented prior to sign off to grant access.

### Excavations Permit

Prior to excavation work (penetrating the ground/surface deeper than 300mm) commencing a check must be made of the following: Dial-Before-You-Dig (Mandatory); local Authorities; local Utility Providers; and as-built drawings. A SWMS is to be submitted to McNab prior to the permit being issued and work commencing.

All identified services must be transferred onto the ‘06.79 Excavation (Dig) Permit’. Information from this permit must be communicated to all subcontractors undertaking excavation works prior to them commencing the work. Any excavation work within 3 meters of live services requires minimum Project Manager sign off. The permit is to be resigned daily while it remains open.

Excavations/trenches deeper than 1.5m that do not have a ground collapse control measure in place (i.e.: Benching, battering, shoring or shielding) and have a requirement for a worker to enter the excavation/trench must be inspected for stability daily. Under the regulations this initial inspection shall be completed by a Geotechnical Engineer. A site Supervisor with a minimum of 5 years’ experience is to reinspect the trench daily. The Geotechnical Engineer shall reinspect as per his inspection report, after a weather event or if there is any doubt in relation to the stability of any excavation/trench e.g. visible fractures, subsidence etc. The Geotechnical Engineer will determine a course of action to be taken and sign off that the trench/excavation is safe.

11.3.7 Penetrations (Cut, Core, Drill or Chase) Permit

Prior to penetration works (Cut, Core, Drill or Chase) commencing, a check must be made of the following: As built surveys (including temp services) plans are attached, service locations are marked out, if required scans and X rays are performed to identify further services. If coring, the structural integrity is to be verified by a competent person. SWMS is to be submitted to McNab prior to the permit being issued and work commencing.

All identified services must be transferred onto the Penetration (Cut, Core, Drill Chase) Permit 06.14. Information from this permit must be communicated to all subcontractors undertaking works prior to them commencing the work. Any penetration work within 1.5 meters of live services requires isolation and minimum project manager and site manager sign off. The permit is to be resigned daily while it remains open.

Only a Structural Engineer should inspect the integrity of structural elements.

# LEGAL REQUIREMENTS

## Legislation, Codes of Practice and Standards

Work Health and Safety legislation, Codes of Practice and Australian Standards applicable to the company’s operations are maintained and kept up to date by the HSE Manager.

Changes to legislation, codes of practice or Australian Standards are identified through a combination of the following industry subscription and membership services:

- Workplace Health & Safety Subscription Services

- Legal updates (McNab legal counsel)

- Membership to industry groups such as Master Builders Association, Construction Safety Alliance.

Project Managers are notified by the HSE Manager of any changes to Legislation, Code of Practice or Australian Standards affecting the company’s operations which may require, as applicable:

Updating the HSE Plan

Removing superseded documents and forms and replacing them with updated documents

Informing project team members and others in order to make them aware of the changes

Access to McNab HSE documentation, Legislation, Code of Practice or Australian Standards is through ‘McNab Portal’ the company’s Intranet.

Relevant health and safety information is to be obtained from the following web sites to ensure its currency:

https://www.worksafe.qld.gov.au/

http://www.safeworkaustralia.gov.au

https://infostore.saiglobal.com/

http://www.austlii.edu.au/

http://www.worksafe.com.au/online/index.php

## Regulatory Authorities

McNab is committed to maintaining good relations and cooperation with statutory authorities concerned with safety. This is to include facilitating unimpeded access to the site and project health and safety information, data and records and prompt response to any notices issued to McNab or its subcontractors. This includes verbal agreements to rectify issues where a notice has not been issued (verbal compliance).

## Authority visits and Notices

Where the site has been contacted or visited by an Inspector from the local statutory authority details of the conversation or visit are to be recorded in ‘11.05 Site Diary or Procore’ and notification sent to HSE Team (safety@mcnab.net.au). Notification of such visits or receipt of any notice shall be made to the relevant Construction Manager and recorded as an event on McNab ‘Corrective Action Register’ with a copy of any notice uploaded and attached to the relevant event report.

The Project Manager or their nominee shall immediately notify the HSE Manager/BP of any notices/instructions served by a statutory authority.

All notices are to be responded to within specified timeframes. The Project Manager shall monitor the completion of all corrective action and reporting to authorities and senior management until the matter is satisfactorily resolved.

The HSE Manager shall review all email notifications received from Project Sites in respect of visits and notices received from regulatory authorities and assist in determining any preventive course of action, including any requirement to update McNab HSE policies and procedures.

# COMMUNICATION AND CONSULTATION

## Safety Tips

Each McNab meeting with 5 or more people attending is to start with a Safety Tip.  Safety Tips process has been developed to communicate to employees, clients and visitor’s health, safety and environmental best practices. These do not have to be directly related to construction industry.

## Safety Team Meetings

A gathering of all McNab HSE BP’s to discuss Health and Safety legislation, plant and equipment, processes and practices, proposed corrective action and McNab key objectives and targets and undertake training. Meeting minutes are documented.

## McNab Daily Prestart Meetings

The Pre-Start Meeting is to inform workers of the day’s activities and work area restrictions that may affect works, co-ordination issues with other trades, hazards and other information the contractor/personnel may wish to present. The Pre-Start Meeting is to be conducted every day.

Meetings are recorded on ‘06.17 Daily Pre-Start Meeting’. This form is retained on site.

## Project Team Meetings

Arranged by the Project Manager, as required, it is a gathering of the project team members to discuss the status of the project, future requirements and performance. HSE items are discussed with the team following the Risk Register Review Agenda on Procore.

## Safety Committee (Consultation Meetings)

In accordance with McNab commitment to safety and in conjunction with the Legislative requirements the consultation, representation and participation processes to be established for the project shall take account of:

the need to provide relevant information to workers about the hazards and risks associated with the works to be undertaken;

the need to provide reasonable opportunity for workers to express their views and to raise health and safety issues in relation to hazards, risks, adequacy of facilities and welfare arrangements and to contribute to the decision-making process relating to such matters;

consultation in relation to proposed changes which may affect workers health and safety; and,

the process for resolving WHS issues that affect workers health and safety.

Workgroups, Health and Safety Representative(s), WHS committees or other agreed arrangements shall be established in accordance with legislative requirements.

Where there is a safety committee on site, the minutes of the committee meetings shall be posted on the Site Notice Board, otherwise safety issues/concerns will be communicated via the individual trade representative via a Toolbox / Prestart meetings. Issues /concerns raised during the safety walk or from previous Site Safety & Environment Inspections will be discussed. Any health and safety issues or new hazards resulting from design changes during the construction phase that affect workers shall be communicated.

Any formal meetings held in accordance with established consultative arrangements shall be recorded. ‘06.84 Safety Minutes and Sign in Sheet’ (if a committee has been established), ‘06.20 Consultation Toolbox Form’ or ‘06.18 Toolbox Training Attendance Form’ or ‘06.17 Daily Pre-Start Meeting’ (if a committee has not been established), are all suitable formats for this purpose.

‘06.19 Health and Safety Committee Terms of Reference’ provides an example of a suitable format for establishing arrangements and procedures for the conduct of WHS Committee meetings.

Any dispute in relation to work health and safety will be resolved in accordance with agreed consultative arrangements consistent with the relevant legislative requirements.

Verification of effective consultation as described above is tracked in ‘06.44 Monthly HSE Inspection’.

Any inspection carried out under the agreed consultative arrangements is to be recorded on ‘Procore’ or as part of the ‘06.84 Safety Committee Meeting Minutes’. Actions are to be discussed at the next Safety Committee Meeting.

Whilst consultation is a legal requirement, McNab recognise it as an essential part of managing project health and safety and will therefore facilitate consultation between the various duty holders, including subcontractors, consultants, the client and/or their representative in order to achieve a safe workplace for all.

Consultation shall be facilitated through subcontractor meetings and will seek to ensure:

cooperation between the various parties is established and maintained;

all activities are effectively coordinated; and

parties involved have an understanding of how their activities and those of other duty holders may impact on their respective activities in relation to health and safety.

The Project Manager will liaise, to the extent necessary and as applicable, with the client, tenants and the community in relation to any HSE issues associated with the site or surrounding areas affected by site and related activities.

Where complaints are received from the members of the public or community in relation to the project, the Project Manager will follow the McNab Complaints Procedure (McN-QP-116 Complaints). All complaints, regardless of their significance, are to be recorded in ‘11.05 Site Diary’ or Procore.

## Subcontractor Meetings

This meeting is chaired by the Project Manager and/or Site Foreman, as required, with a representative of the individual subcontractors to discuss project status and program. Safety and environment are items of discussion. Any health and safety issues or new hazards resulting from design changes during the construction phase that affect workers shall be communicated.

## Toolbox/ Safety Alerts

In the event of a safety issue arising that needs to be communicated to all personnel on site the following procedure should be followed:

Inform all personnel of the meeting venue and time for the Toolbox – Safety Alert.

If the Toolbox/Safety Alert is educating personnel of an update to a Safe Work Method Statement ensure all personnel sign the Updated Safe Work Method Statement.

If the potential hazard/safety issue is NOT documented as a Safe Work Method Statement - have all personnel fill in ‘06.18 Toolbox Training Attendance Form’.

If for any reason personnel are not at the meeting, it is the Site Foreman’s responsibility to inform them of the agenda and minutes of the Toolbox meeting and ensure they sign to state they understand.

Additional toolbox meetings may be held at any time to convey relevant information with the workforce and to provide further opportunity for consultation on HSE matters and are to be recorded on ‘06.18 Toolbox Training Attendance Form.’

## Signage

Signage will be displayed as required by legislation and for any work activity where signage is nominated as a control in the safe work method statement or as otherwise directed by McNab.

In addition, the following signage must be displayed at the designated site entry points:

### General

- Project Address and Site Office location

- Name, contact telephone number (including after-hour emergency numbers) for Project Manager, Site Manager/Foreman, (QBCC required Project Signage)

- Signage advising:

  - No unauthorised entry;

  - PPE must be worn on site;

- First Aid;

- Access/Exit signage;

- Evacuation Assembly Points.

### Other signage (where applicable)

- Formwork stripping in progress;

- Demolition works in progress

- Scaffold incomplete do not use;

- Post tensioning in progress;

- Deep Excavation; and

- McNab safety culture promotional signage.

## Industry HSE Alerts

Safety Alerts received by McNab from external parties (e.g. regulatory bodies, industry associations and the like) are to be forwarded to the HSE Manager for review.

Where the alert is relevant to the activities undertaken by McNab or any of its subcontractors, the HSE Manager will issue notification of the alert via email or through the appropriate announcements section on the company’s Intranet (‘McNab Portal). Notification shall include details of any action taken.

Upon receipt of any HSE alert the Project Manager (or their nominee) will aim to communicate the Alert, as necessary, to McNab wages and salaried personnel, HSE representatives, subcontractors, consultants, suppliers with a copy displayed on the site notice board where considered applicable to the project works.

The subject of HSE alerts may also be communicated and discussed at toolbox talk, daily team briefings or safety committee meetings and may necessitate a review and update of:

the HSE Plan;

Project Risk Register;

SWMS (for High Risk Construction Work);

Safe Operating Procedures;

Task induction documentation such as JSAs, Safe Work Instructions etc.

## Site Notice Board

A ‘Site Notice Board’ is to be used to display key information for the project (Emergency Evacuation Plan, Emergency Contacts, Site Layout, H&S Committee and HSRs’, etc.) and to communicate these to the workforce and is to be updated as applicable by McNab Site Manager (or nominated person) to reflect changes to the work environment.

# INDUCTION AND TRAINING

## General Induction

All persons intending to undertake construction work on a construction site must provide evidence of completion of the general construction safety induction ‘CPCCOHS1001A Work safely in the construction industry’ with a Registered Training Organisation.

The person shall produce their current card/certificate along with any High Risk Work /Trade Licences (which will be copied and attached to the induction record) to the person conducting the induction and shall record their Induction Card Number in the section provided on the Site Induction Form (06.05).

Accepted General Construction Safety Induction Cards

High Risk Work Licence						Trade Licence (Qld)

From 1 February 2019, and include:

- Registered training organisations (RTOs) approved by Workplace Health and Safety Queensland (WHSQ) to issue white cards will only be approved to issue to students trained in Queensland. To meet this requirement, students must have been physically located in Queensland during training.

- All training must be delivered face to face. An exemption allowing online or distance delivery will only be available where the student is located at least 100 kilometers away from the nearest RTO offering face to face delivery.

- An application for a replacement card must include a copy of a statement of attainment for either CPCCOHS1001A – Work safely in the construction industry or CPCCWHS1001 – Prepare to work safely in the construction industry and a declaration that the card was lost, stolen or destroyed.

## Site-specific Induction

Before commencing work on site, all personnel, including Supervisors, Consultants, Engineers and Subcontractors management who visit the site more than once during the course of their works will be required to attend and complete the Site-specific Induction the contents of which shall be in accordance with legislative requirements.

The induction is to incorporate McNab Induction Video or other multi-media based induction if available.

The McNab representative responsible for conducting the site inductions shall refer to the Site Induction Information Sheet (06.68) as to content of the information to be communicated.

Induction Information Sheet will provide the following information:

| - Site management personnel; | - Identification of first aid attendants; |
| --- | --- |
| - Location of first aid facilities; | - Injury/hazard reporting procedures; |
| - Incident & emergency procedures; | - Expected behaviour; |
| - Client/Site specific rules and disciplinary procedure; | - Plant induction and log book checks; |
| - High Risk Construction Work Licence and verification of competencies’; | - Subcontractor safety requirements – Safe Work Method Statements, Electrical, hazardous substance, plant and lifting gear register; |
| - Hazardous chemicals and safety data sheets; |  |
| - Drugs and alcohol; | - Site security; |
| - Site Sign in and Out Procedure; | - Any other information documented in the Site Specific Induction Checklist and current site hazards |
| - Location of amenities; |  |

Once the induction is complete all personnel and subcontractors must complete ‘06.05 Site Safety and Environment Induction’ form. The person conducting the Induction must check the form for completeness prior to allowing the inductees to attend to the worksite.

Details of each new worker inducted to site must be recorded on the Site Induction Register [Form 06.91].

If a person being inducted is from a non-English speaking background and has difficulty understanding English, their employer is to provide a translator to interpret the induction content to the person being inducted. Where a translator is used at an induction the translator is to complete the relevant sections of the ‘06.05 Site Safety and Environmental Induction Form.’

The induction forms are to be maintained on site for all personnel that have attended and completed the site specific induction and are to be archived on completion of works.

Following successful completion of the Site-specific Induction all workers attending the site are required to sign on at the commencement of each shift using ‘06.28 Site Sign On Form.’ Where site circumstances are not conducive to recording attendance by means of a sign-in register, alternative arrangements are to be made to capture attendees on site each day.

## Visitor Induction

The General Induction and Site-Specific Induction will not be required for visitors to site who are accompanied at all times by a person who has been successfully completed the Site-specific Induction. The person accompanying the visitor will be responsible for ensuring the visitor is made aware of any relevant site rules, emergency procedures and has the required PPE appropriate for the site areas they are visiting.

If a visitor requires a visitors’ induction, as directed by the Project Manager or Site Manager, this will be recorded on ‘06.78 Site Visitor Induction’.

All visitors to site are to record details of their visit to the site on ‘Site Visitor Sign On Form.’

## Training

Training for McNab employees engaged on site shall be in accordance with Legislative and McNab requirements. The Project Manager is to verify that McNab staff holds the correct licences for the tasks to be undertaken and relevant to their role.

Training needs for McNab personnel on the project will be reviewed at Project Team Meetings with relevant details recorded on meeting minutes.

## Mobile Plant Operator Training

For all mobile plant, competency to operate shall be provided to McNab and may include one of the following:

- a regulatory licence for the type of plant to be operated (e.g. Licence to operate High Risk Plant as per the relevant legislation);

- a licence for the plant under a former legislative requirement;

- a certificate or statement of attainment issued by a Registered Training Organisation (RTO);

- a record of Verification of Competency (VOC) issued by a Registered Training Organisation (RTO); or

- a record of completion of internal training provided by the employer (where no statutory licence is required).

McNab may request further verification of competency whenever McNab has cause for concern such as:

- The degree of complexity of the task requires further verification;

- reason to suspect the licence may be fraudulent;

- concern of the operators inability to operate the item of plant safely (e.g. through direct observation or incident);

- where several years have passed since the worker received their licence;

- where the worker has been out of the industry for an extended period of time

## Training Records

All HSE training attended and completed by McNab personnel (wages and salaried) is to be recorded on McNab training database. The Project Manager or nominee is to provide copies of any certificates, statements of attainment etc., to McNab HR department for updating employee training records.

## Work Experience

Where McNab Site Management is approached to provide work experience for a student/trainee this will be coordinated through Human Resources, the HSE Manager/BP and Construction Manager.

Under no circumstance is a work experience person to undertake High Risk Construction Work or use any plant or equipment that poses a significant risk of personal injury (examples include, angle grinders, compressed air tools, brick saws).

If a subcontractor or client advises that they wish to provide work experience for a student(s) or trainee(s) on site the subcontractor or client is to provide all relevant documentation including, but not limited to, insurance coverage that provides indemnity for McNab against any claim related to the work experience, and evidence that the student(s) or trainee(s) have completed the Industry General Induction.

## Fitness for Work and Fatigue

- All supervisors need to ensure all their workers and subcontractors are aware of their mutual obligations in relation to presenting and remaining fit for work at all times. Supervisors must proactively monitor and manage their workers fitness for work.

Where identified in the Project Risk review the Project Manager shall ensure the employees hours are managed effectively to assist in reducing Fatigue Risks.

Fatigue shall be managed as specified in the Fatigue Management Procedure (08-PRO-004). Sub-contractors, in consultation with their workforce, must also proactively manage their workers and subcontractor resourcing, work hours, workloads and the contracted works to be performed, taking into account programmed completion dates and deliverable requirements, in order to reduce exposure of workers to fatigue. Contractor and Sub-contractor fatigue risk management must be shared with McNab when requested.

## Drugs and Alcohol Policy

- McNab have a Drug and Alcohol Policy which shall apply at all times on McNab Projects.

- An outline of the requirements under the Drug and Alcohol Policy include but are not limited to;

Illegal drugs are not permitted on-site.

Events involving the consumption of Alcohol (such as site BBQs) must be first approved by the Site Manager or Project Manager. No worker is permitted to return to work after consuming alcohol.

Alcohol should be low strength, dispensed in keeping with “Responsible Alcohol Consumption” practices and workers are to ensure their own safe passage home.

Personnel must disclose any prescribed medication that might affect their performance to the Project First Aid Officer who will decide whether it possess an unacceptable risk of injury. A decision will be made to either allocate duties that will not pose risk to injury or to temporarily remove site access.

The use of illegal drugs and/or alcohol on-site is to be immediately reported to the McNab Site Foreman.

Personnel under the influence of drugs and/or alcohol will be refused entry to or removed from site.

All personnel are encouraged to report other personnel suspected to be under the influence of drugs or alcohol.

McNab can arrange for testing for Drugs and Alcohol, “for cause” (e.g. suspicion that a worker is under the influence of drugs or alcohol), after an incident or near miss, randomly, and blanket testing. Any person refusing to be testing will be treated as if they have a positive reading.

## Other Training

Other training will be provided following consultation in relation to the type of training required and its availability for the development of necessary HSE skills and knowledge of McNab personnel.

# DISCIPLINARY PROCEDURE

McNab has a strict compliance policy for health and safety. The following is the minimum procedure for non-compliance to site health, safety and environmental requirements:

## Safety Breaches

Not wearing PPE, including Gloves, Glasses, Hard hat, High Vis, Ear plugs, Face shield or goggles while grinding,

- First offence- Verbal warning;

- Second offence- Temporary removal from site and/or re-inducted with Sub-contractor Supervisor (Written safety instruction);

- Third offence-Complete re-induction of entire sub-contractor work group including Project Manager and Supervisor;

- If caught for again / Forth offence - Permanent removal from site.

All other safety breaches, at the discretion of Site Manager and depending on the severity of breach, will generally result in permanent removal from site.

## Smoking

Smoking is not permitted anywhere on site except the Designated Smoking area. If anyone is caught smoking outside of the designated smoking area they will be permanently removed from site.

Note: As per QLD Tobacco laws Electronic cigarettes fall under the same law as standard cigarettes so these are also NOT permitted outside the designated smoking zones

Reinstatement of any removed person is at the discretion of the McNab HSE Manager in consultation with the Project Manager.

# INCIDENT MANAGEMENT

## HSE Incident Reporting

The following accidents, incidents and events are to be immediately reported to a McNab site management representative:

Injury

- Fatality

- Lost Time Injury

- Medical Treatment Injury

- First Aid

Other Incidents / Events / Situations

| - Notifiable Dangerous Incidents | - Visit from a Regulator (WHS or Environmental) |
| --- | --- |
| - Near-miss (Not notifiable to the regulator) | - Visit from a Union (including complaints) |
| - Environmental Incident | - Complaints from Interested Party |
| - Security Incident |  |
| The McNab site management representative shall immediately notify the Project Manager of any of the above events. |  |

Notification to senior management is to be made by phone in accordance with the following:

| Event Type | Phone Notification Time frame | Senior Management |
| --- | --- | --- |
| Notifiable Incidents: Fatality or serious illness or injury, Dangerous Incident, Serious Electrical Incident, Dangerous Electrical Event | Immediately | Project Manager to notify: - Construction Manager - HSE BP Construction Manager to notify: - Managing Director HSE BP to notify: - HSE Manager HSE BP/ HSE Manager/Site Manager/Project Manager to notify: - Worksafe Queensland by telephone or in writing. Written notice can be done by facsimile, email or other electronic means. - QBCC |
| Lost Time Injury, Medical Treatment (Suitable Duties) | Within 4 hours | Project Manager to notify: - Construction Manager - HSE Manager/ HSE BP HSE BP to notify: - HSE Manager (Construction Manager to determine need to notify Managing Director) |
| Medical treatment (Minor) Near Miss | Within 4 hours | HSE Advisor to notify: - PM - HSE BP - HSE Manager. (PM to determine need to notify CM, PM/HSE BP to determine need to notify HSE Manager) |

Notification of incident and events other than those nominated above are at the discretion of the Project Manager.

Where notification to a statutory authority or asset owner is required (definitions and timeframes can be found on their notification web page), the Project Manager or Site Manager is to discuss these with their CM, who in conjunction with HSE Manager will ensure notification is made within the prescribed manner and timeframe. The Project Manager will also notify any incidents to the Client, including the provision of a report, in accordance with contractual requirements.

## HSE Incident Investigation

Incident Investigations should be carried out for the following incident types:

- Fatalities

- Lost Time Injuries;

- Notifiable Incidents;

- High Potential Incidents.

For the following incident types, on a case by case basis, based on potential and/or commercial risk, the need to carry out a full investigation is determine jointly between HSE (HSE Manager or HSE BP) and Project Leadership (OM,PM or SM):

- Near-miss (not notifiable to the regulator);

- First Aid;

- Medical Treatment Injuries;

- Regulatory Notice (i.e. received from a regulatory authority for health & safety or environment);

- Environmental Incident;

- Security Incident;

- Complaint from an interested party.

Responsibility for Investigation and the competencies required to undertake an investigation shall be as follows:

| Incident Type | Responsibility (Lead Investigator) | Qualifications/Competency |
| --- | --- | --- |
| Fatality | To be determined in consultation with McNab Legal Counsel and the Chief Executive Officer. | A person who is deemed by McNab Legal Counsel to hold a degree/certificate or professional standing relevant to WHS and/or incident investigation. |
| Any incident, other than a fatality, involving ongoing investigation by a regulatory body and where there is the potential for prosecution | As appointed by McNab Managing Director, in consultation with the HSE Manager and Construction Manager. | All or any of the following: - Minimum 10 years’ experience in WHS/OHS; - Completed a recognised course of training in incident investigation (e.g. ICAM). |
| Any incident involving civil action by a second or third party | As appointed by the Managing Director in consultation with McNab Legal Counsel | - A person who has completed a recognised course of training in incident investigation (e.g. ICAM); or - Otherwise deemed suitable by the HSE Manager |
| Lost Time Injury | HSE Manager/BP or Project Manager | All or any of the following: - Minimum 5 years’ industry experience; or - Completed a recognised course of training in incident investigation (e.g. ICAM). |
| Notifiable Incident | HSE Manager/BP or Project Manager | All or any of the following: - Minimum 5 years’ industry experience; or - Completed a recognised course of training in incident investigation (e.g. ICAM). |
| All other incidents (where an investigation is required) | Project Manager or Site Manager | - Person has completed the WHS training; or - Incident Investigation Training |

Where an Incident is being managed with McNab Legal Counsel, their advice will take precedence over HSE Management system requirements. All reports are to be tracked in the Corrective Action Register, unless they are covered under legal privilege or as determined by a member of the McNab Executive Team e.g. for confidentiality reasons.

## Control of Worksite following Notifiable Incidents

WHS Legislation has non-disturbance, site preservation provisions which require the area where an incident defined as a ‘non-disturbance’ or ‘site preservation’ remain unaltered until an inspection/investigation has been carried out by the relevant authority. In accordance with such provisions all work is to cease in the affected area and appropriate barricades and signage displayed to prevent unauthorised entry or the area otherwise altered or contaminated. Where possible all plant and machinery is to be turned off.

The ‘non-disturbance’ or ‘site preservation’ provisions do not prevent actions necessary to such assist or remove a trapped or injured person or other actions directed or permitted by an authorised representative of the relevant authority.

## Corrective Action / Lessons Learnt

The Lead Investigator is to ensure the investigation report and all corrective actions arising from any incident investigations are closed out in a timely manner, including recording as ‘closed’ on McNab ‘Corrective Actions Register’.

Following investigation into an incident the HSE Manager may determine the need issue a safety alert or safety bulletin to McNab projects advising them of corrective action to be taken, in order to prevent a repeat incident occurring, and may include:

- a review of the HSMP;

- a review and update of Project Risk Register;

- a review of ‘Environmental Aspects and Impacts Register’;

- a toolbox meeting or other appropriate means of communicating lessons learnt with the workforce.

- a review of any SWMS for High Risk Construction Work relating to the incident

- significant incidents may also be incorporated into McNab training additional action and measures

- a review of any task-specific information (e.g. JSA, Safe Work Instruction etc.);

- specific action to be taken by McNab and or a subcontractor or other entity.

# HSE INSPECTIONS

## General

HSE inspections of the site will be undertaken in addition to the inspections undertaken by the WHS Consultative Process (Safety Committee) established on the site and will review materials use, hazardous substance use and storage, plant and equipment, environmental controls and work practices. Inspections are to be carried out covering all shifts that may be worked on the project. Where it is identified that an individual or a company is not complying with the HSE requirements, they should be brought to the attention of McNab Area Supervisor/Foreman, the employer, the employer’s safety representatives or individual.

## Inspections as Part of Consultative Process

Where site inspections are carried out in relation to the WHS Consultative Process established on site and a rectification list has been generated and distributed, McNab supervisor(s) and Subcontractors are to ensure that items in their area or under their control are actioned in a prompt and timely manner.

Each Subcontractor is required to return evidence of the corrective action to the Site Manager within the time agreed on the inspection report or in the meeting minutes. The Project Manager is to ensure each area of the worksite is regularly monitored in inspections and observations by a McNab Representative with close outs being tracked in Procore to the relevant subcontractor. However, inspections shall not be limited to the immediate work or areas where the subcontractor representative or representatives are involved.

Supervisor inspections may be done separately or in conjunction with established consultative arrangements such as a WHS Committee or in conjunction with inspections carried out by Health and Safety Representatives.

The supervisor undertaking the inspection is responsible for ensuring corrective action is completed within the time noted on the inspection report.

The Site Manager or Project Manager shall ensure all inspection reports have been closed out by the relevant supervisor.

## SWMS Monitoring and Inspection

SWMS Monitoring and Inspections are to be conducted on construction tasks undertaken by both McNab and its subcontractors and can be done by an individual or as a working group, accompanied with a copy of the relevant SWMS, JSA or other task induction document applicable to the task(s) being observed. The ‘06.34 Task Observation Checklist’ is on Procore.

The frequency of SWMS Monitoring and Inspections are to be determined by the Project Manager based on significance of risks, recent incidents and near-misses, results of previous audits and requested by the safety committee.

The need to undertake a SWMS Monitoring and Inspections may also be identified as part of the Project Team Meeting.

## Site Hazard Reports

Where a HSE hazard has been identified and not previously recorded on other inspection forms, and where the hazard cannot be rectified immediately the person(s) identifying the hazard is to complete an ‘Observation on Procore’. Once the hazard has been closed out, the required section of the observation or App is to be completed by the person supervising the closure.

Monitoring the closure of identified site hazards shall be carried out as part of the:

Project Team Meeting

Daily Pre-start

## Subcontractor Inspections

Where determined reasonably practicable by the Project Manager, subcontractors shall be required to conduct documented health and safety inspections in relation to their scope of works.

Where such inspections are carried out, subcontractors are to provide McNab with details of the documentation to be used to facilitate inspections which shall include the responsibility for conducting the inspections, the criteria to be inspected and the frequency of such inspections.

## Safety Notice

If the non-compliance has the possibility of resulting in serious injury or impact on person’s health a ‘Safety Notice’ is to be completed on Procore and issued to the relevant subcontractor’s senior representative. A summary of Safety Notices issued is to be included as part of the Project HSE Targets & Objectives for management review.

Safety notices issued against a McNab employee are to be discussed with the relevant Construction Manager and McNab HR Business Partner proceeding the notice.

# FIRST AID

## Requirements for First Aid

First aid provisions are to be set up in accordance with legislative requirements and first aid treatment is to be administered by a qualified first aider wherever possible. A qualified first aider will be on site whilst construction work is in progress. A first aid risk assessment is to be undertaken by a qualified first aider and incorporated within Project Risk Register.

## First Aid Treatment

Suitable communication arrangements are to be established to facilitate the raising of an alarm in the event that a person requires immediate first aid assistance. This may include the use of Two-way Radios or mobile phones as a means of communication. Where a Nurse Call System or other alarm is deemed necessary, regular checks on the ongoing operability of the system are to be carried out using the ‘06.02 Site Safety & Environment Inspection.’

All first aid treatments administered on-site for work related injuries/illnesses are to be reported to McNab and recorded in Corrective Action Register by the HSE Team. ‘06.41 Incident Report’ is used to record all injuries the report is to be emailed to safety@mcnab.net.au.

The first aider will notify the Site Manager/Project Manager if any person (McNab or Subcontractor) is to leave site to seek further medical assessment or treatment, the McNab Representative will complete, where practicable, ‘20-DOC-002 Injury Management Pack’ and escort the injured party to McNab preferred Medical Practitioner. A copy of alternative suitable duties is to be provided to the medical practice where the worker is referred to (prior to or at the point of their initial arrival).

‘20-DOC-002 Injury Management Pack’ has further information and direction on injury management.

Assistance with the setup of appropriate first aid arrangements can be obtained from the HSE BP. The HSE BP will undertake regular inspections of first aid arrangements as part of the monthly ‘06.44 Monthly HSE Inspection’.

# PERSONAL PROTECTIVE EQUIPMENT (PPE)

The issue of Personal Protective and Equipment (PPE) to McNab employees (both wages and salaried personnel) is managed by the HSE Team and provided to new employees upon starting with the company. Ongoing management, purchase and issue of PPE to McNab employees is managed by the project team.

The site safety rules provide information on the mandatory requirement to wear at all times on the work site a safety helmet; ankle high safety boots; high visibility clothing/vests; and safety glasses.

Gloves are to be worn when doing work; otherwise gloves must be carried by the person.

A sleeved shirt (over the shoulder) is to be worn at all times whilst on McNab construction sites, this includes within the amenities areas (lunch room, meeting rooms).

Additional PPE will be made available for McNab direct employees and McNab direct labour hire employees and, may include:

30+ SPF Sunscreen;

Hearing Protection;

Additional Eye/Face Protection (Mask or goggles);

Dust Masks or Respirators; and/or

Fall arrest/restraint equipment.

Subcontractors are responsible for the supply of PPE for their employees and they are to ensure that any secondary Subcontractors they engage are provided with appropriate PPE.

All PPE used is to comply with McNab policies and the Australian Standards and be used/worn, inspected and maintained in accordance with the manufacturers requirements.

Training/Instruction in the correct selection and use of PPE is to be carried out for all personnel required to wear PPE. Training may be carried out in the form of a toolbox talk or induction into a SWMS or JSA or other information suitable for this purpose.

# EMERGENCY RESPONSE

## General

A ‘08-DOC-003 Project Emergency Response Plan’ has been developed for the site; refer to the Site Emergency Plan. Details of the emergency procedures and equipment to be adopted for the site are included in the site specific induction and displayed on site notice board(s).

An assessment for identifying the emergency equipment to be deployed on the project is to be produced. This assessment is to be completed by the HSE BP in conjunction with the Project Manager and/or Site manager.

Note: McNab may engage the services of a specialist consultant and or equipment supplier to assist in identifying, selecting and deploying emergency equipment.

McNab will assess the emergency procedures including, but not limited to, the suitability, location and accessibility of emergency equipment on site in accordance with Australian Standard AS 3745:2010, this process may be undertaken by an external consultant.

The emergency procedures will be reviewed and amended as the works progress. Trial evacuations are to be held within the first 4 Weeks of the project commencing and then at 3 monthly intervals to monitor the effectiveness of the emergency procedures. Details of the evacuation drills will be recorded on the ‘06.70 Emergency Drill Report.’ Or in Procore.

The alarm system if installed on the site will be tested fortnightly with the results recorded on ‘Safety Inspection Checklist 14 – Emergency Response’ or relevant inspection checklist.

## Fire Protection

During the construction phase for buildings less than 12 meters in height, each floor must have a fire extinguisher next to every operational stairwell or exit. For buildings above 12 meters in height, each storey covered by a roof or floor above must have fire hydrants and or hose reels installed and be tested and operational excluding the top two (2) storeys. Refer to safety alert (SA- 157).

Fire extinguishers or fire hose reels (existing premises) shall be placed within easy reach of storage areas for flammables or wherever hot works are being carried out and must be conspicuously located, readily accessible, and immediately available in the event of fire.

Fire extinguishers shall be maintained every 6 months by a competent person to ensure the extinguisher (as per Australian Standard 1851:2012 – Routine service of fire protection systems and equipment):

- is fully charged (that is, the arrow, if a gauge is attached, is in the green zone);

- has an unbroken tamper seal;

- appears undamaged; and

- has an inspection tag.

Fire extinguishers supplied by McNab Plant and Equipment Team are replaced every 6 month, compliance is verified and recorded in ‘06.02 Site Safety & Environmental Inspection Checklist’ and ‘06.44 Monthly HSE Inspection’.

EXTRACT FROM VOLUME 1 OF BCA

E1.9 Fire precautions during construction

In a building under construction—

(a) not less than one fire extinguisher to suit Class A, B and C fires and electrical fires must be provided at all times on each storey adjacent to each required exit or temporary stairway or exit; and

(b) after the building has reached an effective height of 12 m—

(i) the required fire hydrants and fire hose reels must be operational in at least every storey that is covered by the roof or the floor structure above, except the 2 uppermost storeys; and

(ii) any required booster connections must be installed.

Fire extinguishers shall be maintained every 6 months by a competent person to ensure the extinguisher (as per Australian Standard 1851:2012 – Routine service of fire protection systems and equipment):

is fully charged (that is, the arrow, if a gauge is attached, is in the green zone);

has an unbroken tamper seal;

appears undamaged; and

has an inspection tag that is less than a year old.

# INJURY MANAGEMENT

## Overview

McNab employees (both salaried and wages) will be advised by the Project Manager of the company’s injury management policies and procedures and the requirements to complete workers compensation forms whenever they receive a work related injury or illness.

## Medical Referral

The first aider is to immediately advise the Site Manager and Project Manager of any person (McNab or subcontract) that is to be referred to a medical facility.

Prior to the injured/ill person leaving site the Site Manager/Foreman will seek to have ‘20-DOC-002 Injury Management Pack’ completed which will provide the treating doctor with details of the sick/injured person together with a list of suitable duties available should the sick/injured employee be unable to return to work on pre-injury/illness duties.

The Site Manager/Foreman will arrange for the person to complete the required Workers Compensation forms. The completed workers compensation forms are to be given to the Project Manager for review before being forwarded to the McNab Rehabilitation / Return to Work Coordinator.

If an injured/ill person is unable to return to work the Project Manager, in conjunction with the McNab Rehabilitation/Return to Work Coordinator, will make necessary arrangements for a suitable return to work plan be developed.

## Returning to work

Where any person (McNab or subcontract) has been referred to an off-site medical facility the sick /injured person must obtain a medical certificate (as prescribed under local legislation) from the treating medical practitioner.

The medical certificate is to state if the sick/injured person is fit to return to work on normal pre-injury/illness duties, alternate duties or if they are not fit to return to work. If the medical practitioner nominates alternative duties a return to work plan is to be provided in accordance with the employer’s rehabilitation procedures. Prior to the return to work on normal pre-injury duties a medical clearance in the form of a Medical Certificate (or other approved work clearance certificate/report as prescribed under local legislation) must be provided. Refer to the McNab Injury Management Pack for guidance.

## Workers Compensation Records

The Site Manager is responsible for ensuring that the early injury/illness notification (within 48 hours) is completed and forwarded to McNab Rehabilitation / Return to Work Coordinator for processing and forwarding on to McNab workers compensation insurer within the required time frame.

## Rehabilitation

The rehabilitation of any McNab employee will be in accordance with the company’s return to work procedure and McNab have a Drug and Alcohol Policy.

The Project Manager or HSE Manager is responsible for liaising with the company’s employee Return to Work Coordinator, workers compensation provider and the rehabilitation provider in the management of any particular ‘Workers Injury Management Plan’. The plan will be developed in consultation with the sick/injured worker and medical advisers.

Assistance is available through the HSE Team.

# TRAFFIC & PEDESTRIAN MANAGEMENT

Traffic Control is to be subcontracted out to qualified traffic controllers and or suitably qualified employees. Compliant signage is to be used when required and shall be determined by qualified traffic control subcontract or McNab labour.

Refer to Part B – Hazard Control – Traffic and Pedestrian Management for further information.

# ENGINEERS CERTIFICATION & DESIGN

Engineering advice, certification and/or design from a qualified engineer is to be obtained in relation to the following:

where required by legislation, industry approved codes of practice;

prior to starting any alteration to a structure;

prior to the loading of any part of a structure where the maximum load limits are unknown and/or where the structural integrity of the building element may be compromised by excessive loading;

where the stability of plant (e.g. mobile crane; tower crane) may be affected by wind loadings

construction/fabrication of temporary lifting plan (e.g. spreader bars) work platforms (non-proprietary systems) and roof structures (e.g. overhead protective structures/walkways)

Certification may be required to confirm the adequacy of a process, the inspection of, or part of a temporary or permanent structure, or plant to be lifted by crane.

The engineer’s certificate is to be issued by a suitable qualified engineer in accordance with the applicable legislation and any industry approved code of practice.

An engineer’s certificate is to be provided for:

any cage, bin, box etc. that is to be used to transfer materials around the site by use of a crane;

prior to any mobile plant being placed on any, or part of any suspended deck or slab that is a part of the permanent or temporary structure;

suspended formwork deck prior to the placement of concrete onto the formwork deck. The certificate is to state that the formwork complies with the requirements of Australian Standard AS 3610:2018;

Scaffolding that is over 4 meters or complex in nature;

Fixing of attachments to structures that support workers;

Propping of permanent or temporary structures;

Trench/Excavation Shoring systems.

# HSE REPORTING

## Project Monthly HSE Reporting

A consolidated summary of performance against all project safety objectives and targets is reviewed on a monthly basis in the ‘HSE Targets & Objectives’ table on the internet PM tab. The Project Manager is responsible for ensuring that this Monthly Project information is accurately captured and met in the HSE Objectives and Targets on the PM tab, which is centrally collated and located on the Intranet in time for the PM/CM project report meeting.

The report includes details of lead indicators such as, number of observations raised, last evacuation drill date, number of safety consultation meetings, number of safety walkabouts and/or Task Observations performed by both PM and CM.

The report is to be reviewed by the relevant Construction Manager, Project Manager and HSE Team to monitor HSE performance of the project and the business as a whole.

## Reporting to Senior Management

The HSE Manager or their nominated delegate, reporting to senior management at the following meetings:

- Executive Management Team (EMT)

(Refer section 27.0 Management Review)

## Reporting to Project Teams

A monthly ‘HSE Targets & Objectives’ table is compiled by the HSE Manager and available on the PM tab on the Intranet. The Project Manager is to ensure the sharing of HSE communications to the site team as directed by the HSE team e.g. TBT’s, ‘Site Team Risk Register Review Agenda 08.09’.

# HSE RECORDS

## Health and Safety Management Plan

This project-specific Health and Safety Management Plan (HSMP) shall be held in the project files and available on site.

## Project Risk Register

The data collected from identifying, assessing and controlling risks is to be recorded in the McNab Project Risk Register.  The Project Risk Register can be used to profile the risks recorded for a number of variables including work activity, hazard type, levels of risk and control measures used. Any health and safety issues or new hazards resulting from changes to design in the construction phase shall be recorded on the Project Risk Register.

## Corrective Action Register (CAR)

Corrective action shall be in accordance with the procedures as outlined in the Quality Management System Manual.

## Record Retention Period

All records are to be kept for a minimum of 3 years unless otherwise stated or required by legislation or for any other legal reason. Records to be kept are to include by not be limited to the following: Site specific safety plan and revisions;

Register of mobile/major plant;

Plant and equipment inspections, maintenance records and operators certification;

Site inspection records;

HSE meeting minutes;

Engineers reports related to HSE;

HSE Induction and training records;

Confined Space Permit 2 years, all other permits only retained if there is an associated incident;

Safety data sheets and Hazardous Chemical and Dangerous Goods Risk Assessments;

Hazardous substance/SDS register;

First aid register of injuries;

Accident/incident reports;

HSE Alerts;

PPE issue register

Toolbox talk records.

All confidential records will be disposed of by shredding at the expiry of the post compulsory retention period. All other records will be disposed of by paper recycling after the post compulsory retention period.

The records are to be maintained on site and archived on completion of works for the required period.

‘McN-QP-103 Control of Records’ provides information with regard to the storage of all records.

# AUDITS

## Health and safety management system audit

McNab shall ensure that there are procedures maintained for periodic audits to determine whether the health and safety requirements within McNab:

Conform to planned arrangements.

Are properly implemented and maintained.

Provide audit information to management.

Review improvements, corrective actions and preventative actions.

These audits may be internal audits, second party audits (i.e.: client) or external audits (State Government Pre-qualification certification, Certification audits).

Refer to Compliance and Monitoring Procedure McN-QP-112

# MANAGEMENT REVIEW

Management reviews of safety performance, including lag and lead indicators and effectiveness of safety processes will take place at a number of levels including project and business level as follows:

Executive Management Team (EMT) – Corporate level

Safety Team (ST) – Business level

Monthly Project Review – Project level

Project Team Meetings – Project level

Project WHS Committee – Project level

| Meeting | Frequency | Chair | Attendees | Aim |
| --- | --- | --- | --- | --- |
| EMT | Annual Monthly | Managing Director | Managing Director; Director; Construction Managers; HR Manager; Design and Estimating Manager, Marketing and Sales Manager; Chief Financial Officer | To set policy direction and review the company’s overall performance. Monthly Executive Report, to review HSE Performance at the corporate level to continually improve strategies and verify effectiveness. |
| ST | Weekly | HSE Manager | HSE Manager; HSE BP | To review and improve company’s HSE systems at operational levels across the business |
| Monthly Project Review | Monthly | Construction Manager | Construction Manager; Project Manager; | Health check at project level of key HSE KPI’s, using HSE Targets & Objectives table. |
| Risk Register Meeting | Fortnightly | Project Manager | Site Team | To review and plan to ensure the effectiveness of the HSE system at the project level including site incidents, observations, inspection, audit findings and other HSE issues. |
| Project WHS Committee | Minimum Monthly | Elected Chairperson | Worker Representatives and Site Management | Consultation with stakeholders in relation to HSE matters. |

Performance reports, including a summary of lost time, medical treatment and first aid treatment injuries and near-miss incidents, regulatory notices and audit results are reported to the Executive Management Team (EMT). Incident summary is available on the CAR located on the intranet.

The HSE Manager is responsible for obtaining, preparing and presenting available information on injury, illness and disease for review by the Executive Management Team (EMT) on an annual basis. The available data shall be sourced from:

Safe Work Australia

National Workers Compensation Council (e.g. National Data Set)

State regulatory authorities

The EMT shall review the data presented and incorporate any relevant information into the company’s generic risk register. The HSE Manager shall notify each project whenever changes are made to the company’s generic risk register, including the course of action to be taken. Notification shall be through email or on the company’s Intranet.

Note: the EMT will review incidents, including incident investigation reports, from across the business, safety alerts (internal and external) and determine the need for company-wide corrective action. This may include a requirement to review current practices on site, updating the Project Risk Register, conducting toolbox talks to raise awareness of hazards or other targeted intervention to control risks. Where the EMT directs specific action to be taken, notification shall be through email or on the company’s Intranet directing the appropriate course of action to be taken.

# Appendix 1 – Health and Safety Policy

Construction work means any work carried out in connection with the construction, alteration, conversion, fitting-out, commissioning, renovation, repair, maintenance, refurbishment, demolition, decommissioning or dismantling of a structure.