BSBPMG407A

Apply risk management techniques

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Leilani Kyle |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | 12/11/18 |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 16 |  | Yes | No |
|  |  | ◻ | ◻ |

Assessor Comments

- Describe a project below. Conduct a SWOT analysis for the project. Identify at least two (2) points per area.

| Project description | morning tea event in the workplace for a charity fundraiser. |
| --- | --- |

| Answer | Area | Detail | ◻ |
| --- | --- | --- | --- |
|  | S | Raising money for a good cause, creates morale, brings the staff together in a nicer social setting |  |
|  | W | Budget for the event as it is not for profit |  |
|  | O | possibility of donations of food/catering or money to help |  |
|  | T | amount of food and beverages, dietary requirements |  |

- Consider the project you identified in Q1. For each of the areas identified in the table below, identify one (1) risk that may arise.

| Answer | Area | Project risk | ◻ |
| --- | --- | --- | --- |
|  | Environmental | incorrect waste disposal |  |
|  | Finance | over budget |  |
|  | Human resources | dietary requirements not met |  |
|  | Legal | fundraiser not registered |  |
|  | Technology | powerpoint display IT issues |  |

- Using ticks, identify whether each of the risk analysis methods listed below is either ‘qualitative’ or ‘quantitative’.

| Answer | Qualitative | Quantitative | Method | ◻ |
| --- | --- | --- | --- | --- |
|  | ◻ | x | Analyses expected monetary value |  |
|  | x | ◻ | Considers likelihood of occurrence and impact on projective objectives |  |
|  | x | ◻ | Ranks risks |  |

Refer to the Risk Matrix below when responding to Q4.

| Matrix | A: Catastrophic | B: Major | C: Moderate | D: Minor | E: Insignificant |
| --- | --- | --- | --- | --- | --- |
| 1: Almost certain | E | E | H | H | M |
| 2: Likely | E | H | H | M | M |
| 3: Occasionally | H | H | M | M | L |
| 4: Unlikely | H | M | M | L | L |
| 5: Rare | M | M | L | L | L |

| E: Extreme | H: High | M: Medium | L: Low |
| --- | --- | --- | --- |

- Referring to your responses in Q2. rate each of the risks you identified using the Risk Matrix shown above. Identify the Likelihood and Impact you have determined, plus the overall risk rating. 

Prioritise each risk from 1 to 5 (1 = highest priority, 5 = lowest priority).

| Answer | Area | Risk rating | Priority | ◻ |
| --- | --- | --- | --- | --- |
|  | Environmental | Likelihood: 2. Likely Impact: D. Minor Risk rating: Medium | 4 |  |
|  | Finance | Likelihood: 2. Likely Impact: C. Moderate Risk rating: High | 1 |  |
|  | Human resources | Likelihood: 3. Occasionally Impact: C. Moderate Risk rating: Medium | 2 |  |
|  | Legal | Likelihood: 4. Unlikely Impact: B. Major Risk rating: Medium | 3 |  |
|  | Technology | Likelihood: 2. Likely Impact: D. Minor Risk rating: Medium | 5 |  |

- Order the elements of the hierarchy of control, from 1 to 6 (i.e. most effective to least effective).

# 1

# 2

# 3

# 4

# 5

# 6

| Answer | Label (1 – 6) | Element | ◻ |
| --- | --- | --- | --- |
|  | 3 | Isolate the hazard |  |
|  | 6 | Provide and use Personal Protective Equipment (PPE) |  |
|  | 1 | Eliminate the hazard |  |
|  | 4 | Control the hazard by engineering means |  |
|  | 5 | Control the hazard by administrative means |  |
|  | 2 | Substitute the hazard |  |

- Referring to your responses in Q2. propose one (1) risk control for the risk identified in each of the areas listed below.

| Answer | Area | Risk control | ◻ |
| --- | --- | --- | --- |
|  | Environmental | Signage |  |
|  | Finance | RSVPs and planning |  |
|  | Human resources | Invitations/RSVPs requesting dietary requirements |  |
|  | Legal | Complete paperwork within a decent timeframe before the event |  |
|  | Technology | Setup and test the Powerpoint before the event |  |

- Which of the following parties should be consulted and agree to proposed risk managed strategies, plans and reporting mechanisms? Tick all that apply.

| Answer | Choice | Possible Answers | ◻ |
| --- | --- | --- | --- |
|  | X | Project manager |  |
|  | x | Project specialist |  |
|  | ◻ | Team members |  |

- True or False (Tick your response): Organisations all use the same risk analysis methods, techniques and tools.

| Answer | ◻ | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | X | False |  |  |

- Identify the four (4) options that may be followed once you have established the revised risk level.

| Answer | - Do nothing - Implement Risk Controls - Reassess the risk - accept the risk | ◻ |
| --- | --- | --- |

- What is the name of the risk level measured after risk controls have been implemented? Tick all that apply.

| Answer | Choice | Possible Answers | ◻ |
| --- | --- | --- | --- |
|  | ◻ | Initial risk |  |
|  | X | Revised risk |  |
|  | ◻ | Residual risk |  |
|  | ◻ | Updated risk |  |

- On what document should incidents be recorded?

| Answer | Incident register | ◻ |
| --- | --- | --- |

- What is to be completed when a variation is to be made to the project?

| Answer | Risk review | ◻ |
| --- | --- | --- |

- True or False (Tick your response): You should report opportunities for action in the same way as risks.

| Answer | X | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | ◻ | False |  |  |

- Identify two (2) types of documents that may be referred to when conducting a review of a risk management plan.

| Answer | incident registers and project records | ◻ |
| --- | --- | --- |

- Explain the relevance of evaluating project outcomes (e.g. agreed major milestones) as part of reviewing risk management activities.

| Answer | Reviewing the outcomes of risk management plans helps to become more efficient in the future on the current project and future projects. If controls worked really well, you will know to use them in the first instance next time or vice versa. Sometimes you can eliminate the risk all together without spending extra time and money. Overall this creates better management and identification of risks. | ◻ |
| --- | --- | --- |

- True or False (Tick your response): You may refer to past projects for lessons learned regarding risk management, even when the past projects are not identical to the current one.

| Answer | x | True |  | ◻ |
| --- | --- | --- | --- | --- |
|  | ◻ | False |  |  |