Get Outlook for Android

From: Glenn Parrish <glennparrish24@hotmail.com>

Sent: Thursday, August 1, 2019 1:58 PM

Subject: Hose Taps, D/P clips

To: Stuart Betts <sbetts2015@hotmail.com>

No worries Stu, I’m back there on Monday to start level 5 fit off I’ll come and see you then.

Cheers

Glenn Parrish

Get Outlook for Android

From: Stuart Betts <sbetts2015@hotmail.com>

Sent: Thursday, August 1, 2019 9:47 AM

To: Glenn Parrish <glennparrish24@hotmail.com>

Subject: Re: Hose Taps, D/P clips

Glenn                                                                                                                                         The developer wants the tap installed, come and see me for that vary when you are on site next.

Get Outlook for Android

From: Stuart Betts <sbetts2015@hotmail.com>

Sent: Monday, 29 July 2019 7:25 AM

To: Glenn Parrish <glennparrish24@hotmail.com>

Subject: Re: Hose Taps, D/P clips

Glenn

Thanks for sorting out that D/P straight away, I have double checked the plans and you are right it isn’t shown on them, I am waiting to hear back from the developer if he wants to proceed with the vary.

Regards

Stuart Betts

Get Outlook for Android

From: Glenn Parrish <glennparrish24@hotmail.com>

Sent: Thursday, 25 July 2019 4:13PM

Subject: Re: Hose Taps, D/P clips

To: Stuart Betts <sbetts2015@hotmail.com

G’day Stu, firstly I have fixed the loose clips on the D/P so there is no problem there, however the hose tap does not appear on any of the stamped and approved plans that we have, I have had Ryan confirm this as well, can you check yours and confirm this too, and let me know. On the plus side I have had a look in the basement and we should be able to run a feed over and up through the floor quite easily if the developer wants a tap there. I will need to get you to sign a variation for this one but as it wasn’t part of the original scope of works. Let me know how you go.

Cheers

Glenn Parrish

Get Outlook for Android

From: Glenn Parrish <glennparrish24@hotmail.com>

Sent: Thursday, 25 July 2019  6:25AM

To: Stuart Betts <sbetts2015@hotmail.com

Subject: Re: Hose Taps, D/P clips

No worries Stu I’ll have a look at that today and get back to you.

Cheers

Glenn Parrish

Get Outlook for Android

From: Stuart Betts <sbetts2015@hotmail.com

Sent: Wednesday, 24 July, 12:19PM

Subject: Hose Taps, D/P clips

To: Glenn Parrish <glennparrish24@hotmail.com>

Glenn

I completed a walk around with the developer this morning and we noticed a missing hose tap on the balcony of unit 2, and also clips that are loose on the 150mm D/P on the southern end of the building. He has insisted that this needs to be rectified, can you have a look when you get a chance and advise how you are going to achieve this.

Regards

Stuart Betts