Material Inspection Checklist

| Inspected by: | Rick Henderson |
| --- | --- |
| Date: | 09/02/2024 |

| # | Material | Date delivered | Quantity | Quality | Comment |
| --- | --- | --- | --- | --- | --- |
|  | Road Base for Able civil | 09/01/2024 | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight | Good quality a little wet with the rain |
|  | Concrete for piling | 01/02/2024 | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight | M3. 60mpa. Slumped correctly. Good to pour. |
|  | Reo cages for piles | 01/02/2024 | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight | 1 truck. 12 piles on board. 6 x 400mm and 6 x 600mm. Correct length. |
|  | Site sheds | 04/02/2024 | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight | 8 sheds. Correct dimensions and openings. Quality has been inspected for wear and tear. |
|  | Brand new project. No other material on site yet. |  | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight |  |
|  |  |  | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight |  |
|  |  |  | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight |  |
|  |  |  | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight |  |
|  |  |  | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight |  |
|  |  |  | Met agreed amount. Agreed amount not met. Enough buffer | Met agreed: Dimensions Colour Weight |  |