# Quality Management Plan Template

| # Project Name: Kaima |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Prepared by: Jeremy Tydd |  |  |  |  |  |  |
| # Date: 25-2-2023 |  |  |  |  |  |  |
| # Description of project: # New house build |  |  |  |  |  |  |
| Description of Project Quality System: Class 1a new house |  |  |  |  |  |  |
| Describe in as much detail as needed specifically what will be required in each of the following areas to manage quality on this project: |  |  |  |  |  |  |
| Organisational Structure: Builder project Project Manager sub contractors to client |  |  |  |  |  |  |
| Roles and Responsibilities: Project manager, adequate resources (human and material) to complete the project on time and within the budget. |  |  |  |  |  |  |
| Stakeholders and responsibilities: Sub contractors Client |  |  |  |  |  |  |
| Consultation: Weekly updates Discussions Emails |  |  |  |  |  |  |
| Procedures: legislative requirements, for example local, state, and federal laws and regulations such as environmental or work health and safety legislation relevant industry standards, such as Australian standards, specific industry standards, professional standards, and codes of practice |  |  |  |  |  |  |
| Processes: Checklists ISO standards Quality criteria from previous projects ` |  |  |  |  |  |  |
| Resources: Sufficient information, support and resources to complete tasks and responsibilities as planned. |  |  |  |  |  |  |
| Quality objectives aligned to workplace objectives and procedures |  |  |  |  |  |  |
| Quality items | Measures for each quality item |  | Units to measure each item | Existing project tools that will provide quality data |  | Timing of measurement |
| Concrete Strength | Compression test |  | PSI | Concrete testing Equipment |  | After/ during concrete pour |
| Plumbing | Pressure test |  | PSI | Pressure testing |  | Before sheeting |
| Electrical | Electrical inspection |  | Compliance checklist | Inspection report |  | Before sheeting |
| Communication procedures and methods to be applied |  |  |  |  |  |  |
| Communication to management: Daily/ weekly reporting on progress |  |  |  |  |  |  |
| Communication to work teams: Daily Pre starts, fortnightly team meetings |  |  |  |  |  |  |
| Issues to be addressed and consultation |  |  |  |  |  |  |
| Issue | Who to consult |  | Improvements for consideration | Feedback following consideration |  | Supporting Resources |
|  | Quality assurance team |  | Implement automated testing for faster checks | Team agrees |  | Resource allocation for automation tools |
| Customer | Customer service department |  | Introduce customer feedback | Positive feedback implemented |  | team |
| Describe how each of the following aspects of quality management will be addressed on this project: |  |  |  |  |  |  |
| Quality Control: Each issue will be resolved following the correct procedure that has been put in place for each individual issue. |  |  |  |  |  |  |
| Control item |  | Measure |  |  | Project Stage |  |
| Site Setout inspection |  | Check everything is in the correct areas |  |  | Setout |  |
| Footing inspection |  | Check all footings are correct and correct steel is being used |  |  | Footings |  |
| Slab inspection |  | Inspect slab |  |  | Slab |  |
| Frame inspection |  | Inspect frame and tie down |  |  | Frame |  |
| Quality Assurance processes used |  |  |  |  |  |  |
| Training: Correct training will be provided |  |  |  |  |  |  |
| Monitoring and maintenance of information sources: Each document will be updated as needed |  |  |  |  |  |  |
| Resource availability and access within timeframe: All resource will be available to the correct people through a online program, |  |  |  |  |  |  |
| Records management: Records will be kept on file for future needs |  |  |  |  |  |  |
| Quality Improvement / amendments to be instigated: A Post-implementation review is conducted to evaluate the degree to which the project met the quality requirements and guidelines set at the initiating and planning stages of the project life cycle. |  |  |  |  |  |  |

Quality Audit Template

| # Project Name: Kima |  |  |  |
| --- | --- | --- | --- |
| Prepared by: Jeremy Tydd |  |  |  |
| # Date: 22 -3-24 |  |  |  |
| Project Phase: frame | Overall Project Status: |  |  |
| Audit Date: 22-4-24 | Audit Number: 6 |  | Audit Leader: |
| Audit Team: Inspection team |  |  |  |
| Goal(s) of This Specific Audit: Frame stage sign off |  |  |  |
| Audit of Management of Project: |  |  |  |
| 1 frame stage sign off |  | Assessment: Completed | Comment: Pass |
| 2 tie down sign off |  | Assessment: Completed | Comment: Pass |
| 3. (required project objective #3) |  | Assessment: | Comment: |
| 4. (required project objective #4) |  | Assessment: | Comment: |
| Overall Assessment of Management of Project: Everything for frame and tie down has been completed the correct standard and build is good to proceed with the next stage |  |  |  |
| Recommended Action(s)/Lessons Learned Regarding Management of the Project: 1. keep up good communication between all parties. 2. 3. |  |  |  |
| Document control: complete |  |  |  |