# Physical Resources Costing Form

## Instructions to the Assessor

The candidate will review the construction drawings and specifications from Task 1. They will then use this Physical Resources Costing Form to document the required physical resources, their prices, and their costs in completing the building.

## Instructions to the Candidate

Use this Physical Resources Costing Form to document the required physical resources, their prices, and their costs in completing the building.

Ensure you have completed all fields in this form before submitting it to your assessor.

| Physical resources costing form |  |
| --- | --- |
| Candidate name | Noreen Abu-Obeid |
| Workplace/organisation | Knights Construction |
| Date of inspection | 30/12/2022 |

Details of the Building and Construction Project

| Workplace/organisation | Knights Construction |
| --- | --- |
| Name of building and construction project | Sandgate Road, Nundah |
| Type of project | X Residential building Commercial building |
| State/territory | QLD |

Section 1 – Physical Resources Required

Equipment (Add rows as needed to account for all equipment needed in completing the building)

Concrete pump $5405

Site bin $2760

Scaffolding $2167

Storage on site $560

Machinery (Add rows as needed to account for all equipment needed in completing the building)

Crane $2485

Excavator – excavation $3398

Excavator – grader $1410

Other Plant for Hire (Add rows as needed to account for all equipment needed in completing the building)

Blaster $1105

Compactor $780

TOTAL for Equipment, Machinery and other Plant for Hire is $20070

Section 2 – Physical Resource Usage Details

(Duplicate tables to account for all equipment, machinery, and other plant for hire identified)

| Equipment: Concrete pump |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of equipment) |  |
| Used for concrete slabs |  |
| Footpaths |  |
| Has a medium flow rate |  |
| Flexible hose pump |  |
| Enhanced mobility |  |
| Reaches 30-50ft |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of equipment) |  |
| Over 18 |  |
| Have high risk work license |  |
| Small scale construction |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of equipment) |  |
| Associated Cost | Cost |
| Slurry charge | $20 |
| Pump rate | $840 |
| Operator wage $235 per hour x 8 hrs | $ $1880 |
| Schedule of Usage (Add rows as needed to account for all instances of using equipment) |  |
| Date | Time |
| 1 days | 8 Hrs per day |
| Price of Hiring | $2200 |
| Price of Transporting to Construction Site | $465 |

| Equipment: Skip Bins |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of equipment) |  |
| Dropped on site in an allocated space within the property and does not interfere with the walkway |  |
| To be collected at the end of the period hired for |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of equipment) |  |
| You can dump household rubbish, green waste, office and commercial waste, concrete, bricks. Cardboard and shed cleanouts, bathroom renovations can also be disposed of in the bins |  |
| No hazardous waste like car tyres or paint tins,no flammables like gas bottles or petrol cans, motor parts can be disposed of in skip bins |  |
| No asbestos in the bins |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of equipment) |  |
| Associated Cost | Cost |
| Skip bin 6 cubm $690 per day x 4 days | $2760 |
| Schedule of Usage (Add rows as needed to account for all instances of using equipment) |  |
| Date | Time |
| 4 skip bins | Replaced when full |
| Price of Hiring | $2760 |
| Price of Transporting to Construction Site | Inclusive in above price |

| Equipment: Scaffolding |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of equipment) |  |
| 2.5 m platform width |  |
| Aluminium with ladder included |  |
| 4 x 200mm wheels with 450mm extension |  |
| Has guardrails and handrails |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of equipment) |  |
| Includes instructions, diagrams for ease of users for reference |  |
| Follow and erect using the erection procedure manual |  |
| Is lockable, tamper proof, secure and easy to erect and use |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of equipment) |  |
| Associated Cost | Cost |
| Tag | $11 |
| Return to depot | $88 |
| Schedule of Usage (Add rows as needed to account for all instances of using equipment) |  |
| Date | Time |
| 3 weeks | 8 Hrs per day |
| Price of Hiring | $1980 |
| Price of Transporting to Construction Site | $88 |

| Equipment: Storage on site |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of equipment) |  |
| Front opening with shelves and can access tools at top and bottom easily |  |
| Top can be used as workbench |  |
| Constructed with non combustible 2mm heavy duty steel |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of equipment) |  |
| For storing hand and power tools |  |
| New security system |  |
| Mobile on 2 fixed and 2 swivel casters with concealed door hinges and screw cups in doors |  |
| 50mm hole in floor to allow for power lead to be run in for recharging power tools overnight while locked |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of equipment) |  |
| Associated Cost | Cost |
| nil |  |
| Schedule of Usage (Add rows as needed to account for all instances of using equipment) |  |
| Date | Time |
| days | Hrs per day |
| 60 | 8 hr days |
| Price of Hiring | $475 |
| Price of Transporting to Construction Site | $85 |

| Machinery : Crane |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of equipment) |  |
| Lifting capacity for trusses to be lifted safely – can lift heavy trusses |  |
| Increased safety and efficient use in lifting heavy trusses into place |  |
| Ensure you are clear of any hazards on site such as trees, power lines etc to reduce risk of accident or injury |  |
| Ensure safe and clear access |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of equipment) |  |
| Over 18 |  |
| Have high risk work license and operated by experienced personnel |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of equipment) |  |
| Associated Cost | Cost |
| Fuel cost | $40 |
| Maintenance cost | $15 |
| Operator wage | $ $280 |
| Schedule of Usage (Add rows as needed to account for all instances of using equipment) |  |
| Date | Time |
| 2 days | 4 Hrs per day |
| Price of Hiring | $2025 |
| Price of Transporting to Construction Site | $125 |

| Machinery : Excavator |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of equipment) |  |
| Canopies are removable if work required in confined spaces |  |
| Diesel powered |  |
| Comes with various attachments eg) mud buckets, augers, rock breakers, rubber tracks and rock grab and ripper |  |
| Ensure code of practice for excavator use is followed |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of equipment) |  |
| Over 18 |  |
| Have high risk work license |  |
| For earthworks, drainage preps, site cutting and prep, plumbing and electrical works, land clearing for build, moving dirt, dig for retainer wall |  |
| To include site cut and fill for 1001-1250mm fall across house, cut break-up and dump existing driveway and trenching |  |
| Do not operate on slopes greater than 70% |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of equipment) |  |
| Associated Cost | Cost |
| Fuel cost | $150 |
| Maintenance cost | $50 |
| Operator wage | $750 |
| Schedule of Usage (Add rows as needed to account for all instances of using equipment) |  |
| Date | Time |
| 3 days | 8 Hrs per day |
| Price of Hiring | $2323 |
| Price of Transporting to Construction Site | $125 |

| Machinery: Excavator Grader |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of machinery) |  |
| Usually difficult to operate hence best to wet hire |  |
| Include cutting edges, end bits, adapters, teeth, grader blades and overlays |  |
| Ensure code of practice for excavator use is followed |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of machinery) |  |
| Over 18 |  |
| High risk licence holder |  |
| Precision required |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of machinery) |  |
| Associated Cost | Cost |
| Fuel cost | $42 |
| Maintenance cost | $15 |
| Operator wage | $250 |
| Schedule of Usage (Add rows as needed to account for all instances of using machinery) |  |
| Date | Time |
| 1 day | 8 hrs day |
| Price of Hiring | $1018 |
| Price of Transporting to Construction Site | $85 |

| Other Plant for Hire: Compactor |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of other plant for hire) |  |
| 2.5T smooth drum |  |
| Petrol driven with operating weight of 2490kg and travels at 8.7Kph |  |
| For finishing driveway |  |
| For compacting soil and gravel |  |
| Can only be used on flat solid ground |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of other plant for hire) |  |
| Has dual drive drums and articulated steering |  |
| Front drum vibrates with rear static and ensures a perfect finish and a flush finish right to the edges |  |
| Has a pressurized water sprinkler system |  |
| No certification required to operate this machine, must be competent to do so and follow the ‘Duty of care’ responsibility on the employee who will run this machine – instructions on its usage is provided |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of other plant for hire) |  |
| Associated Cost | Cost |
| Fuel cost | $42 |
| Maintenance | $15 |
| Schedule of Usage (Add rows as needed to account for all instances of using other plant for hire) |  |
| Date | Time |
| 2 days | 8 hrs day |
| Price of Hiring | $598 |
| Price of Transporting to Construction Site | $125 |

| Other Plant for Hire: Blaster |  |
| --- | --- |
| Limitations (Add rows as needed to account for all limitations of other plant for hire) |  |
| Is portable and quickly assembled |  |
| An air compressor is required to operate the machine |  |
| Height 1145mm and length 930mm |  |
| Requires 165-350cfm compressor |  |
| Weight is 135kgs |  |
| Conditions of Use (Add rows as needed to account for all conditions of use of other plant for hire) |  |
| Emits fine spray of mist around the medial to control dust and suppresses up to 97% of airborne particles |  |
| Can be used on steel, hardwood, aluminium, concrete, brick and masonry |  |
| Require suitable hearing protections, protective gloves, eye protection wear and protective mask required |  |
| Operational Costs (Add rows as needed to account for all operational costs of use of other plant for hire) |  |
| Associated Cost | Cost |
| Maintenance | $15 |
| Schedule of Usage (Add rows as needed to account for all instances of using other plant for hire) |  |
| Date | Time |
| 2 days | 8 hrs day |
| Price of Hiring | $1005 |
| Price of Transporting to Construction Site | $85 |

END OF PHYSICAL RESOURCES COSTING FORM