Waste Management Strategy Planning Document

| Prepared by: | David Yang |
| --- | --- |
| Date: | 20/02/2024 |
| Building/construction Plans | þ Residential Commercial |
| Building/construction location | Brisbane |

| Current government environmental requirements for managing and minimising building waste. | The Waste Management Plan must provide full details of how the site will be serviced, including waste and recycling collection and waste minimisation opportunities A Waste and Recycling Management Plan outlines how the proposed development will manage waste generated and ensure it is reduced, recycled, and safely stored and collected from the site |
| --- | --- |
| Source: | https://www.brisbane.qld.gov.au/clean-and-green/rubbish-tips-and-bins/waste-and-recycling-management-plans |

| Current relevant council environmental requirements for managing and minimising building waste. | The local government may supply to premises in the local government’s area the number of standard general waste containers it reasonably considers is required at the premises under subsection (1)(a) If a local government has arranged for the collection of general waste from a waste container at premises, the occupier of the premises must ensure there is unobstructed access to the container for removal of the waste. Maximum penalty for subsection (3)—40 penalty units |
| --- | --- |
| Source: | https://www.legislation.qld.gov.au/view/pdf/2013-09-20/sl-2000-0178 |

| NCC requirements for waste management | On-site wastewater management systems must collect, contain, treat, assimilate and process wastewater, human excreta, or both so that public health and environmental standards required by the authority having jurisdiction are achieved. |
| --- | --- |
| Australian Standards and guidelines for waste management and minimisation. | - to promote timely, efficient, coordinated, high quality, accurate, consistent and comprehensive measurement and reporting of waste generation and management in Australia - . to improve national waste data and reporting - . to guide reporting requirements under government funding or grant programs - to promote the convergence of state and territory data systems over time - to provide guidance to industry, auditors and analysts - . to maximise the return of value to data providers. |

Material Procurement

| Specify high quality and more durable materials to be procured. | Timber brick concrete |
| --- | --- |
| Will these materials extend the life of the structure and simplify its future extension and refurbishment? | Yes |
| Considerations regarding material life-cycle | production, distribution, use and end-of-life phases |
| Specify recycled materials to be used where appropriate. | Extra soil can do landfill |
| Methods to be applied to minimise packaging waste during procurement | Order total amount at one time |

Waste reduction during building process - Demolition stage

| Materials on site |  |  |  | Destination |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Reuse and recycling | Disposal |
| Type of material | Estimated volume (m³) | Estimated weight (tonnes) | On-site (specify proposed reuse or on-site recycling methods) | Off-site (specify contractor and recycling outlet) | Specify contractor and landfill site |
| Excavation material | 20 | 200 | reuse | Tim bobcat | Land fill |
| Green waste | 20 | 100 | Recycling | Reuse | Muffet |
| Bricks | 25 | 500 | Reuse | Reuse |  |
| Concrete | 6 | 50 | Reuse |  | landfill |
| Timber | 1 | 2.5 | Back to store | Reuse |  |
| Plasterboard | 4 | 1 | Disposal |  | Disposal into bin |
| Metals | 3 | 4 | Reuse | Recycling | Back to store |
| Asbestos | 0 | 0 |  |  |  |
| Other waste e.g. tiles, paint, plastic, PVC, cardboard |  |  |  |  |  |

Waste reduction during building process - Construction stage

| Materials on site |  |  |  | Destination |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Reuse and recycling | Disposal |
| Type of material | Estimated volume (m³) | Estimated weight (tonnes) | On-site (specify proposed reuse or on-site recycling methods) | Off-site (specify contractor and recycling outlet) | Specify contractor and landfill site |
| Excavation material | 20 | 200 | Landfill | Reuse | Postwall |
| Green waste | 20 | 100 | Recycling | Recycling | Green bin |
| Bricks | 200 | 600 | Reuse | Reuse | Back to store |
| Concrete | 60 | 300 | Recycling | Recycling | Disposal |
| Timber | 10 | 250 | Reuse | Reuse | Back to store |
| Plasterboard | 40 | 400 | Reuse | Reuse | Disosal |
| Metals | 300 | 400 | Reuse | Reuse | Disposal |
| Asbestos |  |  |  |  |  |
| Other waste e.g. tiles, paint, plastic, PVC, cardboard |  |  |  |  |  |

Waste management strategy

| Waste management strategy to support the building and construction project (include relevant principles of sustainable waste management). | 1. An adequate number of skips and/or containers must be provided for the waste generated during the project. 2. There must be one skip and/or container per waste type, and each must be clearly labelled. 3. Waste segregation and sorting must be done continuously throughout the project. Waste segregation must not be put off until the last moment. 4. Skips and/or containers must be regularly emptied to avoid waste overflowing. The frequency of emptying will depend on the capacities of the skips and/or containers. 5. Only materials that cannot be recovered and used on other projects will be disposed of. 6. On-site workers will be provided training on basic waste segregation as needed. |
| --- | --- |
| Costs related to implementation of Waste management Strategy | 25000 |
| Potential savings and advantages relevant to Waste Management Strategy | 2000 |

Communication required to implement strategy

| Communications required to ensure effective Waste management Strategy. | Communication recipient | Purpose and method of communication |
| --- | --- | --- |
|  | þ Client | E-mail |
|  | þ Architect / Designer | E-mail |
|  | þ Engineer | E-mail |
|  | þ Supplier | E-mail |
|  | Other (Specify) |  |