4003A - Select & Prepare a Construction Contract

- DBC = Domestic Building Contracts Act

- Contract Information Statement – Contractor needs to provide within 5 business days or Owner may withdraw under section 72 of DBC Act

- Cost of Withdrawing – Contractor entitled to $100 + out of pocket expenses.

- To withdraw from contract – Must notify by delivering written notice before cooling off period expires – must state under which section of the DBC Act withdrawing – 72 or 74

- Section 72 – Did not receive copy of Contract Info Statement within 5 budiness days

- Section 74 – Contract does not contain notice of right to withdraw during cooling off period.

- Form 5 = Variation Document

- QLD Home Warranty Scheme – Not covered for swimming pools + repainting existing home – these works are a separate project.

QBCC provides up to $400K cover ($200K Practical completion + $200K defective work – 6 years + 6 months from date insurance paid.

- Contract Documents to Building Owner within 5 Business Days after contract entered into.

- Resident Owner – Intends to live in the house within 6 months of completion

- Contract Price less than $20K – deposit is no more than 10%

- Contract Price greater than $20K – max deposit to pay is 5%

- Liquidated Damages – agreed amount should be to cover costs such as rent, storing furniture, finance charges – e.g. $50/day

- Prime Cost – e.g Tiles temp out of stock – Can estimate cost of supplying tiles as know quality/style. Prime cost items do not include labour.

- Provisional Sum – unable to provide definite price e.g. rock excavation if expect to encounter rock.

- Both Prime Costs + Provisional Sums have: estimate cost, contractor’s margin 10%, evidence / receipts must be given to the owner.

- Cooling Off Period – Under Section 72 DBC Act – May withdraw from contract within 5 business days of receiving signed complete contract + QBCC approved contract information statement.

- Commencement Notice – States commencement date + date for practical completion

- Construction Payments + Stages

- Deposit 5%,

- Base 10%,

- Frame 15%,

- Enclosed 35%,

- Fixing 20%,

- Practical completion – Balance

- Variations – any change to the scope or work under the contract.  Must be a written variation document that is recorded before the work is carried out + within 5 business when variation agreed.

- Describe variation

- State reason

- Provide estimate of any delay

- State change in contract price

- Building Inspections

- Footings

- Slab

- Frame

- Final