| SITE NAME: Roma Station, Brisbane City | WORK ACTIVITY: General Site Clean-up |
| --- | --- |
| OBSERVERS NAME: Crystal Jie Dong | SWMS NAME/ NO: 01 |
| RESPONSIBLE SUBCONTRACTOR: Cleanaway | OBSERVATION DATE: 06/08/2021 |

| SWMS Controls required for work being observed |  | Implemented and effective? | Required Action? | Close out date |
| --- | --- | --- | --- | --- |
|  | Broken Concrete and tiles | Yes | Uploading 5 tonnages of Broken Concrete and tiles from 730am to 830am on 5/02/2022 at Roma Station site Brisbane City | 07/08/2021 |
| Safe Behavior Observed Description |  | Communicated to subcontractor | Comments | Close out date |
| Communicate with traffic control team and construction team on site before Subcontractor arrives to understand what support needs to be provided to Subcontractor |  | Y | - The engineer who is in charge of this task needs to communicate with Subcontractor before they arrive. - Contact traffic control team and make sure they are on site before the Subcontractor arrives - PPE must wear | 07/08/2021 |
| Identify any risk of uploading of broken concrete and tiles. If there is risk, what will impact on the work completed by Subcontractor |  | Y | - Safety issue – ensure there is no one in the loading zone - Planning how subcontractor drive into site and ensure there is one way for subcontractor load those broken concrete and tiles and one way out of the site after the work is complete | 07/08/2021 |
| What is the potential hazard on this task? Any actions could be taken before, during and after the subcontractor load those broken concrete and tiles on Site? |  | Y | - People are injury on site if they are in the loading zone without reporting to the site engineer who is in charge of this task. - Ensure there is no barriers between the site entry and the loading zone - Put several signs and way guide to help subcontractor drive on the right way safely and efficiently | 07/08/2021 |
| Unsafe Behavior Observed Description |  |  |  |  |
| To remove any barriers onsite, need to follow WHS |  | Y | manually removed those barriers when the subcontractor is working on site. | 07/08/2021 |
| The truck from the subcontractor must reverse the truck after loading those concrete and tiles |  | Y | The reverse zone is too small for the subcontractor and the subcontractor driver has to reverse twice in order to go to correct direction | 7/8/2021 |

confirm that I attended the aforementioned site WHS Consultation meeting.

| OBSERVER NAME: | SIGNATURE: | ROLE: |
| --- | --- | --- |
| Crystal Jie Dong |  | Contract Administrator |
| SUBCONTRACTOR/ WORKER NAME: | SIGNATURE: | ROLE: |
| Cleanaway | David Smith | Driver |