## Slide 1
MANAGEMENT PLANS AND SAFE WORK METHOD STATEMENTS
WORK HEALTH AND SAFETY OFFICER

## Slide 2: Assessment criteria
Identify when WHS Management Plans and Safe work method statements are required.
Identify who is responsible for developing WHS Management Plans and Safe work method statements.
Understand what is required to be contained within WHS Management Plans and Safe work method statements.
Identify who is responsible for Inductions and what is required to be included in Inductions.

## Slide 3: WHS Management Plans
the names, positions and health and safety responsibilities of all persons at the workplace whose positions or roles involve specific health and safety responsibilities in connection with the project;
the arrangements in place, between any persons conducting a business or undertaking at the workplace where the construction project is being undertaken, for consultation, cooperation and the coordination of activities in relation to compliance with their duties under the Act and this Regulation;
the arrangements in place for managing any work health and safety incidents that occur;
the arrangements for the collection and any assessment, monitoring and review of safe work method statements at the workplace.
any site-specific health and safety rules, and the arrangements for ensuring that all persons at the workplace are informed of these rules;
WHS Management Plan must include:

## Slide 4: Safe work method statements (SWMS)
PSBU carrying out high risk construction work in connection with a construction project is required to:
Ensure that a SWMS is prepared before the proposed work starts
Make arrangements to ensure that the high risk construction work is carried out in accordance with the SWMS
Ensure that a copy of the SWMS is given to the principal contractor before the work starts
Ensure that a SWMS is reviewed and revised if necessary
Keep a copy of the SWMS until the high risk construction work is completed.

## Slide 5: Purpose of a SWMS
Describe the activity of task to be undertaken
Identify the resources, manpower and skills associated with the task
Assess and select control measures (as appropriate)
Systematically plan the activity so it can be completed efficiently and effectively.

## Slide 6: What should be in a SWMS?
When preparing a SWMS, the following must be taken into account:
The circumstance at the workplace that may affect the way in which the high risk construction work is carried out
On a construction project, the WHS management plan prepared by the principal contractor.
  Identify the work that is high risk construction work
  Specify hazards relating to the high risk construction work and risks to health and safety associated with those hazards
  Describe the measures to be implemented to control the risks
  Describe how the control measures are to be implemented, monitored and reviewed

## Slide 7: What should be in a SWMS?
SWMS should include:
The PCBU’s name, address and ABN (if they have one)
Details of the person(s) responsible for ensuring implementation, monitoring and compliance with the SWMS
If the work is being carried out at a construction project:
The name of the principal contractor
The address where the high risk work will be carried out
The date the SWMS was prepared and the date it was provided to the principal contractor
The review date (if any)
SWMS may also include:
The name of the workers that have been consulted on the content of the SWMS
The date the consultation occurred
The signature of each worker acknowledging their participation in this consultation and the
Opportunity to discuss the proposed measures

## Slide 8: General construction induction
PCBU must not direct or allow a worker to carry out construction work unless:
The worker has successfully completed general construction induction training
and
If the worker completed the training more than 2 years previously – the worker has carried out construction work in the preceding 2 years.
The worker must hold a white card.