Hi fei xu  thanks for the update below.

1 - Roger, 25th Nov approx

2 - 70mm stud width, back to back trusses…no other specification at this time.

Kind rgds,

> On 28 Sep 2021, at 1:32 pm, < wrote:

>

> HI Aaron:

>

> 1 - When is your 70mm machine arriving please - has it left China?

> RE:  its completion date from factory is 25/20/2021       so it will arrive before 25tho fNOV  hopefully.

>

> 2 - Is it possible to get pricing and lead times for 70mm machine from Xing Hong Hua and DaHe Zhong Bang? I have been communicating with them on email - maybe you guys can get a good price.

> RE:   our 70mm machine is back-to-back. And we have a lot inventions and modifications.

> SURE I can get good price.  WHAT do you want, send me the  SPEC and I will get you quote.  Also please let me know the current price you got.

>

>

Machine Purchase

>

> Hello mate, I hope you are having a good morning. Can you please assist on a few points:

>

> 1 - When is your 70mm machine arriving please - has it left China?

>

> 2 - Is it possible to get pricing and lead times for 70mm machine from Xing Hong Hua and DaHe Zhong Bang? I have been communicating with them on email - maybe you guys can get a good price.

>

> Kind rgds,

>

Hi Ray:

Thanks for your visiting  yestoday and I learned a lot from you, RAY.

Sorry for the delay and please see MOM as follows:

Minutes of Meeting

who: Ray(Devcon) Ernest &Kevin(Hitek Steel)

Where: Ceramic exchange & HItek Steel  2 places

When:15/09/2021     12-2:30pm

What:

Introduced Hitek steel and Ceramic exchange nad Who we are ,what our background is.  To know Devocon.

HOW:

Devcon has detailer who can help customer and steel framming HITEK

Hitek have well organized team to manufacture frame for Devcon.

Use 3  4  9 townhouse project to try and understand each other more with a bit more confidance.

Ernest’s biggest concern is the payment term(fully paid before delivery or pay most part in advance to get higher FACTORY priority.)

Ernest provide one stop service for RAY( fabrication + assembling+ instrallation+Form1516 signed by engineer)

To do :

Ray to provide a list of projects with expected deliver date.

Ernest Quote for the above list and see capacity.

Longterm to do:  might build a factory together . hitek provie management and DEVCON provide enough projects.

Promises:

1 free toilet for every jobs that bring in by RAY.

PLUS free delivery for no minimum purchase requirement.  ALL products has Australian watermark.      BY fei xu

Good afternoon fei xu   please see attached an invoice for payment of your order, we are due to slit these coils on Thurs 05/08 for delivery to you on Fri 06/08.

Please email me a copy of the payment receipt.

Thank you!

Piera Fossa

Vulcan Coil Processing

139 Magnesium Dve, Crestmead, Qld, 4132

Email: Piera.Fossa@vulcan.co

Direct: 07 3826 3009

Office: 07 3826 3000 Fax: 07 3826 3010

Sent: Wednesday, 21 July 2021 7:11 PM
To: Piera Fossa <Piera.Fossa@vulcan.co>
Subject: Re: 0.75x181 Zincalume / Aluzinc G550 Coil Quote

Hi Piera:

Thanks for your email and please find enclosed form as requested and for the quote, just confirmed we accept it.Please let us know the earliest delivery date so we can arrange fork lift.

Would you send the invoice to me so I can pay?

looking forward to purchase more from you soon.

fei xu

From: Piera Fossa

Date: 2021-07-20 16:54

To: ernest@hiteksteel.com.au

Subject: 0.75x181 Zincalume / Aluzinc G550 Coil Quote

Good afternoon fei xu

As discussed, please see attached quote and account application form.

Thank you

Piera Fossa

Vulcan Coil Processing

139 Magnesium Dve, Crestmead, Qld, 4132

Email: Piera.Fossa@vulcan.co

Direct: 07 3826 3009

Office: 07 3826 3000 Fax: 07 3826 3010