RISK REGISTER

| Record number | Date of entry | Hazard | Location | People exposed | Possible injuries/ damage | Control measures | Risk assessment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 14/02/2022 | Mobile plant collision with persons | Site entry - Gate 1 | Workers, visitors, pedestrians | - Bruising - Fractures - Sprains - Lacerations - Permanent impairment - Crushing injuries - Death | - Spotter - Exclusion zones - Close sidewalk and provide alternative walkway for pedestrians - Install “Watch for trucks” signage - Vehicle Movement plan displayed & communicated during inductions - Traffic control | Inherent Risk – High Residual Risk - Low |
| 2 | 16/02/2022 | Objects falling off scaffold onto workers below | Perimeter scaffold | Workers, visitors, pedestrians | - Head injuries - Bruising - Fractures - Lacerations - Damage to equipment & vehicles | - Designated PPE free zones (site compound) - Wrap scaffold in containment screening - Weekly formal inspections of scaffold - Daily informal inspections of scaffold (general walk of the scaffold to identify gaps in containment screening) - Store all objects in the centre of the deck/structure - Exclusion zones - Tether tools | Inherent Risk – High Residual Risk - Low |

RISK MATRIX

| Matrix | A: Death or permanent disability | B: Serious injury | C: Lost time injury | D: Casualty Treatment | E: First Aid |
| --- | --- | --- | --- | --- | --- |
| 1: Very Likely | E | E | H | H | M |
| 2: Likely | E | H | H | M | M |
| 3: Possible | H | H | M | M | L |
| 4: Unlikely | H | M | M | L | L |
| 5: Very Unlikely | M | M | L | L | L |

| E: Extreme | H: High | M: Medium | L: Low |
| --- | --- | --- | --- |