CPCCBC4008B

Conduct on-site supervision of building and construction project

THEORY EXAM INSTRUCTIONS - This exam will occur under standard assessment conditions. - An oral examination may be allowed under certain circumstances. Answers will be documented and FT003 (Oral examination declaration form) must be completed. - Participants must provide enough detail in their responses to demonstrate their knowledge and skills. - Please fill in the details below, providing your name, signature and date of assessment. - Your signature acknowledges that this is your own work. - If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below: - If a participant changes their response in writing, they must put their initials next to the written change. - If a participant changes their response verbally, this must be noted on the exam paper by the assessor.

| Participant name | Haydn Morriss |
| --- | --- |
| Participant signature |  |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

| Date | 3/06/2019 |
| --- | --- |

| Number of questions | Number of questions answered correctly | Satisfactory? |  |
| --- | --- | --- | --- |
| 46 |  | Yes | No |

Assessor Comments

Name the Act and identify the section that addresses the amount of progress payments. Briefly describe the requirements.

| Answer | Section of Act | Requirements |  |
| --- | --- | --- | --- |
|  | QBCC Act Div Sec 34 | Dep 5% Base stage 15% Frame Stage 20% Enclosed Stage 25% Fixing Stage 20% Practical Completion 15% |  |

Name the Regulation and identify the section that identifies the types of dispute resolution processes for progress payments. Briefly describe the requirements.

| Answer | Section of Regulation | Requirements |  |
| --- | --- | --- | --- |
|  | BIF Act 2017 Ch . | Adjudication od disputed Progress payments |  |

List three (3) different documents you might refer to when making contract payments.

| Answer | The building contract Invoices Material supply purchase order |  |
| --- | --- | --- |

Identify two (2) types of construction allowances, using examples.

| Answer | Material allowance – amount allocated to cover the cost of materials ex labour Installed allowance – amount allocated to cover the cost of both material and labour to install specified materials |  |
| --- | --- | --- |

To avoid misunderstanding between the builder and client regarding construction allowances, describe one (1) organisational policy/procedure that might be implemented.

| Answer | A builder should provide a work order for the allowance |  |
| --- | --- | --- |

True or False (Tick your response): Any changes to the original contract (time and/or work) must be in writing.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Who must sign a contract variation (time and/or work)? 
Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | All subcontractors |  |
|  |  | All suppliers |  |
|  |  | Builder |  |
|  |  | Client |  |

5

Fill in the blanks: Once a variation is signed, the builder must provide a copy to the client within __________ days.

| Answer |  |  |
| --- | --- | --- |

True or False (Tick your response): Subcontractors should be given time to rectify issues before a back-charge is incurred.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify one (1) document you might supply to a subcontractor to justify a back-charge.

| Answer | Invoices regarding the back charge |  |
| --- | --- | --- |

True or False (Tick your response): Invoices should correspond with delivery notes.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify two (2) controls for ensuring that invoice payments are appropriately authorised.

| Answer | Assigning responsibility for who can create and alter financial records Procedure for authorisation of payments |  |
| --- | --- | --- |

What type of insurance should you take out for site loss or damage?

| Answer | Contract Works Insurance |  |
| --- | --- | --- |

Identify three (3) written records you might supply to support an insurance claim.

| Answer | Receipts Police reports Photographs |  |
| --- | --- | --- |

Name the document that outlines the timeframes for processing insurance claims.

| Answer | General insurance code of practice |  |
| --- | --- | --- |

You should record communications with which of the following parties? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Clients |  |
|  |  | Contractors |  |
|  |  | Inspectors |  |
|  |  | Suppliers |  |
|  |  | Unions |  |

You have participated in on-site communication for the following matters. Which of the listed communications should you record in your site diary? Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Allocating and managing human resources |  |
|  |  | Communicating with regulatory authorities to ensure compliance |  |
|  |  | Facilitating dispute prevention and resolution |  |
|  |  | Maintaining environmental controls and obligations |  |
|  |  | Managing expenditure |  |
|  |  | Participation in on-site meetings |  |
|  |  | Placing orders for supplies or equipment |  |
|  |  | Scheduling of plant and equipment |  |

True or False (Tick your response): A file note should be used to document important interactions between the builder and client.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

True or False (Tick your response): File notes are regularly referred to.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  | = | False |  |  |

Which of the following details should be on a site report? 
Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Conditions (e.g. weather) |  |
|  |  | Observation date and time |  |
|  |  | Project details |  |
|  |  | Safety observations |  |
|  |  | Sign-off by observer |  |
|  |  | Site activities |  |

Briefly describe the purpose of a site report.

| Answer | A report to document the general and detailed observations a supervisor makes on site |  |
| --- | --- | --- |

When can a notice for unsatisfactory work be issued by the client? 
Tick all that apply.

| Answer | Choice | Possible Answers |  |
| --- | --- | --- | --- |
|  |  | Before work commences |  |
|  |  | Before work completes |  |
|  |  | Upon completion of work |  |

True or False (Tick your response): A notice of unsatisfactory work should be communicated in writing.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify three (3) quality control procedures that may be implemented.

| Answer | Checking materials supplied to site Reviews of building work against the plans Comparing materials against specifications |  |
| --- | --- | --- |

True or False (Tick your response): Site checklists should be maintained for all stages of the building project.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

True or False (Tick your response): Site checklists may be used as a reminder for workers and during inspections.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

What is the purpose of an organisational quality manual and who might refer to this document?

| Answer | The purpose is to ensure your business maintains its quality systems and continuously improves |  |
| --- | --- | --- |

Identify the Volume and Parts of the NCC that relate to the quality requirements for garage doors for Classes 1 and 10, and Classes 2 to 9.

| Answer | Classes 1 and 10 | Classes 2 to 9 |  |
| --- | --- | --- | --- |
|  | Vol 2 - 3.12.1.6 | Vol 1 B1.4 |  |

Which Australian Standard is referenced in the NCC with regards to the quality requirements for garage doors?

| Answer | AS/NZS 4505 |  |
| --- | --- | --- |

True or False (Tick your response): Building approvals/inspections must be carried out by Council building certifiers.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Name the Regulation and identify the section that identifies the mandatory stages requiring inspection for a single detached Class 1a building. Briefly describe the requirements.

| Answer | Section of Act | Requirements |  |
| --- | --- | --- | --- |
|  | Building Regulations 2016 (QLD) | Footing Slab Frame Final |  |

True or False (Tick your response): A supervisor must watch over the work as it is happening.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify three (3) checks that may occur to verify painting work meets the required standard.

| Answer | Pre paint inspection to ensure adequate surface Correct paint type used for internal and external environments Selected finish corresponds with contract documents |  |
| --- | --- | --- |

True or False (Tick your response): Specific requirements for quality and finish should be included in the contract, so the builder knows the standard required to be met.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

List three (3) implied standards for building work, as per the Australian Consumer Law.

| Answer | The materials supplied by builder will be good and suitable for the purpose The work will be carried out in accordance with all laws and legal rewuirements The work will be suitable for occupation |  |
| --- | --- | --- |

For each of the following topics, identify an organisational policy that may be in place.

| Answer | Topic | Policy |  |
| --- | --- | --- | --- |
|  | Pre-handover inspection | On site inspection with the client |  |
|  | Final payment | Organise final payment of the project |  |

True or False (Tick your response): Final payment is to be made prior to practical completion.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

True or False (Tick your response): The contract may specify that certificates of inspection are required prior to receiving final payment.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

List five (5) aspects that may be checked as part of the final inspection.

| Answer | Vermin proofing Sub floor ventilation Toilet door swing Swimming pool fencing Fire safety issues |  |
| --- | --- | --- |

True or False (Tick your response): The building certifier’s certificate indicates that all inspections and approvals required by the legislation have been satisfactorily completed.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

What documents should be provided to the client on handover day?

| Answer | Warranties on appliances Certificates of inspection and termite protection Provide a Practical Completion Certificate |  |
| --- | --- | --- |

Identify two (2) items that might be found on a defects item document.

| Answer | Drainage – check taps Chips in paintwork |  |
| --- | --- | --- |

True or False (Tick your response): The builder and client must agree to all items listed on a defects document.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

6

Fill in the blanks: Defects noted at handover should be rectified within __________ months after completion of the work.

| Answer |  |  |
| --- | --- | --- |

True or False (Tick your response): The client must sign-off once defects have been rectified.

| Answer |  | True |  |  |
| --- | --- | --- | --- | --- |
|  |  | False |  |  |

Identify two (2) reasons why you should implement a site safety policy.

| Answer | To ensure health and safety of all workers on site Minimize risks on site |  |
| --- | --- | --- |