Assessment Workbook 1

BSB51415 Diploma

of Project Management

The Project Life Cycle

Version 1.11 Produced 16 October 2018

Copyright © 2021 CSTC Pty Ltd. All rights reserved. No part of this publication may be reproduced or distributed in any form or by any means, or stored in a database or retrieval system other than pursuant to the terms of the Copyright Act 1968 (Commonwealth), without the prior written permission of 
CSTC Pty Ltd

Version control & document history

| Date | Summary of modifications made | Version |
| --- | --- | --- |
| 14 April 2016 | Version 1.0 produced following Training Package update | V1.0 |
| 22 June 2017 | Updated Table of Contents. | V1.1 |
| 16 October 2018 | Change to Practical Assessment | V1.11 |

# Table of Contents

This is an interactive table of contents. If you are viewing this document in Acrobat, clicking on a heading will transfer you to that page. If you have this document open in Word, you will need to hold down the Control key while clicking for this to work.

Table of Contents	3

Assessment Workbook Cover Sheet	4

Written Questions	5

Case Study	16

Instructions to Student	16

Introduction	17

Workbook Checklist	26

# Assessment Workbook Cover Sheet

| WORKBOOK: | Workbook 1 |  |  |
| --- | --- | --- | --- |
| TITLE: | The Project Life Cycle |  |  |
| FIRST AND SURNAME: | Jordan Lowth |  |  |
| PHONE: | 0448804738 |  |  |
| EMAIL: | jordanlowth0@gmail.com |  |  |
| Please read the Candidate Declaration below and if you agree to the terms of the declaration sign and date in the space provided. |  |  |  |
| By submitting this work, I declare that: - I have been advised of the assessment requirements, have been made aware of my rights and responsibilities as an assessment candidate, and choose to be assessed at this time. - I am aware that there is a limit to the number of submissions that I can make for each assessment and I am submitting all documents required to complete this Assessment Workbook. - I have organised and named the files I am submitting according to the instructions provided and I am aware that my assessor will not assess work that cannot be clearly identified and may request the work be resubmitted according to the correct process. - This work is my own and contains no material written by another person except where due reference is made. I am aware that a false declaration may lead to the withdrawal of a qualification or statement of attainment. - I am aware that there is a policy of checking the validity of qualifications that I submit as evidence as well as the qualifications/evidence of parties who verify my performance or observable skills. I give my consent to contact these parties for verification purposes. |  |  |  |
| Name : Jordan Lowth |  | Signature: | Date: 11/29/20 |

# Written Questions

| - Below are the different stages of the lifecycle of a project. Match each lifecycle stage to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
|  | Stage | Description |
| c | Scoping | - It is during this phase that a project management plan is developed all comprehensive of individual plans for – cost, scope, time, quality, communication, risk and resources. Some of the important activities that mark this phase are -making WBS, development of schedule, milestone charts, GANTT charts, estimating and reserving resources, planning dates and modes of communication with stakeholders based on milestones, deadlines and important deliveries. |
| a | Planning | - It is in this phase that the project deliverable is developed and completed, adhering to the plan as developed in the previous phase. The project execution and project monitoring and Control are the 2 phases that mostly occur simultaneously. A lot of project management tasks during this phase capture project metrics through tasks like status meetings and project development updates, status reports, human resource development and performance reports. |
| b | Implementation | - A project is formally started, named and defined at a broad level during this phase. Project sponsors and other important stakeholders perform their due diligence on whether or not to undertake a project, or choose to undertake one project over another. Depending on the nature of the project, feasibility studies are conducted or as it may require. |
| e | Monitoring | - It includes a series of important tasks such as making the delivery, relieving resources, reward and recognition to the team members and formal termination of contractors in case they were employed on the project. |
| d | Closing | - This phase mostly deals with measuring the project performance and progression with respect to the project management plan. Scope verification and control to check and monitor for scope creep, change control to track and manage changes to project requirement, calculating key performance indicators for cost and time are to measure the degree of variation if any and in which case corrective measures are determined and suggested to keep project on track. |

- Consider a project that you are currently working on or you would most likely work on in the future. Provide an outline of typical project phases that would take place during the Implementation Stage of this project.

- Project manager organises a kick off meeting at the start of the project to get the project team motivated. - Project manager e-mails Gantt chart and task list to each developer at the beginning of each week. - The project manager writes a project status report and provides to the client representative as a email attached once a month. - Project administrator prepares the invoices for the client and sends them to the project manager to approve then send them directly to client representative. - The client representative sends the report to their senior management and has a meeting with them a few days later to discuss progress of the project.

| - The following are various structures in which the Implementation Stage of the project can be carried out. Match each structure to its correct descripition. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
| Structure |  | Description |
| d | Sequential phase-to-phase relationship | - Projects intended to respond to high levels of change and ongoing stakeholder involvement. Also very iterative and incremental but differ in iterations being very rapid (2-4 weeks) and are fixed in time and cost. |
| e | Overlapping phase-to-phase relationship | - The project scope, time and cost are determined as early in the project lifecycle as practically possible. |
| b | Predictive life cycle | - The project phases repeat one or more project activities as the project team’s understanding of the product increases. |
| c | Iterative/incremental life cycle | - In this structure, a new phase starts only when a previous phase is complete. The step-by-step nature of this approach reduces uncertainty, but may eliminate options for reducing the schedule. |
| a | Adaptive Life Cycle | - This is where a phase starts prior to the completion of a previous one. This can sometimes be applied as an example of the schedule compression technique called fast tracking. Overlapping phases may increase risk and can result in rework if a subsequent phase progresses before accurate information is available from the previous phase. |

| - Which of the following are activities that usually take place as part of the closing of a project? Select all that apply. |  |
| --- | --- |
|  | - Project evaluation |
|  | - Warrantee requirements |
|  | - Create communications log |
|  | - Develop project management plan |
|  | - Writing and delivery of project final report |
|  | - Finalisation of accounts and other financial documentation |
|  | - Delvelop project charter |
|  | - Handover of project deliverables |
|  | - Settling of financial liabilities |
|  | - Project evaluation |
|  | - Identify stakeholders |
|  | - Signing off by the project sponsor |
|  | - Finalise lessons learnt documentation and communicating it where needed |
|  | - Transition of responsibility or ownership of project deliverables or products |
|  | - Archiving of project documentation |

| - The following are different methodologies used to break project objectives into achievable project deliverables. Match each of the following to its correct description. Write the letter of your answer in the spaces provided. |  |  |
| --- | --- | --- |
| Methodology |  | Description |
| D | Project governance | - A document that formally authorises a project or a phase. It includes the initial requirements that satisfy the stakeholders’ needs and expectations. It provides the overall high level description of the strategies and goals of your project. |
| B | Project management information system | - An automated tool, such as scheduling software tool, a configuration management system, and information collection and distribution system or web interfaces to other outline automated systems. |
| A | Project charter | - A document covering all the details of the project down to a very detailed level. It can be presented in the form of a Gantt chart or any other document that displays project activities along a timeline. |
| E | Work Breakdown Structure | - It provides a management structure for the project manager and their team to deliver the project. It provides the support, processes and tools needed for the project to be delivered. |
| C | Project plan | - A document detailing the subdivision of project deliverables into smaller more manageable components. |

| - Below are different types of project governance models. Match each model to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
| Project governance model |  | Description |
| B | Programmatic Based | - In this model, project managers have a high level of authority to manage and control the project resources. The project manager in this structure has total authority over the project and can acquire resources needed to accomplish project objectives from within or outside the parent organization, subject only to the scope, quality, and budget constraints identified in the project. |
| C | Matrix Based | - A traditional structure in which program sector managers have formal authority over most resources. It is only suitable for projects within one program sector. |
| A | Project Based | - This model allows program units to focus on their specific technical competencies and allow projects to be staffed with specialists from throughout the organisation. |

| - List two (2) documentation that must be created to record strategies and goals for integration processes. In your own words, briefly describe each documentation. Do not exceed fifty (50) words for each discussion |  |
| --- | --- |
| Documentation | Discussion |
| The project charter | The project charter is a document that officially starts a project or phase. It formally authorises the existence of the project and provides a reference source for the future. The charter gives a direction and a sense of purpose to the management from start to end. |
| The project plan | The project plan defines project goals and objectives, specifies tasks and how goals will be achieved. Also it identifies what resources will be needed and associated budgets and timelines for completion. |

| - Consider the communication media you would utilise in project management. - List three (3) communication media you would utilise in project management. - Discuss how each communication media is applied on various projects. |  |
| --- | --- |
| Communication media | Discussion |
| Verbal communication. | This is the sharing of information through speech, also including the way you use your words and the tone you deliver it in. |
| Non-verbal communication. | This covers hand gestures and direction through body language, which generally speaks louder than words. |
| Phone. | A quick method of being able to contact someone and relay a message. |

| - Discuss how each of the following communication methods below is applied on various projects. - Verbal communication - Non-verbal communication - Written communication In your discussion, include at least one (1) specific example or scenario on how each communication method is applied on various projects. |  |
| --- | --- |
| Communication Method | Discussion (with at least one (1) specific example or scenario for each communication method) |
| Verbal communication | Morning work pre-starts are generally done verbally to instruct all workers on the days tasks and safety precautions. |
| Non-verbal communication | Can be when the surrounding work situation is too loud for speech and you are instructed by hand gestures. |
| Written communication | When you are given a site direction for works to be carried out it is generally by email. |

| - List two (2) types of project management information systems (PMIS) and, in your own words, discuss how each is applied in project management. Do not exceed 50 words for each discussion. |  |
| --- | --- |
| Information systems | Application |
| Computer-based PMIS | Computer-based PMIS is applied in the way of having revised printed plans, schedules and budgets, all at your finger tips which is very handy to have in your arsenal for the short turn around to get back to your sub-contractors on critical information. |
| Web-based PMIS | Web-based PMIS is applied by giving all your project management team, clients, architects controlled access to job site information. |

| - The following are methods used to evaluate information systems and communication processes. Match each method to its correct description. Write the letters that correspond to your answers in the spaces provided. |  |  |
| --- | --- | --- |
| Method |  | Description |
| D | System quality | - A performance measure to evaluate the efficiency of an investment (such as in this case, resources used to facilitate project communication). It measures the return on an investment relative to the investment’s cost. |
| B | Information quality | - The information system is assessed in terms of accuracy of output, promptness of output, precision of output, reliability of output, arrival of output, output completions, and output format |
| A | ROI | - It is a useful tool for performing retrospective analyses of the characteristics of internal communication. With the help of this model we can obtain several interpretations of the characteristics of project communications which help improve the communication process and also the project management process. |
| C | Internal Communication Analysis Model | - The information system is assessed in terms of response time, accessibility, realization of user’s demands, correction of mistakes, model and data safety, system documentation and procedures, system flexibility and system compatibility. |

# Case Study

Instructions to Student

These case studies are hypothetical situations which will not require you to have access to a workplace, although your past and present workplace experiences may help with the responses you provide. You will be expected to encounter similar situations to these in future as you work in a project team environment.

In the real world you are likely to encounter the situation where you enter a project, taking over from another project manager. The documentation that is handed over to you is not necessarily up to scratch, and there could be serious issues with the project. This assessment captures that real life scenario.

The case studies are the first part of dealing with “multiple complex projects” required in all the units of this subject. The other assessment covering this requirement is the practical assessment. When you have completed the case studies you will be able to commence the practical assessment which covers the generic skills needed to function as an effective project team member. This assessment on the other hand covers the application of the underpinning knowledge and background theory.

Introduction

You have been appointed as a project management consultant to the project team at Awesome Landscapes Pty Ltd. Specifically, you are required to provide independent advice on seeing their current project throughout its entire lifecycle. You will be working in this project in every case study assessment throughout this course. The project involves the landscaping of a new eco-resort. The company has hired you on the basis of your ability to analyse project methodology, not on your knowledge of the nature of the landscaping work they perform. At this stage of the project the project charter and project plan have already been developed. You have been assigned to examine the project plan before the project launches in three months’ time. In particular you have been asked the following questions which you will need to provide answers for upon examination of the project charter and the project plan. The documents you need to complete the succeeding tasks can be accessed by accessing the following links: Project Charter version 1 (.pdf) Project Plan version 1 (.pdf) Project Gantt Chart (.mpp) Project Gantt Chart (.pdf) Project Network Diagram (username: cstclearner password: CstcPty@123) Note: These documents were generated in year 2016. For the purpose of this assessment, refer to ‘2016’ as the current year and ‘2017’ as the succeeding year.

| - List all personnel (name, title / designation, and company) who are required to sign off on the Project Plan before the project is endorsed for commencement. Discuss why each personnel you listed are required to sign off on the Project Plan. Do not exceed fifty (50) words for each discussion. |  |  |
| --- | --- | --- |
| Personnel | Title / Designation, Company | Discussion |
| Susan Wills | Project Manager – Massive Eco-Development Corporation | Susan is required to sign off as she is responsible of the entire project on behalf on the principle contractor. |
| Stephen Lyons | Planning Manager – Cascade Peak Shire Council | Stephen is required to sign off on the project plan as he has schedules and dates to be met and he will be the one signing off on any changes to the Project Plan. |
| Kate Chan | Project Manager – Timber Home Construction Ltd | Kate is required to sign off as she is responsible for all the aspects of Timber Home construction Ltd and minor details within the project. |
| Kim Nguyen | Director – Awesome Landscapes Pty Ltd | Kim being the director of Awesome Landscapes Pty Ltd, it is very important to be aware of all the details of the project plan to pass on all information to her team within the landscaping sector. |
| Sam Ng | Project Manager – Awesome Landscapes Pty Ltd | Sam Ng is required to sign off as he will be responsible on meeting deadlines and organising his landscaping team. |

- Review the Project Plan. - Does the Project Plan show evidence that the project has been appropriately approved for commencement? - Does the Project Plan show evidence that it has been distributed to all stakeholders who are required to have a copy? Guidance: If it has been approved and distibuted, indicate which section(s) or page(s) in the Project Plan indicate so. If not, explain what needs to be done to have the project approved for commencement.

- Yes, page 6.

- Yes, Page 1.

- How will the Project Outcomes be reported?

Meetings and emails.

- List all personnel (name, title/designation, company) who must have a copy of the Project Progress Reports. Discuss why each personnel you listed must have a copy of the Project Progress . Do not exceed fifty (50) words for each discussion.

| Personnel | Title / Designation, Company | Discussion |
| --- | --- | --- |
| Susan Wills | Project Manager – Massive Eco-Development Corporation | Susan must have a copy of the Project Progress report to mitigate issues before they arise and to pass on any changes to her construction team. |
| Stephen Lyons | Planning Manager – Cascade Peak Shire Council | Stephen must have a copy of the Project progress report to ensure that the project will land between the designated time frame. |
| Kate Chan | Project Manager – Timber Home Construction Ltd | Kate must have a copy of the Project Progress report so that she can stay on top of their targets with building the chalets and not fall behind. |
| Kim Nguyen | Director – Awesome Landscapes Pty Ltd | Kim must have a copy of the Project Progress report to mitigate issues before they arise and to ensure that the project will land between the designated time frame and in budget. |
| Sam Ng | Project Manager – Awesome Lanscapes Pty Ltd | Sam Ng must have a copy of the Project Progress report to be able to delegate tasks to his workers and not fall behind or dedicate more labour where needed. |
| Robert Hinson | Project Manager – Massive EcoDevelopment Corporation | Robert must have a copy of the Project Progress report so that he is aware of the time frames and the targets being met, if they are not he will notify all PM’s and discuss. |

| - At which stage of the project life cycle is the project? Assume the current date is 7 May 20xx, where 20xx is the current year. |  |
| --- | --- |
|  | - Scoping |
|  | - Planning |
|  | - Monitoring |
|  | - Implementation |
|  | - Closing |

- Discuss how Massive Eco-development Corporation is going to maintain effective integration between the three projects? Your discussion must be 100 – 200 words in length. Guidance: Why have the three projects been planned separately rather than being integrated into one single project? Discuss factors that ensure the effective running of the three projects running together as separate projects.

Massive Eco-development Corporation will be able to maintain effective integration between the three projects by following and utilising the PMBOK system. Integrated project management helps ensure projects are not managed in isolation, it takes into account not only how aspects of the project relate to each other but also how other parts of the organisation relate to the project. To ensure the effective running of the three projects the project managers will have weekly meetings to liaise with program and status reports.

| - In your own words, discuss each of the following processes involved in the Closing Stage of the project. Do not exceed 150 words for each discussion. |  |
| --- | --- |
| Payment of Remaining Invoices | All invoices that have not yet been paid to suppliers and contractors are settled prior to the preparation of project closure documentation. |
| Project Closure Meeting Documentation | A project completion report must be completed, showing the results of the project, lessons learnt, and an audit report. The project plan is to be updated with an additional change control version incorporated. The project plan must include the following: 1. The version control table must indicate this is the final version at completion. 2. The project Gantt chart must indicate the project has been completed. 3. Lessons learnt documentation must be included in the project plan. 4. All issues in the issues register have either been closed or documented in the project closure report. 5. A copy of the project completion report must be included. 6. A final audit report on the project, and particularly its costs must be included. |
| Pre-meeting Audit | The project closure meeting documentation is evaluated by an independent project auditor prior to the final project meeting. |
| Final Project Meeting | All project steering committee members are to attend the final project meeting. Each member will be provided with a copy of the project documentation, which includes: Project completion report. Final version of the project plan. Project archives checklist. Formal acceptance and closure. |
| Final Project Invoice | Having successfully delivered the final project documentation, Awesome Landcapes may raise an invoice to Massive Eco-development Corporation for the final contract payment. |
| Project Archival | Upon payment of the final contract payment by Massive Eco-development Corporation, all project documentation may be archived. |

- How will the project be monitored?

By having site inspections, task observations, ITP’S, QA/project audits and third party inspections.

- Review the objectives of the project. - Do the objectives of the project align with the business objectives of Awesome Landscapes? Explain your reasoning. - Do the objectives of the project align with business objectives of project sponsor organisation? Explain your reasoning. Each discussion must be between 50 – 150 words.

- Yes, the objectives of the project do align with the business objectives of Awesome Landscapes as they have a history of taking great care with the flora and fauna in their recent jobs and nothing but the highest quality of workmanship.

- Yes, the objectives of the project align with the business objectives of Massive Eco-Development corporation as they have previously managed large scale jobs in ecologically sensitive areas of strong tourism demand throughout the country.

- Sam has a gut feeling there will be some changes to the project once it commences. A rumour is spreading that there are going to be some additional chalets built requiring the construction of three more retaining walls than what appears in the project plan. He has specifically asked if he can approve and sign off on the extra construction himself knowing there is quite a big contingency budget to the project. Explain the procedure Sam would follow regarding the construction of the three additional retaining walls. Your discussion must not exceed 500 words. Guidance Answer Sam’s question by providing in your own words a specific procedure for the approval of the construction of three additional retaining walls. When mentioning any people in the procedure, list them by name and job title.

- All suggestions for change will be sent to Awesome Landscapes who will populate the information into a change request. The change request template provided with this project plan must be used. (Appendix 38) - The details going into the change request will be negotiated between Sam Ng Project manager for Awesome Landscaping and Susan Willis program manager for Massive Eco-Development. - The draft change request will go to Stephen Lyons planning manager of Cascade Peak Shire Council who will advise if a new Council approval is needed as part of the proposed changes. - If a Council approval is needed, Susan Willis program manager (Massive Eco-Development) will commence the application process as needed. - Once Council approvals have been granted, the matters within the change request will be modified within the project plan, and other project documentation as required. - The project plan must include all change requests (template provided in Appendix 38), along with an up to date change register (Appendix 37). - The change request and all modified documentation is examined at a face to face meeting by Susan Wills (Program Manager – Massive Eco-Development Corporation), Stephen Lyons (Planning Manager - Cascade Peak Shire Council), Kate Chan (Project Manager - Timber Home Construction Ltd), Kim Nguyen (Director – Awesome Landscapes Pty Ltd), Sam Ng, Project Manager – Awesome Landscapes Pty Ltd and any other stakeholders directly impacted on the change request. - The change request is signed off by Susan Wills (Program Manager – Massive Eco-Development Corporation), Stephen Lyons (Planning Manager - Cascade Peak Shire Council), and Kim Nguyen (Director – Awesome Landscapes Pty Ltd). - The changes are communicated and implemented by Sam Ng project manager Awesome Landscapes Pty Ltd Note that ALL changes to the project plan involving scope or materials must be approved by Council. This generally takes four weeks.

# Workbook Checklist

When you have completed this workbook, please ensure you have completed all parts of it: Written Questions Case Study IMPORTANT REMINDER Students must achieve a satisfactory result to ALL assessment tasks to be awarded COMPETENT for the unit relevant to this subject. To award the student competent in the units relevant to this subject, the student must successfully complete all the requirements listed above according to the prescribed benchmarks.

End of Document