CPCCBC4001

Apply building codes and standards to the construction process for Class 1 and 10 buildings

ASSESSMENT SUMMARY

The assessment activities for CPCCBC4001 Apply building codes and standards to the construction process for Class 1 and 10 buildings cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Lucy Muston |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Workbook | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for CPCCBC4001 | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam Workbook Practical Assessment | Fire protection inspection checklist Documentation of design and construction (suitability or evidence of suitability) |

| Assessor name |  |
| --- | --- |
| Assessor signature |  |

CPCCBC4001

Apply building codes and standards to the construction process for Class 1 and 10 buildings

THEORY EXAM

| Participant name | Lucy Muston |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Explain why it is important to understand references the NCC makes to Australian Standards.

| Answer | Understanding the references the National Construction Code (NCC) makes to Australian Standards is crucial for ensuring safe, compliant, and high-quality construction practices throughout Australia. The NCC serves as the regulatory framework for building design, construction, and performance, establishing minimum requirements for safety, health, amenity, and sustainability. References to Australian Standards within the NCC provide detailed specifications, guidelines, and best practices that professionals in the construction industry must adhere to. Compliance with these standards is essential for several reasons. Firstly, it ensures regulatory compliance. Australian Standards referenced in the NCC are legally binding, and adhering to them is necessary to meet regulatory obligations. Failure to comply can result in penalties and legal consequences. Secondly, understanding and implementing these standards are crucial for ensuring the safety and health of building occupants. Many Australian Standards pertain to critical aspects of building safety, such as fire safety, structural integrity, electrical installations, and plumbing systems. Following these standards helps protect the well-being of occupants and minimises the risk of accidents or disasters. |  |
| --- | --- | --- |

You have been asked to develop a tender proposal for a housing development taking State/Territory. Discuss in depth any legislation and Codes your submission must comply with?

| Answer | Building Act and Regulations: Each State and Territory has its own Building Act and accompanying regulations that govern building construction and development. These laws outline the requirements for obtaining building permits, inspections, and compliance with building codes and standards. National Construction Code (NCC): The NCC is a uniform set of technical provisions for the design, construction, and performance of buildings in Australia. It comprises the Building Code of Australia (BCA), Plumbing Code of Australia (PCA), and other relevant standards. Compliance with the NCC ensures buildings are structurally sound, safe, and sustainable. Environmental Planning and Assessment Act (EP&A Act): The EP&A Act, or equivalent legislation in each jurisdiction, regulates land use planning, development approvals, and environmental impact assessments. It sets out the process for obtaining development consent, including requirements for environmental assessments and community consultation. Local Environmental Planning (LEP) Instruments: LEPs are statutory plans developed by local councils to guide land use and development within their jurisdictions. They specify zoning controls, permissible land uses, development standards, and heritage protections. Your proposal must align with the zoning and development controls outlined in the relevant LEP. Australian Standards: Various Australian Standards govern different aspects of building construction, including structural design, fire safety, electrical installations, plumbing, and energy efficiency. These standards provide technical specifications, testing methods, and compliance criteria that must be met during construction. Occupational Health and Safety (OHS) Legislation: OHS legislation outlines the legal responsibilities of employers and employees to ensure a safe working environment. It sets out requirements for site safety, risk assessments, worker training, and the provision of personal protective equipment (PPE) on construction sites. Environmental Protection Legislation: Environmental protection laws govern the management of natural resources, pollution control, and environmental impact assessments. Your proposal must address measures to minimise environmental impacts, such as waste management, erosion control, and sustainable building practices. Accessibility Standards: Disability discrimination legislation and accessibility standards ensure that buildings are accessible to people with disabilities. Compliance with these standards involves designing accessible pathways, entrances, facilities, and accommodations within the housing development. |  |
| --- | --- | --- |

Describe the listed NCC compliance assessment methods used to determine compliance using a Performance Solution pathway.

| Answer | Assessment method | Description |  |
| --- | --- | --- | --- |
|  | Evidence of suitability | When applying this assessment method, the proponent, typically the architect, engineer, or building designer, proposes a Performance Solution tailored to the project's unique circumstances. This solution outlines how the building design or construction method will achieve or exceed the performance requirements specified in the NCC. The proponent provides a robust rationale and supporting evidence to demonstrate the suitability of the proposed Performance Solution. This evidence may include technical data, calculations, simulations, test results, expert opinions, case studies, or industry best practices. |  |
|  | Verification methods | When employing a Performance Solution, the process typically begins with identifying the specific performance requirements relevant to the building project. Proponents, such as architects, engineers, or building designers, then propose a tailored Performance Solution that outlines how the building design or construction method will achieve or exceed these requirements. A key aspect of the verification process involves providing a robust rationale and supporting evidence to demonstrate the suitability of the proposed Performance Solution. This evidence may include technical data, calculations, simulations, test results, expert opinions, case studies, or industry best practices. |  |
|  | Comparison with DTS Provisions | The DTS provisions provide a prescriptive approach, offering specific solutions and methods that are deemed to satisfy the NCC's requirements. These solutions are typically based on established industry standards, codes, and guidelines. Compliance with DTS provisions involves straightforward adherence to these predefined requirements, without the need for additional assessments or justifications. In contrast, the Performance Solution pathway offers flexibility by allowing alternative approaches to meet the NCC's performance requirements. Rather than following predefined solutions, proponents have the opportunity to propose customised solutions tailored to the specific circumstances of their project. This pathway encourages innovation, creativity, and optimisation in building design and construction. |  |
|  | Expert Judgement | In the context of compliance assessment, expert judgment involves engaging qualified professionals with specialised knowledge and expertise in relevant fields, such as architecture, engineering, building science, sustainability, and regulatory compliance. These experts provide informed opinions, insights, and recommendations based on their experience and technical competence. During the assessment process, experts review the proposed Performance Solution and supporting evidence to evaluate its suitability for achieving the specified performance requirements outlined in the NCC. They assess various aspects of the solution, including its technical feasibility, compliance with regulatory standards, potential risks or limitations, and overall effectiveness in meeting performance objectives. |  |

Discuss the listed levels found in the NCC Performance Hierarchy.

| Answer | Performance Hierarchy | Description |  |
| --- | --- | --- | --- |
|  | Objectives | Objectives-Based Solutions represent the highest level in the hierarchy, emphasising performance outcomes rather than specific design or construction methods. This approach sets performance objectives or targets for buildings, such as energy efficiency, indoor environmental quality, or sustainability, without prescribing how these objectives should be achieved. Objectives-Based Solutions promote a holistic and outcomes-focused approach to building design and construction, encouraging innovation and continuous improvement. |  |
|  | Functional statements | Performance Hierarchy play a crucial role in guiding compliance efforts and ensuring that buildings meet essential performance standards. They provide clear criteria and benchmarks for evaluating building performance, enabling designers, builders, and regulators to assess compliance effectively. By aligning with functional statements, stakeholders can demonstrate that their projects meet the necessary performance requirements outlined in the NCC, contributing to the safety, sustainability, and functionality of the built environment Functional statements across all levels of the NCC. |  |
|  | Performance requirements | Above the DTS provisions are Performance Solutions, which offer an alternative pathway for demonstrating compliance with the NCC's performance requirements. Performance Solutions allow for flexibility and innovation by enabling proponents to propose customised solutions tailored to the specific circumstances of their projects. This level encourages creativity and optimisation in building design and construction. |  |
|  | Building Solutions | Building solutions at each level address specific requirements and objectives, contributing to the safety, sustainability, and functionality of the built environment. Whether adhering to mandatory requirements, following DTS provisions, proposing Performance Solutions, or striving for Objectives-Based Solutions, stakeholders play a vital role in achieving compliance and delivering high-quality buildings that meet the needs of occupants and communities. |  |

Why may you need to use a combination of Performance Solutions and Deemed-to-Satisfy (DtS) solutions to comply with the Performance Requirements of the NCC?

| Answer | Using a combination of Performance Solutions and DTS solutions enables proponents to achieve compliance with the Performance Requirements of the NCC effectively while balancing considerations such as flexibility, complexity, cost-effectiveness, risk management, regulatory acceptance, and project-specific requirements. By leveraging the strengths of both approaches, stakeholders can ensure that buildings meet essential performance standards and contribute to the safety, sustainability, and functionality of the built environment. |  |
| --- | --- | --- |

The client is showing you the plans for them to build a duplex on their site. Determine what classification would be assigned to this building. Explain your answer.

| Answer | The classification of a duplex as Class 1 is appropriate because it meets the criteria for residential occupancy and is designed to accommodate one or more households. Each unit within the duplex typically includes essential residential amenities such as bedrooms, bathrooms, kitchens, living areas, and private outdoor spaces. The occupants of each unit have separate entrances, utilities, and living spaces, allowing for independent living arrangements. |  |
| --- | --- | --- |

Another client would like to install a swimming pool. Determine what classification would be assigned to this. Explain your answer.

| Answer | Swimming pool in a residential setting is Class 10b. Regulatory authorities can ensure that the pool installation meets the necessary safety and structural standards required for private residential use. This classification helps safeguard the health, safety, and well-being of the occupants of the property and ensures compliance with relevant building regulations applicable to ancillary structures associated with residential occupancy. |  |
| --- | --- | --- |

Explain why the plans for a residential building with landscaping features may have more than one classification.

| Answer | The plans for a residential building with landscaping features may have more than one classification due to the diverse nature of the components and functions associated with the development. This occurs because various elements such as mixed-use spaces, ancillary structures like swimming pools or sheds, and shared communal areas often serve different purposes and are subject to distinct regulatory requirements. As a result, assigning multiple classifications ensures that each component meets the necessary standards for safety, structural integrity, and functionality as outlined in building codes and regulations. This approach ensures comprehensive compliance and safeguards the well-being of occupants and users across the entire residential development. |  |
| --- | --- | --- |

AS 2870 is referenced in both NCC Volumes One and Two. Respond in the table, what the Australian Standard is referenced in relation to.

| Answer | NCC Volume | Referenced in relation to |  |
| --- | --- | --- | --- |
|  | Volume One | AS 2870:2011 - Residential slabs and footings - Construction |  |
|  | Volume Two | AS 2870:2011 - Residential slabs and footings - Construction |  |

Outline workplace policies and procedures that should be held on-site.

| Answer | - Occupational Health and Safety (OHS) Policy - Emergency Response Plan - Injury Management and Return-to-Work Policy - Environmental Management Policy - Quality Assurance and Control Policy - Site Security Policy - Code of Conduct and Ethics Policy - Training and Development Policy - Communication and Reporting Procedures - Resource Management Policy |  |
| --- | --- | --- |

Why is it important to document quality assurance and quality control processes relevant to the build?

| Answer | Documenting quality assurance and quality control processes in construction is crucial because it ensures compliance with building standards and regulations, providing clear guidelines for all team members. This documentation enhances communication and coordination among stakeholders, supports effective training and onboarding, and establishes accountability for quality-related tasks. It also enables traceability, helping to identify and address issues efficiently, and demonstrates due diligence to clients and regulatory bodies. Additionally, comprehensive documentation facilitates continuous improvement, supports legal and contractual requirements, and ultimately leads to better project outcomes and increased client satisfaction. |  |
| --- | --- | --- |

Discuss the basic principles of structural design that must be considered in any building design.

| Answer | Strength and Stability: Structural elements must be designed to carry and transmit loads safely without failure. This includes the ability to withstand both static loads (permanent loads such as the weight of the structure itself and live loads such as occupants and furniture) and dynamic loads (transient forces such as wind and earthquakes). Stability ensures that the structure does not experience excessive movement or collapse. Serviceability: A structure must perform adequately under normal usage conditions without experiencing excessive deflections, vibrations, or other issues that could affect the comfort and safety of occupants. Serviceability also involves maintaining the structural integrity and appearance over time, ensuring durability and resistance to wear and tea. Load Path and Redundancy: The design must ensure a clear and continuous path for all loads to be transferred from the point of application to the ground. Redundancy is also essential, meaning the structure should have alternative load paths or fail-safes to prevent catastrophic failure if a component fails. Compatibility and Continuity: Different parts of the structure must work together without causing undue stress or deformation in adjoining components. Compatibility ensures that materials and structural systems expand, contract, and deform in a coordinated manner, avoiding issues such as differential settlement and thermal expansion. Economy and Efficiency: While safety and performance are paramount, structural design should also consider cost-effectiveness and resource efficiency. This involves optimising material usage, minimising waste, and considering construction methods that reduce time and Labor costs. Sustainability: Modern structural design increasingly incorporates principles of sustainability, which involves using materials and methods that reduce environmental impact. This includes considering the lifecycle of materials, energy efficiency in construction and use, and the potential for recycling and reusing materials. Aesthetics: While not a primary structural concern, the design must often integrate with architectural aesthetics. Structural elements should complement the building's overall appearance and meet any architectural requirements. Compliance with Codes and Standards: All structural designs must comply with relevant building codes and standards, which specify minimum requirements for safety, performance, and durability. These codes are based on empirical data, research, and industry best practices. Adaptability and Flexibility: Structures should be designed with future modifications and expansions in mind. This principle ensures that the building can accommodate changes in use or occupancy without significant structural alterations or costs. |  |
| --- | --- | --- |

Provide five conformity assessment pathways that can be used individually, or in combination, to demonstrate product compliance.

| Answer 1. 2. 3. 4. 5. | Testing and Certification Inspection Supplier Declaration of Conformity (SDoC) Quality Management System (QMS) Certification Accreditation |  |
| --- | --- | --- |

Provide the six (6) bushfire attack level ratings that AS 3959 uses to establish the requirements for construction. Explain each rating.

| Answer 1. 2. 3. 4. 5. 6. | BAL-LOW BAL-12.5 BAL-19 BAL-29 BAL-40 BAL-FZ (Flame Zone) |  |
| --- | --- | --- |

Complete the table below by identifying the type of fire-resisting construction (i.e. Type A, Type B, or Type C) given the following class of building and number of storeys each class of building has.

| Answer | Rise in Storeys | Class of building: 2,3,9 | Class of building: 5,6,7,8 |  |
| --- | --- | --- | --- | --- |
|  | 4 or more | Type A | Type A |  |
|  | 3 | Type A | Type B |  |
|  | 2 | Type B | Type B |  |
|  | 1 | Type C | Type C |  |

Provide a brief explanation of each step of the development of Performance Solutions.

| Answer | Steps in Developing Performance Solutions | Brief explanation of each step |  |
| --- | --- | --- | --- |
|  | Prepare a performance-based design brief | Preparing a performance-based design brief involves defining project objectives, requirements, and performance criteria to guide the design process. It entails consulting stakeholders to align expectations and conducting a thorough site analysis to understand site-specific conditions. The design intent is established, outlining the key vision and principles guiding the project. Performance-based metrics are developed to measure success, and targets are set accordingly. The design brief document is compiled, incorporating all relevant information, and is reviewed, refined, and finalised with stakeholder approval, serving as the foundation for developing Performance Solution |  |
|  | Carry out analysis, modelling, or testing | Carrying out analysis, modelling, or testing involves using various methods to assess and evaluate different aspects of a project. This may include conducting structural, thermal, or environmental analyses, creating simulations or models to predict performance, or performing physical tests to validate design assumptions. Through these processes, engineers and designers can gain insights into how a system or structure behaves under different conditions, identify potential issues or areas for improvement, and make informed decisions to optimise performance and meet project objectives. |  |
|  | Collate and evaluate results | Collating and evaluating results involves gathering data from analyses, modeling, or testing and assessing its significance and implications for the project. This process includes organising the collected information, identifying patterns or trends, and comparing results against project objectives and requirements. By evaluating the results, project stakeholders can gain insights into the performance of the system or structure, identify any discrepancies or areas of concern, and make informed decisions to address them. This step is crucial for ensuring that the project meets its goals and objectives effectively. |  |
|  | Prepare a final report | Preparing a final report involves compiling all relevant information, analyses, and findings into a comprehensive document that summarises the project's outcomes and recommendations. This document typically includes an executive summary, project background, methodology, results, discussion, conclusions, and recommendations. The final report provides stakeholders with a detailed overview of the project, including its objectives, approach, and outcomes, and serves as a valuable reference for future projects or decision-making. It should be clear, concise, and well-organised, ensuring that key findings and insights are effectively communicated to the intended audience |  |

Discuss two (2) properties, two (2) characteristics and two (2) limitations of concrete when used for buildings.

| Answer |  | Concrete |  |
| --- | --- | --- | --- |
|  | Properties | 1. Strength: Concrete exhibits high compressive strength, making it suitable for supporting heavy loads in buildings. It provides structural stability and durability, ensuring the long-term integrity of the construction |  |
|  |  | 2. Versatility: Concrete is a versatile material that can be moulded into various shapes and forms to accommodate different architectural designs and construction requirements. It allows for flexibility in design and can be used for walls, floors, foundations, and other structural elements |  |
|  | Characteristics | 1. Fire Resistance: Concrete has inherent fire-resistant properties, as it does not combust or contribute to the spread of fire. This characteristic enhances the safety of buildings, providing occupants with valuable time to evacuate in the event of a fire |  |
|  |  | 2. Durability: Concrete structures are known for their durability and longevity. When properly maintained, concrete buildings can withstand harsh environmental conditions, including exposure to moisture, chemicals, and weathering, without significant deterioration |  |
|  | Limitations | 1. Weight: One limitation of concrete is its weight, especially in large-scale construction projects. The density of concrete can make it challenging and costly to transport, handle, and manipulate during construction, requiring specialised equipment and techniques |  |
|  |  | 2. Cracking: Despite its strength and durability, concrete is prone to cracking over time due to factors such as shrinkage, temperature fluctuations, and structural movements. Cracks in concrete can compromise its integrity and aesthetics, necessitating maintenance and repair efforts to address these issues |  |

Discuss three (3) benefits of using glass in buildings.

| Answer 1. 2. 3. | Natural light: Glass allows natural light to penetrate deeper into the building interior, creating bright and inviting spaces. This not only reduces the need for artificial lighting during the day but also improves occupants' well-being by providing a connection to the outdoors and enhancing mood and productivity. Aesthetic Appeal: Glass offers architects and designers a versatile material to achieve modern and visually striking building designs. Its transparency and reflective properties can create a sense of openness and spaciousness, while also allowing for unique architectural features such as glass facades, curtain walls, and skylights. Energy Efficiency: Modern glass technologies, such as low-emissivity (low-e) coatings and insulated glazing units, help improve the energy efficiency of buildings. These features enhance thermal insulation, reducing heat loss in the winter and heat gain in the summer, thereby lowering heating and cooling costs and enhancing overall building sustainability. |  |
| --- | --- | --- |

Respond to the following items regarding zero-energy building.

| Answer | Item | Zero energy building |  |
| --- | --- | --- | --- |
|  | Definition | A zero-energy building (ZEB) is a highly energy-efficient building that generates as much renewable energy as it consumes over the course of a year, resulting in a net zero energy consumption. These buildings are designed to minimise energy demand through features such as high levels of insulation, efficient heating, ventilation, and air conditioning (HVAC) systems, advanced lighting and appliance technologies, and passive design strategies. Any remaining energy needs are met through onsite renewable energy sources such as solar panels, wind turbines, or geothermal systems. The goal of zero-energy buildings is to significantly reduce greenhouse gas emissions, promote sustainability, and mitigate the environmental impact of the built environment |  |
|  | One (1) technique used in zero energy building | One technique used in zero energy buildings is passive solar design. Passive solar design maximises the use of natural sunlight and thermal energy from the sun to reduce the building's energy consumption for heating, cooling, and lighting. |  |
|  | The procedure in implementing the technique you have identified | Site Analysis: Conduct a thorough analysis of the building site to assess solar exposure, prevailing winds, climate conditions, and any potential shading obstructions such as trees or nearby buildings. Building Orientation: Orient the building to maximise solar gain in the winter and minimise heat gain in the summer. Typically, the building's long axis should face within 15 degrees of true south in the northern hemisphere (or true north in the southern hemisphere). Design Development: Develop the building's layout and envelope design to incorporate passive solar principles. This includes positioning windows, shading devices, and thermal mass to optimise solar exposure and thermal performance. Window Placement and Sizing: Determine the size, location, and orientation of windows to maximise solar heat gain during the winter months while minimising heat gain in the summer. South-facing windows are ideal for maximising solar gain, while properly sized overhangs or shading devices can prevent overheating in the summer. Daylighting Design: Design the building to maximise natural daylighting by strategically placing windows, skylights, and light shelves to bring daylight deep into the interior spaces. Consider daylighting controls and glazing properties to optimise light levels and minimise glare. Thermal Mass Integration: Incorporate thermal mass materials such as concrete, brick, or tile into the building's structure or interior finishes to absorb and store solar heat during the day and release it slowly at night, helping to stabilise indoor temperatures. Insulation and Air Sealing: Ensure high levels of insulation and air sealing in the building envelope to minimise heat loss in the winter and heat gain in the summer, improving energy efficiency and thermal comfort. Natural Ventilation: Design the building to facilitate natural ventilation through operable windows, louvers, and vents to harness prevailing breezes and promote passive cooling during warmer months. Performance Monitoring: Monitor the building's performance post-occupancy to evaluate the effectiveness of passive solar design strategies and make any necessary adjustments or optimisations to enhance energy efficiency and occupant comfort. |  |

CPCCBC4001

Apply building codes and standards to the construction process for Class 1 and 10 buildings

WORKBOOK

| Participant name |  |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written activities as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - The timeframe for these tasks will be established by your Assessor or Training Plan, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

NOTE

At times, you will be provided with a specific context to which you must respond, otherwise it is anticipated that you will use a workplace of your choosing (your own, or hypothetical) to provide the context to the task.

At all times, the responses in your assessment must reference Australian (Queensland or Federal) documentation, including legislation, regulations, codes of practice, standards and guidance publications.

Access the National Construction Code (NCC) to: - Briefly explain what the General Requirements of buildings are. - Briefly explain what the Performance Requirements of buildings are. - Briefly explain the relationship between a building’s Performance Requirements and compliance options (e.g. performance solutions, deemed-to-satisfy solutions).

- Briefly explain what the General Requirements of buildings are.

Structural Stability and Durability: Buildings must be structurally stable and capable of withstanding the loads and stresses they are likely to encounter throughout their design life. This includes considerations for the strength, integrity, and durability of building materials and structural components. Fire Safety: Buildings must be designed and constructed to minimise the risk of fire and to ensure the safety of occupants in the event of a fire. This includes requirements for fire-resistant materials, fire-rated construction elements, adequate means of egress, and fire detection and suppression systems. Health and Amenity: Buildings must provide a safe and healthy environment for occupants, with adequate ventilation, lighting, and sanitation facilities. This includes considerations for indoor air quality, natural light, noise control, and access to amenities such as toilets and drinking water. Accessibility: Buildings must be accessible to people with disabilities, ensuring equal access and usability for all occupants. This includes requirements for accessible entrances, circulation spaces, amenities, and facilities, as well as provisions for signage and wayfinding. Energy Efficiency: Buildings must be designed and constructed to minimise energy consumption and greenhouse gas emissions, promoting sustainability and environmental responsibility. This includes requirements for thermal performance, insulation, air sealing, heating, cooling, and lighting efficiency. Water Efficiency: Buildings must incorporate water-efficient design and construction practices to minimise water consumption and promote water conservation. This includes requirements for plumbing fixtures, irrigation systems, and water-efficient appliances, as well as provisions for rainwater harvesting and reuse. Sustainability: Buildings should be designed and constructed with consideration for environmental sustainability, resource efficiency, and lifecycle impacts. This includes requirements for sustainable materials, waste management, site planning, and building operation and maintenance practices. Compliance: Buildings must comply with all applicable regulatory requirements, codes, standards, and guidelines governing their design, construction, and performance. This includes adherence to the provisions of the NCC as well as any relevant state or territory legislation and local government regulations.

- Briefly explain what the Performance Requirements of buildings are.

Safety: Performance Requirements related to safety aim to protect occupants and users of buildings from hazards such as fire, structural failure, and accidents. They ensure that buildings are designed, constructed, and maintained to minimise risks to life and property. Health and Amenity: Performance Requirements related to health and amenity focus on providing a safe, healthy, and comfortable indoor environment for occupants. They address factors such as indoor air quality, natural light, thermal comfort, noise control, and access to amenities. Accessibility: Performance Requirements related to accessibility aim to ensure that buildings are accessible to people with disabilities, allowing them to access and use the building's facilities and services independently and without barriers. Energy Efficiency: Performance Requirements related to energy efficiency aim to minimise energy consumption and greenhouse gas emissions associated with building operation. They set targets for thermal performance, insulation, air tightness, heating, cooling, lighting, and energy-efficient appliances and systems. Sustainability: Performance Requirements related to sustainability aim to promote environmentally sustainable building practices and reduce the environmental impact of buildings throughout their lifecycle. They address factors such as resource efficiency, waste management, site sustainability, and building operation and maintenance practices. Compliance: Performance Requirements must be met by all buildings to comply with the regulatory requirements of the NCC. Compliance with Performance Requirements ensures that buildings achieve the desired outcomes in terms of safety, health, amenity, accessibility, energy efficiency, and sustainability.

- Briefly explain the relationship between a building’s Performance Requirements and compliance options (e.g. performance solutions, deemed-to-satisfy solutions).

Performance Requirements: Performance Requirements are the functional goals that buildings must achieve to ensure safety, health, amenity, accessibility, energy efficiency, and sustainability. They specify the desired outcomes without prescribing specific methods of achieving them. Performance Requirements provide flexibility for designers and builders to innovate and adapt to changing needs and technologies while ensuring that buildings meet the required standards of performance and quality. Compliance Options: Compliance with the Performance Requirements can be achieved through different compliance options, including performance solutions and deemed-to-satisfy solutions. Performance Solutions: Performance solutions involve demonstrating that the proposed design, materials, and construction methods will meet or exceed the Performance Requirements. Performance solutions offer flexibility in design and construction but require a detailed analysis and documentation to prove compliance. Deemed-to-Satisfy Solutions: Deemed-to-satisfy solutions are prescriptive solutions provided in the NCC that specify certain materials, components, or construction methods that are deemed to meet the Performance Requirements when used as specified. Deemed-to-satisfy solutions offer simplicity and clarity but may be less flexible than performance solutions. Relationship: The relationship between a building's Performance Requirements and compliance options is that compliance options serve as means to achieve compliance with the Performance Requirements. Designers and builders must assess the Performance Requirements applicable to their project and determine the most suitable compliance option(s) to achieve compliance. Performance solutions offer flexibility and innovation in meeting the Performance Requirements, while deemed-to-satisfy solutions provide clear and straightforward pathways to compliance based on prescribed standards and methods.

| Satisfactory Outcome |  |  |
| --- | --- | --- |

Provided in the table below are different building elements of Class 1 and Class 10 buildings. For each building element, provide one performance requirement according to the National Construction Code (NCC) Volume 2. - Structural stability and resistance. - Weatherproofing. - Automatic fire warning for occupants. - Personal hygiene and other facilities. - Movement to and within a building.

- Structural stability and resistance

Performance Requirement P2.1 - Structural Stability and Resistance: This requirement ensures that buildings are designed, constructed, and maintained to withstand the loads and stresses they are likely to encounter throughout their design life. It includes provisions for the structural integrity and stability of buildings, ensuring that they can resist vertical, lateral, and other loads without experiencing excessive deformation, displacement, or failure. Compliance with this requirement involves ensuring that buildings are designed by competent structural engineers, constructed using suitable materials and methods, and maintained in a condition that preserves their structural integrity and safety.

- Weatherproofing

Performance Requirement P2.2 - Weatherproofing: This requirement ensures that buildings are designed, constructed, and maintained to prevent water ingress and moisture penetration, thereby protecting the building envelope and interior spaces from weather-related damage such as dampness, Mold growth, and structural deterioration. It includes provisions for the design and installation of weatherproofing elements such as roofs, walls, windows, doors, and joints to resist wind-driven rain, water pooling, and other weather conditions. Compliance with this requirement involves using suitable materials, detailing, and construction techniques to achieve effective weatherproofing and prevent water-related issues in buildings

- Automatic fire warning for occupants

Performance Requirement P2.3 - Automatic Fire Warning for Occupants: This requirement ensures that buildings are equipped with automatic fire detection and warning systems to alert occupants in the event of a fire emergency. It includes provisions for the installation of smoke detectors, heat detectors, fire alarms, and emergency notification systems that automatically detect the presence of fire or smoke and activate audible and visual alarms to alert occupants to evacuate the building safely. Compliance with this requirement involves designing and installing fire detection and warning systems in accordance with relevant Australian Standards and building codes to provide early detection of fire incidents and prompt evacuation of occupants to ensure their safety.

- Personal hygiene and other facilities

Performance Requirement P2.4 - Personal Hygiene and Other Facilities: This requirement ensures that buildings provide adequate facilities for personal hygiene and sanitation to promote the health and well-being of occupants. It includes provisions for the design and installation of amenities such as toilets, handwashing facilities, showers, and changing rooms to accommodate the needs of occupants. Compliance with this requirement involves ensuring that buildings are equipped with a sufficient number of sanitary fixtures, accessible facilities for people with disabilities, and appropriate ventilation and drainage systems to maintain hygiene standards and prevent the spread of infectious diseases.

- Movement to and within a building

Performance Requirement P2.5 - Movement to and Within a Building: This requirement ensures that buildings are designed and constructed to facilitate safe and efficient movement of people to, from, and within the building. It includes provisions for accessible entrances, corridors, stairways, ramps, elevators, and other circulation spaces to accommodate the needs of all occupants, including those with disabilities. Compliance with this requirement involves providing clear and accessible pathways, appropriate signage, handrails, lighting, and other features to ensure ease of movement and evacuation in the event of an emergency

| Satisfactory Outcome |  |  |
| --- | --- | --- |

Provided in the table below are different building elements of Class 1 and Class 10 buildings. Describe the how the verification method for each building element of the buildings must be implemented.

- Structural robustness

For both Class 1 and Class 10 buildings, ensuring structural robustness is paramount to guaranteeing the safety and stability of the structure. Architects, engineers, and builders must adhere to strict regulations and standards throughout the design and construction process. This involves conducting thorough structural analysis using advanced software to simulate various loading conditions and ensure the structural integrity of the building. Materials used in construction must meet specified quality standards, and quality assurance measures must be implemented to verify compliance with design specifications. Additionally, regular inspections and monitoring during and after construction help identify any defects or deviations from the approved plans, allowing for prompt corrective action. Peer reviews by independent structural engineers further validate the structural design and construction methods. By implementing these verification methods, both Class 1 and Class 10 buildings can be confidently deemed structurally robust, providing occupants with a safe and secure environment

- Room space or height

For Class 1 and Class 10 buildings, verification of room space or height is crucial to ensure compliance with building regulations and standards. Architects and designers meticulously plan room layouts and dimensions according to regulatory requirements. During construction, measurements are carefully checked to confirm adherence to approved plans. Building inspectors or regulatory authorities conduct inspections to verify compliance with building codes. Additionally, user experience assessments provide feedback on the functionality and comfort of room spaces. By rigorously implementing these verification methods, both Class 1 and Class 10 buildings achieve optimal room space and height, meeting regulatory standards and ensuring occupant satisfaction.

| Satisfactory Outcome |  |  |
| --- | --- | --- |

Access and review the following documents included with this workbook regarding quality management systems of Cascade Peaks Construction: Handout 2 (HO2) Cascade Peaks Construction Quality System – Beginning Construction Handout 3 (HO3)Cascade Peaks Construction Quality System – Mandatory Inspections Once you have accessed and reviewed the documents above, answer the following questions: - Briefly explain why proper procedures for demolition and temporary fencing is needed during construction. - Briefly explain why mandatory inspections are needed during the construction of new buildings. - Identify two (2) tasks that should be done before demolition starts. - Identify two (2) characteristics that temporary fencing around a construction site should have. - Identify two (2) inspections that must be done by a building certifier. - Identify two (2) areas in a building that must be inspected for weatherproofing by a building certifier.

- Briefly explain why proper procedures for demolition and temporary fencing is needed during construction.

Proper procedures for demolition are essential to ensure safety, efficiency, and environmental protection. Demolition involves the dismantling or destruction of structures, which can pose significant risks if not conducted carefully. Proper procedures help mitigate hazards such as structural collapse, hazardous material exposure, and debris management. Additionally, following established protocols minimises the impact on surrounding structures, utilities, and the environment. Temporary fencing is crucial during construction for several reasons. Firstly, it helps maintain safety by restricting unauthorised access to construction sites, preventing accidents and injuries to both workers and the public. Secondly, it protects the site from theft, vandalism, and trespassing, safeguarding equipment, materials, and assets. Moreover, temporary fencing aids in controlling dust, debris, and noise pollution, enhancing the overall environment and minimising disruptions to neighbouring properties. Overall, adhering to proper procedures for demolition and employing temporary fencing ensures the smooth and safe progress of construction projects.

- Briefly explain why mandatory inspections are needed during the construction of new buildings.

Mandatory inspections during construction ensure compliance with safety standards, building codes, and regulations, preventing hazards, verifying quality, and ensuring legal compliance.

- Identify two (2) tasks that should be done before demolition starts.

1.Apply for necessary demolition permits 2.Disconnect existing utilities, such as power, drainage, gas, and water

- Identify two (2) characteristics that temporary fencing around a construction site should have.

1.Cover the full length of the site where the public can access it 2.Be designed so that it does not block the line of sight of motorists, pedestrians, traffic lights, crossings, ramps, or vehicles entering or leaving the site

- Identify two (2) inspections that must be done by a building certifier.

1.excavation – after excavation of foundation material and before the concrete for the footings, or slab, for the building are poured. 2.slab – if the building is to have a slab—after the placement of formwork and reinforcement for the slab but before the concrete for the slab is poured

- Identify two (2) areas in a building that must be inspected for weatherproofing by a building certifier.

1.Weatherproof coating to external face of single-leaf masonry walls 2. Flashing to wall/roof junctions

| Satisfactory Outcome |  |  |
| --- | --- | --- |

Access and review: Handout 4 (HO4) Cascade Peak Construction’s Safety Policies and Procedures After reviewing the policies and procedures, provide the following information below: - Cascade Peaks Construction’s safety policy. - Cascade Peaks Construction’s field standard safety clothing and equipment policy. - Four (4) registers that Cascade Peaks Construction should keep regarding the safety of its workers. - Five (5) safety clothing that workers must wear regardless of their task.

- Cascade Peaks Construction’s safety policy.

Cascade Peak Construction Pty Ltd is committed to creating a workplace environment that is conducive to safety as well as to productivity. To achieve this aim, management and employees will comply with all relevant legislation and safety regulations that are in force both in the office and in the client’s work environments

- Cascade Peaks Construction’s field standard safety clothing and equipment policy.

Cascade Peak Construction puts the safety of its workers before everything else. All workers, therefore, are expected to wear the following safety clothing and have the following equipment within easy reach depending on where they are.

- Four (4) registers that Cascade Peaks Construction should keep regarding the safety of its workers.

- Phone/contact details – Staff Medical Advisors, Ambulance, Police, etc. - Accident: Minor and Serious - Inductions - Safety training courses attended

- Five (5) safety clothing that workers must wear regardless of their task.

- Steel Cap Footwear (boots) – at discretion of safety officer - Wide Brim Hat - UV protection sunscreen (supplied) - Long sleeve shirts buttoned or affixed at wrist. - Collared shirts

| Satisfactory Outcome |  |  |
| --- | --- | --- |

Consider the columns in the photo below and answer the following questions: - What kind of stress is being applied on the columns by the ceiling? - Describe the deformation that the columns are possibly undergoing due to the stress that the ceiling is applying on them. - Describe what would happen to the columns if the ceiling were too heavy to be supported.

- What kind of stress is being applied on the columns by the ceiling?

Compressive Stress: The ceiling above the columns is causing compressive stress.

- Describe the deformation that the columns are possibly undergoing due to the stress that the ceiling is applying on them.

The deformation in the columns due to compressive stress is axial shortening. This occurs as the columns compress slightly under the load, causing them to decrease in length.

- Describe what would happen to the columns if the ceiling were too heavy to be supported.

If the ceiling was too heavy to be supported by the columns, several critical issues would arise. The columns would experience excessive axial shortening as they compress more than designed, leading to visible sagging or settling of the ceiling and upper floors. This misalignment could damage connected structural elements like walls and floors. Additionally, slender columns might buckle, bending or bowing sideways under the excessive load, which could cause sudden and catastrophic failure, resulting in partial or complete structural collapse. Columns made of materials such as concrete could crack or crush under the excessive compressive stress, while steel columns might undergo plastic deformation, permanently bending and reducing their load-bearing capacity. The most severe consequence of these failures would be a structural collapse, posing significant safety risks, including potential injury or loss of life and substantial property damage. Ensuring proper design, material selection, and load assessment is crucial to prevent such outcome

| Satisfactory Outcome |  |  |
| --- | --- | --- |

The handrail of a staircase in a two-storey house located in a termite-risk area broke off while a resident was climbing down the stairs. The handrail was hollow and was infested with termites. Upon further inspection, most of the staircase was constructed from untreated timber, and the project plans made no mention of the fact that the house was made in a termite-risk area. Given the information above: - Identify two factors that contributed to the degradation of the house’s staircase. - Identify which Part from the NCC Volume 2 was not properly applied. - Briefly explain how the identified clause from the Building Code of Australia Volume 2 was not properly applied. - Identify which Australian standard was not properly applied. - Briefly explain how the identified Australian standard was not properly applied. - Identify one practice endorsed by Safe Work Australia was not properly applied. - Briefly explain how the identified practice endorsed by Safe Work Australia was not properly applied. - Identify what other defect the house would have considering the deviations of the construction from the code and standard. - Describe the extent of the work that needs to be done to rectify the termite infestation.

- Identify two (2) factors that contributed to the degradation of the house’s staircase.

Use of Untreated Timber: The staircase was constructed using untreated timber, which is highly susceptible to termite infestation and damage. In termite-risk areas, it is crucial to use treated or naturally termite-resistant materials to prevent such degradation. The lack of treatment left the wood vulnerable to termite attacks, leading to structural weakness and eventual failure. Inadequate Project Planning and Documentation: The project plans did not mention that the house was located in a termite-risk area. This oversight indicates a lack of appropriate planning and consideration for the environmental risks specific to the location. Proper documentation and planning should have included preventive measures, such as using treated wood or other termite-resistant materials and possibly incorporating termite barriers or treatments, to protect the structure from termite damage.

- Identify which Part from the NCC Volume 2 was not properly applied.

Part 3.1.3: Termite Risk Management This section of the NCC Volume 2 specifies the requirements for termite management systems to protect buildings in termite-risk areas. It includes guidelines on the use of termite-resistant materials, installation of physical and chemical barriers, and other protective measures to prevent termite infestation and damage.

- Briefly explain how the identified Part from the NCC Volume 2 was not properly applied.

Use of Termite-Resistant Materials: The staircase was constructed from untreated timber, which does not comply with the recommendations for termite-resistant materials in termite-prone areas. Implementation of Termite Management Systems: There was no mention of termite management systems or barriers in the project plans, which are critical for preventing termite infestation in high-risk areas.

- Identify which Australian standard was not properly applied.

AS 3660.1 Termite Treatment- New Building Work

- Briefly explain how the identified Australian standard was not properly applied.

Use of Untreated Timber: AS 3660.1 requires that materials used in construction, especially in termite-prone areas, should be either naturally termite-resistant or treated to resist termite infestation. In this case, the staircase was constructed using untreated timber, which is highly susceptible to termite damage. This non-compliance with the standard's requirement for termite-resistant materials directly contributed to the infestation and structural failure of the handrail and other parts of the staircase. Lack of Termite Management Systems: The standard mandates the implementation of termite management systems during the construction of new buildings in termite-risk areas. These systems can include physical barriers (such as metal shields or mesh) and chemical treatments that prevent termites from entering the building. The project plans did not mention any such termite management measures, indicating that no appropriate systems were installed. This omission left the building vulnerable to termite attacks, leading to the extensive damage observed

- Identify one practice endorsed by Safe Work Australia was not properly applied.

Ensuring the structural integrity of building elements.

- Briefly explain how the identified practice endorsed by Safe Work Australia was not properly applied.

Use of Appropriate Materials: Safe Work Australia guidelines recommend using materials that are suitable for their environment and purpose. In this case, the staircase was constructed using untreated timber in a termite-risk area. Untreated timber is not appropriate for such environments as it is highly susceptible to termite infestation. This non-compliance with material suitability directly compromised the structural integrity of the staircase. Regular Inspections and Maintenance: Safe Work Australia also emphasises the importance of regular inspections and maintenance to ensure ongoing safety and integrity of building structures. There is no evidence that the staircase underwent regular inspections for signs of termite damage or other potential structural issues. Regular inspections could have identified the termite infestation early, allowing for timely intervention and repairs to prevent structural failure.

- Identify what other defect the house would have considering the deviations of the construction from the code and standard.

Moisture Damage: Untreated timber is also susceptible to moisture damage. If the construction did not include proper moisture barriers or treatments, wooden elements might be experiencing rot, Mould growth, or decay due to exposure to moisture. This can further weaken the structure and pose health risks to the occupants.

- Describe the extent of the work that needs to be done to rectify the termite infestation.

Professional Inspection and Assessment: Hire a Licensed Pest Control Professional: Engage a qualified pest control expert to conduct a thorough inspection of the entire house to assess the extent of the termite infestation. Identify Infested Areas: Determine which areas and components of the house are affected by termites, including visible damage and hidden infestations. Treatment and Eradication: Chemical Treatments: Apply appropriate termiticides to eliminate the termite colonies. This could involve soil treatments, bait stations, or direct wood treatment. Physical Barriers: Install physical termite barriers, such as metal mesh or sand barriers, to prevent termites from re-entering the structure. Removal and Replacement of Damaged Wood: Remove Infested Wood: Carefully remove all wood that is significantly damaged or infested by termites. This includes structural components like beams, joists, studs, and any other affected timber. Replace with Treated Timber: Replace the removed wood with termite-resistant or treated timber. Ensure that all new timber meets the standards for termite resistance. Repair Structural Damage: Structural Repairs: Repair or reinforce any structural elements that have been compromised by termite damage. This might involve reinforcing existing structures with steel brackets or replacing entire sections of the framework. Staircase Reconstruction: Specifically address the staircase by rebuilding it with treated timber or other termite-resistant materials to ensure safety and compliance with building codes. Implement Ongoing Termite Management: Regular Inspections: Schedule regular termite inspections (at least annually) to monitor for new infestations and ensure the effectiveness of the treatments. Maintenance of Barriers and Treatments: Maintain and renew chemical treatments and physical barriers as needed to provide ongoing protection against termites. Moisture Management: Address Moisture Issues: Identify and rectify any sources of excess moisture, as termites are attracted to damp wood. This might involve fixing leaks, improving drainage around the house, and ensuring proper ventilation. Documentation and Compliance: Update Building Plans: Ensure that all changes, especially those related to termite management, are documented and updated in the building plans. Compliance Check: Verify that all repair and replacement work comply with the relevant sections of the National Construction Code (NCC) and Australian Standards, particularly AS 3660.1.

| Satisfactory Outcome |  |  |
| --- | --- | --- |

CPCCBC4001

Apply building codes and standards to the construction process for Class 1 and 10 buildings

PRACTICAL ASSESSMENT

| Participant name | Lucy Muston |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS: GENERAL

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. 1.1B. 1.1C. | Specify () where building classifications, criteria requirements and performance solutions were documented: Workplace Quality document Quality Assurance Template Other (please specify): Document attached as evidence |
| 1.2D. | Specify () who was consulted regarding compliance options: Project management Relevant tradesperson Builder Supplier Other (please specify): |
| 1.3C. | Specify existing building checked for compliance with active fire protection requirements: Is checklist used attached as evidence |

CPCCBC4001

Apply building codes and standards to the construction process for Class 1 and 10 buildings

| Practical Task 1 |  |
| --- | --- |
| Description of task: The participant must demonstrate the skills and knowledge to apply building codes and standards to the construction process one Class 1 or 10) building or structure project to a maximum of two storeys. Documented evidence of all criteria must be presented (template (HO1) available for use if required)The participant must also inspect one existing buildings for fire protection compliance using workplace or created document (See HO5 for information). Assessor and observer will be looking for evidence including: - Classify building and document findings. - Read the plans and specifications to determine the nature of the building, its use and arrangement. - Read and correctly interpret relevant Parts of the NCC and related Australian Standards for the project. - Determine and document the classification applicable to the building and all ancillary buildings and structures. (template available- HO1) - Determine construction compliance requirements. - Determine NCC Performance Requirements relevant to Class 1 and 10, up to two storeys, building projects. - Determine range of criteria to ensure that construction methods comply with NCC Performance Requirements. - Identify and document non-conforming construction methods against NCC Performance Requirements. (template available- HO1) - Propose and discuss Performance Solution with design and building and construction professionals. Document consultation. (template available- HO1) - Analyse and apply Assessment Methods to determine compliance with Performance Solution or Deem-to-Satisfy Solution (DTS). (template available- HO1) - Meet the evidence of suitability requirements for building materials and products stated in the NCC. - Complete documentation demonstrating how the project design and construction will meet NCC requirements (template available- HO1) including: - energy efficiency - damp and weatherproofing - fire safety - health and amenity - structure - safe movement and access - ancillary provisions - Determine fire protection requirements. - Read the NCC and other legislative requirements for passive and active fire control elements in buildings. - Write or obtain a checklist describing the level of fire resistance required for the construction of various buildings. - Inspect one existing building for compliance with passive and active fire protection requirements. These tasks may be simulated or real. The Participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. The Observer is to provide detailed comments on the tasks completed by the Participant (on the Observer Comments, overleaf). The Assessor is to verify the Observer’s comments, noting their findings in the Assessor Comments (on the back of the Practical Assessment cover page) and provide the assessment outcome. |  |
| Resources required: Construction plans, drawings and specifications for one (1) building Class 1 or 10) building or structure project to a maximum of two storeys; workplace quality policies and procedures; technology to access building and related industry codes, standards and manufacturer product information and materials specifications; Technology to access the NCC and current relevant Acts and Regulations. PPE as required. Documentation of design and construction (suitability or evidence of suitability) (template available- (HO1).Fire protection checklist. |  |
| Observer details |  |
| Name of observer: |  |
| Role of observer (Confirm suitability to sign) |  |
| Email address of observer |  |
| Signature of observer: |  |
| Date: | Select Date. |

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |
| --- | --- |
| 1 Classify building |  |
| Read the plans and specifications to determine the nature of the building and ancillary provisions, use and arrangement. |  |
| Read and correctly interpret relevant Parts of the NCC and related Australian Standards for the project. |  |
| Determine and document the classification applicable to the building and all ancillary buildings and structures. (attach evidence -template available- HO1) |  |
| 2 Determine construction compliance requirements |  |
| Determine NCC Performance Requirements relevant to Class 1 and 10, up to two storeys, building projects. (attach evidence -template available- HO1) |  |
| Determine range of criteria to ensure that construction methods comply with NCC Performance Requirements. (attach evidence -template available- HO1) |  |
| Identify and document non-conforming construction methods against NCC Performance Requirements. (attach evidence -template available- HO1) |  |
| Propose and discuss Performance Solution with design and building and construction professionals. Document consultation. (attach evidence -template available- HO1) |  |
| Analyse and apply Assessment Methods to determine compliance with Performance Solution or Deem-to-Satisfy Solution (DTS). (attach evidence -template available- HO1) |  |
| Meet the evidence of suitability requirements for building materials and products stated in the NCC. |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for energy efficiency (attach evidence -template available- HO1). |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for damp and weatherproofing (attach evidence -template available- HO1). |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for fire safety (attach evidence -template available- HO1) |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for health and amenity. (attach evidence -template available- HO1). |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for structure. (attach evidence -template available- HO1). |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for safe movement and access. (attach evidence -template available- HO1). |  |
| Complete documentation demonstrating how the project design and construction will meet NCC requirements for ancillary provisions. (attach evidence -template available- HO1). |  |
| 3 Determine fire protection requirements. |  |
| Read the NCC and other legislative requirements for passive and active fire control elements in buildings. |  |
| Write or obtain a checklist describing the level of fire resistance required for the construction of various buildings. |  |
| Inspect one existing building for compliance with passive and active fire protection requirements (attach checklist as evidence) |  |

Observer comments: