Core4 AUS

121 Newmarket Road

Windsor

QLD 4030

Date 11/04/2024

Dear Jessica,

I am writing to inform you that due to the recent delays in material procurement Core4 are issuing an extension of time request in regard to section 15.2 in the signed contract. Current finish date regarding item 9 in the contract is 01/05/2024 but Core4 would require 5 more days to allow for full completion of works on the 06/05/2024.

Kind Regards

Michael Trott