Electronic Call Forward Sheet

SIMULATION PROJECT - The contact information is fictional and provided for the purpose of this simulation.

| Site address | 100 Coastal Avenue, Maroochydore QLD 4558 | Project name | Sunshine Coast Residential Towers |
| --- | --- | --- | --- |
| Client | Buildsville City Council | Surveyor | GeoMetrics Pty Ltd |

|  |  | Dates |  |  | Provider details |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Task | Ref # | Notice date | Date required | Supplier | Contractor | Contact info | Instructions |
|  | Stage |  |  |  |  |  |  |  |
|  | Delivery of Structural Steel | GS-2341 | 01/04/2023 | 10/04/2023 | Global Steel Pty Ltd |  | 1300 123 456 | Confirm delivery schedule 48 hours prior |
|  | Crane for Steel Installation | HC-9876 | 05/04/2023 | 11/04/2023 |  | HighRise Cranes Pty Ltd | 1300 123 456 | Coordinate with steel delivery |
|  | Pouring of Concrete Foundation | CS-5432 | 02/04/2023 | 08/04/2023 | Concrete Solutions Inc |  | 1300 123 456 | Inspect forms before pour |
|  | Electrical Rough-in | BE-7890 | 25/04/2023 | 05/05/2023 |  | Bright Electrical Contractors | 1300 123 456 | Site walkthrough required before start |
|  | Internal Painting | PP-4567 | 15/05/2023 | 25/05/2023 |  | ProPainters Pty Ltd | 1300 123 456 | Color selections due by notice date |