RIIRIS401E

Apply site risk management system

ASSESSMENT SUMMARY

The assessment activities for RIIRIS401E Apply site risk management system cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR).

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor.

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency.

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook.

By signing below, the Participant acknowledges:

- They understand the assessment instructions and requirements, and consent to being assessed.

- The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented.

- They consent to any photo/video recording of their work that occurs during assessment.

| Participant name | Brent Johnson |
| --- | --- |
| Participant signature |  |

Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

Not applicable

| Task | Date completed | Assessment Results |  |
| --- | --- | --- | --- |
| Theory Exam | Select Date. | Satisfactory | Not Satisfactory |
| Practical Assessment | Select Date. | Satisfactory | Not Satisfactory |
| Outcome for RIIRIS401E | Select Date. | Competent | Not Yet Competent |

| Evidence requirements checklist (ticked by assessor and evidence supplied to RTO) |  |
| --- | --- |
| Theory Exam | Practical Assessment Completed report on continuous improvement of risk management controls |

| Assessor Name |  |
| --- | --- |
| Assessor Signature |  |

RIIRIS401E

Apply site risk management system

THEORY EXAM

| Participant name | Brent Johnson |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge. - It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor. - You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. - An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. - Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support. - If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

Resources required

Pen

FOR THE ASSESSOR

Instructions

- Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments) - All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question). - Assessors are to complete marking in pen of a different colour to the Participant. - If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change.

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

Provide two (2) types of system information and data you can access that support organisational risk management policies.

| Answer | - Work Health and Safety Act 2011 - Work Health and Safety Regulation 2011 |  |
| --- | --- | --- |

What are three (3) elements of the risk management system that must be applied when you undertake work tasks?

| Answer | - Risk Identification - Risk Measurement and assessment - Risk Mitigation |  |
| --- | --- | --- |

You have been asked to explain the risk management system information and data to a new team member. What would you be explaining to them?

| Answer | Risk management involves identifying hazards, assessing risks, and applying controls to keep the workplace safe. The system tracks incidents, audits, training, and corrective actions. It helps prevent injuries, ensures compliance, and promotes safety. Team members must report issues, follow procedures, and use the system to stay informed and protected. |  |
| --- | --- | --- |

What information would you source when organising a toolbox talk about risk management and consultation in the organisation?

| Answer | Work health and safety consultation, cooperation and coordination Code of Practice 2021 Work Health and Safety Act 2011 Work Health and Safety Regulations 2011 Consulting with my work crews for their input |  |
| --- | --- | --- |

What is your work role and how do you apply the workplace risk management system information in your role?

| Answer | My Role is a Supervisor Reviewing Work Method Statements Toolbox talks Pre - Start meetings Incident reporting ABC’s ( Activity Based Conversations) With work crews Checking and Reviewing Work crews JHA’s Program meetings |  |
| --- | --- | --- |

Why should supervisors record the actions of others when undertaking work tasks and document any issues or concerns raised by others?

| Answer | Documentation forms part of good record keeping practice and demonstrates potential compliance with any acts with respect to controlling risks in the workplace. It provides evidence that the process were followed correctly To provide a record of risks To improve operational effectiveness and efficiency To improve controls |  |
| --- | --- | --- |

How can the “How to manage work health and safety risks Code of Practice” support you when undertaking risk management in your role?

| Answer | The ‘How to manage work health and safety risks Code of Practice 2021 (Qld)’ is a practical guide to achieving the standards of health, safety and welfare required under the WHS Act and the Work Health and Safety Regulation 2011 (WHS Regulation |  |
| --- | --- | --- |

Why is it important to apply the principles and guidelines set out in AS ISO 31000?

| Answer | It provides a common approach to managing any type of risk and is not industry or sector specific. The scope of this standard can be used throughout the life of the organisation and can be applied to any activity, including decision-making at all levels |  |
| --- | --- | --- |

Discuss two (2) different reasons the implementation of the risk management system may fail. (100 words)

| Answer | - A risk management system in construction may fail due to poor communication and training. Workers may not fully understand safety protocols or risk procedures, leading to non-compliance and increased incidents on-site. Clear, consistent communication and hands-on training are essential - Inadequate leadership commitment. If site supervisors or management don’t actively support or enforce the system, it sends the message that safety isn’t a priority. This can result in a culture of complacency, where hazards are ignored and risks are not properly managed, increasing the likelihood of accidents and project delays. |  |
| --- | --- | --- |

Which documents may need to be changed/updated following a risk management process and why? Provide three (3) examples.

| Answer | - Policies and Procedures - These may need updating to reflect new safety requirements, legal obligations, or improved practices identified during the risk assessment. Keeping them current ensures compliance and guides safe work behaviour. - Standard Operating Procedures - SOPs must be updated if the risk management process results in changes to how tasks are performed. This ensures workers follow the correct, safest methods and reduces the chance of incidents. - Training Materials - If new risks are identified or procedures change, training content must be revised to ensure all staff are properly informed and competent in the updated processes. |  |
| --- | --- | --- |

What is the purpose and benefit related to the use of a risk register?

| Answer | The risk register tracks the risks throughout the project lifecycle. It acts like a snap-shot of what’s going on with project risks. They help to keep the project on track providing useful information for the lessons learned document |  |
| --- | --- | --- |

What is the SWOT analysis and its relevance to risk management system implementation?

| Answer | A SWOT analysis is a strategic planning tool used to identify and evaluate the Strengths, Weaknesses, Opportunities, and Threats related to a project. When it comes to risk management system implementation, SWOT analysis plays a crucial role in helping organizations understand internal and external factors that could impact the success of the system |  |
| --- | --- | --- |

What is the difference between hazards and risks as they apply to safe systems of work?

| Answer | A hazard is anything with the potential to cause harm, injury, illness or damage A Risk is the likelihood that the hazard will actually cause harm, injury illness or damage |  |
| --- | --- | --- |

Why would you use the hierarchy of controls when selecting options for managing site risk?

| Answer | BMD operates in high-risk environments like civil infrastructure, urban development, and construction. Using the hierarchy ensures that risk management is: Proactive – aiming to eliminate hazards before they cause harm. Compliant – aligned with WHS legislation and industry standards. Efficient – focusing resources on the most effective controls. Site-Specific – adaptable to different project types and locations. |  |
| --- | --- | --- |

How does your organisation monitor and review its risk controls and treatments?

| Answer | BMD conducts ongoing risk assessments to ensure that identified risks remain relevant and that new risks are captured. This includes evaluating both internal and external factors that may influence risk exposure. Also regularly maintaining the risk register updating to reflect changes in risk likelihood, impact, and treatment effectiveness. |  |
| --- | --- | --- |

What are two (2) tools and techniques you can apply to determine risk management system effectiveness?

| Answer | - Risk Auditing - Status meetings or periodic risk reviews |  |
| --- | --- | --- |

Which workplace recordkeeping requirements must you adhere to when documenting the effectiveness of a risk management system?

| Answer | Retaining all risk management documentation Documenting the risks and outcomes of the risk management scenario Documenting how risks were analysed and evaluated Ensuring the locations of the risk documents are known by your manager and team members |  |
| --- | --- | --- |

How would you explain outcomes of risk management evaluations, and how they will be affected to your work team?

| Answer | The outcome of the review will typically take the form of a report, commenting on the effectiveness of the risk controls or treatments and including areas for improvement. The report should be retained with the risk register and updated regularly by senior management. The report will be affected to our work crews via a toolbox talk |  |
| --- | --- | --- |

How did you go about making a recommendation for change when you identified that you could offer an improvement to the effectiveness of risk controls? Explain the situation.

| Answer | Situation: While working on project in Brisbane, I noticed that the existing traffic management controls were not adequately addressing the risk of vehicle-pedestrian interaction near a site access point. The signage was partially obscured, and the visibility for incoming vehicles was limited due to nearby vegetation and equipment placement. Action Taken: I raised the concern during our daily pre-start meeting and documented it in the site risk register. I then proposed a change to the Site Supervisor and HSE Advisor: repositioning the signage, trimming the vegetation, and installing a temporary spotter during peak delivery hours. I supported the recommendation with photos and a brief risk impact assessment. Recommendation Process: I followed BMD’s internal Hazard and Risk Management Procedure, which encourages frontline workers to identify and escalate safety concerns. I submitted a Safety Improvement Suggestion Form and discussed the issue during the weekly toolbox talk. The recommendation was reviewed by the project team and approved for immediate implementation. Outcome: The changes significantly improved visibility and reduced near-miss incidents. The updated control was later incorporated into the site’s Traffic Management Plan and shared as a “Lesson Learned” across other BMD projects. |  |
| --- | --- | --- |

How would you report inadequacies in risk controls at your workplace?

| Answer | I would first report the issue directly to my Site Supervisor or HSE Advisor. I would then document it in the Site Risk Register or Hazard Report Form |  |
| --- | --- | --- |

What is the purpose of using aggregate risk and hazard data for trend analysis?

| Answer | The purpose of using aggregate risk and hazard data for trend analysis is to provide a comprehensive and quantitative overview of all risks faced by the organisation, rather than looking at the risk in isolation, This approach helps with Understanding overall impact Identifying patterns and trends Consistency in risk management Better decision making Strategic alignment |  |
| --- | --- | --- |

What is the meaning of this excerpt from the “How to manage work health and safety risk Code of Practice”?

- “Under section 26A of the WHS Act duty holders must comply with an approved code of practice or follow another method, such as a technical or industry standard, if it provides an equivalent or higher standard of work health and safety than the standard required in this code.”

| Answer | The excerpt means that duty holders must either follow the approved Code of Practice or use another method that provides an equal or higher level of health and safety. If an alternative approach is chosen, it must meet or exceed the safety standards outlined in the Code. This ensures flexibility while maintaining strong safety outcomes. |  |
| --- | --- | --- |

RIIRIS401E

Apply site risk management system

PRACTICAL ASSESSMENT

| Participant name | Brent Johnson |
| --- | --- |

FOR THE PARTICIPANT

Instructions

- The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. - The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements. - You must complete all tasks unassisted by the Assessor or other personnel, unless the steps note this assistance. - You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded. - For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.

FOR THE ASSESSOR/OBSERVER

Instructions

- The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. - For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. - Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards. - In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types). - All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments). - Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. - If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.

| TASK OUTCOME |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Date | Task Type (Tick) | Location | Task outcome (Tick) |  |
|  |  |  |  | Satisfactory | Not Satisfactory |
| Task 1 (Occasion 1) | Select Date. | Workplace Simulation |  |  |  |
| Task 1 (Occasion 2) | Select Date. | Workplace Simulation |  |  |  |

ASSESSOR COMMENTS

As necessary, outline: - Details on reattempts, alternative arrangements or reasonable adjustments made. - Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Provide detail |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

| ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2 |  |
| --- | --- |
| Individual student (as named on cover page) Multiple students [ All from Attendance Report, Specific students involved – identify students] |  |
| Task | Details |
| 1.1A. | Specify participant role in activity: |
| 1.1A. | Specify risk management documentation collected and used: |
| 1.1E. | Specify how the elements of the risk management system were applied to the work plan: |
| 1.2C. | Specify where outcomes of consultation were recorded: |

RIIRIS401E

Apply site risk management system

Practical Task 1 (2X)

Description of task: The participant must demonstrate applying the site risk management system processes that safely, effectively and efficiently follow workplace procedures to undertake work activity on two occasions including: - Collect and use workplace risk management documentation according to policies and procedures applicable to own work role. - Clearly and concisely explain the site risk management system information and data to assessor/ team member. - Provide accessibility to documents and reference information relevant to risk management policies, procedures and programs. - Meet with others to plan, prepare and apply the site risk management system as it applies to own role. - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. - Consider and select most appropriate options for managing site risk using the hierarchy of controls. - Document and resolve issues raised through consultation and record the contribution of others in implementing the plan as it applies to own job role. - Implement selected options for risk management system and monitor outcomes of risk management implementations documenting and communicating effectiveness according to workplace recordkeeping requirements. - Identify and select methods and processes for improving control effectiveness. - Monitor effectiveness of risk control procedures by using aggregate risk and hazard data to forecast and identify hazards. - Write a report to communicate issue, potential improvements to risk management system, consultation and method of determination, possible negative effects on workplace policies and procedures and describe how these changes will be implemented and facilitated. - Maintain written records and reports for risk management systems activity and outcomes. Note: space is provided following the checklist for a written report. Alternatively, provide a report written on workplace form. Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

Resources required: Site risk management documentation, work site, work team, pen for report.

| When completing the task, did the Participant: | Tick if satisfactorily completed. Provide comments if left unticked. |  |
| --- | --- | --- |
|  | 1st Occasion | 2nd Occasion |
| 1 Plan and prepare risk management system information |  |  |
| - Collect and use workplace risk management documentation according to policies and procedures and applicable to own work role. |  |  |
| - Clearly and concisely explain risk management documentation to work team during pre-start meeting. |  |  |
| - Direct group on how to access to risk management policies, procedures and programs. |  |  |
| - Read through relevant SWMS with team (as applicable) discussing the requirements and seeking feedback on steps. |  |  |
| - Apply knowledge of the elements of the risk management system and legislated requirements to work plan and prepare to implement risk management as it applies to own job role. |  |  |
| 2 Apply risk management system information |  |  |
| Promote and conduct consultation with regards to managing risk. |  |  |
| Promptly deal with issues raised through consultation. |  |  |
| Record the outcomes of consultation including the contribution of others. |  |  |
| 3 Evaluate application of risk management controls |  |  |
| - Analyse and prioritise hazards and risks applying consultation processes as they apply to risk management. |  |  |
| - Consider and select most appropriate options for managing site risk using the hierarchy of controls. |  |  |
| - Monitor the effectiveness of risk control procedures by collecting organising and analysing total organisational data and drawing conclusions from trends. |  |  |
| - Document and communicate outcome of evaluation according to workplace recordkeeping requirements. |  |  |
| 4 Report on continuous improvement of risk management controls |  |  |
| Identify and select methods and processes for improving control effectiveness. |  |  |
| Consider potential risks and plan control. |  |  |
| Write a report that uses structure, layout and language suitable for audience to document development of risk management system. |  |  |
| Use appropriate organisational formats and industry specific vocabulary when writing report. |  |  |
| Report inadequacies in controls and present potential solutions to remedy inadequacies. |  |  |
| Report possible negative effects on workplace policies and procedures. |  |  |
| Explain improvements to be applied and how these will be implemented and facilitated. |  |  |

Report on continuous improvement of risk management controls - Occasion 1

Date: 21/10/2025

Report type: ABC ( Activity Based Conversation)

Issue: Installing a storm water pit inside an excavation over 1.5m deep which was deemed a confined space by the project P.C. And the storm water pit being over 1.6m deep also being classed as a confined space the issue was a confined space within a confined space.

Was issue resolved? Yes

Method for resolving issue: A ramp was cut in the excavation and a bench was cut into the batter. Everything was signed off by a Geo tech. I called CR’s over to talk about how we would gain access in to the storm water pit inside the excavation. We came up with a plan to have a scaffold tower erected with a ladder access, Harness and winch set up attached to the scaffold. The person entering the stormwater pit needed to be tethered to the winch at all times. The Scaffold was erected and signed off by a licenced scaffy and the rescue plan was updated and signed off by CR’s I then tool boxed the new entry plan with the work crew involved and ran over all the permits and JHA and rescue plan as well.

Tools and data accessed to forecast and identify hazards: The P.C’s confined space policy and Procedures The P.C’s Confined space permits CR’s (Contract Resources) Rescue plans The P.C’s Excavation and trenching SWMS.

Consultation processes: Who/Why/When : The projects P.C”s Permitting team : Contract Resources for the updated rescue plan : Scaffold Foreman to advise on access and egress into the stormwater pit. : The work crew once a plan had been organised via a tool box talk Prior to works commencing

Potential improvements to be implemented to risk controls: The updated rescue plan The access and egress of the stormwater pit within a trench over 1.5m

Who is to implement improvements? Mark Mcloud (BMD Safety officer)

By date: 28/10/25

Possible negative effects on workplace policies and procedures and changes required: Reduced compliance with safety standards : Update confined space policy Increased risk of accidents : Enhance risk assessment Permit To Work Confusion : Training and Competency

Approval: The P.C’s permitting team, Safety advisor. The Client’s Safety advisor

Report on continuous improvement of risk management controls - Occasion 2

Date: 11/11/2025

Report type: Weekly HSE Inspection

Issue: Existing Services along the southern abutment B not clearly located or marked

Was issue resolved? Yes

Method for resolving issue: Brought a Vac Truck in to pot hole and slot trench along the batter every 5m and locate all comms and electrical in the Area. Once located services markers were installed and labelled correctly

Tools and data accessed to forecast and identify hazards: Site drawings Dial before You Dig Plans Working Near Services SWMS Permit To Work - for the area Working near services bolt modules Completed ( All Personnel )

Consultation processes: Who/Why/When Myself (Brent) General Foreman (Cam) Safety Advisor (Mark Mcloud) Vac Truck Operator Labour Crew To make sure everyone involved understood the task And to make sure it was done correctly Onsite before works began

Potential improvements to be implemented to risk controls: Enhanced planning and documentation - Updating the dial before you dig plans Improved communication and Training - Toolbox talk focused on service location Procedural Controls - NDD via Vac Truck near known services Incident Reporting and Continuous Improvement - Near miss tracking, Updating the lessons learned database

Who is to implement improvements? Mark Mcloud - Safety Advisor

By date: 18/11/2025

Possible negative effects on workplace policies and procedures and changes required: Increased time and cost - More thorough service locating can slow down project timelines Policy Misalignment - Current procedures may not support new risk controls Training Gaps - Labour may lack the skills to interpret drawings or plans

Approval: BMD Safety Advisor General Foreman Project Manager