| # Team Meeting # Date: 02.03.2021 # Location : Boardroom, Head Office, Burnside Road, Yatala . |  |
| --- | --- |

| ## Meeting called by: | Express WIP Team supervisor/ Leader | ## Type of meeting: | Express WIP Weekly meeting |
| --- | --- | --- | --- |
| ## Note Taker: N/A as open discussion |  |  |  |

| ## Attendees: | Express WIP Supervisor, Express WIP Team Members , Bookings team leader |
| --- | --- |

# Minutes

| ## 1.0 Agenda item: | Works Complete, Client satisfaction follow up |  |  |
| --- | --- | --- | --- |

#### Discussion:

To ensure clients are provided with follow up once job completed, correct notes taken and department heads advised if required.

#### Conclusions:

Clients are to be contacted the day after works are scheduled as completed in trades calendar – this completion date should have been set as a “task” in the system under the relevant job number.

The aim is to confirm that the works are completed satisfactorily and if they have any additional concerns/ requirements.

Each team member is then required to provide feedback to relevant Trade heads and follow up any concerns raised by clients to ensure a satisfactory outcome is reached as soon as possible.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Task in Company internal program the job - completion date | WIP team members | Review process w/o 08.03.2021 |
| Complete tasks daily | WIP Team members |  |
| If task remains uncompleted after 48 hours discuss with Team Leader/ supervisor | WIP Team members and Team leader/ supervisor |  |

| ## 2.0 Agenda item: | Site Specific Job Requirements for trades - effecting lag in Completion of works |  |  |
| --- | --- | --- | --- |

#### Discussion:

To ensure clear and concise communication with internal and external trades detailing any specific site requirements - ie. If tenanted, vacant, dogs etc

#### Conclusions:

Review Work Order request and note if there are any site specific requirements ( ie dog on site, tenanted or vacant property) and ensure this information is relayed to the trades carrying out the work. Preventing waisted time on the job if tenants and no keys are arranged, or potential injury is there is an unrestrained dog on site.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Review Work order and highlight site/ access requirements | WIP team member | Review process w/o 08.03.2021 |
| Call client and verify access/ keys etc and arrange for access to be avail on the date. Enter these details in the trades calendar for the job/ flag and advise Bookings team - for this information to be passed onto trade the day before the job is scheduled Check with Trade department heads to see if lag time has been minimized and if a review of process is required | WIP team and Bookings team WIP team member and Team supervisor weekly |  |